## Slide 1: TGmd November 2018 Closing Report
Date: 2018-11-15
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmd closing report for the November 2018 session.

## Slide 3: Work completed this week
Completed comment resolution of 623 comments received in LB232
Approved motion for recirculation Letter Ballot
  30 day
  Anticipated open date: during week of Dec 10th
No changes to TGmd schedule
Agenda
  https://mentor.ieee.org/802.11/dcn/18/11-18-1712-08-000m-2018-november-tgmd-agenda.pptx

## Slide 4
Instruct the editor to prepare P802.11REVmd D2.0 and
Approve a 30 day Working Group Technical Letter Ballot asking the question “Should P802.11REVmd D2.0 be forwarded to Sponsor Ballot?”
Moved: Graham Smith
Seconded: Mark Rison
Result: 14-0-0
November 2018
TGmd motion for Recirculation WGLB

## Slide 5: TGmd schedule
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB
March 2019 – Form SB Pool
March 2019 – MEC/MDR done
August 2019 – Initial SB
November 2019 – Recirculation SB
March 2020 – Final WG/EC approval
May 2020 – RevCom/SASB approval

## Slide 6: References
https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Approved PARs: https://standards.ieee.org/about/sba/index.html