## Slide 1: TGaz Next Generation Positioning Jan. Meeting Closing Report
Date: 2019-01-17
Authors:

## Slide 2: Abstract
This document is the TGaz Next Generation Positioning closing report for the St. Louis meeting, Jan. 2019 meeting.

## Slide 3: TG Status And Work Completed
Published a new draft, P802.11az D0.6.
Group met for 8 meeting slots, reviewed a total of 32 submissions.
Closed all 64 identified TBDs in the spec.
TG approved Initial WG ballot initiation.

## Slide 4: Goal Towards March Meeting and Beyond
Conduct Initial WG ballot and technical comment collection.
Review initial WG ballot results.
Consider any comment resolution generated by the March meeting.

## Slide 5: Teleconference Schedule
Mar. 6th (Wed.) 12:00 PM ET, 1:30 hr.