## Slide 1: Motion Booklet for IEEE 802.11 TGbc
Date: 2023-01-15
Authors:

## Slide 2: Abstract
Motion Booklet for the Enhanced Broadcast Services (BCS) Task Group (TGbc).
Motions are consecutively numbered since the formation of the task group.

## Slide 3: January 2023 Motions & Straw Polls
Motion #201 -- #205
Straw Polls -- n/a– n/a

## Slide 4: Motion #201 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/22-2029r1.
Mover: Stephen McCann
Second: Carol Ansley
Approved by unanimous consent

## Slide 5: Motion #202 Approval of Minutes
Approve the following TGbc minutes
  11-22/1891r0 (November plenary),
  11-22/2075r0 (November 29 telco)
  11-22/2099r0 (December 06 telco)
  11-22/2128r0 (December 13 telco)
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 6: Motion #203 Approve Agenda
Move to approve the updated agenda for TGbc as contained in document 11/22-2029r2.
Mover: Stephen McCann
Second: Abhishek Patil
Approved by unanimous consent

## Slide 7: Motion #204 Approval of Comment Resolutions
Move to
Approve the comment resolution(s) as contained in the “2023-01-19 - ready for motion” tab of 11-23/0081r03.
Mover/Second: Stephen McCann / Abhishek Patil
Approved by unanimous consent

## Slide 8: Motion #205 SAB Recirculation of TGbc D6.0
Having approved comment resolutions for all of the comments received from SAB on TGbc D5.0 as contained in document 11-23/0081r04 in the “LB1001SABonD50AllComments” tab (see: https://mentor.ieee.org/802.11/dcn/23/11-23-0081-04-00bc-lb6000-sab-comments-on-p802-11bc-d5-0.xlsx ),
Instruct the editor to prepare Draft D6.0 incorporating these resolutions, and
Approve a 20-day SA Recirculation Ballot
Mover / Second: Stephen McCann / Abhishek Patil
Yes/No/Abstain: (vote required) – 4 / 0 / 1 – motion passes

## Slide 9: December ‘22– January ‘23 Telcos -- Motions & Straw Polls
Motion #197 -- #200
Straw Polls -- n/a

## Slide 10: Motion #197 Approval of Comment Resolutions
Move to
Approve the comment resolution(s) as contained in the “2022-12-06 - ready for motion” tab of 11-22/1902r8.
Mover/Second: Xiaofei Wang / Hitoshi Morioka
Approved by unanimous consent

## Slide 11: Motion #198 Approval of Comment Resolutions
Move to
Approve the comment resolution(s) as contained in the “2022-12-13 - ready for motion” tab of 11-22/1902r10.
Mover/Second: Xiaofei Wang / Abhishek Patil
Approved by unanimous consent

## Slide 12: Motion #199 Approval of Comment Resolutions
Move to
Approve the comment resolution(s) as contained in the “2022-12-13a - ready for motion” tab of 11-22/1902r11.
Mover/Second: Xiaofei Wang / Abhishek Patil
Approved by unanimous consent

## Slide 13: Motion #200 SAB Recirculation of TGbc D5.0
Having approved comment resolutions for all of the comments received from SAB on TGbc D4.0 as contained in document 11-22/1902r12 (see “LB 1000 on D4-0 All Comments” tab in https://mentor.ieee.org/802.11/dcn/22/11-22-1902-12-00bc-lb1000-sab-comment-on-p802-11bc-d4-0.xlsx),
Instruct the editor to prepare Draft D5.0 incorporating these resolutions, and
Approve SA Recirculation Ballot
  With a minimum duration of 10 days
  Not closing the ballot before January 2nd, 2023, 15:00h ET
Mover / Second: Abhishek Patil / John Wullert.
Yes/No/Abstain: 6/0/0 motion passes (chair did not vote)

## Slide 14: November 2022 Motions & Straw Polls
Motion #189 -- #196
Straw Polls -- n/a– n/a

## Slide 15: Motion #189 Approve Agenda (Mon morning ad-hoc)
Move to approve the agenda for TGbc as contained in document 11/22-1721r1.
Mover: Xiaofei Wang
Second: Hitoshi Morioka
Approved by unanimous consent

## Slide 16: Motion #190 Approval of Minutes
Approve the following TGbc minutes
  11-22/1406r0 (September interim),
  11-22/1904r0 (November 9 telco)
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 17: Motion #191 Approve Agenda (Nov Plenary session)
Move to approve the agenda for TGbc as contained in document 11/22-1721r2.
Mover: Peter Yee
Second: Hitoshi Morioka
Approved by unanimous consent

## Slide 18: Motion #192 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-11-14 - ready for motion” tab of 11-22/1902r4.
Mover/Second: Stephen McCann/ Hitoshi Morioka
Approved by unanimous consent

## Slide 19: Motion #193 Approve Agenda (Nov Plenary session)
Move to approve the agenda for TGbc as contained in document 11/22-1721r3.
Mover: Xiaofei Wang
Second: Stephen McCann
Approved by unanimous consent

## Slide 20: Motion #194 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-11-14 - ready for motion” tab of 11-22/1902r5.
Mover/Second: Hitoshi Morioka / Stephen McCann
Approved by unanimous consent

## Slide 21: Motion #195 Reconsider Motion #194 (Approval of Comment Resolution)
Move to
Move to reconsider Motion #194;
and amend the motion text to: “Approve the comment resolution(s) as contained in the “2022-11-15 - ready for motion” tab of 11-22/1902r5”;
And Approve the amended motion.
Mover/Second: Stephen McCann / Hitoshi Morioka
Approved by unanimous consent
Note: Motion -194 had a typo in the motion tab name. The wrongly spelled tab was already approved.

## Slide 22: Motion #196 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-11-17 - ready for motion” tab of 11-22/1902r6.
Mover/Second: Xiaofei Wang / Nikola Serafimovski
Approved by unanimous consent

## Slide 23: September 2022 Motions & Straw Polls
Motion #182 -- #188
Straw Polls -- n/a– n/a
Hybrid Mode Interim Meeting

## Slide 24: Motion #182 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/22-1299r2.
Mover: Xiaofei Wang
Second: Carol Ansley
Approved by unanimous consent

## Slide 25: Motion #183 Approval of Minutes
Approve the following TGbc minutes
  11-22/0774r0 (July plenary),
  11-22/1420r0 (Aug 30 telco),
  11-22/1520r1 (Sep 06 telco)
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 26: Motion #184 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-09-12 - ready for motion” tab of 11-22/1409r3.
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 27: Motion #185 Change of comment resolution
Move to
Approve the rejection of the following comments, stating the reason “Reject. Comment withdrawn by the commenter”. CIDs:
4036, 4024, 4026, 4027, 4028, 4030, 4023, 4035, 4018, 4037, 4039, 4012, 4013, 4014, 4017, 4032
Mover / Second: John Wullert / Stephen McCann
Approved by unanimous consent

## Slide 28: Motion #186 Resolution of Editorial comments
Move to
Approve to set the comment resolution for the following CIDs to “Revised. This comment has been passed to the TG technical editor for consideration during preparation of a subsequent draft.”
CIDs: 4040, 4002, 4029, 4031, 4022, 4043, 4033, 4044, 4034, 4045, 4046, 4047, 4038, 4048, 4049, 4050, 4052, 4007, 4011, 4010, 4008, 4055, 4054, 4053, 4001, 4009, 4041, 4015, 4016, 4003, 4019, 4004, 4025, 4020, 4005, 4021, 4042, 4006, 4000
Mover / Second: Stephen McCann / John Wullert
Approved by unanimous consent

## Slide 29: Motion #187 Approval of TGbc timeline
Move to
Approve the TGbc timeline as contained in slide 32 Of 11-22/1300r1.
Mover / Second: Stephen McCann / Hiroshi Mano
Approved by unanimous consent

## Slide 30: Motion #188 Approval of Report to EC for SA Ballot and CSD Re-affirmation
Move to request the 802.11 WG to approve the following motion :
Approve document 11-22/1405r2 as the report to the IEEE 802 Executive Committee on the requirements for unconditional approval to forward P802.11bc D4.0 to SA Ballot,
Re-affirm the CSD in https://mentor.ieee.org/802-ec/dcn/18/ec-18-0250-00-ACSD-p802-11bc.pdf , and
Request the IEEE 802 Executive Committee to unconditionally approve forwarding P802.11bc D4.0 to SA ballot.
Mover / Second: Stephen McCann / Abhi Patil
Result: Y 6 – N 0 – A 0 – motion passes

## Slide 31: July 2022 Motions & Straw Polls
Motion #174 -- #181
Straw Polls -- n/a
Hybrid Mode Plenary Meeting

## Slide 32: Motion #174 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/22-0863r1.
Mover: Stephen McCann
Second: Xiaofei Wang
Approved by unanimous consent

## Slide 33: Motion #175 Approval of Minutes
Approve the following TGbc minutes
  11-22/0701r0 (May online plenary),
  11-22/07804r0 (May 24 telco),
  11-22/0823r0 (June 07 telco)
  11-22/0874r0 (June 14 telco)
  11-22/0902r0 (June 21 telco)
  11-22/0926r0 (June 28 telco)
  11-22/0951r0 (July 05 telco)
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 34: Motion #176 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-06-12 - ready for motion” tab of 11-22/0686r13.
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 35: Motion #177 Approval of Changes to draft resulting from MDR
Move to
Approve the TGbc Editor response to the WG MDR, and
Approve the resulting changes to the TGbc draft as identified by the MDR (11-22/0699r7), and
instruct the TGbc Editor to incorporate the resulting changes to the TGbc draft.
Mover/Second: Carol Ansley / Stephen McCann
Y/N/A: 10/0/1

## Slide 36: Motion #178 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-07-13 - ready for motion” tab of 11-22/0686r15.
Mover/Second: Abhishek Patil / David Halasz
Approved by unanimous consent

## Slide 37: Motion #179 Changes to the Draft
Move to:
Approve the changes to the draft as shown in document 11-22/1109r02
Mover / Second: Hitoshi / Stephen
Motion approved by unanimous consent
Note: These changes to the draft are in response to the commenter who identified the former resolution for CID 1209 as “unsatisfied”. The approved changes add further modifications on top of D3.0 to further address the identified concerns.

## Slide 38: Motion #180 Recirculation of TGbc D4.0
Move to request the 802.11 WG to approve the following motion:
Having approved comment resolutions for all of the comments received from LB 264 on TGbc D3.0 as contained in document 11-22/0686r16,
Instruct the editor to prepare Draft D4.0 incorporating these resolutions and additional changes to the draft as motioned per 11-18/2123r60,
Approve a 10 day Working Group Recirculation Ballot asking the question “Should TGbc D4.0 be forwarded to SA Ballot?”
Mover / Second: Stephen McCann / Abhishek Patil
Y/N/A: 9/0/0

## Slide 39: Motion #181 Approval of timeline
Move to:
Approve the TGbc timeline as contained in document 11-22/864r0
Mover / Second: Stephen McCann / Xiaofei Wang
Motion approved by unanimous consent

## Slide 40: May ‘22– July ‘22 Telcos -- Motions & Straw Polls
Motion #170 -- #173
Straw Polls -- #40 -- #40

## Slide 41: Motion #170 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-05-24 - ready for motion” tab of 11-22/0686r04.
Mover: Xiaofei Wang, Second: Abhishek Patil
Approved by unanimous consent

## Slide 42: Motion #171 Change of comment resolution
Move to
Set the comment resolution for the following CIDs to “empty” (i.e. no approved resolution): CID 3013 and 3161 and CID 3195.
Mover: Hitoshi Morioka, Stephen McCann
Approved by unanimous consent
Note: the three CIDs have incorrectly been included in the 2022-05-24 tab (Motion 170). The CIDs were deferred. The above motion reverts this mistake and sets the CIDs as “open”, i.e. a resolution needs to be approved.

## Slide 43: Motion #172 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-06-21 - ready for motion” tab of 11-22/0686r07.
Mover: Stephen McCann, Xiaofei Wang
Approved by unanimous consent

## Slide 44: Straw Poll #40 CID 3071 Discussion
With respect to DCN 11-22/937r0,
Do you prefer to advertise the certificate group and the AP group in Beacon frames and Probe Response frames?
Yes: 4
No: 0
Abstain: 2

## Slide 45: Motion #173 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-07-05 - ready for motion” tab of 11-22/0686r12.
Mover: Stephen McCann, Second: Abhishek Patil
Approved by unanimous consent

## Slide 46: May 2022 Motions & Straw Polls
Motion #162 -- #169
Straw Polls -- #38 -- #39
Online Interim Meeting

## Slide 47: Motion #162 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/22-0585r1.
Mover: Abhishek Patil
Second: Xiaofei Wang
Approved by unanimous consent

## Slide 48: Motion #163 Approval of Minutes
Approve the following TGbc minutes
  11-22/0426r0 (Mar online plenary),
  11-22/0667r0 (Apr 26 telco),
  11-22/0668r0 (May 03 telco)
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 49: Motion #164 Election of TG Vice Chair(s)
Move to elect
  Hitoshi Morioka
  Stephen McCann
As TGbc Vice chairs.
Mover/Second: Stuart Kerry / Abhishek Patil
Y/N/A: 31 – 0 – 2 -- motion passed

## Slide 50: Motion #165 Confirmation of TGbc Secretary
Move to confirm the appointment of
  Xiaofei Wang
As the TGbc Secretary
Mover/Second: Mike Montemurro / Antonio de la Oliva
Approved by unanimous consent

## Slide 51: Motion #166 Confirmation of TGbc Technical Editor
Move to confirm the appointment of
  Carol Ansley
As the TGbc Technical Editor
Mover/Second: Stuart Kerry / Stephen McCann
Approved by unanimous consent

## Slide 52: Motion #167 Approval of TGbc timeline
Move to approve the TGbc timeline as contained in slide 32 of 11-22/0586r0.
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 53: Motion #168 Approval of TGbc PAR Extension
Believing that the PAR contained in the document referenced below meets IEEE-SA guidelines,
Request that the PAR contained in 11-22/0692r0 be posted to the IEEE 802 Executive Committee (EC) agenda for WG 802 preview and EC approval to submit to NesCom.
Moved: Stephen McCann
Seconded: Antonio de la Oliva
Result: y-n-a – 29/0/2 – motion passes

## Slide 54: Straw Poll #38
In lieu of having discussed DCN 11-22/746r1;
Which of the text version do you prefer:
Current version
Beacon, Probe Request/Response, ANQP Request/Response, Authentication, Association Request/Response and EBCS Content Request/Response frames, and 4-way handshake are optional to receive EBCS traffic streams.
(b) CID 3192 version
Beacon, Probe Request/Response, ANQP Request/Response, Authentication, Association Request/Response and EBCS Content Request/Response frames, and 4-way handshake might be optional to receive EBCS traffic streams depending on the requirements and status of the desired EBCS traffic streams.
(c) CID 3111 version
Beacon, Probe Request/Response, and ANQP Request/Response, are optional in that STAs can choose among them, or use EBCS Info frames, for learning about EBCS offerings. EBCS Content Request/Response frames and ANQP Request/Response are optional in that STAs can choose among them for managing EBCS subscriptions. Authentication, Association Request/Response, and 4-way handshake are optional in that requirements can vary for different EBCS streams
(d) Remove the sentence
(e) Abstain
Result: a - 1 / b - 2 / c -1 / d -1 / e -1

## Slide 55: Motion #169 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-05-13 - ready for motion” tab of 11-22/0686r03.
Mover/Second: Hitoshi Morioka / Stephen McCann
Approved by unanimous consent

## Slide 56: Straw Poll #39
Are you in favor of removing support of “Ed25519” from the TGbc draft?
Yes - 3
No - 0
Abstain - 8

## Slide 57: March 2022 Motions & Straw Polls
Motion #150 -- #161
Straw Polls -- #37 -- #37
Online Plenary Meeting

## Slide 58: Motion #150 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/22-0204r2.
Mover: Xiaofei Wang
Second: Stephen McCann
Approved by unanimous consent

## Slide 59: Motion #151 Approval of Minutes
Approve the following TGbc minutes
  11-22/0050r0 (Jan online interim),
  11-22/0252r0 (Feb 01 telco),
  11-22/0297r0 (Feb 08 telco),
  11-22/0342r0 (Feb 15 telco)
  11-22/0362r0 (Feb 22 telco)
  11-22/0372r0 (Mar 01 telco)
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 60: Motion #152 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-03-07 - ready for motion” tab of 11-21/1758r21.
Mover/Second: Xiaofei Wang // Stephen McCann
Approved by unanimous consent

## Slide 61: Motion #153 Approval of Comment Resolution
Move to
Approve the comment resolution for CID 2217 as contained in 11-22/0298r2.
Mover/Second: Mike Montemurro / Abhi Patil
Approved by unanimous consent (with one abstain)

## Slide 62: Motion #154 Approval of Changes to the draft
Move to
Approve changes to the TGbc draft as contained in 11-22/425r2.
Mover/Second: Hitoshi Morioka/ Stephen McCann
Approved by unanimous consent

## Slide 63: Motion #155 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-03-09 - ready for motion” tab of 11-21/1758r24.
Mover/Second: Xiaofei Wang / Abhi Patil
Approved by unanimous consent
Note to the Editor: This motion changes the previously adopted resolution for CID 2165.

## Slide 64: Straw Poll #37
Are you supporting to further explore the direction of contribution 22-11/341r1?
Yes: 2
No: 6
Abstain: 3

## Slide 65: Motion #156 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-03-10 - ready for motion” tab of 11-21/1758r26.
Mover/Second: Xiaofei Wang / Abhi Patil
Approved by unanimous consent

## Slide 66: Motion #157 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-03-10a - ready for motion” tab of 11-21/1758r27.
Mover/Second: Hitoshi Morioka // Xiaofei Wang
Approved by unanimous consent

## Slide 67: Motion #158 Change to the TGbc Draft
Move to
Approve the following change to the TGbc Draft:
  Editor: change globally “content ID” to “EBCS traffic stream ID”
  And
  “Content ID” to “EBCS Traffic Stream ID”
Mover/Second: Hitoshi Morioka // Abhi Patil
Y/N/A 3 – 2 – 4 Motion Fails.

## Slide 68: Motion #159 Approval of Comment Resolution
Move to
Approve the comment resolution(s) for CID 2198 as contained in the “unassigned” tab of 11-21/1758r28.
Mover/Second: Stephen McCann / Hitoshi Morioka
Approved by unanimous consent

## Slide 69: Motion #160
Move to approve the following resolution for CID 2205:
Reject.
The TG discussed one proposed resolution as contained in the “unassigned” tab of 11-21/1758r28 and could not reach consensus on accepting the proposed resolution. The existing draft text is technically correct.
TG members have determined that all cited references clearly point to the EBCS DL case (for example all of the reference at 31.23, 32.37, 63.1, 65.20, 65.39, 85.3/12/15/36, 91.58 in D2.2 point to EBCS Info frame and only an EBCS AP is permitted to transmit this frame).
Mover / Second: Stephen McCann / Carol Ansley
Approved by unanimous consent

## Slide 70: Motion #161 Recirculation of TGbc D3.0
Move to request 802.11 WG to approve the following motion:
Having approved comment resolutions for all of the comments received from LB 257 on TGbc D2.0 as contained in document 11-21/1758r29,
Instruct the editor to prepare Draft D3.0 incorporating these resolutions and,
Approve a 20 day Working Group Recirculation Ballot asking the question “Should TGbc D3.0 be forwarded to SA Ballot?”
Mover / Second: Stephen McCann / Xiaofei Wang
Y/N/A: 7 – 0 - 0

## Slide 71: February ‘22– March ‘22 Telcos -- Motions & Straw Polls
Motion #146 -- #149
Straw Polls -- n/a

## Slide 72: Motion #146 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-02-01 - ready for motion” tab of 11-21/1758r14.
Mover/Second: Antonio de la Oliva / Abhishek Patil
Approved by unanimous consent

## Slide 73: Motion #147 Change of comment resolution for CIDs:
Move to
Change the resolution for the following CIDs to:
  CID 2017 – Revise. A new clause under 9.4.1 has been created with a definition of the EBCS Info frame Tx Countdown. This definition is later reused across all the frames including this field. Editor please implement changes in document https://mentor.ieee.org/802.11/dcn/22/11-22-0095-01-00bc-resolution-comments-2017-2030-2029-2022.docx tagged as CID 2017.
  CID 2022 – Revise. A new clause under 9.4.1 has been created with a definition of the EBCS Info frame Tx Countdown. This definition is later reused across all the frames including this field. Editor please implement changes in document https://mentor.ieee.org/802.11/dcn/22/11-22-0095-01-00bc-resolution-comments-2017-2030-2029-2022.docx tagged as CID 2022.
  CID 2029 – Revise. The Broadcast Action octet has been removed and a single bit added to the EBCS Request Control field. Editor please implement the changes in https://mentor.ieee.org/802.11/dcn/22/11-22-0095-01-00bc-resolution-comments-2017-2030-2029-2022.docx tagged as CID 2029.
Mover/Second: Antonio de la Oliva / Hitoshi Morioka
Approved by unanimous consent

## Slide 74: Motion #148 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-03-01 - ready for motion” tab of 11-21/1758r18.
Mover/Second: Xiaofei Wang / Antonio de la Oliva
Approved by unanimous consent

## Slide 75: January 2022 Motions & Straw Polls
Motion #141 -- #145
Straw Polls -- #36 -- #36
Online Plenary Meeting

## Slide 76: Motion #141 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/21-1954r1.
Mover: Stephen McCann
Second: Xiaofei Wang
Approved by unanimous consent

## Slide 77: Motion #142 Approval of Minutes
Approve the following TGbc minutes
  11-21/1744r0 (Nov online Plenary),
  11-21/1884r0 (Nov 23 telco),
  11-21/1923r0 (Nov 30 telco),
  11-21/1975r0 (Dec 07 telco)
  11-21/1983r0 (Dec 21 telco)
  11-22/0012r0 (Jan 04 telco)
  11-22/0049r0 (Jan 11 telco)
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 78: Motion #143 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-01-19 - ready for motion” tab of 11-21/1758r9.
Mover/Second: Stephen McCann / Xiaofei Wang
Approved by unanimous consent

## Slide 79: Straw Poll #36
Regarding CID 2211, which of the following direction is preferred to resolve the comment:
a) Add note: “NOTE – A large expiration time reduces the scope for a replay attack.”
b) No additions / No note. Reject comment.
c) Add note to avoid the words “replay attack”
d) Abstain
A – 0 / B – 7 / C – 0 / D - 3

## Slide 80: Motion #144
Move to set the resolution for CID 2211 to:
"Rejected -- The last sentence in the last paragraph of the cited subclause (12.46.2.6) states that an EBCS proxy is allowed to discard the last seen Frame Count value for a certain non-AP STA (i.e., the transmitter of the EBCS UL frame) after some 'expiration' period. Most implementation are expected to follow this logic. Each implementation can select its criteria (i.e., expiration period) based on local constraints (such as storage capacity).”
Moved / Second: Mike Montemurro / Abhishek Patil
Y/N/A: Approved by unanimous consent

## Slide 81: Motion #145 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-01-20 - ready for motion” tab of 11-21/1758r12 except the resolution for CID 2211.
Mover/Second: Stephen McCann / Abhishek Patil
Approved by unanimous consent

## Slide 82: November ‘21– January ‘22 Telcos -- Motions & Straw Polls
Motion #140 -- #140
Straw Polls -- #35 -- #35

## Slide 83: Motion #140 Approval of Comment Resolution
Move to
Approve the comment resolution(s) as contained in the “2022-01-04 - ready for motion” tab of 11-21/1758r7.
Mover/Second: Stephen McCann/ Hitoshi Morioka
Approved by unanimous consent

## Slide 84: Straw Poll #35
Considering the traffic categories as presented in 11-21/1829r3, slide 11,
Which layer to advertise the content update interval for buffered content
.11 MAC layer
Higher layer
A – 5
B -- 3

## Slide 85: November 2021 Motions & Straw Polls
Motion #135 -- #139
Straw Polls -- #34 -- #34
Online Plenary Meeting

## Slide 86: Motion #135 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/21-1654r2.
Mover: Stephen McCann
Second: Xiaofei Wang
Approved by unanimous consent

## Slide 87: Motion #136 Approval of Minutes
Approve the following TGbc minutes
  11-21/1357r0 (Sep online Interim),
  11-21/1462r0 (Sep 07 telco),
  11-21/1589r0 (Sep 28 telco),
  11-21/1743r0 (Nov 08 telco)
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 88: Motion #137 Approval of Comment Resolution
Approve the comment resolution(s) as contained in the “2021-11-11 - ready for motion” tab of 11-21/1758r4.
Mover/Second: Hitoshi Morioka / Abhishek Patil
Approved by unanimous consent

## Slide 89: Motion #138 Approval of Comment Resolution
Approve the comment resolution(s) as contained in the “2021-11-12 - ready for motion” tab of 11-21/1758r5.
Mover/Second: Stephen McCann / Hitoshi Morioka
Approved by unanimous consent

## Slide 90: Straw Poll #34
Do you agree to add the authentication information to the EBCS content response frame to reduce the EBCS downlink latency? (see 11-21/1787r3)
Yes: 1
No: 5
Abstain: 2
9 – not participating in poll

## Slide 91: Motion #139
Authorize the TGbc Chair to take actions to make P802.11bc D2.0 available in the IEEE web shop for purchase.
Mover/Second: Stephen McCann / Hitoshi Morioka
Approved by unanimous consent

## Slide 92: September 2021 Motions & Straw Polls
Motion #128 -- #134
Straw Polls -- #33 -- #33
Online Interim Meeting

## Slide 93: Motion #128 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/21-1355r2.
Mover: Abhishek Patil
Second: Xiaofei Wang
Approved by unanimous consent

## Slide 94: Motion #129 Approval of Minutes
Approve the following TGbc minutes
  11-21/0962r0 (July online Plenary),
  11-21/1244r0 (July 27 telco),
  11-21/1323r0 (August 10 telco),
  11-21/1377r0 (August 17 telco),
  11-21/1398r0 (August 24 telco),
  11-21/1422r0 (August 31 telco),
  11-21/1462r0 (September 07 telco)
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 95: Motion #130 Approval of Comment Resolution
Approve the comment resolution(s) as contained in the “2021-09-13 - ready for motion” tab of 11-20/1985r47.
Mover/Second: Hitoshi Morioka / Abhishek Patil
Approved by unanimous consent
Note: CID 1035 was removed from motion tab r47 per request from Morioka-san, who would like to provide different resolution that satisfies other CIDs too.

## Slide 96: Straw Poll #33
Which of the following crypto functions should be used in TGbc:
SHA2 family and HMAC
Keccak family
Abstain
Result: a) 2 - b) 1 – c) 5

## Slide 97: Motion #131 Approval of Comment Resolution
Approve the comment resolutions as contained in the
“Xiaofei Wang” tab of 11-21/1477r2, and
“Hitoshi Morioka” tab of 11-21/1458r6, and
“Hitoshi Morioka” tab of 11-21/768r19
Mover / Second: Stephen McCann / Antonio de la Oliva Delgado
Approved by unanimous consent

## Slide 98: Motion #132 Reconsider comment resolutions
Move to change the comment resolution for CIDs 1409, 1149, 1415, and 1429 to:
  “Revised. Editor to incorporate the changes in https://mentor.ieee.org/802.11/dcn/21/11-21-0239-20-00bc-resolutions-for-clause-11-100-2.docx”
Mover / Second: Jouni Malines / Stephen McCann
Approved by unanimous consent
Note: reconsideration of comment resolution is necessary to align resolutions with the resolution for CIDs 1036 and 1274

## Slide 99: Motion #133 Changes to the TGbc Draft (changes not related to a particular CID)
Move to incorporate the changes tagged “w/o CID” in 11-21/1459r3 and 11-21/239r20 into the TGbc draft.
Mover / Second: Hitoshi Morioka / Stephen McCann
Approved by unanimous consent

## Slide 100: Motion #134 Recirculation of TGbc D2.0
Move to request 802.11 WG to approve the following motion:
Having approved comment resolutions for all of the comments received from LB 252 on TGbc D1.0 as contained in document 11-20/1985r49,
Instruct the editor to prepare Draft D2.0 incorporating these resolutions and,
Approve a 20 day Working Group Recirculation Ballot asking the question “Should TGbc D2.0 be forwarded to Sponsor Ballot?”
Mover / Second: Stephen McCann / Xiaofei Wang
Y/N/A: 8/0/0

## Slide 101: July 2021 – September 2021 Telcos – Motions & Straw Polls
Motion #126 -- #127
Straw Polls -- n/a
Telcos

## Slide 102: Motion #126 Approval of Comment Resolution
Approve the comment resolution(s) as contained in the “2021-08-24 - ready for motion” tab of 11-20/01985r42.
Mover/Second: Stephen McCann / Hitoshi Morioka
Approved by unanimous consent

## Slide 103: Motion #127 Approval of Comment Resolution
Approve the comment resolution(s) as contained in the “2021-09-07 - ready for motion” tab of 11-20/01985r44.
Mover/Second: Xiaofei Wang / Hitoshi Morioka
Approved by unanimous consent

## Slide 104: July 2021 Motions & Straw Polls
Motion #113 -- #125
Straw Polls -- #32 -- #32
Online Plenary Meeting

## Slide 105: Motion #113 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/21-0958r2.
Mover: Xiaofei Wang
Second: Stephen McCann
Approved by unanimous consent

## Slide 106: Motion #114 Approval of Minutes
Approve the following TGbc minutes
  11-21/0773r0 (May online interim),
  11-21/0849r0 (May 25 telco),
  11-21/0896r0 (Jun 1 telco),
  11-21/0961r0 (Jun 8 telco),
  11-21/0972r0 (Jun 15 telco),
  11-21/1005r0 (Jun 22 telco),
  11-21/1010r0 (Jul 06 telco),
Mover/Second:
Motion on consent agenda  Approved by unanimous consent
Note: Minutes of July 9th telco will be uploaded on Wednesday EOB and asked for approval on Friday.

## Slide 107: Motion #115 Approval of Comment Resolution
Approve the comment resolution(s) as contained in the “2021-07-12 - ready for motion” tab of 11-20/01985r37.
Mover/Second: Xiaofei Wang / Stephen McCann
Approved by unanimous consent

## Slide 108: Motion #116 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/21-0958r3.
Mover: Stephen McCann
Second: Xiaofei Wang
Approved by unanimous consent

## Slide 109: Motion #117 Approval of Comment Resolution (Editorials)
Approve the comment resolution(s) as contained in the “20210713editorialreadyformotion” tab of 11-20/01985r37.
Mover/Second: Abhishek Patil / Stephen McCann
Approved by unanimous consent

## Slide 110: Motion #118 Approval changes to the TGbc draft
Approve the changes to the TGbc draft as shown in 11-21/0600r6
Moved / Second: Stephen McCann / Xiaofei Wang
Y/N/A:
Approved by unanimous consent

## Slide 111: Straw Poll #32
Do you agree to make the following changes to the EBCS Request/Response field (as shown in slide 4 and 5 of 11-21/897r1)?
  For EBCS Request field:
    Add Request Authentication Info subfield into the EBCS Request Info Control subfield.
  For EBCS Response field:
    Add Authentication Info Present subfield into the EBCS Response Info Control subfield.
    Add Authentication Info subfield into the EBCS Response Info subfield if Authentication Info Present subfield equals to 1.
Y/N/A – 5 / 7 / 14

## Slide 112: Motion #119 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/21-0958r4.
Mover: Xiaofei Wang
Second: Stephen McCann
Approved by unanimous consent

## Slide 113: Motion #120 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/21-0958r5.
Mover: Xiaofei Wang
Second: Stephen McCann
Approved by unanimous consent

## Slide 114: Motion #121 Approval of Comment Resolution(s)
Approve the comment resolution(s) as contained in the “2021-07-16 - ready for motion” tab of 11-20/01985r39.
Mover/Second: Stephen McCann / Xiaofei Wang
Approved by unanimous consent

## Slide 115: Motion #122 Approval of comment resolution(s)
Approve the following comment resolution for CID 1096:
"Rejected: The TG discussed a technical proposal to resolve this comment and decided that this comment is not within the scope of TGbc as it addresses PHY issues.”
Mover / Second: Stephen McCann / Jouni Malinen
Approved by unanimous consent

## Slide 116: Motion #123 Approval of comment resolution(s)
Approve the comment resolutions for CIDs
  1365
  1368
  1369
  1547
As contained in DCN 11-21/1177r01
Mover / Second: Xiaofei Wang / Stephen McCann
Approved by unanimous consent

## Slide 117: Motion #124 Approval of timeline
Move to approve the revised TGbc timeline as contained in 11-21/956r0
Mover / Second: Stephen McCann / Hitoshi Morioka
Approved by unanimous consent

## Slide 118: Motion #125 Approval of Minutes
Approve the following TGbc minutes
  11-21/1058r0 (Jul 09 telco),
Mover/Second: Xiaofei Wang / Stephen McCann
Approved by unanimous consent

## Slide 119: May 2021 – July 2021 – Motions & Straw Polls
Motion #113 -- #xxx
Straw Polls -- #30 -- #31
Telcos

## Slide 120: Straw Poll #30
Do you agree to make the following changes to EBCS Request ANQP-element format (as shown in slide 5 of 11-21/599r1)?
  Add the Enhanced Broadcast Services Request Control subfield and the Requested Time to Termination subfield into the Enhanced Broadcast Services Request Tuples field.
  Add the Requested Time to Termination Present subfield into the Enhanced Broadcast Services Request Control field.
  Additional discussion on security needed
Y/N/A: 6 – 1 - 4

## Slide 121: Straw Poll #31
Do you agree to make the following changes to the EBCS Request/Response element (as shown in slide 4 and 5 of 11-21/897r0) and Enhanced Broadcast Services Request/Response ANQP-element (as shown in slide 7 and 8 of 11-21/897r0)?
  For EBCS Request element:
    Add Request Authentication Info subfield into the EBCS Request Info Control subfield.
  For EBCS Response element:
    Add Authentication Info Present subfield into the EBCS Response Info Control subfield.
    Add Authentication Info subfield into the EBCS Response Information Set field if Authentication Info Present subfield equals to 1.
  Note: Enhanced Broadcast Services Request Control subfield is added into the Enhanced Broadcast Services Request Tuples field as per Straw Poll #30 (doc:11-21-0599/r1).
Y/N/A: 1-3-5

## Slide 122: May 2021 Motions & Straw Polls
Motion #105 -- #112
Straw Polls -- #xx -- #xx
Online Plenary Meeting

## Slide 123: Motion #105 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/21-0608r2.
Mover: Stephen McCann
Second: Xiaofei Wang
Approved by unanimous consent

## Slide 124: Motion #106 Approval of Minutes
Approve the following TGbc minutes
  11-21/0404r0 (March online plenary),
  11-21/0513r0 (Mar 23 telco),
  11-21/0561r0 (Mar 30 telco),
  11-21/0603r0 (Apr 6 telco),
  11-21/0657r1 (Apr 13 telco),
  11-21/0693r0 (Apr 20 telco),
  11-21/0710r0 (Apr 27 telco),
  11-21/0742r0 (May 4 telco)
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 125: Motion #107 Approval of Comment Resolution
Approve the comment resolution as contained in the “2021-05-11 – ready for motion” tab of 11-20/1985r30.
Mover/Second: Stephen McCann / Carol Ansley
Approved by unanimous consent

## Slide 126: Motion #108 Approval of Comment Resolution (Change Resolution for CID 1091)
Approve to CHANGE the comment resolution for CID 1091 to: Revised: Change Negotiation Method to a bitmask that can accommodate multiple choices, as shown in document URL https://mentor.ieee.org/802.11/dcn/21/11-21-0581-06-00bc-conflict-1091-1451.docx
Mover/Second: Xiaofei Wang / Stephen McCann
Approved by unanimous consent

## Slide 127: Motion #109 Approval of Comment Resolutions
Approve the comment resolution as contained in the “2021-05-14a – ready for motion” tab of 11-20/1985r32.
Mover/Second: Stephen McCann / Abhi Patil
Approved by unanimous consent

## Slide 128: Motion #110 Approval of Comment Resolution
Approve the comment resolution as contained in the “2021-05-14 – editor - ready for motion” tab of 11-20/1985r32.
Mover/Second: Antonio de la Oliva / Xiaofei Wang
Approved by unanimous consent

## Slide 129: Motion #111 Approval of TGbc Time Line (Changes)
Approve the TGbc Time Line as shown on slide 31 of 11-21/0606r1
Mover/Second: Xiaofei Wang / Hitoshi Morioka
Approved by unanimous consent

## Slide 130: Motion #112 Approval of Comment Resolutions
Approve the comment resolution as contained in the “2021-05-14b – ready for motion” tab of 11-20/1985r33.
Mover/Second: Stephen McCann / Hitoshi Morioka
Approved by unanimous consent

## Slide 131: March 2021 – May 20021 – Motions & Straw Polls
Motion #103 -- #104
Straw Polls -- #xx -- #xx
Telcos

## Slide 132: Motion #103 Approval of Comment Resolution
Approve the comment resolution(s) as contained in the “2021-04-13” tab of 11-20/01985r26.
Mover/Second: Stephen McCann / Hiroshi Mano
Approved by unanimous consent

## Slide 133: Motion #104 Approval of Comment Resolution
Approve the comment resolution(s) as contained in the “2021-05-04 - ready for motion” tab of 11-20/01985r29.
Mover/Second: Stephen McCann, Xiaofei Wang
Approved by unanimous consent
Note: Motion announced to WG Reflector on April 20, 2021

## Slide 134: March 2021 Motions & Straw Polls
Motion #94 -- #102
Straw Polls -- #29 -- #29
Online Plenary Meeting

## Slide 135: Motion #94 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/21-0198r1.
Mover: Antonio de la Oliva
Second: Stephen McCann
Approved by unanimous consent

## Slide 136: Motion #95 Approval of Minutes
Approve the following TGbc minutes
  11-21/0037r2 (January online interim),
  11-21/0127r0 (Jan 19 telco),
  11-21/0150r0 (Jan 26 telco),
  11-21/0187r1 (Feb 2 telco),
  11-21/0231r0 (Feb 9 telco),
  11-21/0249r0 (Feb 16 telco),
  11-21/0315r0 (Feb 23 telco),
  11-21/0356r0 (Mar 2 telco)
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 137: Motion #96 Approval of Comment Resolution
Approve the comment resolution for CID 1237 as contained in 11-21/0238r03.
Mover/Second: Hitoshi Morioka / Stephen McCann
Approved by unanimous consent

## Slide 138: Motion #97 Approval of Comment Resolution
Move to
  approve the comment resolution for CIDs 1011, 1012, 1046, 1047, 1069, 1215, 1451, 1452, 1453, 1456, 1494, 1495, 1512, 1513, 1531, 1532, 1562 and 1602 as presented in document https://mentor.ieee.org/802.11/dcn/21/11-21-0176-04-00bc-excel-with-resolution-assigned-to-antonio.xlsx.
Mover/Second: Antonio de la Oliva / Stephen McCann
Y/N/A: 8/5/17 -- motion fails (pending validation of yes and no votes)
Note – outcome after audit:
Yes: 7
No: 5
One Yes voter could not be validated as a voting member.
Outcome of motion unchanged – motion fails.

## Slide 139: Motion #97a Motion to amend
Move to
  approve the comment resolution for CIDs 1011, 1012, 1046, 1047, 1069, 1215, 1451, 1452, 1453, 1456, 1494, 1495, 1512, 1513, 1531, 1532, 1562 and 1602 as presented in document https://mentor.ieee.org/802.11/dcn/21/11-21-0176-04-00bc-excel-with-resolution-assigned-to-antonio.xlsx; and
  approve the changes to the TGbc draft as shown in https://mentor.ieee.org/802.11/dcn/21/11-21-0314-02-00bc-discussion-on-9-4-5-100.docx and https://mentor.ieee.org/802.11/dcn/21/11-21-0341-01-00bc_suppoting_document_CID1011-1012-1046-1047-1069.docx;
Mover/Second: Mark Rison / Stephen McCann
Approved by unanimous consent

## Slide 140: Motion #98 Approval of Comment Resolution
Move to
approve the comment resolutions as contained in 11-21/0176r7.
Mover / Second: Antonio de la Oliva / Stephen McCann
Y/N/A: Approved by unanimous consent.

## Slide 141: Motion #99 Approval of changes to the TGbc Draft
Move to
approve the changes to the TGbc Draft as shown in 11-21/0314r5; and
instruct the editor to implement the changes.
Mover / Second: Antonio de la Oliva / Hitoshi Morioka
Y/N/A: Approved by unanimous consent.

## Slide 142: Straw Poll #29
Do you agree to introduce a NDP feedback-based acknowledgment mechanism for GCR transmission in 11bc as described in 11-21/0362r1.
Note: this NDP feedback-based acknowledgment mechanism is optional.
Y/N/A: 29 / 21 / 4.

## Slide 143: Motion #100 Approval of comment resolutions
Move to
approve the comment resolutions as contained in the “2021-03-11” tab and the “2021-03-12” tab of 11-21/0033r02.
Mover / Second: Hitoshi Morioka / Jouni Malinen
Y / N / A: approved by unanimous consent.

## Slide 144: Motion #101 Approval of comment resolutions
Move to
approve the comment resolutions as contained in the “not discussed” tab of 11-21/0033r02, with the exception of the following CID(s): 1106.
Mover / Second: Hitoshi Morioka / Stephen McCann
Y / N / A: approved by unanimous consent

## Slide 145: Motion #102 Approval of comment resolutions
Move to
approve the comment resolutions as contained in the of 11-21/0085r07, with the exception of the following CID(s): 1014 and 1015.
Mover / Second: Stephen McCann / Hitoshi Morioka
Y / N / A: approved by unanimous consent

## Slide 146: January 2021 – March 20021 – Motions & Straw Polls
Motion #89 -- #92
Straw Polls -- #28 -- #28
Telcos

## Slide 147: Motion #89 Discard of erroneous comment resolution
Move to discard the resolution of CID 1273 (i.e. set the resolution and resolution status to “empty”)
Mover: Hitoshi Morioka
Second: Stephen McCann
Approved by unanimous consent
Note – The agreed resolution for CID 1237 was imported under CID 1273 and subsequently approved. This needs to be reverted.

## Slide 148: Motion #90 Approval of comment resolutions
Move to approve the comment resolution in the tab “2021-01-26 – ready for motion” as contained in 11-20/1985r14
Mover: Hitoshi Morioka
Second: Stephen McCann
Approved by unanimous consent
Note – The agreed resolution for CID 1237 was erroneously imported under CID 1273 and subsequently approved. This motion approves the resolution for CID 1237 which was marked as ready-for-motion.
Motion tabled
Per subsidiary motion 90a

## Slide 149: Motion #90a
Move to table the motion #90
Moved: Hitoshi Morioka
No objections, motion approved by unanimous consent.

## Slide 150: Motion #91 Approval of comment resolutions
Move to approve the comment resolution in the tab “2021-01-27 – ready for motion” as contained in 11-20/1985r14.
Mover: Carol Ansley
Second: Xiaofei Wang
Approved by unanimous consent
Note – Resolutions for editorial comments (as previously discussed and marked as ready-for-motion).

## Slide 151: Motion #92 Approval of comment resolutions
Move to approve the comment resolution in the tab “2021-02-02 – ready for motion” as contained in 11-20/1985r15.
Mover: Stephen McCann
Second: Xiaofei Wang
Approved by unanimous consent
Note – CIDs marked as ready for motion during Feb 2 telco.

## Slide 152: Motion #93 Approval of comment resolutions
Move to approve the comment resolution in the tab “2021-02-09 – ready for motion” as contained in 11-20/1985r17.
Mover: Abhishek Patil
Second: Stephen McCann
Approved by unanimous consent
Note – CIDs marked as ready for motion during Feb 9 telco.

## Slide 153: Straw Poll #28
Do you agree to introduce a NDP feedback based acknowledgment mechanism for multicast transmission in 11bc (as discussed in 11-20/1976r3)
Y/N/A: 4 – 6 - 5
Note: 11-20/1976 was discussed in the telco on 2021-01-26.

## Slide 154: January 2021 Motions & Straw Polls
Motion #85 -- #88
Straw Polls -- #27
Online Plenary Meeting

## Slide 155: Motion #85 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/20-1916r3
Mover: Stephen McCann
Second: Xiaofei Wang
Approved by unanimous consent

## Slide 156: Motion #86 Approval of Minutes
Approve the following TGbc minutes
  11-20/1930r0 (November online interim),
  11-20/1972r0 (Nov 17 telco),
  11-21/0009r1 (Jan 5 telco),
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 157: Motion #87 Approval of comment resolution
Approve the comment resolutions as contained in the “2021-01-05 – rdy4motion” tab of 11-20/1985r5.
Mover: Xiaofei Wang
Second: Stephen McCann
Y/N/A: Approved by unanimous consent

## Slide 158: Straw Poll #27
Do you support adding the proposed text on slide 10-13 of 11-20/1976r2 to 802.11bc Draft?
Y - 4
N - 0
Need more time to decide. - 8
A – 0

## Slide 159: Motion #88 Approval of comment resolution
Approve the comment resolutions as contained in the “2021-01-12 – ready for motion” and “2021-01-13 – ready for motion” tabs of 11-20/1985r9.
Mover: Xiaofei Wang
Second: Stephen McCann
Y/N/A: Approved by unanimous consent (one voting member abstaining).

## Slide 160: November 2020 Motions & Straw Polls
Motion #78 -- #84
Straw Polls -- n/a
Online Plenary Meeting

## Slide 161: Motion #78 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/20-1625r1
Mover: Xiaofei Wang
Second: Hiroshi Mano
Approved by unanimous consent

## Slide 162: Motion #79 Approval of Minutes
Approve the following TGbc minutes
  11-20/1460r0 (September online interim),
  11-20/1549r0 (Sep 29 telco),
  11-20/1575r0 (Oct 6 telco),
  11-20/1675r0 (Oct 20 telco),
  11-20/1714r1 (Oct 27 telco)
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 163: Motion #80 Approval of agreed changed to the TGbc Draft
Approve the changes to the TGbc draft as contained in the following documents
  11-20/1513r2
  11-20/1613r1
  11-20/1525r1
Mover/Second:
Motion on consent agenda  Approved by unanimous consent
Note: support for approval indicated by straw polls during telco. --> Put on consent agenda

## Slide 164: Motion #81 Approval of changes to the Draft
Approve the changes to the TGbc draft as contained in the following documents
  11-20/1524r1
  11-20/1593r5
  11-20/1671r1
Mover/Second: Xiaofei Wang / Abhishek Patil
Approved by unanimous consent
Note: additional submission, agreed to during telco on Oct 27.

## Slide 165: Motion #82 Changes to draft per Tuesday, Nov 2, 9:00h slot discussions
Approve the changes to the TGbc draft as contained in the following documents
  11-20/1609r1 -- Modification of eBCS Info frame (H. Morioka)
  11-20/1769r1 -- Revision of Enhanced Broadcast Request/Response ANQP-element (A. de la Oliva)
Mover/Second: Hitoshi Morioka / Antonio de la Oliva
Approved by unanimous consent

## Slide 166: Motion #83 Approval of MIB and PICS Section
Approve the changes to the TGbc draft as contained in the following documents
  11-20/1694r4 (MIB)
  11-20/1695r3 (PICS)
Mover/Second: Stephen McCann / Xiaofei Wang
Approved by unanimous consent.

## Slide 167: Motion #84 Create TGbc D1.0 and Approve WG Letter Ballot
Move to:
Instruct the TGbc editor to prepare IEEE P802.11bc D1.0 by incorporating P802.11bc D0.3 and all accepted changes per motions contained in 11-18/2123r21,
and
Approve a 30-day Working Group Technical Letter Ballot asking the question “Should P802.11bc D1.0 be forwarded to SA Ballot?”
Moved / Second: Stephen McCann / Abhishek Patil
Approved by unanimous consent (62 people on the call, 36 Voting members present)

## Slide 168: Motion #85 Approve Modified Agenda
Move to approve the modified agenda for TGbc as contained in document 11/20-1625r2
Mover: Hitoshi Morioka / Abhishek Patil
Second:
Approved by unanimous consent

## Slide 169: Motion #86 Reaffirmation of TGbc CSD
Move to
reaffirm the TGbc CSD as contained in https://mentor.ieee.org/802-ec/dcn/18/ec-18-0250-00-ACSD-p802-11bc.pdf
Mover: Xiaofei Wang
Second: Stephen McCann
Approved by unanimous consent (20 participants in the call; 15 voting members)

## Slide 170: Telcos between July and September 2020: Motions & Straw Polls
Motion: n/a
Straw Polls #23 -- #26

## Slide 171: Straw Poll #26
Would you support the following action:
Approve the suggested changes to the TGbc draft as contained in 11-20/1513r2 (H. Morioka: Proposed Text for eBCS Info in Clause 6).
Approved with Unanimous Consent
Note: this straw poll does not immediately modify the draft. Its intend is to probe for support of the action in order to prepare a corresponding motion in a subsequent call.
Note: this straw poll makes the former straw poll #23 obsolete.

## Slide 172: Straw Poll #25
Would you support the following action:
Approve the suggested changes to the TGbc draft as contained in 11-20/1613r1 (D0.2 Editorial Comments , Hitoshi Morioka (SRC Software)).
Approved with Unanimous Consent
Note: this straw poll does not immediately modify the draft. Its intend is to probe for support of the action in order to prepare a corresponding motion in a subsequennt call

## Slide 173: Straw Poll #24
Would you support the following action:
Approve the suggested changes to the TGbc draft as contained in 11-20/1525r1 (MLME For eBCS Termination Notice; Xiaofei Wang (InterDigital)).
Approved with Unanimous Consent
Note: this straw poll does not immediately modify the draft. Its intend is to probe for support of the action in order to prepare a corresponding motion in a subsequennt call

## Slide 174: Straw Poll #23
Would you support the following action:
Approve the suggested changes to the TGbc draft as contained in 11-20/1513r1 (H. Morioka: Proposed Text for eBCS Info in Clause 6).
Approved with Unanimous Consent
Note: this straw poll does not immediately modify the draft. Its intend is to probe for support of the action in order to prepare a corresponding motion in a subsequennt call
Obsolete by straw poll #26

## Slide 175: September 2020 Motions & Straw Polls
Motion #69 -- #77
Straw Polls -- n/a
Online Interim Meeting

## Slide 176: Motion #69 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/20-1361r2
Mover: Stephen McCann
Second: Xiaofei Wang
Approved by unanimous consent

## Slide 177: Motion #70 Approval of Minutes
Approve the following TGbc minutes
  11-20/1083r0 (July online plenary),
  11-20/1201r0 (Aug 4 telco),
  11-20/1207r0 (Aug 11 telco),
  11-20/1244r1 (Aug 18 telco),
  11-20/1306r2 (Aug 25 telco),
  11-20/1382r0 (Sep 1 telco), and
  11-20/1426r0 (Sep 8 telco)
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 178: Motion #71 Approval of CRs agreed to in telcos
Approve the comment resolutions as contained in the ”2020-08-25 ready for motion” and “2020-09-01 ready for motion” tabs of 11-20/1173r7.
Mover/Second:
Motion on consent agenda  Approved by unanimous consent

## Slide 179: Motion #72 Approval of CRs agreed to in telcos
Approve the comment resolutions as contained in the 20200914Moriokareadyformotion” tab of 11-20/1173r8.
Mover/Second: Hitoshi Morioka/ Xiaofei Wang
Approved by unanimous consent

## Slide 180: Motion #73 Approval of CRs agreed on 9/14 2020
Approve the comment resolutions as contained in the “2020-09-14b - ready for motion” tab of 11-20/1173r9.
Mover/Second: Xiaofei Wang / Carol Ansley
Approved by unanimous consent

## Slide 181: Motion #74 TGbc Vice Chair Election
Move to:
Approve
Hitoshi Morioka (SRC Software) and
Stephen McCann (SELF)
as TGbc Vice Chairs
Mover: Abhi
Second: Antonio
Approved by unanimous consent – There were 18 people on the call

## Slide 182: Motion #75 TGbc Secretary Confirmation
Move to:
Confirm
Xiaofei Wang (Interdigital)
as TGbc Secretary
Mover: Stephen
Second: Abhi
Approved by unanimous consent -- There were 17 people on the call

## Slide 183: Motion #76 Approval of CRs agreed on 9/15
Approve the comment resolutions as contained in the “2020-09-15 - ready for motion” tab of 11-20/1173r10.
Mover/Second: Xiaofei / Stephen
Approved by unanimous consent

## Slide 184: Motion #77 Approval of CRs agreed on 9/17
Approve the comment resolutions as contained in the “2020-09-17 - ready for motion” tab of 11-20/1173r11.
Mover/Second: Stephen / Xiaofei
Approved by unanimous consent

## Slide 185: Telcos between July and September 2020: Motions & Straw Polls
Motion: none
Straw Polls #21 -- #22

## Slide 186: Straw Poll #22
Do you support the proposed comment resolutions as contained in the “2020-09-01 – Abhi Straw Poll” tab of 11-20/1173r7?
Y/N/A:
Straw Poll supported by unanimous consent

## Slide 187: Straw Poll #21
Do you support the proposed comment resolutions as contained in the “2020-08-25 – Abhi Straw Poll” tab of 11-20/1173r5?
Y/N/A:
Straw Poll supported by unanimous consent (with one abstain).

## Slide 188: July 2020 Motions & Straw Polls
Motion #65 -- #68
Straw Polls -- none
Online Plenary Meeting

## Slide 189: Motion #65 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/20-0999r1
Mover: Xiaofei Wang
Second: Hitoshi Morioka
Approved by unanimous consent

## Slide 190: Motion #66 Approval of Minutes
Approve the following TGbc minutes
  11-19/2114r0 (Irvine Face-to-face meeting)
  11-20/0229r0 (Feb 11 telco)
  11-20/0230r0 (Feb 25 telco)
  11-20/0231r0 (Mar 10 telco)
  11-20/0232r0 (Mar 17 telco)
  11-20/0437r1 (Mar 31 telco)
  11-20/0438r0 (Apr 28 telco)
  11-20/0754r0 (May 12 telco)
  11-20/0785r0 (May 19 telco)
  11-20/0850r0 (Jun 2 telco)
  11-20/0880r1 (Jun 9 telco)
  11-20/0945r1 (Jun 23 telco)
  11-20/1023r0 (Jul 8 telco)
Mover/Second: Hitoshi Morioka / Xiaofei Wang
Approved by unanimous consent
Note: Motion text copied from 11-20/0935r1. Draft text approved by WG Chair

## Slide 191: Motion #67 Approval of speculative edits of the SFD & Creation of D0.1 & 10-day Comment Collection
Move to
Approve the speculative edits of the SFD as contained in 11-20/0677r2 and
Instruct the Editor to update the (approved) TGbc Specification Framework Document as contained in 11-19/1429r3 accordingly and create a new revision R4, and
Close the TGbc Specification Framework Document as contained in 11-19/1429r4 and
Instruct the Editor to convert the TGbc Specification Framework Document into a TGbc Draft D0.1
Authorize a 10-day ”Comment Collection” on D0.1
Mover/Second: Hitoshi Morioka / Xiaofei Wang
Yes / No / Abstain: Approved by unanimous consent
Note: Motion text copied from 11-20/0935r1. Draft text approved by WG Chair
Addition in BLUE

## Slide 192: Motion #68 Approval of Timeline
Approve the TGbc Timeline as contained in 11-20/1000r0 slide 31
Mover/Second: Xiaofei Wang/ Stephen McCann
Approved by unanimous consent

## Slide 193: Telcos between March and July 2020: Motions & Straw Polls
Motion: none
Straw Polls #10 -- #20

## Slide 194: Straw Poll #20
Which option do you prefer:
Option 1: Use both eBCS Info frames and eBCS Advertisement frames to service advertisement
Option 2: Use only eBCS Info frames
Option 3: abstain
Results: Option 1/Option 2/Option 3: 2/4/2

## Slide 195: Straw Poll #19
Would you support the following action:
Add the SFD text as contained in 11-19/2159r4 to a cumulative speculative edit of the TGbc Specification framework document (11-20/0677r1).
Approved with Unanimous Consent

## Slide 196: Straw Poll #18
Would you support the following action:
Add the SFD text as contained in 11-20/886r3 to a cumulative speculative edit of the TGbc Specification framework document (11-20/0677r1).
Approved with Unanimous Consent

## Slide 197: Straw Poll #17
Would you support the following action:
Add the SFD text as contained in 11-20/0039r2 and 11-20/932r1 to a cumulative speculative edit of the TGbc Specification framework document (11-20/0677r1).
Approved with Unanimous Consent

## Slide 198: Straw Poll #16
Referring to 11-20/0039r1:
For HLSA, which do you prefer?
  1. Use eBCS Info with signature for advertisement if the certifiicate is included
  2. Use eBCS Info without signature for advertisement (never use signature)
  3. Not use eBCS Info. Higher layer advertises in eBCS Data.
  4 Need more time to consider
Option 1 – 3
Option 2 – 0
Option 3 – 1
Option 4 -- 3

## Slide 199: Straw Poll #15
Do you agree to add to the TGbc SFD in Section 9.6.33 (eBCS Service Advertisement Frame):
  A transmitter of an eBCS service can advertise a schedule (periodicity and duration) of one or more eBCS services.
Yes: 6 No: 0 Abstain: 0

## Slide 200: Straw Poll #14
Do you agree to add to the TGbc SFD:
  9.6.34 eBCS Termination Notice Frame
  This frame is transmitted by a transmitter of an eBCS service to announce the termination the eBCS service.
Yes: 6 No: 0 Abstain: 0

## Slide 201: Straw Poll #13
Do you agree to add to the TGbc SFD in Section 9.6.31 (eBCS Service Request Frame):
  TGbc shall define a mechanism for STAs to negotiate durations of services when negotiating for one or more eBCS services.
  Note: the transmitter of a e-BCS service is expected to have authority on the duration of the eBCS service and can respond with an eBCS Response frame (9.6.32).
Yes: 6 No: 0 Abstain: 0

## Slide 202: Straw Poll #12
Would you support the following action:
Add the SFD text as contained in 11-20/0092r3 to a cumulative speculative edit of the TGbc Specification framework document (11-20/0677r0).
Result: yes: 5 -- no: 0 -- abstain: 4
Note - 1 attendee and the Chair not participating in the poll

## Slide 203: Straw Poll #11
Would you support the following action:
Add the SFD text as contained in 11-20/0040r7 to a cumulative speculative edit of the TGbc Specification framework document (11-20/0677r0).
Result: yes: 6 -- no: 0 -- abstain: 2
Note - 1 attendee and the Chair not participating in the poll

## Slide 204: Straw Poll #10
Would you support the following action:
Add the SFD text as contained in 11-20/0025r4 to a cumulative speculative edit of the TGbc Specification framework document (taking 11-19/1429r3 as a baseline).
Result: yes: 4 -- no: 0 -- abstain: 4

## Slide 205: January 2020 Motions & Straw Polls
Motion #56 -- #64
Straw Polls -- none
Irvine, CA, USA

## Slide 206: Motion #56 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/19-2138r2
Mover: Xiaofei Wang
Second: Hitoshi Morioka
Approved by unanimous consent

## Slide 207: Motion #57 Approve meeting minutes
Move to approve the meeting minutes of the previous face-to-face meeting as contained in document 11-19/1689r0.
Note: Motion is on consent agenda (see Motion #44)
Mover: N/A
Second: N/A
Vote: Motion passes (Motion part of consent agenda)

## Slide 208: Motion #58 Approve telephone conference minutes
Move to approve the telephone conference minutes of the previous face-to-face meeting as contained in document 11-19/2108r0 and 11-19/2111r0.
Note: Motion is on consent agenda (see Motion #44)
Mover: N/A
Second: N/A
Vote: Motion passes (Motion part of consent agenda)

## Slide 209: Motion #59 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/19-2138r3
Mover: Xiaofei Wang
Second: Hitoshi Morioka
Approved by unanimous consent

## Slide 210: Motion #60 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/19-2138r4
Mover: Xiaofei Wang
Second: Hitoshi Morioka
Approved by unanimous consent

## Slide 211: Motion #61
Move to
accept the changes to the SFD as shown in 11-20/38r1 and
Instruct the editor to update the SFD accordingly.
Moved: Hitoshi Morioka
Second: Xiaofei Wang
Y/N/A: 10 – 0 -2 motion passes.

## Slide 212: Motion #62
Move to
accept the changes to the SFD as shown in 11-20/149r0 and
Instruct the editor to update the SFD accordingly.
Moved: Bahar Sadeghi
Second: Carol Ansley
Y/N/A: 11 – 0 – 0 motion passes.

## Slide 213: Motion #63 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/19-2138r5
Mover: Xiaofei Wang
Second: Hitoshi Morioka
Approved by unanimous consent

## Slide 214: Motion #64 Authorize Telcons
Move to approve the following schedule of teleconferences
Moved: Xiaofei Wang
Second: Jouni Malinen
Result y-n-a: accepted by unanimous consent
Group | Dates | Start Time | Duration
TGbc | Tuesdays, Feb 11, 25, 2020 Mar 10, 2020 | 10:00AM ET | 1.5 hours

## Slide 215: November 2019 Motions & Straw Polls
Motion #44 -- #55
Straw Polls #4 -- #9
Waikoloa, HI, USA

## Slide 216: Motion #44 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/19-1747r1
Mover: Stephen McCann
Second: Hitoshi Morioka
Approved by unanimous consent

## Slide 217: Motion #45 Approve meeting minutes
Move to approve the meeting minutes of the previous face-to-face meeting as contained in document 11-19/1370r0.
Note: Motion is on consent agenda (see Motion #44)
Mover: N/A
Second: N/A
Vote: Motion passes (Motion part of consent agenda)

## Slide 218: Motion #46 Approve telephone conference minutes
Move to approve the telephone conference minutes of the previous face-to-face meeting as contained in document 11-19/1687r0.
Note: Motion is on consent agenda (see Motion #44)
Mover: N/A
Second: N/A
Vote: Motion passes (Motion part of consent agenda)

## Slide 219: Motion #47 Modify Agenda
Move to approve the modified agenda for TGbc as contained in document 11-19/1747r2
Mover: Hitoshi Morioka
Second: Stephen McCann
Approved by unanimous consent

## Slide 220: Motion #48
Addition of Specification Framework Text
Move to accept the proposed specification framework text as contained in 11-19/1976r2 and instruct the editor to incorporate the text in the TGbc SFD.
Mover: Xiaofei Wang
Second: Antonio de la Oliva
Y/N/A: 9-0-3 motion passes.

## Slide 221: Straw Poll #4
Should 802.11bc amendment enable a mechanism to provide service information through periodic frame transmission?
Yes -- 6
No -- 1
Abstain -- 7
Note – refers to 11-19/2017r0

## Slide 222: Straw Poll #5
Should IEEE 802.11bc amendment provide mechanisms to have different origin authentication keys per service?
Yes -- 8
No -- 0
Abstain -- 3
Note: refers to 11-19/1978r0

## Slide 223: Motion #49
Addition of Specification Framework Text
Move to accept the proposed specification framework text as contained in 11-19/1801r6 and instruct the editor to incorporate the text in the TGbc SFD.
Mover: Abhishek Patil
Second: Stephen McCann
Y/N/A: 8-0-0 motion passes.

## Slide 224: Motion #50 Modify Agenda
Move to approve the modified agenda for TGbc as contained in document 11-19/1747r3
Mover: Hitoshi Morioka
Second: Hiroshi Mano
Approved by unanimous consent

## Slide 225: Straw Poll #6
In public key only authentication,
Should an eBCS frame, which caries eBCS information (i.e. timestamp, public key, etc.) and signature, allow to piggy-back data, in the uplink use case?
Note: refers to 11-19/2036r3, page 2.
Yes -- 4
No -- 1
Abstain -- 0

## Slide 226: Straw Poll #7
In public key only authentication,
Should an eBCS frame, which caries eBCS information (i.e. timestamp, public key, etc.) and signature, allow to piggy-back data, in the downlink use case?
Note: refers to 11-19/2036r3, page 2.
Yes -- 1
No -- 2
Abstain -- 3

## Slide 227: Straw Poll #8
In public key only authentication,
Should we define an eBCS frame, which only carries data (plus signature)?
Note: refers to 11-19/2036r3, page 2.
Yes -- 4
No -- 0
Abstain -- 2

## Slide 228: Straw Poll #9
In public key only authentication,
Should for the uplink case, data always be piggy-backed?
Note: refers to 11-19/2036r3, page 2.
Clarification: for cases in which public key auth is not applied, this question does not apply
Yes -- 1
No -- 0
Abstain -- 5

## Slide 229: Motion #51
Addition of Specification Framework Text
Move to accept the proposed specification framework text (under the heading SFD Proposal) as contained in 11-19/2037r2 and instruct the editor to incorporate the text in the TGbc SFD.
Mover: Hitoshi Morioka
Second: Xiaofei Wang
Y/N/A: 6 – 0 – 0 motion passes

## Slide 230: Motion #52
Addition of Specification Framework Text
Move to accept the proposed specification framework text (under the heading SFD Proposal) as contained in 11-19/2036r4 and instruct the editor to incorporate the text in the TGbc SFD.
Mover: Hitoshi Morioka
Second: Hiroshi Mano
Y/N/A: 4 – 0 – 2 motion passes.

## Slide 231: Motion #53
Addition of Specification Framework Text
Move to accept the changes to the SFD (track changes in doc) as contained in 11-19/2069r1
And instruct the Editor to apply them to the TGbc SFD.
Mover: Antonio de la Oliva
Second: Xiaofei Wang
Y/N/A: 4 – 0 – 0 motion passes

## Slide 232: Motion #54 Authorize Telcons
Move to approve the following schedule of teleconferences
Moved: Stephen McCann
Second: Antonio de la Oliva
Result y-n-a: accepted by unanimous consent
Group | Dates | Start Time | Duration
TGbc | Tuesdays, Nov 26th Dec 10th Jan 7th | 10:00h ET | 1 hour

## Slide 233: Motion #55 TGbc Timeline
Move to approve the TGbc Timeline updates as shown on slide 31 of document 11-19/1748r1.
Mover: Hiroshi Mano
Second: Hitoshi Morioka
Y/N/A: accepted by unanimous consent

## Slide 234: September 2019 Motions & Straw Polls
Motion #33 -- #43
Straw Polls #2 -- #3
Hanoi, Vietnam

## Slide 235: Motion #33 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/19-1426r2
Mover: Hitoshi Morioka
Second: Hiroshi Mano
Approved by unanimous consent

## Slide 236: Motion #34 Approve meeting minutes
Move to approve the meeting minutes of the previous face-to-face meeting as contained in document 11-19/1005r0.
Note: Motion is on consent agenda (see Motion #33)
Mover: N/A
Second: N/A
Vote: Motion passes (Motion part of consent agenda)

## Slide 237: Motion #35 Approve telephone conference minutes
Move to approve the telephone conference minutes of the previous face-to-face meeting as contained in document 11-19/1369r0.
Note: Motion is on consent agenda (see Motion #33)
Mover: N/A
Second: N/A
Vote: Motion passes (Motion part of consent agenda)

## Slide 238: Motion #36
Addition of Functional requirement
Move to add the functional requirement as shown on slide 6 of 11-19/1506r1 to the TGbc Functional Requirement Document.
Mover: Hitoshi Morioka
Second: Stephen McCann
Y/N/A: 6 / 0 / 4 – motion passes

## Slide 239: Motion #37
Addition of Functional requirement
Move to add the functional requirement as shown on page 2 of 11-19/1311r1 to the TGbc Functional Requirement Document.
Mover: Hitoshi Morioka
Second: Hiroshi Mano
Y/N/A: 3 / 0 / 8 – motion passes

## Slide 240: Motion #38
Addition of Specification Framework Text
Move to accept the proposed specification framework text as contained in 11-19/1643r0 and instruct the editor to incorporate the text in the TGbc SFD.
Mover: Stephen McCann
Second: Hiroshi Mano
Y/N/A: 7 / 0 / 3 – motion passes.

## Slide 241: Straw Poll #2
Should 802.11bc amendment enable at least one of A-MSDU or A-MPDU operation to work for broadcast frames?
Yes -- 6
No -- 0
Abstain -- 5

## Slide 242: Motion #39
Addition of Functional Requirement
Move to accept the following functional requirement and to instruct the editor to add it to the TGbc Functional Requirement Document:
  TGbc R3.6.xx: The 802.11bc amendment shall provide a mechanism for aggregating frames for broadcasting.
Mover: Stephen McCann
Second: Antonio de la Oliva
Y/N/A: 5 / 0 / 4 – motion passes.

## Slide 243: Motion #40 Approve Agenda
Move to approve the modified agenda for TGbc as contained in document 11/19-1426r3
Mover: Stephen McCann
Second: Carol Ansley
Approved by unanimous consent

## Slide 244: Straw Poll #3
Which frame type do you prefer to use for eBCS Data frame? [refers to 11-19/1506r2]
Data frame -- 8
Public Action frame -- 0
Mixture of Public Action frames and Data frames -- 8
Other frame type -- 1

## Slide 245: Motion #41 Authorize Telcons
Move to approve the following schedule of teleconferences
Moved: Xiaofei Wang, Second: Stephen McCann
Result y-n-a: accepted by unanimous consent
Group | Dates | Start Time | Duration
TGbc | Tuesday, October 29th | 10:00h ET | 1.5 hour

## Slide 246: Motion #42 Approve Agenda
Move to approve the modified agenda for TGbc as contained in document 11/19-1426r5
Mover: Hiroshi Mano
Second: Hitoshi Morioka
Approved by unanimous consent

## Slide 247: Motion #43
Removal of duplicate Functional Requirement
Move to remove functional requirement R3.4.3 from the FR Document (11-19/0151r4).
Mover: Hitoshi Morioka
Second: Stephen McCann
Y/N/A: 8 / 0 / 0 – motion passes

## Slide 248: July 2019 Motions & Straw Polls
Motion #26 -- #32
Straw Polls none
Vienna, AT

## Slide 249: Motion #26 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/19-0943r1
Mover: Hitoshi Morioka
Second: Stephen McCann
Approved by unanimous consent

## Slide 250: Motion #27 Approve meeting minutes
Move to approve the meeting minutes of the previous face-to-face meeting as contained in document 11-19/0819r0.
Note: Motion is on consent agenda (see Motion #26)
Mover: N/A
Second: N/A
Vote: Motion passes (Motion part of consent agenda)

## Slide 251: Motion #28 Approve telephone conference minutes
Move to approve the telephone conference minutes of the previous face-to-face meeting as contained in document 11-19/1004r0.
Note: Motion is on consent agenda (see Motion #26)
Mover: N/A
Second: N/A
Vote: Motion passes (Motion part of consent agenda)

## Slide 252: Motion #29
Move to approve the changes to the TGbc Functional Requirements as contained in 11-19/1001r2
And instruct the Editor to incorporate those changes in the TGbc Functional Requirements document (11-19/0151)
Moved: Stephen McCann
Second: Hitoshi Morioka
Y/N/A: 13 – 0 – 0 passes

## Slide 253: Motion #30
Move to add the functional requirement as contained on slide 7 of 11-19/1240r1 to the TGbc Functional Requirements document.
Moved: Xiaofei Wang
Second: Stephen McCann
Y/N/A: 10 – 0 - 0 passes.

## Slide 254: Motion #31
Move to modify the agenda for TGbc as contained in document 11/19-0943r2
Mover: Stephen McCann
Second: Carol Ansley
Approved by unanimous consent

## Slide 255: Motion #32 Authorize Telcons
Move to approve the following schedule of teleconferences
Moved: Hitoshi Morioka, Second: Xiaofei Wang
Result y-n-a: accepted by unanimous consent
Group | Dates | Start Time | Duration
TGbc | Tuesday, August 13th | 10:00h ET | 1 hour

## Slide 256: May 2019 Motions & Straw Polls
Motion #16 -- #25
Straw Polls none
Grand Hyatt Atlanta Buckhead, Atlanta, GA, USA

## Slide 257: Motion #16 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/19-0812r2
Mover: Hiroshi Mano
Second: Xiaofei Wang
Approved by unanimous consent

## Slide 258: Motion #17 Approve meeting minutes
Move to approve the meeting minutes of the previous face-to-face meeting as contained in document <11-19/0465r0>.
Note: Motion is on consent agenda (see Motion #16)
Mover: N/A
Second: N/A
Vote: Motion passes (Motion part of consent agenda)

## Slide 259: Motion #18 Approve Agenda
Move to approve the modified agenda for TGbc as contained in document 11/19-0812r3
Mover: Hiroshi Mano
Second: Stephen McCann
Approved by unanimous consent

## Slide 260: Motion #19
Move to add the following requirements to the Functional Requirement document (11-19/0151):
    3.x Relation between AP and DS
    Rxx: At the AP, there shall be a mapping of the received frame from the DS in deciding whether or not to use eBCS for forwarding the frame towards the STA.
    3.6 Simultaneous broadcast service
    Rxx: All eBCS streams shall be treated equally.
Mover: Hitoshi Morioka
Second: Hiroshi Mano
Y/N/A: 14 / 0 / 0
Note: The Editor will assign corresponding Clause and Requirement numbers.

## Slide 261: Motion #20
Motion to approve TGbc use case scenario described in 11-19/0472r2.
And to incorporates slide#3 to #6 of 11-19/0472r2 to the TGbc 11-19/0268 use-case-document.
Mover: Hiroshi Mano
Second: Xiaofei Wang
Y/N/A: 10 / 0 / 3

## Slide 262: Motion #21
Move to approve the use case as contained in 11-19/894r1 and include the use case shown on slide 3 of 11-19/894r1 into the TGbc Use Case document 11-19/0268 allowing for editorial changes.
Mover: Abhishek Patil
Second: Bahar Sadeghi
Y/N/A: 11 / 0 / 3

## Slide 263: Motion #22
Move to add the following requirement to the TGbc Functional Requirement document (11-19/0151):
    3.6 Simultaneous Broadcast Service
    Rx: 802.11bc amendment shall provide a mechanism for a STA to signal to the AP to provide additional service information (e.g. date, time, location, RSSI) when delivering the SDU via the MAC SAP.
    Rx: 802.11bc amendment shall provide a mechanism for an AP to provide additional service information locally available (e.g. date, time, location, RSSI) when delivering the SDU via the MAC SAP.
  And remove the word “Simultaneous” from the title 3.6
Mover: Abhishek Patil
Second: George Cherian
Y/N/A: 12 / 0 / 9
Note: The Editor will assign corresponding Clause and Requirement numbers.

## Slide 264: Motion #23
Move to modify the TGbc agenda (11-19/812r3) to continue considering agenda items from the Thursday AM2 slot in the current (Wed AM1) slot.
Mover: Stephen McCann
Second: Hiroshi Mano
Y/N/A: Unamiously approved

## Slide 265: Motion #24 Confirmation of Technical Editor
Move to confirm
Carol Ansley (Commscope)
As the TGbc Technical Editor.
Mover: Peter Yee
Second: Bahar Sadeghi
Y/N/A: Unamiously approved by acclamation

## Slide 266: Motion #25 Authorize Telcons
Move to approve the following schedule of teleconferences
Moved: Peter Yee
Second: Stephen McCann
Result: unaniously approved
Group | Dates | Start Time | Duration
TGbc | Tuesday, June 11, 2019 | 10:00h ET | 1 hour
.

## Slide 267: March 2019 Motions & Straw Polls
Motion #15 -- #20
Straw Polls none
Vancouver, BC, CND

## Slide 268: Motion #15 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/19-0219r0
Mover: Xiaofei
Second: Hitoshi
Approved by unanimous consent

## Slide 269: Motion #16 Approve meeting minutes
Move to approve the meeting minutes of the January 2019 face-to-face meeting as contained in document 11-19/0119r1.
Mover: Xiaofei
Second: Hitoshi
Approved by unanimous consent

## Slide 270: Motion #17 Approve telephone conference minutes
Move to approve the February 12th 2019 teleconference minutes in document 11-19-0270r0
Mover: Xiaofei
Second: Hitoshi
Approved by unanimous consent
Approved by unanimous consent

## Slide 271: Motion #18 Adoption of Functional Requirement
Move to approve the additional functional requirements contained in 11-19/0446r3, and incorporate those requirements into the TGbc Functional Requirements Document (11-19/0151r1).
Moved: Bahar Sadeghi
Second: Hiroshi Mano
Y/N/A: 10/0/1 motion passes

## Slide 272: Motion #19 TGbc Use Case Document
Move to approve the TGbc use case document 11-19/0268r4.
Moved: Xiaofei Wang
Second: Hiroshi Mano
Y/N/A: 11/0/0 motion passes

## Slide 273: Motion #20 Authorize Telcons
Move to approve the following schedule of teleconferences and cancel the teleconference (already approved) for March 19th.
Moved: Xiaofei Wang, Second: Peter Yee, Result unanimous
Group | Dates | Start Time | Duration
TGbc | Tuesday April 9th | 10:00h ET | 1 hour

## Slide 274: January 2019 Motions & Straw Polls
Motion #1 -- #14
Straw Polls #1 -- #1
St. Louis, Missouri, USA

## Slide 275: Motion #1 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/18-2124r2
Mover: Hiroshi Mano
Second: Hitoshi Morioka
Approved by unanimous consent

## Slide 276: Motion #2 Approve meeting minutes
Move to approve the meeting minutes of the previous face-to-face meeting as contained in document 11-18/1750r0.
Note: Motion is on consent agenda (see Motion #1)
Mover: N/A
Second: N/A
Vote: Motion passes (Motion part of consent agenda)

## Slide 277: Motion #3 Approve telephone conference minutes
Move to approve the telephone conference minutes of the previous face-to-face meeting as contained in document 11-18/2103r0.
Note: Motion is on consent agenda (see Motion #1)
Mover: N/A
Second: N/A
Vote: Motion passes (Motion part of consent agenda)

## Slide 278: Motion #4 Approve Agenda
Move to approve the modified agenda for TGbc as contained in document 11/18-2124r3
Mover: Stephen McCann
Second: Hiroshi Mano
Approved by unanimous consent

## Slide 279: Motion #5 TGbc Vice Chair Election
Move to elect
Hitoshi MORIOKA, SRC Software
and
Stephen McCANN, Blackberry
as TGbc Vice Chairs
Moved: Xiaofei Wang
Seconded: Hiroshi Mano
Y/N/A: 6/0/0 – motion passes

## Slide 280: Motion #6 TGbc Secretary Confirmation
Move to confirm
Xiaofei, WANG, Interdigital
as the TGbc Secretary.
Moved: Hiroshi Mano
Seconded: Hitoshi Morioka
Y/N/A: Motion approved by acclamation

## Slide 281: Motion #7 802.11bc Selection Procedure
Move to adopt 11-19/0135r0 as the IEEE 802.11 TGbc Selection Procedure
Moved: Hiroshi Mano
Second: Hitoshi Morioka
Y/N/A: 4/0/1

## Slide 282: Motion#8
Move to adopt document 11-19/0151r0 as the 802.11 TGbc Functional Requirement document.
Moved: Xiaofei Wang
Second: Hiroshi Mano
Y/N/A: approved by unanimous consent.

## Slide 283: Motion#9 Adoption of Functional Requirement
Move to approve the Functional Requirements contained in 11-19/171r1, and incorporate those requirements into the TGbc Functional Requirement Document (11-19/151).
Moved: Hitoshi Morioka
Second: Hiroshi Mano
Y/N/A: 6/0/1 – motion passes

## Slide 284: Motion #10 Approve Agenda
Move to approve the modified agenda for TGbc as contained in document 11/18-2124r4
Mover: Hiroshi Mano
Second: Xiaofei Wang
Approved by unanimous consent

## Slide 285: Motion #11 Adoption of Functional Requirement
Move to approve the Functional Requirements contained in 11-19/0183r1, and incorporate those requirements into the TGbc Functional Requirement Document (11-19/151).
Moved: Hitoshi Morioka
Second: Hiroshi Mano
Y/N/A: Approved by unanimous consent

## Slide 286: Straw poll #1
Do you agree to have a common template for TGbc use case scenario slides?
Yes 5
No 0
Abstain 5

## Slide 287: Motion #12 TGbc Use Case Document Template
Move to approve the template contained in slide 4 of document 11-19/0182r0 to be used for describing TGbc use cases that are to be considered for inclusion in the TGbc Use Case Document.
Moved: Hiroshi Mano
Second: Hitoshi Morioka
Y/N/A: 7/0/4 – motion passes

## Slide 288: Motion #13 Authorize Telcons
Move to approve the following schedule of teleconferences:
Moved: Hiroshi Mano
Second: Hitoshi Morioka
Result: approved by unanimous consent
Group | Dates | Start Time | Duration
TGbc | Tuesdays Feb 12, 2019 March 19, 2019 | 10:00h ET | 1 hour

## Slide 289: Motion #14 TGbc Timeline
Move to approve the TGbc Timeline as shown on slide 35 of document 11-18/2126r1.
Mover: Hiroshi Mano
Second: Xiaofei Wang
Y/N/A: Approved by unanimous consent

## Slide 290: Month YEAR Motions & Straw Polls
Motion #??? -- #???
Straw Polls #??? -- #???
LOCATION

## Slide 291: Motion #<yymm>/01 Approve Agenda
Move to approve the agenda for TGbc as contained in document 11/YY-XXXXr0
Mover:
Second:
Approved by unanimous consent
Update HERE

## Slide 292: Motion #<yymm>/02 Approve meeting minutes
Move to approve the meeting minutes of the previous face-to-face meeting as contained in document <11-xx/xxxxr0>.
Note: Motion is on consent agenda (see Motion #xxx)
Mover: N/A
Second: N/A
Vote: Motion passes (Motion part of consent agenda)
Update HERE
In case of consent agenda, assure text is the same as on agenda

## Slide 293: Motion #<yymm>/02 Approve telephone conference minutes
Move to approve the telephone conference minutes of the previous face-to-face meeting as contained in document <11-xx/xxxxr0>.
Note: Motion is on consent agenda (see Motion #xxx)
Mover: N/A
Second: N/A
Vote: Motion passes (Motion part of consent agenda)
Update HERE
In case of consent agenda, assure text is the same as on agenda

## Slide 294: Motion #<yymm>/nn Authorize ad-hoc meetings
• Authorize TGbc to hold an ad-hoc meeting on <dates> in <location>, with the preferred venue being <preferred location>, for the purpose of <purpose>.
• [Moved by <name> on behalf of <group>
• <group> vote:
• Moved: <name>, Seconded: <name>, Result: y-n-a]

## Slide 295: Motion #<yymm>/nn Authorize Telcons
Move to approve the following schedule of teleconferences beginning no sooner than <current date + 10 days> [and ending 15 days past the end of the <date> Plenary Session].
Moved: xxx, Second: xxx, Result y-n-a
Group | Dates | Start Time | Duration
TGbc | Tuesdays | 10:00h ET | 1 hour
Note: Telephone conferences on XXXX and XXX are already approved by the motion from the previous face-to-face meeting.
Update HERE
Make sure they are the same as on the Chair Slides

## Slide 296: Motion #<yymm>/nn TGbc Timeline
Move to approve the TGbc Timeline as shown on slide <XXX> of document 11-yy/xxxxr0.
Mover:
Second:
Y/N/A:
Update HERE

## Slide 297: Motion Templates
Selected motion templates per 11-08/762

## Slide 298: Motion #<yymm>/<nn> Approve Modification of Agenda
Move to approve the revised agenda for the BCS TIG/SG as contained in document 11/YY-XXXXrY.
Mover:
Second:
Approved by unanimous consent
Update HERE

## Slide 299: Motion #<yymm>/<nn> Approve BCS PAR
Believing that the PAR contained in the document referenced below meets IEEE-SA guidelines,
request that the PAR contained in <document-reference> be posted to the IEEE 802 Executive Committee (EC) agenda for WG 802 preview and EC approval to submit to NesCom.
• [Moved by <name> on behalf of <group>
• <group> vote: ]
• [Moved: <name>, Seconded: <name>, Result: y-n-a]

## Slide 300: Motion #<yymm>/<nn> Approve BCS CSD
Believing that the CSD contained in the document referenced below meets IEEE 802 guidelines,
request that the CSD contained in <document-reference> be posted to the IEEE 802 Executive Committee (EC) agenda for WG 802 preview and EC approval.
• [Moved by <name> on behalf of <group>
• <group> vote: ]
• [Moved: <name>, Seconded: <name>, Result: y-n-a]

## Slide 301: References
Motion Templates (11-08/762)