## Slide 1: TGbc Closing Report
Date: 2019-01-17
Authors:

## Slide 2: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for January 2019, St. Louis, Missouri, USA.

## Slide 3: Meeting Goals
Leadership elections
Timeline discussion
Technical submissions

## Slide 4: Work Completed this week
Leadership elections
  TG Vice Chairs, subject to WG confirmation vote
    Hitoshi MORIOKA, SRC Software
    Stephen McCANN, Blackberrry
  Secretary: Xiaofei WANG, Interdigital
  Editor: t.b.f.
Technical submissions
  Agreed on TGbc Selection Procedure
  Agreed on first set of TGbc Functional Requirements
  Additional discussion on functional requirements, to be contiuned
Timeline approved

## Slide 5: Plans for March 2019
Submissions to populate
  the TGbc Use Case Document
  the TGbc Functional Requirement Document
Other technical submissions
Find a Technical Editor

## Slide 6: Future Session Planning
Teleconferences:
Agreed general time slot: Tuesdays, 10:00h ET
Telco on Feb 12, 2019 & March 19, 2019
Additional telco on–demand with 10-day notice
10-15 March 2019 F2F meeting, Vancouver, CND:
Meeting time requested: 3 sessions (Mon PM1, Wed AM1, Thur AM1)

## Slide 7: TGbc schedule
January 2019 First meeting as a task group
January 2020 Initial WGLB (D1.0)
July 2020 D2.0 WGLB Recirculation LB
January 2021 Form SB Pool
January 2021 MEC/MDR done
March 2021 Initial SB
July 2021 Recirculation SB
Jan 2022 Final WG/EC approval
Feb 2022 Revcom/SASB approval

## Slide 8: References
Agenda for this week: 11-18/2124
Meeting / Chair’s Slide Deck: 11-18/2126
Meeting minutes: 11-19/0119
Snapshot Slide: 11-18/2125
Closing report: 11-18/2127
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135r0
TGbc Functional Requirements: 11-19/0151