## Slide 1: 802.11 WG January 2019 Closing Reports
Date: 2019-01-17
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the January 2019 closing plenary meeting. Liaison reports (including liaison reports from the mid-week plenary) are also included.

## Slide 3: Attendance by breakout

## Slide 4: Attendance by affiliation

## Slide 5: 802.11 WG Editor’s Meeting (January 2019)
Date: 2019-01-06
Authors:

## Slide 6: Volunteer Editor Contacts
  TGax – Robert Stacey – robert.stacey@intel.com
  TGay – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGaz – Chao Chun Wang – chaochun.wang@mediatek.com
  TGba – Po-kai Huang – po-kai.huang@intel.com
  TGbb – Volker Jungnickel volker.jungnickel@hhi.fraunhofer.de
  REVmd – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,
  Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGac – Robert Stacey – robert.stacey@intel.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
  TGaf – Peter Ecclesine – petere@ieee.org
  REVmc – Adrian Stephens – adrian.p.stephens@ieee.org , Edward Au – edward.ks.au@huawei.com, Emily Qi – emily.h.qi@intel.com
  TGah – Yongho Seok yongho.seok@gmail.com, Alfred Asterjadhi – aasterja@qti.qualcomm.com
  TGai - LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
  TGaj – Jiamin CHEN – jiamin.chen@mail01.huawei.com , Shiwen He – shiwenhe@seu.edu.cn
  TGak – Donald Eastlake – d3e3e3@gmail.com
  TGaq – Dan Gal – ddrgal@gmail.com , Lee Armstrong – LRA@tiac.net

## Slide 7: 11ax, 11ay and REVmd next steps (continued)
MDR reviews for several volunteers (two+ for the style guide, one for MIB following new MIB guidelines), need REVmd candidates, have 11ax and 11ay identified
All amendments are based on REVmd
REVmd SB July 2019, probably will have a shorter SB recycle than REVmc did without rolling in any amendments.

## Slide 8: MDR status (continued)
802.11 Working Group Mandatory Draft Review
P802.11aj D3.0 went through MDR process – 802.11-16/1333r5 dated Dec 9, 2016
P802.11ak D3.0 went through MDR process – 802.11-17/143r3 dated March 2, 2017
P802.11ax will be started on D4.0 out of January meeting (Robert Stacey, +++, Edward Au, Yongho Seok, Emily Qi, Naveen Kakani, Perry Correll, Peter Ecclesine)
P802.11ay will be started on D3.0 out of January meeting (Robert Stacey, +++, Edward Au, Yongho Seok, Emily Qi, Peter Ecclesine)
REVmd on Draft 2.1 will be started out of January (Robert Stacey, +++, Yongho Seok, Emily Qi, Peter Ecclesine)

## Slide 9: 802.11 Style Guide
See https://mentor.ieee.org/802.11/dcn/09/11-09-1034-12-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2014 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice

## Slide 10: MIB Style, Visio and Frame Practices
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Keep embedded figures using visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
Frame format figures are tables

## Slide 11: Editor Amendment Ordering
Data as of Jan 2019
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
In Jan 2019, Editors discussed REVmd schedule and possible completion in 2020. We will revisit the running order in March.
Amendment Number | Task Group | Projected REVCOM Date
REVmd REVmd Amendment 1 | TGmd – 4601 TGax – 729 | May 2020* May 2020*
REVmd Amendment 2 | TGay – 707 | May 2020*
REVmd Amendment 3 | TGaz – 147 | Mar 2021
REVmd Amendment 4 REVmd Amendment 5 | TGba – 106 TGbb – | Sept 2020 Jul 2021
 | *REVmd might be March or May, 2020 | 

## Slide 12: Draft Development Snapshot
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  | Source | MDR | Style Guide | Editor | Snapshot Date
 | Published | md | ax | ay | az | ba | bb | bc | bd |  |  |  |  | 
md | Y | 2.0 |  |  |  |  |  |  |  | Frame | No | 2012 | Emily Qi Edward Au | 15-Jan
ax | Y | 2.0 | 3.3 |  |  |  |  |  |  | Framemaker 2017 release | No | 2012 | Robert Stacey | 15-Jan
ay | Y | 1.5 | 3.2 | 2.2 |  |  |  |  |  | Word | No | 2012 | Carlos Cordeiro | 14-Jan
az | Y | 2.0 | 3.3 | 2.2 | 0.6 |  |  |  |  | Word | No | 2012 | Chao Chun Wang | 15-Jan
ba | Y | 1.6 | 3.0 | 1.4 | 0.3 | 1.1 |  |  |  | Framemaker 2017 release | No | 2012 | Po-Kai Huang | 14-Jan
bb |  |  |  |  |  |  |  |  |  |  |  |  | Volker Jungnickel | 15-Jan
bc |  |  |  |  |  |  |  |  |  |  |  |  |  | 
bd |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Most current doc shaded green.
Jan 2019
Changes from last report shown in red.

## Slide 13
AANI SC Closing Report January 2019
Date: 2019-01-16
Authors:

## Slide 14
Abstract
This Document is the closing report for AANI SC,
November 2016 Meeting in San Antonio, TX
Abstract
This Document is the closing report for AANI SC,
January 2019 Meeting in St. Louis, Missouri, USA

## Slide 15: 802.11 AANI SC – January 2019
Meeting Goals:
  Continue Discussion on: NENDICA activity, 3GPP Status 802.11 Technical performance relative to IMT-2020 requirements work
  Future section planning
Agenda: 11-18/2108r1 , met for 2 hours one sessions Minutes: 11-19/0165r0
Reviewed AANI SC Status/Background
Contributions:
  11-19/0193r1 “Evaluation procedure for IMT-2020 eMBB Dense Urban” (Sindhu Verma)
Call for support of: IMT-2010 eMBB Dense Urban simulation effort (contact Sindhu Verma or the AANI Chair)

## Slide 16
Future Session Planning
Teleconference:
As required with 10 days’ notification
10-15 March 2019 F2F, Hyatt Regency Vancouver and Fairmont Hotel Vancouver, Vancouver, Canada:
The AANI SC is contribution driven, contributions are requested:
  Technical and discussion contributions on 802.11 technical performance relative to IMT-2020 requirements. Request for eMBB Dense Urban Simulation Support.
  Technical and discussion contributions on interworking/integration of 802.11 with the 3GPP Next Generation System:
  In support of 802.1 Nendica
  Note: IMT-2020 proposals are due June 2019
  Meeting time requested: 1 sessions – Monday PM2 - TBC

## Slide 17: ARC Closing Report
Date: 2019-01-17
Authors:

## Slide 18: Abstract
This document is the closing report for ARC SC,
January 2019 Meeting in St Louis, Missouri, USA

## Slide 19: Work Completed
Agenda is here: 11-18/2115r3
11ba architecture implications
  Thank you to TGba experts that attended our meeting, again!
  Reviewed updates to TGba draft and comment resolutions from this week (on the architecture)
  Reviewed 11-19/0081r2 and 11-19/0173r0 with summary status based on those updates
  Architecture has settled on 11ba as a “capability” of a STA, which greatly simplifies the architecture by avoiding new components
  Only unique concept seems to be that we now have a new PHY which is TX-only or RX-only, and have power saving states that imply some PHYs that are present in the implementation can be made “inactive” at known times.

## Slide 20: Work Completed (cont)
WBA liaison on MAC Address randomization
  Reviewed the three topics that emerged in November while responding to this liaison, that 802.11 WG should consider further
  Suggestion is for the WG to consider a TIG on these topics. General description: Investigate facilities of 802.11 that are impacted by a non-AP STA using a random and changing MAC Address
  Reviewed one proposal for a secured mechanism allowing a client to provide an “ID” (opt in). Will bring back in March. Might be an item for the TIG.
  [ Note: another orthogonal but related proposal was made in REVmd ]

## Slide 21: Work Completed (cont)
“What is an ESS?”
  Have sorted this out into 4 specific concepts. Generally:
    Current ESS concept (might need cleanup)
    HESS (might need cleanup)
    Mobility Domain
    Detection of an ESS (single DS) by trusting the SSID (or NOT!)
  Will research off-line between now and March, and hope to have any specific text changes need (if any) that we can hand to REVmd.
IETF/802 coordination
  No particular updates this session.
  Noted that Deterministic Networking/Time-sensitive Networking has been discussed in the RTA TIG, resulting in including in scope of EHT PAR. Will monitor this topic in EHT.
IEEE 802.1CQ update
  No significant update

## Slide 22: Work Completed (cont)
802.1AS-rev use of Fine Timing Measurement
  Our previous inputs have been incorporated. Continue to monitor.
  Being worked directly by 802.11 experts, with 802.1AS
Noted status of IEEE 1588 mapping to IEEE 802.11
  No changes. Ongoing balloting. No action needed. Continue to monitor
  Related activity: 802.1AS REVision use of FTM
MLME-RESET, versus MLME-JOIN and MLME-START
  Didn’t have time. Will carry over to November session.
AP/DS/Portal architecture, 802/802.1 mappings
  Didn’t have time. Need to consolidate agreements, and provide input to REVmd.

## Slide 23: Teleconference(s)
None

## Slide 24: March 2019 Plans
Three standalone meeting slots planned:
Consideration of TIG on MAC address randomization
“What is an ESS?” and DS/AP/Portal architecture discussions
MLME-RESET, versus MLME-JOIN and MLME-START (add MLME-SCAN?) – feedback to REVmd
Status updates on other IETF work, IEEE 1588 work
Multiple MAC Addresses (and IPv6), “Multiple radios”
System architecture views for common use scenarios
New topic? “What is a STA?” (11-19/0106) Related: What is the (“STA(s)”) architecture of off-channel TDLS?

## Slide 25: IEEE 802.11 Coexistence SC closing report in St Louis in Jan 2019
17 January 2019
Authors:
Name | Company | Phone | email
Andrew Myles | Cisco | +61 418 656587 | amyles@cisco.com

## Slide 26: IEEE 802.11 Coexistence SC achieved its goals as an effective discussion forum for coexistence issues
802.11 Coex SC achievements in St Louis in Jan 2019 (agenda)
  Discussed Coexistence Workshop arrangements
    Likely to be held on Wed of July meeting 1-9pm with about 100 people
    Agenda will include 11ax/EHT status (action for TGax & EHT SG Chairs) , NR-U status and items derived from an open call for papers
    Invitation (11-19-0172-02) will be sent to 3GPP RAN/RAN1, WFA, WBA, ETSI BRAN, GSMA, 5G ACIA (details will also be available on 802.11 website) once hotel contract negotiations progress
    Does anyone want to Sponsor the Workshop?

## Slide 27: IEEE 802.11 Coexistence SC achieved its goals as an effective discussion forum for coexistence issues
802.11 Coex SC achievements in St Louis in Jan 2019 (agenda)
  Discussed ETSI BRAN activities in Dec 2018
    Refinement of EN 301 893 progressing well
    Focus shifting to test requirements, with BRAN trying to find right balance between testing too much or too little
    More engagement probably required from testing experts to ensure the right things are tested, and are tested well
  Discussed recent 3GPP RAN1 activities
    Highlighted a number of potential coexistence issues caused by NR-U
    Agreed on a LS (11-19-0063-05) related to a proposal to restrict the use of no/short LBT by NR-U

## Slide 28: IEEE 802.11 Coexistence SC will continue its work in Vancouver in Mar 2019
IEEE 802.11 Coexistence SC will meet in Vancouver in Mar 2019
  Continue to act as a forum for discussion of coexistence issues between IEEE 802.11 and non-IEEE 802 technologies
    Review ETSI BRAN meeting results
    Review 3GPP RAN/RAN1 activities
    Develop position statements for possible liaison to RAN1
    Plan Coexistence Workshop
  Call to action to 802.11 stakeholders
    Please participate …
    … in IEEE 802.11 Coex SC
    … in ETSI BRAN work on EN 301 893
    … in 3GPP RAN/RAN1
    … Coexistence Workshop preparations

## Slide 29: The 802.11 WG will consider approval of a LS to 3GPP RAN1 related to no/short LBT
Coex SC motion
  The IEEE 802.11 Coexistence SC recommends to the IEEE 802.11 WG that the contents of 11-19-0063-04 be sent to 3GPP RAN1 as a Liaison Statement
    Moved: Andrew Myles
    Seconded: Michael Fischer
    18/0/9
WG Motion
  The IEEE 802.11 WGs sending the contents of 11-19-0063-05 to 3GPP RAN1 as a Liaison Statement
    Moved: Andrew Myles on behalf of SC
  Note: r5 is “clean” version of r4
  Note: needs to be sent today because RAN1 meeting next week

## Slide 30: WNG SC Closing Report
Date: 2019-01-18
Authors:

## Slide 31: Abstract
Closing report for WNG SC for January 2019 in St. Louis (Missouri, USA)

## Slide 32
Summary
Final Agenda
https://mentor.ieee.org/802.11/dcn/18/11-18-2113-03-0wng-agenda-for-wng-sc-2019-jan.ppt
Presentations at January 2019 meeting
  "An extension to 11ba: legacy transmitter solution for 802.11ba receivers” - Eduard Garcia Villegas (Universitat Politècnica de Catalunya)
      https://mentor.ieee.org/802.11/dcn/19/11-19-0138-00-0wng-an-extension-to-11ba-legacy-ieee-802-11-transmitter-solution-for-802-11ba-receivers.pptx
      No motions, One straw poll
    “'Network Enablers for Seamless HMD-based VR (Virtual Reality) SG” – Dillon Seo (Voler Creative)
      https://mentor.ieee.org/802.21/dcn/18/21-18-0065-00-0000-21-18-0065-00-0000-goal-of-the-network-enablers-for-seamless-hmd-based-vr-content-service-sg.pptx
      No motions, no straw polls
Minutes
  https://mentor.ieee.org/802.11/dcn/19/11-19-0141-00-0wng-wng-sc-meeting-minutes-for-2019-january-st-louis-meeting.docx
Plans for March 2019
  TBD
No motions in the SG, no conference calls

## Slide 33: IEEE 802 JTC1 Standing Committee January 2019 (St Louis) closing report
16 Jan 2019
Authors:
Name | Company | Phone | email
Andrew Myles (Chair) | Cisco | +61 418 656587 | amyles@cisco.com
Peter Yee (Vice Chair) | AKAYLA | +1 415 215 7733 | peter@akayla.com

## Slide 34: IEEE 802 JTC1 SC focused on executing the PSDO process
IEEE 802 JTC1 SC achievements in St Louis in Jan 2019
WG | Completed | In-process
802.1 | 23 | 15
802.3 | 10 | 10
802.11 | 7 | 10
802.15 | 2 | 1
802.16 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 0
All | 48 | 36

## Slide 35: IEEE 802 JTC1 SC focused on executing the PSDO process
IEEE 802 JTC1 SC achievements in St Louis in Jan 2019
  Noted recent ballot completions
    802.11aj/ak/aq will enter PSDO process in Nov 2018
    FDIS ballot
      802.1CB, 802.1Qci, 802.1Qch, 802c*
      802.3bs, 802.3cc
      802.11ai (response approved)
  Noted many ballots in progress
    60 day ballot
      802.1Q, 802.1Xck, 802.1AE
      802.11aj, 802.11ak, 802.11aq
    FDIS ballot
      802.1CM, 802.1AC/cor-1,
      802.3bs, 802.3cc
      802.11ah

## Slide 36: IEEE 802 JTC1 SC will focus on executing the PSDO process in Vancouver in January 2019
IEEE 802 JTC1 SC plans for Vancouver in March 2019
  Execute PSDO process
    Expect comments on at least 802.11aj, 802.11ak, 802.11aq, 802.11ah
  Prepare for next SC6 meeting
    Is there anyone willing to go to Beijing to represent IEEE 802?

## Slide 37: The JTC1 SC approved a response to the 802.11ai comments
SC Motion
  The JTC1 SC recommends to IEEE 802.11 WG that the contents of 11-19-0062-01 be liaised to SC6 as IEEE 802.11 WG’s response to the comments on the IEEE 802.11ai FDIS ballot
  Moved: Peter Yee, Seconded: James Lepp
  Result: 5/0/2
WG motion
  The IEEE 802.11 WG recommends to IEEE 802 EC that the contents of 11-19-0062-01 be liaised to SC6 as IEEE 802.11 WG’s response to the comments on the IEEE 802.11ai FDIS ballot
  Moved: Andrew Myles (on behalf of SC)

## Slide 38: TGmd January 2019 Closing Report
Date: 2019-01-17
Authors:

## Slide 39: Abstract
This presentation contains the IEEE 802.11 TGmd closing report for the January 2019 session.

## Slide 40: Work completed this week
Began comment resolution of 723 comments received in LB236
  Approximately 80 Comments were resolved
  In response to CID 2695, developed liaison to Wi-Fi Alliance re: ANA assigned values, see https://mentor.ieee.org/802.11/dcn/19/11-19-0185-01-000m-proposed-ls-to-wfa-on-reserved-usage.docx
Planned teleconferences and Ad-hoc meeting
  February 1, 8, 15, 22, March 1 2019 10am Eastern, 3 hours
  Next ad-hoc: Target Week April 1, 2019 – Location TBD
No changes to TGmd schedule
Agenda
  https://mentor.ieee.org/802.11/dcn/18/11-18-2084-05-000m-2019-january-tgmd-agenda.pptx

## Slide 41: TGmd schedule
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB
March 2019 – Form SB Pool
March 2019 – MEC/MDR done
August 2019 – Initial SB
November 2019 – Recirculation SB
March 2020 – Final WG/EC approval
May 2020 – RevCom/SASB approval

## Slide 42: References
https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Approved PARs: https://standards.ieee.org/about/sba/index.html
Comment spreadsheet: https://mentor.ieee.org/802.11/dcn/18/11-18-0611-13-000m-revmd-wg-ballot-comments.xls

## Slide 43: TGax January 2019 Closing Report
Date: 2019-01-17
Authors:

## Slide 44: Abstract
This document is the closing report for the TGax for the January 2019 session.

## Slide 45: Work Completed
The TG completed the resolution of all comments submitted on draft D3.0.
The TG passed a motion to allow the Editor to prepare draft D4.0 and start a 15 day WG Ballot.
The TG approved a new revision of the Coexistence Assurance document.
Timeline adjustment
The TG agenda is available at:
  https://mentor.ieee.org/802.11/dcn/18/11-18-2114-10-00ax-tgax-january-2019-meeting-agenda.pptx

## Slide 46: Timeline
http://www.ieee802.org/11/Reports/802.11_Timelines.htm
Recirculation Jan. 2019
MEC/MRD Mar. 2019
Sponsor Ballot pool Feb. 2019
Initial Sponsor Ballot May 2019  July 2019
Final 802.11 Approval Nov. 2019  January 2020
Final Conditional EC approval Nov. 2019  March 2020
RevCom Dec. 2019  June 2020

## Slide 47: March 2019 Goals
Start comment resolution on draft D4.0.

## Slide 48: Telecons
With 10-day advance notice.

## Slide 49: Task Group AY January 2019 Closing Report
Date: 2019-01-17
Authors:

## Slide 50: Abstract
This document is the closing report for Task Group AY for the January 2019 session.

## Slide 51
Work Completed
27 submissions are covered during the meeting covering areas related to:
  Comment resolution on Letter Ballot 234 (Draft 2.0)
  Technical presentation
All open CIDs are reviewed, resolved, and approved
Coexistence assurance document (17/1288r3) is reaffirmed
Passed a motion to prepare D3.0 and start a 15 day recirculation Working Group technical letter ballot

## Slide 52
Goals for March 2019 plenary
Comment resolution on D3.0
Technical presentation

## Slide 53
Teleconference Schedule
February 27 (Wednesday), 10:00am ET – 11:30am ET
March 6 (Wednesday), 10:00am ET – 11:30am ET

## Slide 54: TGaz Next Generation Positioning Jan. Meeting Closing Report
Date: 2019-01-17
Authors:

## Slide 55: Abstract
This document is the TGaz Next Generation Positioning closing report for the St. Louis meeting, Jan. 2019 meeting.

## Slide 56: TG Status And Work Completed
Published a new draft, P802.11az D0.6.
Group met for 8 meeting slots, reviewed a total of 32 submissions.
Closed all 64 identified TBDs in the spec.
TG approved Initial WG ballot initiation.

## Slide 57: Goal Towards March Meeting and Beyond
Conduct Initial WG ballot and technical comment collection.
Review initial WG ballot results.
Consider any comment resolution generated by the March meeting.

## Slide 58: Teleconference Schedule
Mar. 6th (Wed.) 12:00 PM ET, 1:30 hr.

## Slide 59: 2019 January TGba Closing Report
Date: 2019-1-18
Authors:

## Slide 60: Work Completed
Completed comment resolution on TGba Draft 1.0
TGba approved to generate TGba Draft 2.0 and start 30 day initial WG letter ballot
TGba approved TGba coexistence assurance document
  11-18/1069r1
Reviewed TG timeline
Agenda: doc:11-18/2109r10

## Slide 61: Goals for March 2019
Comment assignment
Comment resolution on TGba Draft 2.0
Review TG timeline

## Slide 62: Teleconference Call Schedule
  Five teleconference calls:
    March 4th, Monday, 10:00 ET, 2 hours

## Slide 63: TGbb Janurary 2019 Closing Report
Date: 2019-01-17
Author:

## Slide 64
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the January 2019 session.
Abstract

## Slide 65
  Content
  Evaluation Methodology document has been created and agreed (doc. 11-19/0187)
  PHY evaluation methodology has been included in the Evaluation Methodology (doc. 11-19/0186r2)
  TGbb timeline has been reviewed and agreed (doc. 11-18/1290r2)
  Meeting agenda and motions are available as doc. 11-18/2122r4
  Minutes of the meeting are available as doc. 11-19/0211r0.
TGbb November Meeting

## Slide 66
  Evaluation Framework document discussion
  Consideration of PHY/MAC pre-proposals
Plan for TGbb March Meeting

## Slide 67
Evaluation methodology approval

## Slide 68
Process Document Approval

## Slide 69
PHY Evaluation methodology approval

## Slide 70
Timeline update

## Slide 71
Teleconference schedule request

## Slide 72: TGbc Closing Report
Date: 2019-01-17
Authors:

## Slide 73: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for January 2019, St. Louis, Missouri, USA.

## Slide 74: Meeting Goals
Leadership elections
Timeline discussion
Technical submissions

## Slide 75: Work Completed this week
Leadership elections
  TG Vice Chairs, subject to WG confirmation vote
    Hitoshi MORIOKA, SRC Software
    Stephen McCANN, Blackberrry
  Secretary: Xiaofei WANG, Interdigital
  Editor: t.b.f.
Technical submissions
  Agreed on TGbc Selection Procedure
  Agreed on first set of TGbc Functional Requirements
  Additional discussion on functional requirements, to be contiuned
Timeline approved

## Slide 76: Plans for March 2019
Submissions to populate
  the TGbc Use Case Document
  the TGbc Functional Requirement Document
Other technical submissions
Find a Technical Editor

## Slide 77: Future Session Planning
Teleconferences:
Agreed general time slot: Tuesdays, 10:00h ET
Telco on Feb 12, 2019 & March 19, 2019
Additional telco on–demand with 10-day notice
10-15 March 2019 F2F meeting, Vancouver, CND:
Meeting time requested: 3 sessions (Monday PM1, Wednesday AM1, Thursday AM1)

## Slide 78: TGbc schedule
January 2019 First meeting as a task group
January 2020 Initial WGLB (D1.0)
July 2020 D2.0 WGLB Recirculation LB
January 2021 Form SB Pool
January 2021 MEC/MDR done
March 2021 Initial SB
July 2021 Recirculation SB
Jan 2022 Final WG/EC approval
Feb 2022 Revcom/SASB approval

## Slide 79: References
Agenda for this week: 11-18/2124
Meeting / Chair’s Slide Deck: 11-18/2126
Meeting minutes: 11-19/0119
Snapshot Slide: 11-18/2125
Closing report: 11-18/2127
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135r0
TGbc Functional Requirements: 11-19/0151

## Slide 80: EHT Closing Report – January 2019
Date: 2019-01-17
Authors:

## Slide 81: Work Completed
Approved PAR and CSD documents
  PAR: https://mentor.ieee.org/802.11/dcn/18/11-18-1231-04-0eht-eht-draft-proposed-par.docx
  CSD: https://mentor.ieee.org/802.11/dcn/18/11-18-1233-04-0eht-eht-draft-proposed-csd.docx
  WG Motions approval motions will take place later in this session.
  There are references missing from the CSD document. The EHT SG considered this an editorial issue that will be resolved as part of updates made during the March session – no changes are required at this time.
Discussed 22 technical contributions.
Plan for March
Update PAR and CSD documents for EC approval and submission to NESCOM
Discuss technical contributions

## Slide 82: PAR Approval Motion
Believing that the PAR contained in the document referenced below meets IEEE-SA guidelines,
Request that the PAR contained in11-18/1231r4 <https://mentor.ieee.org/802.11/dcn/18/11-18-1231-04-0eht-eht-draft-proposed-par.docx > be posted to the IEEE 802 Executive Committee (EC) agenda for WG 802 preview and EC approval to submit to NesCom.
Moved by Michael Montemurro on behalf of EHT SG
EHT SG vote:
Moved: Laurent Cariou Seconded: Bin Tian, Result: y-n-a- 97-0-2

## Slide 83: CSD Approval Motion
Believing that the CSD contained in the document referenced below meets IEEE 802 guidelines,
Request that the CSD contained in 11-18/1233r4 <https://mentor.ieee.org/802.11/dcn/18/11-18-1233-04-0eht-eht-draft-proposed-csd.docx > be posted to the IEEE 802 Executive Committee (EC) agenda for WG 802 preview and EC approval.
Moved by Michael Montemurro on behalf of EHT SG
EHT SG vote:
Moved: Laurent Cariou, Seconded: Bin Tian - Result: y-n-a – 97-0-3

## Slide 84: RTA TIG Closing Report
Date: 2019-1-16
Authors:

## Slide 85: Abstract
This presentation contains the closing report for the RTA TIG for the January 2019 session.

## Slide 86: Work Completed
Approved teleconferences and November plenary minutes
The TIG reviewed 6 presentations
Presented summary of RTA TIG draft to EHT SG
Continued work on the draft of the RTA TIG report
DCN | Title | Author
11-19/0065-00 | RTA TIG Summary and Recommendations | Kate Meng
11-19/0078-00 | Use cases for RTA in vehicles (Wed) | Jim Lansford
11-19/0110-00 | How can RTA fit in 802.11 | Kazuyuki Sakoda
11-19/0111-00 | Additional game use case over WLAN (Wed) | Kazuyuki Sakoda
11-19/0116-00 | Drone Use Case Followup | Akira Kishida
21-19/0009-00 | Why you should care about VR network requirements | Dillon Seo

## Slide 87: Reviewed the Timeline in the TIG
July 2018: Formation of the TIG
  2 Teleconference
September 2018: Interim Meeting
  Assemble a team to develop the initial report
  2 teleconferences
Nov. 2018: Plenary Meeting
  Post draft TIG report on the RTA TIG
    Request informal comments
  2 teleconferences
Jan. 2019 Interim Meeting
  Continue work on the TIG report and review submissions
  Schedule teleconferences (currently planning 2)
March 2019 Plenary Meeting
  Final submissions/presentations and submit final report to the working group
  Close/Adjourn RTA TIG

## Slide 88: RTA TIG Teleconference Schedule
2 Teleconferences
  January 30th, 2019 6:00pm – 7:30pm EST
  February 27th, 2019 6:00pm – 7:30pm EST

## Slide 89: Goals for March Plenary
  Continue to review submissions and potential solutions
  Finalize RTA TIG report
  Close the RTA TIG as work is completed