## Slide 1: 802.11 WG Editor’s Meeting (January 2019)
Date: 2019-01-06
Authors:

## Slide 2: Volunteer Editor Contacts
  TGax – Robert Stacey – robert.stacey@intel.com
  TGay – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGaz – Chao Chun Wang – chaochun.wang@mediatek.com
  TGba – Po-kai Huang – po-kai.huang@intel.com
  TGbb – Volker Jungnickel volker.jungnickel@hhi.fraunhofer.de
  REVmd – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,
  Editors Emeritus:
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGac – Robert Stacey – robert.stacey@intel.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
  TGaf – Peter Ecclesine – petere@ieee.org
  REVmc – Adrian Stephens – adrian.p.stephens@ieee.org , Edward Au – edward.ks.au@huawei.com, Emily Qi – emily.h.qi@intel.com
  TGah – Yongho Seok yongho.seok@gmail.com, Alfred Asterjadhi – aasterja@qti.qualcomm.com
  TGai - LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
  TGaj – Jiamin CHEN – jiamin.chen@mail01.huawei.com , Shiwen He – shiwenhe@seu.edu.cn
  TGak – Donald Eastlake – d3e3e3@gmail.com
  TGaq – Dan Gal – ddrgal@gmail.com , Lee Armstrong – LRA@tiac.net

## Slide 3: 11ax, 11ay and REVmd next steps (continued)
MDR reviews for several volunteers (two+ for the style guide, one for MIB following new MIB guidelines), need REVmd candidates, have 11ax and 11ay identified
All amendments are based on REVmd
REVmd SB July 2019, probably will have a shorter SB recycle than REVmc did without rolling in any amendments.

## Slide 4: MDR status (continued)
802.11 Working Group Mandatory Draft Review
P802.11aj D3.0 went through MDR process – 802.11-16/1333r5 dated Dec 9, 2016
P802.11ak D3.0 went through MDR process – 802.11-17/143r3 dated March 2, 2017
P802.11ax will be started on D4.0 out of January meeting (Robert Stacey, +++, Edward Au, Yongho Seok, Emily Qi, Naveen Kakani, Perry Correll, Peter Ecclesine)
P802.11ay will be started on D3.0 out of January meeting (Robert Stacey, +++, Edward Au, Yongho Seok, Emily Qi, Peter Ecclesine)
REVmd on Draft 2.1 will be started out of January (Robert Stacey, +++, Yongho Seok, Emily Qi, Peter Ecclesine)

## Slide 5: 802.11 Style Guide
See https://mentor.ieee.org/802.11/dcn/09/11-09-1034-12-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2014 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice

## Slide 6: MIB Style, Visio and Frame Practices
I’m going to suggest going forward we use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Keep embedded figures using visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
Frame format figures are tables

## Slide 7: Editor Amendment Ordering
Data as of Jan 2019
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
In Jan 2019, Editors discussed REVmd schedule and possible completion in 2020. We will revisit the running order in March.
Amendment Number | Task Group | Projected REVCOM Date
REVmd REVmd Amendment 1 | TGmd – 4601 TGax – 729 | May 2020* May 2020*
REVmd Amendment 2 | TGay – 707 | May 2020*
REVmd Amendment 3 | TGaz – 147 | Mar 2021
REVmd Amendment 4 REVmd Amendment 5 | TGba – 106 TGbb – | Sept 2020 Jul 2021
 | *REVmd might be March or May, 2020 | 

## Slide 8: Draft Development Snapshot
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  | Source | MDR | Style Guide | Editor | Snapshot Date
 | Published | md | ax | ay | az | ba | bb | bc | bd |  |  |  |  | 
md | Y | 2.0 |  |  |  |  |  |  |  | Frame | No | 2012 | Emily Qi Edward Au | 15-Jan
ax | Y | 2.0 | 3.3 |  |  |  |  |  |  | Framemaker 2017 release | No | 2012 | Robert Stacey | 15-Jan
ay | Y | 1.5 | 3.2 | 2.2 |  |  |  |  |  | Word | No | 2012 | Carlos Cordeiro | 14-Jan
az | Y | 2.0 | 3.3 | 2.2 | 0.6 |  |  |  |  | Word | No | 2012 | Chao Chun Wang | 15-Jan
ba | Y | 1.6 | 3.0 | 1.4 | 0.3 | 1.1 |  |  |  | Framemaker 2017 release | No | 2012 | Po-Kai Huang | 14-Jan
bb |  |  |  |  |  |  |  |  |  |  |  |  | Volker Jungnickel | 15-Jan
bc |  |  |  |  |  |  |  |  |  |  |  |  |  | 
bd |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Most current doc shaded green.
Jan 2019
Changes from last report shown in red.