## Slide 1: TGmd January 2019 Closing Report
Date: 2019-01-17
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmd closing report for the January 2019 session.

## Slide 3: Work completed this week
Began comment resolution of 723 comments received in LB236
  Approximately 80 Comments were resolved
  In response to CID 2695, developed liaison to Wi-Fi Alliance re: ANA assigned values, see https://mentor.ieee.org/802.11/dcn/19/11-19-0185-01-000m-proposed-ls-to-wfa-on-reserved-usage.docx
Planned teleconferences and Ad-hoc meeting
  February 1, 8, 15, 22, March 1 2019 10am Eastern, 3 hours
  Next ad-hoc: Target Week April 1, 2019 – Location TBD
No changes to TGmd schedule
Agenda
  https://mentor.ieee.org/802.11/dcn/18/11-18-2084-05-000m-2019-january-tgmd-agenda.pptx

## Slide 4: TGmd schedule
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB
March 2019 – Form SB Pool
March 2019 – MEC/MDR done
August 2019 – Initial SB
November 2019 – Recirculation SB
March 2020 – Final WG/EC approval
May 2020 – RevCom/SASB approval

## Slide 5: References
https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Approved PARs: https://standards.ieee.org/about/sba/index.html
Comment spreadsheet: https://mentor.ieee.org/802.11/dcn/18/11-18-0611-13-000m-revmd-wg-ballot-comments.xls