## Slide 1: IEEE 802.11 TGmd March 2019 Agenda
Date: 2019-03-14
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmd agenda for the March 2019 session.

## Slide 3: TGmd Agenda
Monday PM1
  Chair’s Welcome, Policy & patent reminder
  Approve agenda
  Status, Review of Objectives, Editor Report 11-17-0920
  11-19-0260 - MDR results review
  Editorial CIDs requiring discussion, 11-19-247 – Emily
  11-19-263 - Missing item in 10.24.2.2 – Guido
  11-18-2165 Assaf Kasher
  GEN CIDs
Wednesday PM1
  11-19-274 – Yunsong
  11-19-265 – CID 2655 – Matthew Fischer
  11-19-387 – Dan H. SAE CIDs 467r1
  Protected TWT and RSN 11-19-114 – Yunsong, Alfred, Jouni - telecon
  11-19-0473 – Sean Coffey - telecon
  Tuesday PM1
  11-19-322 - Obsolete/delete/deprecate CIDs
  11-19 -420, 11-19-295 Matthew F. – CID 2693
  OCV – 11-19-291, 11-19-69 – Thomas Derham
  –
  Monday PM2
  11-19-261 – Youjin Noh – S1G CIDs
  11-19-314 –Emily Qi – Beacon Protection
  11-19-433 – Ganesh, 11-19-434, 11-19-291- Thomas
Thursday PM1
  Motions
  Plans for March – May 2019
  11-19-179 – MAC randomization – Carol Ansley
  11-19-286 – Roger Marks - telecon
  Client Privacy – Thomas Derham - telecon
  11-19-338 – Stephen McCann – ANQP - telecon
  Adjourn

## Slide 4: TGmd Agenda - 2
  Tuesday PM1
  PHY CIDs 11-19-322 – 2542 (Clause 25), 2643 (WEP), 2662 (Annex G) - done
  2642 HT Delayed Block Ack
  2402 Advertisement Protocol
  2345 AC Power
  2262 PC and CF- Pollable
  GEN CIDs WEP deprecated/obsolete: 2140, 2141, 2243, 2572
  CID 2289 Delayed Block Ack

## Slide 5: Instructions for the WG Chair
The IEEE-SA strongly recommends that at each WG meeting the chair or a designee:
  Show slides #1 through #4 of this presentation
  Advise the WG attendees that:
    IEEE’s patent policy is described in Clause 6 of the IEEE-SA Standards Board Bylaws;
    Early identification of patent claims which may be essential for the use of standards under development is strongly encouraged;
    There may be Essential Patent Claims of which IEEE is not aware. Additionally, neither IEEE, the WG, nor the WG Chair can ensure the accuracy or completeness of any assurance or whether any such assurance is, in fact, of a Patent Claim that is essential for the use of the standard under development.
  Instruct the WG Secretary to record in the minutes of the relevant WG meeting:
    That the foregoing information was provided and that slides 1 through 4 (and this slide 0, if applicable) were shown;
    That the chair or designee provided an opportunity for participants to identify patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) of which the participant is personally aware and that may be essential for the use of that standard
    Any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
  The WG Chair shall ensure that a request is made to any identified holders of potential essential patent claim(s) to complete and submit a Letter of Assurance.
  It is recommended that the WG Chair review the guidance in IEEE-SA Standards Board Operations Manual 6.3.5 and in FAQs 14 and 15 on inclusion of potential Essential Patent Claims by incorporation or by reference.
  Note: WG includes Working Groups, Task Groups, and other standards-developing committees with a PAR approved by the IEEE-SA Standards Board.
(Optional to be shown)

## Slide 6: Participants have a duty to inform the IEEE
  Participants shall inform the IEEE (or cause the IEEE to be informed) of the identity of each holder of any potential Essential Patent Claims of which they are personally aware if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
  Participants should inform the IEEE (or cause the IEEE to be informed) of the identity of any other holders of potential Essential Patent Claims
  Early identification of holders of potential Essential Patent Claims is encouraged
Slide #1

## Slide 7: Ways to inform IEEE
Cause an LOA to be submitted to the IEEE-SA (patcom@ieee.org); or
Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible; or
Speak up now and respond to this Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance, please respond at this time by providing relevant information to the WG Chair
Slide #2

## Slide 8: Other guidelines for IEEE WG meetings
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
    Relative costs of different technical approaches that include relative costs of patent licensing terms may be discussed in standards development meetings.
      Technical considerations remain the primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
For more details, see IEEE-SA Standards Board Operations Manual, clause 5.3.10 and Antitrust and Competition Policy: What You Need to Know at http://standards.ieee.org/develop/policies/antitrust.pdf
Slide #3

## Slide 9: Patent-related information
  The patent policy and the procedures used to execute that policy are documented in the:
    IEEE-SA Standards Board Bylaws (http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#6)
    IEEE-SA Standards Board Operations Manual (http://standards.ieee.org/develop/policies/opman/sect6.html#6.3)
  Material about the patent policy is available at
  http://standards.ieee.org/about/sasb/patcom/materials.html
  If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org
Slide #4

## Slide 10: Participation in IEEE 802 Meetings
Slide 10
Participation in any IEEE 802 meeting (Sponsor, Sponsor subgroup, Working Group, Working Group subgroup, etc.) is on an individual basis
Participants in the IEEE standards development individual process shall act based on their qualifications and experience. (https://standards.ieee.org/develop/policies/bylaws/sb_bylaws.pdf section 5.2.1)
IEEE 802 Working Group membership is by individual; “Working Group members shall participate in the consensus process in a manner consistent with their professional expert opinion as individuals, and not as organizational representatives”. (subclause 4.2.1 “Establishment”, of the IEEE 802 LMSC Working Group Policies and Procedures)
Participants have an obligation to act and vote as an individual and not under the direction of any other individual or group. A Participant’s obligation to act and vote as an individual applies in all cases, regardless of any external commitments, agreements, contracts, or orders.
Participants shall not direct the actions or votes of any other member of an IEEE 802 Working Group or retaliate against any other member for their actions or votes within IEEE 802 Working Group meetings, see https://standards.ieee.org/develop/policies/bylaws/sb_bylaws.pdf section 5.2.1.3 and the IEEE 802 LMSC Working Group Policies and Procedures, subclause 3.4.1 “Chair”, list item x.
By participating in IEEE 802 meetings, you accept these requirements. If you do not agree to these policies then you shall not participate. (Latest revision of IEEE 802 LMSC Working Group Policies and Procedures: http://www.ieee802.org/devdocs.shtml)
Notes: doc.: ec-16-0149-00-00EC
November 2016
Dorothy Stanley, HP Enterprise
Page 10

## Slide 11: Standard and Amendment Ratification
IEEE Std 802.11-2016 approved & published December 2016
IEEE Std 802.11ai-2016 approved & published December 2016*
IEEE Std 802.11ah-2016 approved December 2016; publication May 2017*
IEEE Std 802.11aj-2018 – Approved February 2018, April publication*
IEEE Std 802.11ak-2018 – Approved March 2018, June publication*
IEEE Std 802.11aq-2018 – Approved June 2018, August publication*
 ---------------TGmd Ratification --------------- 
P802.11ax – to follow REVmd SASB approval
P802.11ay – to follow REVmd SASB approval
P802.11ba – Sept 2020
P802.11az – Mar 2021
*Amendment roll-in completed
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 11

## Slide 12: TGmd Schedule Details – Need To Review
Milestone | Date
Initial WGLB | Held Feb-March 2018
D2.0 WGLB Recirculation LB | Out of November 2018
D3.0 WGLB Recirculation LB | May 2019
Form Sponsor Ballot Pool | March 2019
MEC/MDR done | March 2019
D4.0 WGLB Recirculation | June/July 2019, EC approval to SB
D 4.0 Unchanged Recirculation | May/July 2019
Initial Sponsor Ballot (D4.0) | June/August 2019
Recirculation Sponsor Ballot (D5.0) | Sept/November 2019
Recirculation Sponsor Ballot (D6.0) (D6.0) unchanged/ Potential need for D7.0 | Nov 19/January/Feb 2020
Final WG/EC approval | Nov 19/Feb 2020/March (EC telecon ok?)
RevCom/SASB approval | Jan-March/May 2020
8 months
5 months
2 months
3 months
2 months
Need 2020 SASB dates to refine
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 12

## Slide 13: TGmd schedule – updated September 2018
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB (was Sept)
March 2019 – Form SB Pool (was Feb)
March 2019 – MEC/MDR done
August 2019 – Initial SB (was April)
November 2019 – Recirculation SB (was Oct)
March 2020 – Final WG/EC approval (was July 2020)
May 2020 – Revcom/SASB approval (was Sept 2020)

## Slide 14: TGmd – Snapshot slide
Overall Status: LB236 on P802.11REVmd D2.0 passed with 92% approval, 723 comments
  D2.0 incorporates all approved amendments
Since January 2019 meeting
  Teleconferences held to continue comment resolution
March 2019 meeting goals (5 timeslots):
  Continue LB236 comment resolution
  Plans for March – May 2019: Comment resolution
    Ad Hoc April 2-3-4 in Portland Oregon, teleconference available
  Agenda: 11-19-0221
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 14

## Slide 15: Approve prior TGmd minutes
Approve the minutes of
  January 2019 meeting: https://mentor.ieee.org/802.11/dcn/18/11-18-2140-00-000m-minutes-for-revmd-jan-2019-st-louis.docx
  Teleconference minutes: https://mentor.ieee.org/802.11/dcn/19/11-19-0248-04-000m-minutes-for-revmd-telecon-in-feb-and-mar-2019.docx
Moved: Mark Hamilton
Seconded: Stephen McCann
Result: 13-0-2 Passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 15

## Slide 16: Motion 95 – Jan – March telecom/March CIDs
Approve the comment resolutions in the
  “Motion-EDITOR-I” “Motion-EDITOR-J” , “Motion-EDITOR-K” tabs in https://mentor.ieee.org/802.11/dcn/19/11-19-0142-05-000m-revmd-wg-lb236-comments-for-editor-ad-hoc.xls except for CIDs 2587 and 2647
  “Motion G” and “Motion H” tabs in https://mentor.ieee.org/802.11/dcn/19/11-19-0143-09-000m-revmd-editor2-lb236-comments.xlsx
  “Motion MAC-Y” and “Motion MAC-Z” tabs in https://mentor.ieee.org/802.11/dcn/17/11-17-0927-34-000m-revmd-mac-comments.xls
  “PHY Motion A”, “PHY Motion B” and “PHY Motion C” tabs in https://mentor.ieee.org/802.11/dcn/19/11-19-0156-05-000m-lb236-revmd-phy-sec-comments.xlsx except for CIDs 2185, 2183
and incorporate the indicated changes into the TGmd draft.
Moved: Mike Montemurro
Seconded: Dan Harkins
Result: 18-0-2 Passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 16

## Slide 17: Motion 96 – GEN CID
Approve the comment resolutions in the
  “Gen Vancouver 1” tab in https://mentor.ieee.org/802.11/dcn/19/11-19-0449-01-000m-revmd-lb236-gen-comments.xls
and incorporate the indicated changes into the TGmd draft.
Moved: Jon Rosdahl
Seconded: Emily Qi
Result: Unanimous Consent
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 17

## Slide 18: Motion 97 – Editor CIDs 2587 and 2647
Resolve CID 2587 as “Revised” with a resolution reason of
  “There is no grammar error. Additionally, the current usage of “indicate(s)” creates no confusion. Editor: Restore the table borders in Table 9-301.
Resolve CID 2647 as “Rejected” with a resolution reason of
  “Similar comments on this issue were submitted and rejected in the previous ballot, for example CID 1433. In CID 1433, the commenter asked to remove underscores. In CID 2647, the commenter asked to add underscores. In the IEEE style manual, there is no rule on whether ResultCode should include underscores or not.”
Moved: Emily Qi
Seconded: Peter Ecclesine
Result: 13-1-2 Passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 18

## Slide 19: Motion 98 – PHY CID 2185
  CID 2185
    There are actually 2 locations (D2.1 2949.25 and .28) of the cited text: "ERP STAs that support the Short Slot Time option" to "STAs that support the Short Slot Time mode".
    Proposed agreed comment resolution makes change in one location, changes “ERP STAs” to “STAs” and does not make the “option” to “mode” change.
    Mark Rison comment: the commenter's point that short slot is not optional for HT STAs has been lost. Why not just accept the proposed change?
    Observation: Change is made in only one location. Should change be made in both? “option” not changed to “mode” as “option” is used throughout the draft (6x) and “mode” not used
  Motion: Resolve CID 2185 as “revised” with a resolution of “Change "ERP STAs " to "STAs".
Moved: Mike Montemurro
Seconded: Stephen McCann
Result: 14-0-2 Motion Passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 19

## Slide 20: Motion 99 – PHY CIDs 2183
    Comment (2942.35 D1.0): "and shall be capable of receiving 6, 12, and 24 Mb/s using the modulation and preamble described in Clause 17 (Orthogonal frequency division multiplexing (OFDM) PHY)." This is oddly phrased because ERPs, which operate at 2.4 GHz, cannot possibly receive Clause 17 PPDUs. It seems as though the reader is expected to infer that these modes use the modulation and preamble *but not the frequency plan* described in Clause 17. But why go to the trouble of writing it out this way? The following sentence, which deals with the optional OFDM-based modes, refers to them as the ERP-OFDM modes, which is much more precise and much simpler.
    Commenter’s proposed resolution: At line 35, change the end of the sentence, starting at "receiving", to "receiving the ERP-OFDM modulations at rates of 6, 12, and 24 Mb/s".
    Proposed agreed resolution: Accepted
    Mark Rison comment: the wording seems inconsistent with the earlier part of the sentence ("capable of receiving 1, 2, 5.5, and 11 Mb/s PPDUs using either the long or short preamble formats described in Clause 16") Maybe say "capable of receiving 6, 12, and 24 Mb/s PPDUs using ERP-OFDM format"?
Motion: Resolve CID 2183 as “Accepted”
Moved: Sean Coffey
Seconded: Mike Montemurro
Result: 14-0-1 Passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 20

## Slide 21: Discussion – PHY CID 2211
    Comment: REVmd/D2.0 seems to have disallowed use of PMKSA caching in "FT environment" for RSNA rekeying. That does not look desirable. PMKSA caching can be used for initial mobility domain association and instead of forcing the non-AP STA to perform FT protocol with the current AP, it could go through initial mobility domain association. If this case is now disallowed, it would make deployed stations non-compliant if they use the mechanism that has been allowed for years (since 802.11r was published).
    Commenter proposed change: Revert the D2.0 change by replacing "If the non-AP and non-PCP STA has cached one or more PMKSAs in a non-FT environment"
    With "If the non-AP and non-PCP STA has cached one or more PMKSAs“
    Proposed Proposed resolution: Accepted
    Mark Rison comment: before we revert the D2.0 change, what was the motivation for the change? We should not revert before we understand this and can show it was misguided
    Response: See the discussion in 11-18-2140 page 14, item 4.5.1-; The change was made in error: Similar to Motion #85 (FILS-AKM) and 11-18/1924r1. There is a bug in the submission, but this will fix it.
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 21

## Slide 22: Discussion PHY CID 2439
  Comment: “This list is an exclusive list, i.e. in any given situation only one of the bullets applies. Therefore this new OCI KDE bullet could cause conflicts with the other bullets”
  Commenter’s proposed resolution: Change to "Additionally contains an OCI KDE at the end when [...]"
  Proposed agreed resolution: “At the cited location, change:
  "OCI KDE when dot11RSNAOperatingChannelValidationActivated on the Authenticator“ to "When dot11RSNAOperatingChannelValidationActivated is true on the Authenticator, OCI KDE"
  Mark Rison comment: “err, no, I don't think this is what was agreed in Thomas' resolutions, is it?”
  Response: Thomas’ resolutions are https://mentor.ieee.org/802.11/dcn/19/11-19-0291-02-000m-ocv-cids-2329-2330.docx, different comments 2439 is on 12.7.7.2, Thomas comments on 12.7.6.3
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 22

## Slide 23: Discussion PHY CID 2643
  Comment: WEP is obsolete and has not been maintained (comments on it in previous ballots were rejected on the basis it was obsolete and was going to be deleted), so implementations based on the current wording are likely to be erroneous
  Commenter’s proposed resolution: Delete the referenced subclause
  Agreed proposed resolution: REJECTED (PHY: 2019-03-12 21:07:33Z) This comment is a duplicate of LB 232 – CID 1410. No further justification for a technical change has been given. The task group discussed removal of WEP and/or TKIP from the standard and decided to not change the standard based on strawpolls in the direction for the resolution. The strawpolls were held during the Warsaw meeting (2018-05-08) and the option to keep WEP and TKIP text as-is received most support. See https://mentor.ieee.org/802.11/dcn/18/11-18-0616-00-000m-minutes-revmd-may-2018-warsaw.docx
Mark Rison comment: the comment has not been addressed, i.e. what the value is in retaining a specification that is known to be technically wrong (I don't mean broken cryptographically, I mean the spec wording is incorrect). Furthermore, the SPs in TGmd (which attract a dozen voters at best) are not sufficient justification to make a definitive decision.
Response: The topic has been discussed at length in the Revision project, during sessions which were advertised as when obsolete/deprecate/removal comments would be discussed. Document 11-18-0616 documents the straw pools which ere held. Multiple interoperable implementations exist and have existed for years based on the current text.
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 23

## Slide 24: Discussion PHY CID 2542
  Comment: A non-directional multi-gigabit PHY was not seen as necessary/practicable in the 60G band, so doesn't seem necessary/practicable in the 55G band
  Commenter’s proposed resolution: Delete Clause 25
  Agreed proposed resolution: REJECTED (PHY: 2019-03-12 21:05:59Z) The IEEE 802.11 working group consensus in creating Clause 25 was that a non-directional, multi-gigabit PHY was both practical and necessary. Given that the standard was published in April 2018, it’s premature to conclude whether the technology is necessary/practical.
Mark Rison comment: the comment has not been addressed, i.e. why non-directional operation is not possible in the 60G band but is possible in the 55G band
Response: The comment indicates that since a non-directional PHY was not included in 60GHz, that one is not needed in 55GHz. No support for that statement is given in the comment. It may be that such a PHY was not defined for other reasons. The prior PHY was added in 2012. The proposed rejection reason indicates that Clause 25 was just added to the standard.
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 24

## Slide 25: Discussion PHY CID 2688
  Comment: If Operating Channel Validation (OCV) is used to validate a frame encapsulated within an On-channel Tunnel Request frame, in general the operating channel of the STA of the MLME that requested transmission of the encapsulated frame is not equal to the operating channel over which the OCT Request frame was sent. Clarify OCV validation for this scenario.
  Commenter’s proposed resolution: Clarify how validation is performed using existing OCI operating channel fields, and/or specify (optional) additional operating channel fields to be used in this case
  Agreed proposed resolution: REVISED (PHY: 2019-03-12 22:20:02Z) - Incorporate the changes given in https://mentor.ieee.org/802.11/dcn/19/11-19-0069-03-000m-ocv-with-oct.docx which resolve the comment in the direction of the commenter.
Mark Rison comment: CID 2688: need more time to review
Response: The document was presented in the January 2019 meeting. Changes to modify the resolution can still be made in the future.
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 25

## Slide 26: Motion 100 – Missing item in 10.24.2.2
Incorporate the following text change (described in https://mentor.ieee.org/802.11/dcn/19/11-19-0263-00-000m-missing-item-in-10-24-2-2.pptx )into the TGmd draft:
On line 10 on page 1798 of [1] (Clause 10.24.2.2) replace “[…] invoked for reason c), d), e), or f) above […]” with “[…] invoked for reason c), d), or e) above […]”
Moved: Mark Hamilton
Seconded: Menzo Wentink
Result: Unanimous Consent
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 26

## Slide 27: Motion 101 – MDR Comments - Editorial
Incorporate the changes in https://mentor.ieee.org/802.11/dcn/19/11-19-0260-06-0000-revmd-mdr-report.docx which are indicated as “Accepted” or “Revised” by the editor.
Moved: Emily Qi
Seconded: Stephen McCann
Result: 15-0-0 Passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 27

## Slide 28: Motion 102 – New Internet Protocol extension Traffic Classifier Type
Incorporate the changes in https://mentor.ieee.org/802.11/dcn/19/11-19-0295-06-000m-ipsec-classifier.docx
  except for the addition of “[B60b] IETF RFC 8200, Internet Protocol, Version 6 (IPv6) Specification”, and
  with the addition of the complete replacement of RFC 2460 with IETF RFC 8200, Internet Protocol, Version 6 (IPv6) Specification, S. Deering, R. Hinden, 2017.
Moved: Matthew Fischer
Seconded: Thomas Derham
Result: 14-0-1 Passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 28

## Slide 29: Motion 103 – Beacon Protection
Resolve CIDs 2116 (PHY) and CID 2673 (MAC) as
  Revised with a resolution of “Incorporate the text changes in https://mentor.ieee.org/802.11/dcn/19/11-19-0314-02-000m-beacon-protection.doc into the TGmd draft. These changes introduce a Beacon Integrity protection capability.
Moved: Emily Qi
Seconded: Mike Montemurro
Result: 13-0-3 Passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 29

## Slide 30: Motion 104 – Additional SAE
Incorporate the text changes indicated in https://mentor.ieee.org/802.11/dcn/19/11-19-0387-02-000m-addressing-some-sae-comments.docx under the following headings (pages 5 and 6)
  “No CID: Discrepency between table and state machine”
  “No CID: Provide Guidance on Weak Diffie-Hellman groups”
Moved: Dan Harkins
Seconded: Emily Qi
Result: Unanimous
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 30

## Slide 31: Motion: Ad-hoc
Approve a TGmd ad-hoc meeting <date>in [Sunrise Florida/Montreal/Cambridge/Toronto] for the purpose of comment resolution and consideration of document submissions
Moved:
Seconded:
Result:
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 31

## Slide 32
Motion – Recirculation WGLB
Instruct the editor to prepare P802.11REVmd D3.0 and
Approve a 20 day Working Group Technical Letter Ballot asking the question “Should P802.11REVmd D3.0 be forwarded to Sponsor Ballot?”
Moved:
Seconded:
Result:

## Slide 33: March 2019 – May 2019 Meeting Planning
Objectives: Comment resolution
Conference calls
  March 29, April 12, April 26, May 3 for 2 hours
Next ad-hoc: Week April 1– Portland
Schedule review
Availability of 11md D1.0 in the IEEE store
  Draft 2.0 is available for purchase, see http://www.techstreet.com/ieee/products/vendor_id/7028
Forward to ISO JTC1/SC6 WG1
  At initial SB

## Slide 34: References
https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Comment collection: https://mentor.ieee.org/802.11/dcn/17/11-17-0914-06-000m-revmd-wg-cc-comments.xls
LB232, 236 comments https://mentor.ieee.org/802.11/dcn/18/11-18-0611-15-000m-revmd-wg-ballot-comments.xls
Approved PAR: https://standards.ieee.org/develop/project/802.11.html
  PAR approval: 23-Mar-2017
  Par Expiration date: 31-Dec-2021