## Slide 1: 2019 March TGba Closing Report
Date: 2019-3-14
Authors:

## Slide 2: Work Completed
TGba worked on the comment resolution on D2.0
  40% completed (327 comments resolved out of 827)
TGba approved to hold an ad-hoc meeting at the Bay area on April 10-11, 2019
Reviewed TG timeline
Agenda: doc:11-19/242r8

## Slide 3: Goals for May 2019
Complete comment resolution on D2.0
Publish D3.0
Start WG recirculation letter ballot
Review TG timeline

## Slide 4: Teleconference Call Schedule
  Three teleconference calls (Mondays, 1.5 hours each):
    March 25th , 10:00 ET
    April 15th , 17:00 ET
    April 29th , 23:00 ET