## Slide 1: TGbd Closing Report – Vancouver, Canada
Date: 2019-03-14
Authors:

## Slide 2: Abstract
Closing report for Mar 2019 TGbd meeting in Vancouver, Canada

## Slide 3: Completed work items in the week
5 meeting slots were allocated in the week.
Meeting agenda: the last revision of 11-19/0237
Work items completed in this week include:
Approve the meeting minutes for Jan meeting and Feb CC
Discuss and approve the selection procedure document
Review and approve the Functional Requirements Document skeleton
Review and approve the Spec Framework Document skeleton
Discuss and approve the liaison response draft corresponding to liaison feedbacks from IEEE VT/ITS 1609 WG.
Appoint John Kenney as the TGbd’s liaison contact with IEEE VT/ITS 1609 WG
Review TGbd timeline, no change
Teleconference plan before Mar meeting was settled
21 tech presentations were submitted for the week and part of them were presented in the week.
  Several motions passed for developing FRD and SFD

## Slide 4: Motion for Liaison Response
Move to recommend the IEEE 802.11 WG to send 11-19/0437r3 to IEEE VT/ITS 1609 WG and CC as addressed and grant the WG chair editorial privilege
Moved: Joseph Levy
Seconded: John Kenney
Result: 30Y/0N/1A
Motion passed

## Slide 5: Tech submissions for the week
11-19/0293, PHY designs for NGV, Yujin Noh (Newracom)
11-19/0310, Considerations on NGV PHY design, Ioannis Sarris (u-blox)
11-19/0311, Simulation of NGV PHY, Ioannis Sarris (u-blox)
11-19/0319, CAM statistics analysis for simulations, Friedbert Berens (FBConsulting)
11-19/0320, Simulation of multi-channel interference, Onn Haran (Autotalks)
11-19/0332, PHY Design for 11bd, Dongguk Lim (LGE)
11-19/0341, NGV Backward Interoperability: Follow-up, Rui Cao (Marvell)
11-19/0342, 11bd Frame Format, Rui Cao (Marvell)
11-19/0343, Modulation Scheme for 11bd Range Extension, Jianhan Liu (Mediatek)
11-19/0346, LDPC Investigation for 11bd, Pashant Sharma, (Marvell)
11-19/0349, NGV indication in legacy unicast PPDU, Liwen Chu (Marvell)
11-19/0364, Performance analysis of outer RS coding scheme, Stephan Sand (German Aerospace Center (DLR))
11-19/0365, Consideration on Positioning with 802.11bd, Stephan Sand (German Aerospace Center (DLR))
11-19/0366, 20MHz Channel Access in 11 bd, Insun Jang (LG Electronics)
11-19/0368, Channel usage in NGV, Hanseul Hong (Yonsei Univ.)
11-19/0082, Interoperable Approach for NGV New Modulations, Michael Fischer (NXP)
11-19/0369, physical-layer-encoding-for-interoperable-ngv-new-modulations, Alessio Filippi (NXP)
11-19/0370, adaptation-mechanisms-for-interoperable-ngv-new-modulations, Alessio Filippi (NXP)
11-19/0371, fading-channel-models-for-6ghz-ngv-simulations, Alessio Filippi (NXP)
11-19/0375, Frame Aggregation, James Lepp (BlackBerry)
11-19/0376, Rate Buckets, James Lepp (BlackBerry)
11-19/0393, simulation of potential PHY technology for NGV, Yonggang Fang (ZTE)

## Slide 6: Approved TG Document
TG Document | Baseline Version | Latest Revision
Definition and requirements | 11-19/0202r1 | 11-19/0202r1
Selection Procedure document | 11-19/0030r6 | 11-19/0030r6
Functional Requirement document | 11-19/0440r0 | 11-19/0440r0
Spec Framework document | 11-19/0041r0 | 11-19/0041r0
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3 | 11-19/0437r3

## Slide 7: Timeline (unchanged)
PAR approved Dec 2018
First TG meeting Jan 2019
D0.1 Sept 2019
D1.0 Letter Ballot Nov 2019
D2.0 LB recirculation Mar 2020
Form Sponsor Ballot Pool May 2020
D3.0 LB recirculation May 2020
D3.0 unchanged recirculation July 2020
Initial Sponsor Ballot (D4.0) Sept 2020
Final 802.11 WG approval July 2021
802 EC approval July 2021
RevCom and SASB approval Sept 2021

## Slide 8: Teleconferences and Goal for May meeting
Teleconferences
  Date: Mar 26, Apr 23, May 21
  Time: 10:00am ~ 11:59am, ET
  Date: Apr 9, May7
  Time: 6:00pm ~ 8:00pm, ET
Goal for May meeting
  Develop FRD and SFD
  Call for technical submissions for FRD and SFD