## Slide 1: TGax May 2019 Closing Report
Date: 2019-05-16
Authors:

## Slide 2: Abstract
This document is the closing report for the TGax for the May 2019 session.

## Slide 3: Work Completed
The TG completed the resolution of about 430 comments.
The TG passed a motion to have an ad-hoc meeting in Rennes, France hosted by Cannon during the period July 10-12.
Discussed the TG timeline and made few adjustments
The TG agenda is available at:
  https://mentor.ieee.org/802.11/dcn/19/11-19-0615-06-00ax-tgax-may-2019-meeting-agenda.pptx

## Slide 4: Timeline
Form standards association ballot Pool / Reform June 2019
MEC/MDR May 2019
Sponsor Ballot August 2019
Final WG Approval January 2020
Final or Conditional 802 EC Approval March 2020
RevCom & Standards Board Final or Continuous Process Approval June 2020

## Slide 5: July 2019 Goals
Complete the comment resolution on draft D4.0.
Instruct the TG Editor to prepare draft D5.0 and start a new WG Recirculation ballot.

## Slide 6: Teleconference Schedule
Approved in March:
May 23 10:00 – 12:00 ET
New Schedule
May 30 20:00 – 22:00 ET
June 13 10:00 – 12:00 ET
June 20 20:00 – 22:00 ET
June 27 10:00 -12:00 ET