## Slide 1: 802.11 WG Editor’s Meeting (July 2019)
Date: 2019-07-18
Authors:

## Slide 2: Volunteer Editor Contacts
  TGax – Robert Stacey – robert.stacey@intel.com
  TGay – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGaz – Chao Chun Wang – chaochun.wang@mediatek.com , Roy Want RoyWant@google.com
  TGba – Po-kai Huang – po-kai.huang@intel.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de
  TGbc – Carol Ansley – carol.ansley@commscope.com
  TGbd – Bahar Sadeghi – bahareh.sagedhi@intel.com
  TGbe – Edward Au – edward.ks.au@huawei.com
  REVmd – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,

## Slide 3: July 16th roundtable status report
REVmd – ~200 comments remain, hope to recirc out of Sept, first SA ballot in Dec
11ax – ~460 comments remain to be resolved, hope to recirc out of July
11ay – 64 comments remain, taking time to resolve comments and update baseline
11az – ~800 editorial, ~700 technical comments, 205 not assigned, hope to recirc out of Sept, D1.2 posted
11ba – 418 comments, 126 editorial, hope to resolve half in July, hope to recirc out of Sept
11bb – not present
11bc – hearing technical presentations
11bd – working on SFD, hearing technical presentations
11be – starting on SFD, hearing technical presentations

## Slide 4: 802.11 Style Guide
See https://mentor.ieee.org/802.11/dcn/09/11-09-1034-14-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2014 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice

## Slide 5: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Keep embedded figures using visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
Frame format figures are tables

## Slide 6: Editor Amendment Ordering
Data as of July 2019
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
In July 2019, Editors discussed REVmd schedule and possible completion in 2020. We will revisit the running order in November.
Amendment Number | Task Group | Projected REVCOM Date
REVmd REVmd Amendment 1 | TGmd – 4630 TGax – 766 | Sep 2020* Jun 2020*
REVmd Amendment 2 | TGay – 791 | May 2020*
REVmd Amendment 3 | TGaz – 199 | Mar 2021
REVmd Amendment 4 REVmd Amendment 5 | TGba – 182 TGbb – | Sep 2020* Jul 2021
 | *REVmd might be Sep, 2020 | 

## Slide 7: Draft Development Snapshot
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  | Source | MDR | Style Guide | Editor | Snapshot Date
 | Published | md | ax | ay | az | ba | bb | bc | bd |  |  |  |  | 
md | Y | 2.3 |  |  |  |  |  |  |  | Frame | No | 2012 | Emily Qi Edward Au | 8-July
ax | Y | 2.2 | 4.2 |  |  |  |  |  |  | Framemaker 2017 release | No | 2012 | Robert Stacey | 16-Jul
ay | Y | 2.2 | 4.1 | 4.0 |  |  |  |  |  | Word | Yes | 2012 | Carlos Cordeiro | 8-July
az | Y | 2.0 | 4.0 | 4.0 | 1.2 |  |  |  |  | Word | No | 2012 | Chao Chun Wang Roy Want | 16-Jul
ba | Y | 2.2 | 4.1 | 3.1 | 1.0 | 3.0 |  |  |  | Framemaker 2017 release | No | 2012 | Po-Kai Huang | 16-Jul
bb |  |  |  |  |  |  |  |  |  |  |  |  |  | 
bc |  |  |  |  |  |  |  |  |  |  |  |  |  | 
bd |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Most current doc shaded green.
July 2019
Changes from last report shown in red.

## Slide 8: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process needs some change so the report is done after the editing is done.
REVmc D3.0 went through MDR process – 802.11-14/781r11 dated Sept 19, 2014
P802.11ah D4.0 went through MDR process – 802.11-15/247r3 dated Mar 12, 2015
P802.11ai D4.0 went through MDR process – 802.11-15/248r4 dated May 14, 2015
P802.11aq D4.0 went through MDR process – 802.11-16/801r0 dated June 22, 2016
P802.11aj D3.0 went through MDR process – 802.11-16/1333r5 dated Dec 9, 2016
P802.11ak D3.0 went through MDR process – 802.11-17/143r3 dated March 2, 2017