## Slide 1: TGaz Next Generation Positioning Sep Meeting Closing Report
Date: 2019-09-19
Authors:

## Slide 2: Abstract
This document is the TGaz Next Generation Positioning closing report for the Vietnam, Sep. 2019 meeting.

## Slide 3: TG Status And Work Completed
Adopted roughly +240 technical comments.
Evaluated current status and plans for re-circulation ballot.
Group met for 8 meeting slots and reviewed a total of 20 submissions.
Group updated its timeline to reflect target recirculation out of Nov. meeting.

## Slide 4: Goal Towards Sep. Meeting and Beyond
Complete LB240 comment resolution and initiate a recirculation ballot coming out of the Nov. meeting.
Publish a new baseline minor draft D1.5 coming out of the Sep. meeting for use by CRC, which includes all adopted CR from Sep. meeting.
Have a 3 day ad hoc for the purpose of comment resolution.

## Slide 5: Teleconference Schedule
Oct. 2nd (Wednesday), 13:00 ET – 14:30 ET
Oct. 9th (Wednesday), 13:00 ET – 14:30 ET
Oct. 16th (Wednesday), 13:00 ET – 14:30 ET
Oct. 30th (Wednesday) , 13:00 ET – 14:30 ET – pending ad hoc
Nov. 6th (Wednesday) , 13:00 ET – 14:30 ET – pending ad hoc
Nov. 20th (Wednesday), 13:00 ET – 14:30 ET – as needed