## Slide 1: IEEE 802.11 TGmd September 2019 Agenda
Date: 2019-09-19
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmd agenda for the September 2019 session.

## Slide 3: TGmd Agenda
Monday PM1
  Chair’s Welcome, Policy & patent reminder, Approve agenda
  Status, Review of Objectives, Editor Report 11-17-0920
  CID 2654 Mark RISON
  11-18-2165 CIDs 2051, 2670 – Assaf KASHER
  Carlos CORDEIRO/Payam TORAB CID 2105
  CIDs (2520, 2429, 2664) Menzo WENTINK
  11-19-1173 – Michael MONTEMURRO
  Wednesday PM1
  11-19-1444 – Edward AU – MEC Review
  11-19-551 – CIDs 2237, 2075, 2201, 2246, 2325, 2324 – Mark HAMILTON
  Carlos Cordeiro/Payam TORAB CIDs (2079, 2080, 2084, 2098, 2611, 2634, 2636, 2637, 2099, 2100)
  11-19-1620 CIDs 2123, 2124, and 2125 Emily Qi
  Motions (PHY, additional, Mon, Tues, insufficient detail)
  Tuesday AM2
  CID 2343 – Youhan KIM
  11-19-0181 - CID 2186 – Sean COFFEY
  CIDs 2696, 2088, 2694, 2698 - Thomas DERHAM
  11-19-1189 CIDs (2702, 2704) Menzo WENTINK
  11-19-551 - MAC CIDs– Mark HAMILTON
  Motions (Telecons, ad-hoc)

## Slide 4: TGmd Agenda
Thursday PM1
  Available CIDs – none remaining
  Motions
  11-19-1562, 11-19-1564 Matthew Fischer
  Plans for September – November 2019
  Adjourn
  Thursday AM2
  Carlos CORDEIRO/Payam TORAB CIDs (2084, 2611, 2636, 2637)
  11-19-0856 – CID 2634 – Mark Rison
  CID 2678 – Might be related to Payam TORAB CIDs
  Direction of CID 2107 – Payam TORAB
  11-19-1561, 11-19-1562, 11-19-1564 Matthew Fischer
  Wednesday PM2
  CIDs 2300, 2388 - Graham SMITH
  11-19-0856 - CIDs 2620, 2621, 2622, 2634 – Mark Rison
  CID 2678 – Jiamin CHEN/Michael MONTEMURRO
  11-19-1189 CIDs (2702, 2704, 2429, 2664) Menzo WENTINK
  Carlos Cordeiro/Payam TORAB CIDs (2084, 2611, 2636, 2637, 2099, 2100, 2107, 2678)
  CID 2656 - 11-19-306 Matthew Fischer
  CID 2237 – 11-19-551 - Mark Hamilton
  11-19-1561, 11-19-1562, 11-19-1564 Matthew Fischer

## Slide 5: Instructions for the WG Chair
The IEEE-SA strongly recommends that at each WG meeting the chair or a designee:
  Show slides #1 through #4 of this presentation
  Advise the WG attendees that:
    IEEE’s patent policy is described in Clause 6 of the IEEE-SA Standards Board Bylaws;
    Early identification of patent claims which may be essential for the use of standards under development is strongly encouraged;
    There may be Essential Patent Claims of which IEEE is not aware. Additionally, neither IEEE, the WG, nor the WG Chair can ensure the accuracy or completeness of any assurance or whether any such assurance is, in fact, of a Patent Claim that is essential for the use of the standard under development.
  Instruct the WG Secretary to record in the minutes of the relevant WG meeting:
    That the foregoing information was provided and that slides 1 through 4 (and this slide 0, if applicable) were shown;
    That the chair or designee provided an opportunity for participants to identify patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) of which the participant is personally aware and that may be essential for the use of that standard
    Any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
  The WG Chair shall ensure that a request is made to any identified holders of potential essential patent claim(s) to complete and submit a Letter of Assurance.
  It is recommended that the WG Chair review the guidance in IEEE-SA Standards Board Operations Manual 6.3.5 and in FAQs 14 and 15 on inclusion of potential Essential Patent Claims by incorporation or by reference.
  Note: WG includes Working Groups, Task Groups, and other standards-developing committees with a PAR approved by the IEEE-SA Standards Board.
(Optional to be shown)

## Slide 6: Participants have a duty to inform the IEEE
  Participants shall inform the IEEE (or cause the IEEE to be informed) of the identity of each holder of any potential Essential Patent Claims of which they are personally aware if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
  Participants should inform the IEEE (or cause the IEEE to be informed) of the identity of any other holders of potential Essential Patent Claims
  Early identification of holders of potential Essential Patent Claims is encouraged
Slide #1

## Slide 7: Ways to inform IEEE
Cause an LOA to be submitted to the IEEE-SA (patcom@ieee.org); or
Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible; or
Speak up now and respond to this Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance, please respond at this time by providing relevant information to the WG Chair
Slide #2

## Slide 8: Other guidelines for IEEE WG meetings
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
    Relative costs of different technical approaches that include relative costs of patent licensing terms may be discussed in standards development meetings.
      Technical considerations remain the primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
For more details, see IEEE-SA Standards Board Operations Manual, clause 5.3.10 and Antitrust and Competition Policy: What You Need to Know at http://standards.ieee.org/develop/policies/antitrust.pdf
Slide #3

## Slide 9: Patent-related information
  The patent policy and the procedures used to execute that policy are documented in the:
    IEEE-SA Standards Board Bylaws (http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#6)
    IEEE-SA Standards Board Operations Manual (http://standards.ieee.org/develop/policies/opman/sect6.html#6.3)
  Material about the patent policy is available at
  http://standards.ieee.org/about/sasb/patcom/materials.html
  If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org
Slide #4

## Slide 10: Participation in IEEE 802 Meetings
Slide 10
Participation in any IEEE 802 meeting (Sponsor, Sponsor subgroup, Working Group, Working Group subgroup, etc.) is on an individual basis
Participants in the IEEE standards development individual process shall act based on their qualifications and experience. (https://standards.ieee.org/develop/policies/bylaws/sb_bylaws.pdf section 5.2.1)
IEEE 802 Working Group membership is by individual; “Working Group members shall participate in the consensus process in a manner consistent with their professional expert opinion as individuals, and not as organizational representatives”. (subclause 4.2.1 “Establishment”, of the IEEE 802 LMSC Working Group Policies and Procedures)
Participants have an obligation to act and vote as an individual and not under the direction of any other individual or group. A Participant’s obligation to act and vote as an individual applies in all cases, regardless of any external commitments, agreements, contracts, or orders.
Participants shall not direct the actions or votes of any other member of an IEEE 802 Working Group or retaliate against any other member for their actions or votes within IEEE 802 Working Group meetings, see https://standards.ieee.org/develop/policies/bylaws/sb_bylaws.pdf section 5.2.1.3 and the IEEE 802 LMSC Working Group Policies and Procedures, subclause 3.4.1 “Chair”, list item x.
By participating in IEEE 802 meetings, you accept these requirements. If you do not agree to these policies then you shall not participate. (Latest revision of IEEE 802 LMSC Working Group Policies and Procedures: http://www.ieee802.org/devdocs.shtml)
Notes: doc.: ec-16-0149-00-00EC
November 2016
Dorothy Stanley, HP Enterprise
Page 10

## Slide 11: Standard and Amendment Ratification
IEEE Std 802.11-2016 approved & published December 2016
IEEE Std 802.11ai-2016 approved & published December 2016*
IEEE Std 802.11ah-2016 approved December 2016; publication May 2017*
IEEE Std 802.11aj-2018 – Approved February 2018, April publication*
IEEE Std 802.11ak-2018 – Approved March 2018, June publication*
IEEE Std 802.11aq-2018 – Approved June 2018, August publication*
 ---------------TGmd Ratification --------------- 
P802.11ax – to follow REVmd SASB approval
P802.11ay – to follow REVmd SASB approval
P802.11ba – Sept 2020
P802.11az – Mar 2021
*Amendment roll-in completed
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 11

## Slide 12: TGmd Schedule Details – Need To Review
Milestone | Date
Initial WGLB | Held Feb-March 2018
D2.0 WGLB Recirculation LB | Out of November 2018
D3.0 WGLB Recirculation LB | September 2019
Form Sponsor Ballot Pool | August 2019
MEC/MDR done | May 2019
D3.0 WGLB Unchanged Recirculation | November 2019, EC approval to SB
D 4.0 Unchanged Recirculation | May/July 2019
Initial Sponsor Ballot (D3.0) | December 2019
Recirculation Sponsor Ballot (D4.0) | March 2020
Recirculation Sponsor Ballot (D5.0)/Unchanged | June 2020
Final WG/EC approval | July 2020
RevCom/SASB approval | Sept 2020
8 months
7 months
See 2020 SASB dates
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 12

## Slide 13: TGmd schedule – updated July 2019
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB
May 2019 – MEC/MDR done
September 2019 – D3.0 WGLB Recirculation LB
September 2019 – Form SB Pool – Now open closes 2019-10-11
November 2019 – D3.0 Recirculation (unchanged)
December 2019 – Initial SB D3.0
March 2020– Recirculation SB D4.0
July 2020 – WG/EC approval
Sept 2020 – RevCom/SASB approval

## Slide 14: TGmd – Snapshot slide
Overall Status: LB236 on P802.11REVmd D2.0 passed with 92% approval, 723 comments
  D2.0 incorporates all approved amendments
  Approximately 60 comments remain to be resolved
Since July 2019 meeting
  Seven teleconferences and an Ad-hoc meeting were held to continue comment resolution
September 2019 meeting goals (6 timeslots):
  Complete LB236 comment resolution
  Plans for September - November 2019: comment resolution for recirculation LB comments
  Agenda: 11-19-1374
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 14

## Slide 15
Tuesday Motions

## Slide 16: Approve prior TGmd minutes
Approve the minutes of
  July meeting minutes:
    https://mentor.ieee.org/802.11/dcn/19/11-19-1008-01-000m-minutes-for-revmd-july-2019-vienna.docx
  Teleconference and ad-hoc minutes:
    https://mentor.ieee.org/802.11/dcn/19/11-19-1382-06-000m-tgmd-2019-july-august-september-teleconference-minutes.docx
    https://mentor.ieee.org/802.11/dcn/19/11-19-1238-01-000m-telecon-minutes-for-revmd-july-11.docx
    https://mentor.ieee.org/802.11/dcn/19/11-19-1450-00-000m-minutes-for-revmd-aug-2019-toronto.docx
Moved: Michael Montemurro
Seconded: Emily Qi
Result: Unanimous approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 16

## Slide 17: Motion 124 – GEN CIDS: July, telecons, ad-hoc
Approve the GEN comment resolutions in https://mentor.ieee.org/802.11/dcn/19/11-19-0449-12-000m-revmd-lb236-gen-comments.xls :
  “GEN Motion Vienna Thursday” 4 CIDs
  “GEN Motion Telecon- July 30” 3 CIDs
  “GEN Motion Telecon - Aug 2 – 9” 4 CIDs
  “GENMotionTeleconAugToronto” 11 CIDS
  “GEN Motion Telecon - Sept 3” 2 CIDs
and incorporate the indicated changes into the TGmd draft.
Moved: Jon Rosdahl
Seconded: Emily Qi
Result: 13-0-1 Passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 17

## Slide 18: Motion 125 – CID 2606
Approve the (GEN) comment resolution in https://mentor.ieee.org/802.11/dcn/19/11-19-0449-12-000m-revmd-lb236-gen-comments.xls :
  GEN Motion Present - CID 2606- Single CID requested for separate motion- Present vs included - updated resolution
and incorporate the indicated changes into the TGmd draft.
Moved: Jon Rosdahl
Seconded: George Calcev
Result: 15-0-0 Passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 18

## Slide 19: Motion 126 – CID 2604
Approve the (GEN) comment resolution in https://mentor.ieee.org/802.11/dcn/19/11-19-0449-12-000m-revmd-lb236-gen-comments.xls in the following tab:
  GEN Motion Telecon – CID 2604 - Single CID requested for separate Motion - deletes "successful[ly]“
and incorporate the indicated changes into the TGmd draft.
Moved: Mark Rison
Seconded: Graham Smith
Result: Unanimous approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 19

## Slide 20: Motion 127 – MAC CIDS: July, telecom, ad-hoc
Approve the (MAC) comment resolutions in
  https://mentor.ieee.org/802.11/dcn/17/11-17-0927-49-000m-revmd-mac-comments.xls
  Motion MAC-AE tab; except for CIDs 2099 and 2100 (77) CIDs
and incorporate the indicated changes into the TGmd draft.
Moved: Mark Hamilton
Seconded: Menzo Wentink
Result: Unanimous approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 20

## Slide 21: Motion 128 – MAC CIDS: 2071, 2070 and 2066 Beam tracking
Approve the (MAC) comment resolutions in https://mentor.ieee.org/802.11/dcn/17/11-17-0927-49-000m-revmd-mac-comments.xls :
  Motion MAC-AG; 3CIDs
and incorporate the indicated changes into the TGmd draft.
Moved: Michael Montemurro
Seconded: Menzo Wentink
Result: Unanimous approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 21

## Slide 22: Motion 129 – MAC CID: 2472 “at TBTTs”
Approve the (MAC) comment resolutions in https://mentor.ieee.org/802.11/dcn/17/11-17-0927-49-000m-revmd-mac-comments.xls :
  Motion MAC-AF;
and incorporate the indicated changes into the TGmd draft.
Moved: Mark Hamilton
Seconded: Emily Qi
Result: Unanimous approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 22

## Slide 23
Wednesday Motions

## Slide 24: Motion 130– PHY, CIDs July, telecon/ad-hoc
Approve the (PHY) comment resolutions in the
  “PHY Motion H”, tab in https://mentor.ieee.org/802.11/dcn/19/11-19-0156-13-000m-lb236-revmd-phy-sec-comments.xlsx
and incorporate the indicated changes into the TGmd draft.
Moved: Michael Montemurro
Seconded: Edward Au
Result: 15-0-2 Passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 24

## Slide 25: Motion 131– PHY CID 2685
Approve the (PHY) comment resolution in the
  “MACAddrPolicy”, tab in https://mentor.ieee.org/802.11/dcn/19/11-19-0156-13-000m-lb236-revmd-phy-sec-comments.xlsx
and incorporate the indicated changes into the TGmd draft.
Moved: Stephen McCann
Seconded: Antonio de la Oliva
Result: Unanimous approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 25

## Slide 26: Motion 132– PHY CID 2630 Operating class changes (rejected)
Approve the (PHY) comment resolution in the
  “Motion-OpClass”, tab in https://mentor.ieee.org/802.11/dcn/19/11-19-0156-13-000m-lb236-revmd-phy-sec-comments.xlsx
Moved: Michael Montemurro
Seconded: Stephen Palm
Result: 15-1-2 Passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 26

## Slide 27: Motion – CID 2689 PMKSA with random MAC address
Approve the (PHY) comment resolution in the
  “PMKSA-Motion”, tab in https://mentor.ieee.org/802.11/dcn/19/11-19-0156-12-000m-lb236-revmd-phy-sec-comments.xlsx
and incorporate the indicated changes into the TGmd draft.
Moved:
Seconded:
Result:
Comment withdrawn
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 27

## Slide 28: Motion 133– CID 2186 Reduced capability PHY
Approve the resolution of CID 2186 (PHY) as Revised, with a resolution of
  Incorporate the changes shown on slides 11-23 in the document https://mentor.ieee.org/802.11/dcn/19/11-19-0181-05-000m-reduced-capability-ht-devices.pptx which makes changes in the direction suggested by the commentor.
and incorporate the indicated changes into the TGmd draft.
Moved: Sean Coffey
Seconded: Michael Montemurro
Result: 12-0-4
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 28

## Slide 29: Motion – 134 Editor, Editor(2) CIDs July, telecon/ad-hoc
Approve the (Editor) comment resolutions in the
  “Motion-EDITOR-O” in https://mentor.ieee.org/802.11/dcn/19/11-19-0142-10-000m-revmd-wg-lb236-comments-for-editor-ad-hoc.xls
  “Motion-EDITOR2-J”in https://mentor.ieee.org/802.11/dcn/19/11-19-0143-13-000m-revmd-editor2-lb236-comments.xlsx
and incorporate the indicated changes into the TGmd draft.
Moved: Emily Qi
Seconded: Edward Au
Result: 16-0-1 Passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 29

## Slide 30: Motion 135 – Editor CID 2041 related
Incorporate the changes shown under CID 2041 in document
https://mentor.ieee.org/802.11/dcn/19/11-19-1286-01-000m-lb236-some-xdmg-phy-cids.docx
into the TGmd draft.
Moved: Emily Qi
Seconded: Michael Montemurro
Result: Unanimous approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 30

## Slide 31: Motion – 136 Additional tech changes in 11-19-856
Incorporate the changes
  Shown under “Proposed technical changes” under “Stand-alone changes re optional subelements” in https://mentor.ieee.org/802.11/dcn/19/11-19-0856-10-000m-resolutions-for-some-comments-on-11md-d2-0-lb236.docx .
into the TGmd draft.
Moved: Mark Rison
Seconded: Graham Smith
Result: Unanimous approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 31

## Slide 32: Motion 137 – PWE in constant time
Incorporate the text changes indicated in https://mentor.ieee.org/802.11/dcn/19/11-19-1173-18-000m-pwe-in-constant-time.docx into the TGmd draft
Moved: Michael Montemurro
Seconded: Jon Rosdahl
Result: 16-1-0 passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 32

## Slide 33
Thursday Motions

## Slide 34: Motion 138 – MEC Comments
Incorporate the text changes indicated in https://mentor.ieee.org/802.11/dcn/19/11-19-1444-04-000m-proposed-changes-re-ieee-sa-mec-comment-related-to-draft-2-1-of-ieee-p802-11revmd.docx
Moved: Michael Montemurro
Seconded: Menzo Wentink
Result: 11-0-1 passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 34

## Slide 35: Motion 139 – September meeting CIDs
Approve the comment resolutions in the
  “Motion MAC-AH” (Mon/Tues) and Motion MAC-AI (Weds) tab in https://mentor.ieee.org/802.11/dcn/17/11-17-0927-51-000m-revmd-mac-comments.xls
  and incorporate the indicated changes into the TGmd draft.
Moved: Menzo Wentink
Seconded: Stephen McCann
Result: Unanimous approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 35

## Slide 36: Motion 140 – CID 2656 – Temporary Limited Connection
Approve the comment resolution for CID 2656 in the
  “Motion MAC-AJ” tab in https://mentor.ieee.org/802.11/dcn/17/11-17-0927-51-000m-revmd-mac-comments.xls
  and incorporate the indicated changes into the TGmd draft.
Moved: Stephen Palm
Seconded: Stephen McCann
Result: 6-6-6 motion fails
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 36

## Slide 37: Motion 141 – CID 2656 – Temporary Limited Connection
Resolve CID 2656 as “Rejected” with a resolution of
  “ The proposal in https://mentor.ieee.org/802.11/dcn/19/11-19-0306-07-000m-temporary-limited-connection.docx was considered and no consensus was reached to adopt the given proposal. Concerns raised included use of the block ack mechanism for signaling, with limited ability to convey the nature and duration of the interference. Points in favor of the proposal were the immediate nature of the indication, and low overhead.”
Moved: Michael Montemurro
Seconded: Menzo Wentink
Result: 15-0-4 passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 37

## Slide 38: Motion 142 – Insufficient Detail CIDs
Approve the comment resolutions in the
  “GEN Insufficient Information” and “GEN Assigned CID” tabs in https://mentor.ieee.org/802.11/dcn/19/11-19-0449-14-000m-revmd-lb236-gen-comments.xls
  “Insufficient Detail” tab in https://mentor.ieee.org/802.11/dcn/17/11-17-0927-51-000m-revmd-mac-comments.xls
  “Insufficient Details” and “PMKSA-Motion” tabs in https://mentor.ieee.org/802.11/dcn/19/11-19-0156-13-000m-lb236-revmd-phy-sec-comments.xlsx
Moved: Mark Hamilton
Seconded: Michael Montemurro
Result: 17-0-1 passea
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 38

## Slide 39: Motion 143 – CID 2611
Resolve CID 2611 as REVISED with a resolution of
At P2483L18, (#2200)An NT-MLME receiving an MLME-OCTunnel.indication primitive carrying a request tunnelled MMPDU shall
At 2484.14 (#2200)An NT-MLME receiving an MLME-OCTunnel.indication primitive carrying a response tunnelled MMPDU shall
At 2484.16, change “Processes” to “Process”
At 2484.18, change “Generates” to “Generate”
Moved: Mark Hamilton
Seconded: Michael Montemurro
Result: Unanimous approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 39

## Slide 40: Motion 144 – CID 2636
Resolve CID 2636 as REVISED with a resolution of
At D2.4 2482.54, "A TR-MLME receiving an MLME-OCTunnel.request primitive with a request tunnelled MMPDU shall transmit an On-channel Tunnel”
At D2.4 2483.60 "A TR-MLME receiving an MLME-OCTunnel.request primitive with a response tunnelled MMPDU shall transmits an On-channel Tunnel Request”
At D2.4 2484.1 change “the TR-MLME issues “ to “the TR-MLME shall issue”
Moved: Michael Montemurro
Seconded: Stephen Palm
Result: Unanimous approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 40

## Slide 41: Motion 145 – CID 2637
Resolve CID 2637 as REVISED with a resolution of
At D2.4 P2483.8 "A TR-MLME receiving an On-channel Tunnel Request frame carrying a request tunnelled MMPDU shall generate an MLME-OCTunnel.indication primitive
At D2.4 P2484.5 "A TR-MLME receiving an On-channel Tunnel Request frame carrying a response tunnelled MMPDU shall generates an MLME-OCTunnel.indication primitive
At D2.4 P2484.10 From “The MLME-OCTunnel.indication primitive is generated” to “The MLME-OCTunnel.indication primitive shall be generated”
Moved: Stephen McCann
Seconded: Mark Rison
Result: unanimous approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 41

## Slide 42: Motion 146 – CID 2084
Resolve CID 2084 as REVISED with a resolution of
Incorporate the changes indicated in https://mentor.ieee.org/802.11/dcn/19/11-19-1688-02-000m-no-brp-setup-phase-without-mid-and-bc.docx , which resolve the comment in the direction suggested by the commenter.
Moved: Payam Torab
Seconded: Chris Hansen
Result: unanimous approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 42

## Slide 43: Motion 147 – CID 2634
Resolve CID 2634 as REVISED with a resolution of
Make the changes shown under “Proposed changes” for CID 2634 in https://mentor.ieee.org/802.11/dcn/19/11-19-0856-12-000m-resolutions-for-some-comments-on-11md-d2-0-lb236.docx which introduce an OCT Source element to ensure unnecessary octets are not transmitted.
Moved: Mark Rison
Seconded: Menzo Wentink
Result: unanimous approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 43

## Slide 44: Motion 148 – CID 2678
Resolve CID 2678 as REVISED with a resolution of
Make the changes shown for CID 2678 in https://mentor.ieee.org/802.11/dcn/19/11-19-1034-05-000m-proposed-resolutions-for-11aj-related-comments-in-revmd-lb236.doc .
Moved: Michael Montemurro
Seconded: Menzo Wentink
Result: Unanimous approval
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 44

## Slide 45: Motion 149 – VHT LO Leakage
  Incorporate the text changes in slides 8, 9 and 10 in https://mentor.ieee.org/802.11/dcn/19/11-19-1561-04-000m-vht-lo-leakage-requirement.pptx into the TGmd draft
Moved: Matthew Fischer
Seconded: Jeff Jones
Result: 14-1-4 passes
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 45

## Slide 46: Motion – Additional editorial changes in 11-19-856
Incorporate the changes
  Shown under “Proposed editorial changes” under “Stand-alone changes re optional subelements” in https://mentor.ieee.org/802.11/dcn/19/11-19-0856-10-000m-resolutions-for-some-comments-on-11md-d2-0-lb236.docx .
into the TGmd draft.
Moved:
Seconded:
Result:
Changes not ready
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 46

## Slide 47
Motion 150 – Recirculation WGLB
Having approved changes to P802.11REVmd D2.0 as defined in 11-19-1374r9, 11-18-611r24, 11-17-0927r51, 11-19-156r13, 11-19-449r14, 11-19-142r10 and 11-19-143r13, instruct the editor to prepare P802.11REVmd D3.0 and
Approve a 15 day Working Group Technical Letter Ballot asking the question “Should P802.11REVmd D3.0 be forwarded to Sponsor Ballot?”
Moved: Michael Montemurro
Seconded: Stephen Palm
Result: 15-0-0 passes

## Slide 48: Motion: Ad-hoc
Approve a TGmd ad-hoc meeting <>in [Sunrise Florida/Montreal/Cambridge/Toronto] for the purpose of comment resolution and consideration of document submissions
Moved:
Seconded:
Result:
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 48

## Slide 49: September 2019 – November 2019 Meeting Planning
Objectives: Comment resolution
Conference call Nov 1 10am Eastern 2 hours–
Next ad-hoc:
  TBD, estimated February 2020
Schedule review
Availability of 11md D2.0 in the IEEE store
  Draft 2.0 is available for purchase, see http://www.techstreet.com/ieee/products/vendor_id/7028
Forward to ISO JTC1/SC6 WG1
  At initial SB

## Slide 50: References
https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Comment collection: https://mentor.ieee.org/802.11/dcn/17/11-17-0914-06-000m-revmd-wg-cc-comments.xls
LB232, 236 comments https://mentor.ieee.org/802.11/dcn/18/11-18-0611
Approved PAR: https://standards.ieee.org/develop/project/802.11.html
  PAR approval: 23-Mar-2017
  Par Expiration date: 31-Dec-2021