## Slide 1: 802.11 WG November 2019 Closing Reports
Date: 2019-11-14
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the November 2019 closing plenary meeting. Liaison reports (including liaison reports from the mid-week plenary) are also included.

## Slide 3: Attendance by breakout

## Slide 5: 802.11 WG Editor’s Meeting (Nov 2019)
Date: 2019-11-14
Authors:

## Slide 6: Volunteer Editor Contacts
  TGax – Robert Stacey – robert.stacey@intel.com
  TGay – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGaz – Chao Chun Wang – chaochun.wang@mediatek.com , Roy Want RoyWant@google.com
  TGba – Po-kai Huang – po-kai.huang@intel.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de
  TGbc – Carol Ansley – carol.ansley@commscope.com
  TGbd – Bahar Sadeghi – bahareh.sagedhi@intel.com
  TGbe – Edward Au – edward.ks.au@huawei.com
  REVmd – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,

## Slide 7: Nov 12th roundtable status report
REVmd – Draft 3.0 going to SA ballot
11ax – in comment resolution , hope to recirc out of January
11ay – D5.0 going to SA ballot
11az – hope to recirc D2.0 out of November
11ba – D4.0 plus MDR hope to recirc out of November
11bb – hope to get first draft before January
11bc – working on SFD
11bd – working toward having D0.1 out of this (Nov) meeting
11be – working through submissions

## Slide 8: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process needs some change so the report is done after the editing is done.
REVmd on Draft 2.1 was started out of February (Robert Stacey, Joseph Levy, Carol Ansley, Menzo Wentink, Bahar Sadeghi, Mark Hamilton, Yongho Seok, Emily Qi, Edward Au, Peter Ecclesine) 19/260r15 – IEEE SA staff - mixing normative and informative, see 19/1444r4 MDR complete
P802.11ay was started on D3.1 out of March meeting (Robert Stacey, Solomon Trainin, Edward Au, Emily Qi, Yongho Seok, Peter Ecclesine) 19/681r6 MDR complete
P802.11ax was started on D4.1 out of May meeting (Robert Stacey, Edward Au (mid June), Yongho Seok, Naveen Kakani, Perry Correll, Peter Ecclesine, Po-Kai Huang) 19/1015r4 MDR complete
P802.11ba was started on D4.0 out of September meeting (Robert Stacey, Po-Kai Huang, Rojan Chitrakar, Yunsong Yang, Yongho Seok, Mark Hamilton ) 19/1765r3 MDR

## Slide 9: 802.11 Style Guide
See https://mentor.ieee.org/802.11/dcn/09/11-09-1034-15-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2014 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice,
see 2.4.3 Elements and 3.9 MIB

## Slide 10: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Keep embedded figures using visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
Frame format figures are tables

## Slide 11: Editor Amendment Ordering
Data as of Nov 2019
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
In July 2019, Editors discussed REVmd schedule and possible completion in 2020. We will revisit the running order in March.
Amendment Number | Task Group | Projected REVCOM Date
REVmd REVmd Amendment 1 | TGmd – 4647 TGax – 772 | Sep 2020* Jun 2020*
REVmd Amendment 2 | TGay – 790 | Dec 2020*
REVmd Amendment 3 | TGba – 184 | Sep 2020*
REVmd Amendment 4 REVmd Amendment 5 | TGaz – 234 TGbb – | Mar 2021* Jul 2021
 | *REVmd Sep, 2020 | 

## Slide 12: Draft Development Snapshot
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  | Source | MDR | Style Guide | Editor | Snapshot Date
 | Published | md | ax | ay | az | ba | bb | bc | bd |  |  |  |  | 
md | Y | 3.0 |  |  |  |  |  |  |  | Frame | Yes | 2012 | Emily Qi Edward Au | 12-Nov
ax | Y | 3.0 | 5.0 |  |  |  |  |  |  | Framemaker 2017 release | Yes | 2012 | Robert Stacey | 12-Nov
ay | Y | 3.0 | 5.0 | 5.0 |  |  |  |  |  | Word | Yes | 2012 | Carlos Cordeiro | 12-Nov
az | Y | 2.0 | 4.0 | 4.0 | 1.5 |  |  |  |  | Word | No | 2012 | Chao Chun Wang Roy Want | 12-Nov
ba | Y | 2.4 | 4.3 | 4.1 | 1.4 | 4.0 |  |  |  | Framemaker 2017 release | No | 2012 | Po-Kai Huang | 12-Nov
bb |  |  |  |  |  |  |  |  |  |  |  |  |  | 
bc |  |  |  |  |  |  |  |  |  |  |  |  |  | 
bd |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Most current doc shaded green.
Nov 2019
Changes from last report shown in red.

## Slide 13
AANI SC Closing Report November 2019
Date: 2019-11-14
Authors:

## Slide 14
Abstract
This Document is the closing report for AANI SC,
November 2016 Meeting in San Antonio, TX
Abstract
This Document is the closing report for AANI SC,
November 2019 Meeting in Kona, HI, USA

## Slide 15: 802.11 AANI SC – November 2019
Agenda: 11-19/1744r1 , met for one time slots
Contributions:
  11-19/2046r0 The Initial Technical Draft Report on Interworking between 3GPP 5G Network & WLAN - Hyun Seo OH (ETRI) – note title correction made during meeting
    11-19/1843 - Initial technical draft report on interworking between 3GPP 5G network & WLAN - Hyun Seo OH (ETRI)
  11-19/1522r2 - Simulation Evaluation of 802.11ax for IMT-2020 eMBB Dense Urban Scenario - Muhammad Haider (Hewlett Packard Enterprise)
  Update on Nendica activity: 1-19/0063r0 “IEEE 802 “Network Enhancements for the Next Decade” Industry Connections Activity (Nendica): Status Report”
Motion:
The AANI SC approves the inclusion of the results provided in 11-19/1522r2 in a possible outgoing summary report from the 802.11 WG.
Passed: Y – 26, N – 0, A - 0

## Slide 16
Future Session Planning
Teleconference:
As required with 10 days’ notification
12-17 January 2020 Hotel Irvine, Irvine, California, USA:
The AANI SC is contribution driven, contributions are requested:
  Technical and discussion contributions on 802.11 technical performance relative to IMT-2020 requirements
  Technical and discussion contributions on interworking/integration of 802.11 with the 3GPP Next Generation System
  In support of 802.1 Nendica
  Note: IMT-2020 proposal contribution deadline has passed
  Meeting time requested: 1 sessions – Tuesday (TBC)

## Slide 17: ARC Closing Report
Date: 2019-11-14
Authors:

## Slide 18: Abstract
This document is the closing report for ARC SC,
November 2019 Meeting in Waikoloa, Hawaii, USA

## Slide 19: Work Completed
Agenda is here: 11-19/1739r5
Deterministic networking
  Review of presentation to be done in Nendica this evening: https://mentor.ieee.org/802.1/dcn/19/1-19-0079-00-ICne.pdf
  Will continue to monitor where Nendica goes with this
Clarifying EPD/LPD
  Reviewed: http://www.ieee802.org/1/files/public/docs2019/maint-Marks-Finn-epd-lpd-1119-copyright.pdf and http://www.ieee802.org/1/files/public/docs2019/maint-Marks-epd-lpd-0719-v02.pdf
  Will continue to monitor 802.1’s work on this
  We may consider updates to 802.11
    Was planned for further discussion on Thursday, but Thursday was cancelled

## Slide 20: Work Completed (cont)
MLME-RESET, versus MLME-JOIN and MLME-START
  No contributions – no progress this time.
  Noted that both REVmd and TGbd are working on an interface to support IEEE 1609’s need to set/change the MAC address. Also, MLME-RESET has a parameter, “STAAddress”, and the MIB has a “dot11StationID”. These all need to work together. It seems this may also be related to (or influence) the topic of Randomized/Changing MAC address.
  Chair will work with those groups to ensure coordination is happening, or help.
IEEE 1588 mapping to IEEE 802.11 and 802.1AS-rev use of Fine Timing Measurement
  Discussed the need for a “shim layer” to allow IEEE 1588/802.1AS use of FTM simultaneously with location services’ use of FTM. TGaz Chair agreed this is best discussed there, in the context of a comment.
  Discussed IEEE 1588 mapping to TGaz mechanisms. TGaz Chair agreed this is also best discussed there, in the context of a comment.

## Slide 21: Work Completed
“What is an ESS?”
  No contributions – no progress.
  Prior discussion in: 11-18/1051r7
  Related, but separate: No new progress on changing language to use 802.1 terms (in 802.1Q and 802.1AC), and cleanup/remove the mapping language for 802.2/LLC
“What is a STA?”
  No contributions – no progress.
  Prior discussion in: 11-19/0106r0
Annex G (EBNF for “Frame exchange sequences”)
  No contributions – no progress.
  Prior discussion: Does the annex have purpose and value? Should we work to maintain it, or work to deprecate it? Views on both sides.

## Slide 22: Work Completed (cont)
  TGbe (EHT) multi-band operation architecture (11-08/0949r4)
    Agreed to wait a bit longer before discussing jointly.
  TGbc (Broadcast) unassociated broadcast, broadcast reception
    Agreed to let TGbc materials develop further before discussing this again.

## Slide 23: Work Completed (cont)
IETF/802 coordination
  Nothing new this time.
Other IEEE/IEEE 802 coordination
  Nothing this time. Monitor TGbd relationship to IEEE 1609, support any architectural concept discussion, if/as helpful.
AP/DS/Portal architecture, 802/802.1 mappings
  Nothing this time. Need to consolidate agreements, and provide input to REVmd.

## Slide 24: Teleconference(s)
None

## Slide 25: January 2020 Plans
Three standalone meeting slots planned:
“What is an ESS?”, “What is a STA?” and DS/AP/Portal architecture discussions
Annex G discussion continued
Consider 802.11 in a Deterministic Network/TSN
Clarifying EPD/LPD
What is the (“STA(s)”) architecture of off-channel TDLS?
MLME-RESET, MLME-JOIN, MLME-START, MLME-SCAN and MLME-END – feedback to REVmd.
Monitor TGbd’s activities in support of IEEE 1609.
Support efforts in TGaz on Fine Timing Measurement.
Monitor/discuss architecture concepts in TGbc/TGbd and TGbe

## Slide 26: IEEE 802.11 Coexistence SC Nov 2019 (Hawaii) closing report
Date: 20191115
Authors:

## Slide 27: IEEE 802.11 Coexistence SC achieved its goals as a discussion forum for coexistence issues
802.11 Coex SC achievements in Hawaii in Nov 2019 (11-19-1763-06)
  Reviewed ETSI BRAN activities, especially
    Use of no/short LBT for control signalling … turns out PIFS for Beacons is common in Wi-Fi
    CW adjustment mechanisms with delayed acks … agreed on response to LS
    Spectral masks … no decision
    Preamble detection … focusing on how to test for correct PD operation
    ED/PD in 6GHz (EN 303 687) … with presentation asking for maintenance of status quo
  Briefly reviewed coexistence related work in WBA & 3PP RAN1
  Postponed charter discussion to January

## Slide 28: The Coex SC agreed to liaise a response to ETSI BRAN related to CW management
Motion in Coex SC
  The IEEE 802.11 Coex SC recommends to the IEEE 802.11 WG that the material in 11-19-2066-01 be sent to ETSI BRAN as a response to its Liaison Statement to the IEEE 802.11 WG in 11-19-1777-00
  Moved: David Kloper
  Seconded: David Boldy
  Result: 10/0/8

## Slide 29: IEEE 802.11 Coexistence SC will continue promoting good coexistence in Irvine in Jan 2020
IEEE 802.11 Coexistence SC will meet in Irvine in Jan 2020
  Review for ETSI BRAN meeting in December 2019
  Review recent 3GPP RAN/RAN1 activities
  Discuss various technical topics
  Discuss extension of SC scope beyond life of 802.11ax
  …

## Slide 30: PAR Review SC - Report to 802.11
802.1 and 802.3 PARs were reviewed and comments submitted with responses that were agreeable to the PAR Review SC.
802.24 chair submitted a PAR 802.16t and our concerns are noted on the following slide.

## Slide 31: 802.11 reply back to 802.16t
Issues:
1. PAR submitted for review was not from a Sponsoring WG. 802.24 is a TAG, but did not formally approve the PAR to submit to 802 for review.
2. Changes to the PAR Scope (5.2) were made based on a comment from an individual after the last 802.24 telecon, but before posting to 802 for review.
3. The current updated PAR was approved in 802.24 by the 6:30 deadline, but question on if 802.15 should have approved by the Wednesday deadline. (It is expected that 802.15 will approve during their closing plenary on Thursday).
4. Question is, if permissible for non-WG to submit PAR for consideration.

## Slide 32: WNG SC Closing Report
Date: 2019-11-15
Authors:

## Slide 33: Abstract
Closing report for WNG SC for November 2019 in Waikoloa (Hawaii, USA)

## Slide 34
Summary
Final Agenda
https://mentor.ieee.org/802.11/dcn/19/11-19-1735-01-0wng-agenda-for-wng-sc-2019-november.ppt
Presentations at November 2019 meeting
  “Priority Access Support in IEEE 802.11be: What and Why?” – Subir Das (Perspecta Labs)
    https://mentor.ieee.org/802.11/dcn/19/11-19-1901-01-00be-priority-access-support-in-ieee-802-11be-what-and-why.pptx
    No straw polls or motions
Minutes
  https://mentor.ieee.org/802.11/dcn/19/11-19-2042-00-0wng-wng-meeting-minutes-2019-november-waikoloa.docx
Plans for January 2020
  TBD
No motions in the SG, no conference calls

## Slide 35: IEEE 802 JTC1 Standing Committee November 2019 (Hawaii) closing report
Date: 2019-11-15
Authors:

## Slide 36: The IEEE 802 JTC1 SC focused on executing the PSDO process in Hawaii in Nov 2019
IEEE 802 JTC1 SC’s (limited) achievements in Hawaii by Nov 2019
  Agenda - 11-19-1731-05
802.11ak/aj/aq waiting for start of FDIS ballot
WG | Completed | In-process
802.1 | 29 | 13
802.3 | 15 | 11
802.11 | 9 | 11
802.15 | 2 | 1
802.16 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 0
All | 61 | 36
Ballots should restart soon after procedural issues

## Slide 37: The IEEE 802 JTC1 SC also discussed the next SC6 meeting in Hawaii in Nov 2019
The next SC6 meeting is in London 3-7 Feb 2020
The agenda is very light, but may includes an item overlapping with 11ba
  Technology of Variable Low Power Wake up OOK signal and Radio Device inter-operable with ISM Legacy communication)
Possible IEEE 802 attendees include
  Will be attending: Stephen McCann
  May be attending: Karen Randall, David Law, Dorothy Stanley, Jodi Haasz
802 EC will probably empower SC Chair & Vice Chair to write report for SC6 meeting

## Slide 38: The IEEE 802 JTC1 SC will focus on executing the PSDO process in Irvine in Jan 2020
IEEE 802 JTC1 SC plans for Irvine in Jan 2020
  Execute PSDO process
  Review updated SC6 meeting agenda in Feb 2020

## Slide 39: TGmd Closing Report November 2019
Date: 2019-11-13
Authors:

## Slide 40: Abstract
This presentation contains the IEEE 802.11 TGmd closing report for the November 2019 session.

## Slide 41: Work Completed this week
Completed comment resolution of 30 comments received in LB245
Approved motion requesting WG/EC approval to forward P802.11REVmd D3.0 to SA Ballot
Planned teleconference: 2019-12-20, 2020-01-10 10am Eastern, 2 hours
Planned ad-hoc meeting February 18-20, 2020, Sunrise Florida
Agenda: https://mentor.ieee.org/802.11/dcn/19/11-19-1730-02-000m-2019-november-tgmd-agenda.pptx

## Slide 42: TGmd Schedule
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB
May 2019 – MEC/MDR done
September 2019 – D3.0 WGLB Recirculation LB
September 2019 – Form SB Pool - Closed 2019-10-11
November 2019 – D3.0 Recirculation (unchanged)
December 2019 – Initial SB D3.0
March 2020– Recirculation SB D4.0
July 2020 – WG/EC approval
Sept 2020 – RevCom/SASB approval

## Slide 43: References
PAR: https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Approved PARs: https://standards.ieee.org/about/sba/index.html
Comment spreadsheet: https://mentor.ieee.org/802.11/dcn/18/11-18-0611-29-000m-revmd-wg-ballot-comments.xls

## Slide 44: TGax November 2019 Closing Report
Date: 2019-11-14
Authors:

## Slide 45: Abstract
This document is the closing report for the TGax for the November 2019 session.

## Slide 46: Work Completed
The group completed the resolution of all comments received on draft 5.0.
Motion passed in the TG to instruct the Editor to prepare draft 6.0 and start a 15-day recirculation ballot.
A new revision of the TG Coexistence Assurance document is available at.
  https://mentor.ieee.org/802.11/dcn/16/11-16-1348-07-00ax-coexistence-assurance.docx
The EC Report on conditional approval to go to SA ballot is available at 11-19/2063.
The TG agenda is available at;
  https://mentor.ieee.org/802.11/dcn/19/11-19-1732-09-00ax-tgax-november-2019-meeting-agenda.pptx

## Slide 47: January 2020 Goals
Comment Resolution

## Slide 48: Teleconference Schedule
As needed

## Slide 49: Task Group AY November 2019 Closing Report
Date: 2019-11-12
Authors:

## Slide 50: Abstract
This document is the closing report for Task Group AY for the November 2019 session.

## Slide 51
Work Completed
Resolved all the comments received from the third recirculation working group technical letter ballot, LB246, on Draft 5.0
  No further recirculation ballot is required as no must-be-satisfied comments were received
Approved a motion requesting Working Group and IEEE 802 EC approval to forward P802.11ay D5.0 to SA ballot
Reviewed 1 technical contribution

## Slide 52
Timeline update
(changes are shown in red)
2019/11: Seek EC approval for SA letter ballot
2020/03: Initial SA technical letter ballot (Draft 5.0)
2020/06: First recirculation SA letter ballot (Draft 6.0)
2020/08: Second Recirculation SA Ballot (Draft 7.0)
2020/09: Third Recirculation SA Ballot (Draft 7.0 unchanged)
2020/09: Final 802.11 WG approval
2020/10: Final EC approval
2020/12: RevCom & Standards Board approval

## Slide 53
Goals for January 2020 interim
Technical presentation
Timeline review/update

## Slide 54
Teleconference Schedule
None

## Slide 55: TGaz Next Generation Positioning Nov. Meeting Closing Report
Date: 2019-11-14
Authors:

## Slide 56: Abstract
This document is the TGaz Next Generation Positioning closing report for the Waikoloa, Hawaii Nov. 2019 meeting.

## Slide 57: TG Status And Work Completed
Adopted 258 comments, 205 technical and 53 editorial, by that completed CR for LB240.
Approved generation of P802.11az draft D2.0 and initiation of WG recirculation ballot (pending WG approval).
Updated TG timelines.

## Slide 58: Goal Towards Jan. Meeting and Beyond
Generate P802.11az D2.0.
Initiate and complete recirculation ballot.

## Slide 59: Teleconference Schedule
Nov. 20th (Wednesday), 13:00 ET – 14:30 ET – cancelled.
Jan. 8th (Wednesday), 13:00 ET – 15:00 ET (2hr)

## Slide 60: 2019 November TGba Closing Report
Date: 2019-11-14
Authors:

## Slide 61: Work Completed
Completed comment resolution on D4.0 (LB243)
Approved 15-day WG recirculation letter ballot
Review TG timeline
Agenda: doc:11-19/1743r12

## Slide 62: Goals for January 2020
Comment resolution on D5.0
Review timeline

## Slide 63: Teleconference Call Schedule
  Two teleconference calls (Mondays):
    December 16th 10:00 ET (1 hour)
    January 6th 23:00 ET (2 hours)

## Slide 64: Light Communications Task Group (TGbb) November 2019 Closing Report
Date: 2019-11-14
Authors:

## Slide 65: Abstract
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the November 2019 session.

## Slide 66: TGbb activities at the November meeting
  Content
  TGbb considered proposals for PHY and MAC features
    PHY text proposals were discussed (doc. 11-19/791r2 and doc. 11-19/1820r2)
    Multiple options for the 11bb MAC were considered as a starting point (doc. 11-19/2034r0)
  The mandatory PHY text was agreed to be based on Chapter 17 from the IEEE 802.11 base text
  The Draft D0.1 was agree with content available in the PHY sections
  Meeting agenda and motions are available in doc. 11-19/1734r5.
  Minutes of the meeting are available in doc. 11-19/2007r0.

## Slide 67: TGbb plan for Jan. 2020 meeting
  5 slots were requested
  Expect PHY text contributions for the mandatory and optional PHY modes to be complete
  PHY contributions to define the electrical spectrum mask and center frequency
  MAC pre-proposals
  Develop and agree Draft D0.2 with more details on the PHY clauses

## Slide 68: TGbc Closing Report
Date: 2019-11-14
Authors:

## Slide 69: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for November 2019.

## Slide 70: Meeting Goals & Accomplishments of the week
Goal for the week:
Discuss submissions for SFD
Increase technical level of detail for agreed SFD content
Accomplishments
Group met 4 times this week
Completed Specification Framework Document
  13 Presentations that led to adding SFD text
  All except one TGbc requirements addressed in the SFD
Revised Timeline (see 11-19/2069)

## Slide 71: Plans for January 2020
Increase the technical level of detail of the SFD
Move towards initial draft text contributions

## Slide 72: Future Session Planning
Teleconferences:
12-16 January 2020 F2F meeting, Hotel Irvine, Irvine, California, USA :
Meeting time requested: 4 sessions
Group | Dates | Start Time | Duration
TGbc | Tuesdays, Nov 26th Dec 10th Jan 7th | 10:00h ET | 1 hour

## Slide 73: TGbc schedule
January 2019 First meeting as a task group
May 2020 Initial WGLB (D1.0)
November 2020 D2.0 WGLB Recirculation LB
May 2021 Form SB Pool
May 2021 MEC/MDR done
July 2021 Initial SB
Nov 2021 Recirculation SB
Mar 2022 Final WG/EC approval
Apr 2022 Revcom/SASB approval

## Slide 74: References
Agenda for this week: 11-19/1747
Meeting / Chair’s Slide Deck: 11-19/1748
Meeting minutes: 11-19/1689
Snapshot Slide: 11-19/1746
Closing report: 11-19/1749
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135r0
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268

## Slide 75: TGbd Closing Report – Hawaii
Date: 2019-11-14
Authors:

## Slide 76: Abstract
Closing report for Nov 2019 TGbd meeting in Waikoloa, Hawaii

## Slide 77: Completed work items in the week
4 meeting slots were allocated in the week, including one parallel Adhoc slot
Meeting agenda: the last revision of 11-19/1740
Work items completed in this week include:
Approval of the meeting minutes for Sep meeting and Oct CC
Approval of the updated FRD document (11-19/0495r3)
Approval of the updated SFD document (11-19/0497r4)
Liaison update
  Invite IEEE 1609 members for Jan-20 Joint meeting
Tech editor’s report on spec draft development
Approval the editor to create 11bd spec draft D0.1 for group review
Review TGbd timeline (No change)
Approval of Teleconference plan after Nov meeting
Part of 36 tech submissions were presented in this week.
  14 motions passed for developing SFD and FRD
  15 spec draft proposals helping the editor to create D0.1 for group review
 | MON | TUE | WED |  | THU
AM1 |  |  |  |  | TGbd
AM2 |  |  |  |  | TGbd
PM1 |  |  | PHY | MAC | 
PM2 |  | TGbd |  |  | 
EVE |  |  |  |  | 

## Slide 78
Motion for creating spec draft
Instruct the editor to create 802.11bd draft 0.1 based on the latest revisions of the following member contributions on mentor:
DCNs 11-19/2040, 2054, 1982, 2015, 1894, 2056, 1846, 1860, 2026, 1848, 1859, 2027, 2028, 1861, and 1862
And place the draft in the members area for task group review and comment.
Moved: Joseph Levy
Seconded: Dongguk Lim
Result: 24Y/0N/0A

## Slide 79: Approved TG Document
TG Document | Baseline Version | Latest Revision
Definition and requirements | 11-19/0202r1 | 11-19/0202r1
Selection Procedure document | 11-19/0030r6 | 11-19/0030r6
Functional Requirement document | 11-19/0495r0 | 11-19/0495r3
Spec Framework document | 11-19/0497r0 | 11-19/0497r4
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3 | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0 | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r0 | 11-19/0514r12
TGbd Use Case document | 11-19/1342r0 | 11-19/1342r1

## Slide 80: Timeline (unchanged)
PAR approved Dec 2018
First TG meeting Jan 2019
D0.1 Nov 2019
D1.0 Letter Ballot Mar 2020
D2.0 LB recirculation Jul 2020
Form Sponsor Ballot Pool Sep 2020
D3.0 LB recirculation Sep 2020
D3.0 unchanged recirculation Nov 2020
Initial Sponsor Ballot (D4.0) Jan 2021
Final 802.11 WG approval Nov 2021
802 EC approval Nov 2021
RevCom and SASB approval Dec 2021

## Slide 81: Teleconferences and Goal for Jan meeting
Goal for Jan meeting
  Develop FRD and SFD
  Develop spec draft
New TC plan:
  Date: Dec 3, 17
  Time: 9:00am ~ 11:00am

## Slide 82: TGbe November 2019 Closing Report
Date: 2019-11-14
Authors:

## Slide 83: Abstract
This document is the closing report for TGbe for the November 2019 session.

## Slide 84: Work Completed
Discussed ~50 technical submissions covering a range of topics
  PHY, MIMO, Multi-AP coordination,
  Multi-Link, Low Latency, MAC, etc.
Approved a total of 35 motions for inclusion of design concepts to the TGbe SFD
  Tone plan, PHY preamble design, SIG field(s) content, multi-link operation, preamble puncturing, MAC functionalities, etc.

## Slide 85: Goals for January 2020
Continue presentations of submissions in:
  Joint TG sessions and separate ad-hoc sessions (MAC and PHY)

## Slide 86: Teleconference Plan
December 5 (Thursday), 19:00-22:00 ET Joint (1)
December 12 (Thursday), 10:00-13:00 ET MAC and PHY (2)
December 19 (Thursday), 19:00-22:00 ET MAC and PHY (2)
January 9 (Thursday), 10:00-13:00 ET MAC and PHY (2)

## Slide 87
RCM TIG Closing Report
Date: 2019-11-15
Authors:
Name | Affiliation | Contact
Amelia Andersdotter | ARTICLE19 | amelia@article19.org
Notes: doc.: IEEE 802.11-13/0900r0
July 2013
Clint Chaplin, Chair (Samsung)
Page 87

## Slide 88
Abstract
This presentation contains the closing report for Randomized and changing MAC adress (RCM) Topic interest group (TIG) from the Waikoloa IEEE 802 Plenary meeting on 10-15 November, 2019.
Notes: doc.: IEEE 802.11-13/0900r0
July 2013
Clint Chaplin, Chair (Samsung)
Page 88

## Slide 89
Summary
RCM TIG has completed its work.
The final report for the working can be found in doc.: 11-19/1442r9
The TIG recommends formation of a SG for RCM topics and a new TIG for privacy topics
https://mentor.ieee.org/802.11/dcn/19/11-19-1442-09-0rcm-rcm-tig-draft-report-outline.odt
Thanks to Mark Hamilton for vice-chairing and volunteering as recording secretary.
Thanks to all contributors who drafted use-cases, mitigation strategies and recommendations.
Notes: doc.: IEEE 802.11-13/0900r0
July 2013
Clint Chaplin, Chair (Samsung)
Page 89

## Slide 90: WLAN sensing TIG November 2019 Closing Report
Date: 2019-11-14
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 91: Abstract
This document is the closing report for WLAN sensing TIG for the November 2019 session.

## Slide 92: Work Completed
  Presentation of technical submissions (10 submissions are presented)
  Formed a recommendation to the 802.11 WG, about the way forward of SENS TIG
    Do you agree to
      Terminate the TIG and form a SG to develop a PAR and CSD
    Result: Y51 / N 0 / A 11

## Slide 93: Goals for January 2020
  Presentation of technical submissions
  Develop a PAR and CSD on WLAN sensing

## Slide 94: Teleconference Schedule
  December 4 (Wednesday), 10:00am ET – 11:30am ET
  December 18 (Wednesday), 10:00am ET – 11:30am ET
  January 8 (Wednesday), 10:00am ET – 11:30am ET

## Slide 95: 802.15
No report

## Slide 96: IEEE 802.18 RR-TAG Waikoloa HI Plenary Liaison from 802.18 to 802.11
Dates: 15 Nov 19
Authors:

## Slide 97: Items Discussed - Tuesday
  Discussed what members had to share on EU activities in ETSI, CEPT, etc.
    Very good information and discussion on BRAN, TG-11, TG-UWB, ERM, TB-37, SE24, SE45 an FM57.
    Please see the agenda file (link below) for the much detail we discussed.
  Discussed what members had to share on ITU-R activities etc.
    Discussed WRC-19 AI 1.16 that deals with the 5GHz bands, and we need to learn the outcome once WRC-19 is over on 22 November.
    It is early yet for WRC-19 though will need to review in detail the output of WRC-19 to our IEEE 802 viewpoints we did earlier.
  Items discussed in teleconferences since Sept
  More detail in 802.18 agenda: https://mentor.ieee.org/802.18/dcn/19/18-19-0142

## Slide 98: Items Discussed – Thursday
ACMA consultation
  https://mentor.ieee.org/802.18/dcn/19/18-19-0146-00-0000-acma-ifc-36-2019-compliance-priorities-20-21.docx
  Compliance priorities ACMA should consider for 2020-2021.
  IEEE 802 via the RR-TAG is going to do comments and we did an outline of answers to the ACMA questions.
  Plan is to finalize via the email/listserver/Mentor in the next week and go for approval at next week’s teleconference.
APAC update since September
  https://mentor.ieee.org/802.18/dcn/19/18-19-0144-00-0000-apac-update-november-2019.pptx

## Slide 99: Items Discussed – Thursday
FCC Items
  FCC 6 GHz proceeding(s) 18-295/17-183 have several new filings, and expected R&O at the 30 January Open Commission Meeting.
    https://www.fcc.gov/ecfs/search/filings?proceedings_name=18-295&sort=date_disseminated,DESC
    https://www.fcc.gov/ecfs/search/filings?proceedings_name=17-183&sort=date_disseminated,DESC
  FCC Expanding Flexible use of the 3.7 GHz to 4.2 GHz Band , 18-122, also expected at January open call.
    https://www.fcc.gov/ecfs/search/filings?proceedings_name=18-122&sort=date_disseminated,DESC
IEEE –EU spectrum position (moving to an upcoming teleconference)
    https://mentor.ieee.org/802.18/dcn/18/18-18-0028-02-0000-draft-ieee-european-public-policy-position-statement-on-spectrum-management.docx
  The IEEE SA position that the RR-TAG help develop, had requested to use in EU:
    https://mentor.ieee.org/802.18/dcn/18/18-18-0010-10-0000-sa-use-of-spectrum-draft-position-orig06dec17.docx
WRC-19 AI status
  Learned more at the EC SC on ITU this week and shared some intermediate results.

## Slide 100: Approved
Documents Approved this week
  Agenda for the week, with more detail on topics discussed.
    https://mentor.ieee.org/802.18/dcn/19/18-19-0142
  Sept Interim minutes
    https://mentor.ieee.org/802.18/dcn/19/18-19-0127-00-0000-minutes17-19sep19-rr-tag-wireless-interim-in-han.docx
Weekly teleconferences approved/announced through 07 May 20

## Slide 101: Next
After 1st of the year, THz submission document back to 802.15, with update on lead in paragraph.
Chair setup WRC-19 IEEE 802 viewpoints outcomes from WRC-19.
Chair setup start of IEEE 802 viewpoints for WRC-23 agenda items.
Chair to setup the ACMA comments to vote on in the 21 Nov teleconference
Also, still looking for a RR-TAG vice-chair and secretary. If any interest, please see the Chair.

## Slide 102: 802.18 Meeting Close
The RR-TAG adjourned AM1 Thursday this week.
  Will hold weekly, as needed, teleconferences, Thursdays 15:00-15:55et
Next teleconference planned for 21 Nov 19, 1500et/1200pt
  Call in information: https://mentor.ieee.org/802.18/dcn/16/18-16-0038 (r13 or latest)
  All notices are sent through the 802.18 list server reflector.
The next face to face meeting of the 802.18 RR-TAG will be at the IEEE 802, 12–17 Jan. 2019 Wireless Interim in the Hotel Irvine, Irvine, California, USA
  Normal time slots, Tuesday AM2 and Thursday AM1 (08:30 start)
Thank You and Safe Travels

## Slide 103: 802.19 liaison
No report

## Slide 104: 802.21 liaison
No report

## Slide 105: 802.24 Vertical Applications Technical Advisory Group Liaison Report
Date: 2019-11-14
Author:

## Slide 106
Discussed PAR/CSD Comments on 802.16t: Licensed Narrowband Amendment
  High reliability, bounded latency in VHF/UHF spectrum with channel sizes between 5 KHz and 100 KHz
  PAR and CSD and EC Presentation. Project will be assigned to Task Group in 802.15
Updated white paper on Low Latency Vertical Applications
  Draft after this meeting 802.24-19-0003r6
Updating of SGIP/SEPA Wireless Characteristics Matrix – update from this meeting 802.24-19-0037r0
Updated draft of “IEEE 802 Solutions for Vertical Applications “white paper, on the distinguishing characteristics of the IEEE 802 architecture for vertical applications. Latest draft 802.24-19-0034r1
  Contribution from Max Riegel on 802.1CF OmniRAN. Call for additional text contributions remains open.
Agenda 24-19-0031r2
Closing Report 24-19-0039r0
Minutes 24-19-0036r0
802.24 Vertical Applications TAG
802.24.1 Smart Grid TG
802.24.2 IoT TG

## Slide 107: 802.1CF (OmniRAN) liaison
No report