## Slide 1: TGbd Closing Report – Hawaii
Date: 2019-11-14
Authors:

## Slide 2: Abstract
Closing report for Nov 2019 TGbd meeting in Waikoloa, Hawaii

## Slide 3: Completed work items in the week
4 meeting slots were allocated in the week, including one parallel Adhoc slot
Meeting agenda: the last revision of 11-19/1740
Work items completed in this week include:
Approval of the meeting minutes for Sep meeting and Oct CC
Approval of the updated FRD document (11-19/0495r3)
Approval of the updated SFD document (11-19/0497r4)
Liaison update
  Invite IEEE 1609 members for Jan-20 Joint meeting
Tech editor’s report on spec draft development
Approval the editor to create 11bd spec draft D0.1 for group review
Review TGbd timeline (No change)
Approval of Teleconference plan after Nov meeting
Part of 36 tech submissions were presented in this week.
  14 motions passed for developing SFD and FRD
  15 spec draft proposals helping the editor to create D0.1 for group review
 | MON | TUE | WED |  | THU
AM1 |  |  |  |  | TGbd
AM2 |  |  |  |  | TGbd
PM1 |  |  | PHY | MAC | 
PM2 |  | TGbd |  |  | 
EVE |  |  |  |  | 

## Slide 4
Motion for creating spec draft
Instruct the editor to create 802.11bd draft 0.1 based on the latest revisions of the following member contributions on mentor:
DCNs 11-19/2040, 2054, 1982, 2015, 1894, 2056, 1846, 1860, 2026, 1848, 1859, 2027, 2028, 1861, and 1862
And place the draft in the members area for task group review and comment.
Moved: Joseph Levy
Seconded: Dongguk Lim
Result: 24Y/0N/0A

## Slide 5: Approved TG Document
TG Document | Baseline Version | Latest Revision
Definition and requirements | 11-19/0202r1 | 11-19/0202r1
Selection Procedure document | 11-19/0030r6 | 11-19/0030r6
Functional Requirement document | 11-19/0495r0 | 11-19/0495r3
Spec Framework document | 11-19/0497r0 | 11-19/0497r4
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3 | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0 | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r0 | 11-19/0514r12
TGbd Use Case document | 11-19/1342r0 | 11-19/1342r1

## Slide 6: Timeline (unchanged)
PAR approved Dec 2018
First TG meeting Jan 2019
D0.1 Nov 2019
D1.0 Letter Ballot Mar 2020
D2.0 LB recirculation Jul 2020
Form Sponsor Ballot Pool Sep 2020
D3.0 LB recirculation Sep 2020
D3.0 unchanged recirculation Nov 2020
Initial Sponsor Ballot (D4.0) Jan 2021
Final 802.11 WG approval Nov 2021
802 EC approval Nov 2021
RevCom and SASB approval Dec 2021

## Slide 7: Teleconferences and Goal for Jan meeting
Goal for January meeting
  Develop FRD and SFD
  Develop spec draft
New TC plan:
  Date: Dec 3, 17
  Time: 9:00am ~ 11:00am