## Slide 1: TGbc Closing Report
Date: 2020-01-17
Authors:

## Slide 2: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for January 2020.

## Slide 3: Meeting Goals & Accomplishments of the week
Goal for the week:
Discussion of first draft amending text related to SFD clauses
Increase technical level of detail for agreed SFD content
Accomplishments
Group met 4 times this week
Received two use case presentations related to TGbc (UAV/drone and emergency use case9
Discussed 11 submissions on detailed text for the SFD
Aligned and approved text proposals enhancing the same section of the SFD
Approved enhancements to the SFD (detailed text sections outlining the specifics of the draft amending text)

## Slide 4: Plans for March 2020
Discussion of first draft amending text related to SFD clauses
Increase technical level of detail for agreed SFD content

## Slide 5: Future Session Planning
Teleconferences:
16-29 March 2020 F2F meeting, Hilton Atlanta, Atlanta, GA, USA :
Meeting time requested: 4 sessions
Group | Dates | Start Time | Duration
TGbc | Tuesdays, Feb 11, 25, 2020 Mar 10, 2020 | 10:00h ET | 1.5 hours

## Slide 6: TGbc schedule (unchanged)
January 2019 First meeting as a task group
May 2020 Initial WGLB (D1.0)
November 2020 D2.0 WGLB Recirculation LB
May 2021 Form SB Pool
May 2021 MEC/MDR done
July 2021 Initial SB
Nov 2021 Recirculation SB
Mar 2022 Final WG/EC approval
Apr 2022 Revcom/SASB approval

## Slide 7: References
Agenda for this week: 11-19/2138
Meeting / Chair’s Slide Deck: 11-19/2139
Meeting minutes: 11-19/2114
Snapshot Slide: 11-19/2137
Closing report: 11-19/2140
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135r0
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268