## Slide 1: IEEE 802.11 TGmd September 2020 Agenda
Date: 2020-09-14
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 TGmd agenda for the September 2020 Interim electronic session. TGmd is operating as the Comment Resolution Committee for P802.11REVmd.

## Slide 3: TGmd Agenda
Monday AM2
  Chair’s Welcome, Policy & patent reminder, Approve agenda
  Status, Review of Objectives, Editor Report 11-17-0920
  Emily Qi – CIDs 5002
  Jon ROSDAHL: CIDs 5081, 5079, 5022, 5007
  Mark Hamilton ARC Liaison – 11-20-0177
  Srini KANDALA – CID 5025
  Youhan Kim – CIDs 5009, 5010, 5011
  Wednesday PM2
  Motions
  M. Montemurro, A. Myles CID 5001
  Youhan Kim – CIDs 5009, 5010, 511
  Jouni Malinen – CIDs 5071, 5073, 5074, 5075, 5062
  Mark Rison Assigned CIDs 5038, 5042, 5043, 5063, 5066, 5068, 5078
  Thursday PM2
  Comment resolution
  Motions
  Plans for September – December 2020
  Adjourn
Tuesday PM2
  Mark RISON –5056 (4602), 5058 & 5061 (4699), 5040 (4205), [5048 (4229, 4226), 5047 & 5046, 5049, 5050, 5051]
  David GOODALL CID 5017 in 11-20-1433, also CIDs 5018, 5016
  Srini KANDALA – CID 5025
  C. Ghosh – CID 5008
  Mark Hamilton ARC Liaison – 11-20-0177

## Slide 4: Policy Announcement & reminders
Review material in https://mentor.ieee.org/802.11/dcn/20/11-20-0323-00-0000-2nd-vice-chair-report-july-2020.pptx , see embedded file
Call for potentially essential patents

## Slide 5: Standard and Amendment Ratification
IEEE Std 802.11-2016 approved & published December 2016
IEEE Std 802.11ai-2016 approved & published December 2016*
IEEE Std 802.11ah-2016 approved December 2016; publication May 2017*
IEEE Std 802.11aj-2018 – Approved February 2018, April publication*
IEEE Std 802.11ak-2018 – Approved March 2018, June publication*
IEEE Std 802.11aq-2018 – Approved June 2018, August publication*
 ---------------TGmd Ratification --------------- 
P802.11ax – to follow REVmd SASB approval
P802.11ay – to follow REVmd SASB approval
P802.11ba –to follow REVmd SASB approval
P802.11az – Mar 2021
*Amendment roll-in completed
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 5

## Slide 6: TGmd Schedule Details
Milestone | Date
Initial WGLB | Held Feb-March 2018
D2.0 WGLB Recirculation LB | Out of November 2018
D3.0 WGLB Recirculation LB | September 2019
Form Sponsor Ballot Pool | August 2019
MEC/MDR done | May 2019
D3.0 WGLB Unchanged Recirculation | November 2019, EC approval to SB
D 4.0 Unchanged Recirculation | May/July 2019
Initial Sponsor Ballot (D3.0) | December 2019
Recirculation Sponsor Ballot (D4.0) | March 2020 August 2020
Recirculation Sponsor Ballot (D5.0)/Unchanged | June 2020 September 2020
Final WG/EC approval | July 2020 October 2020
RevCom/SASB approval | Sept 2020 December 2020
8 months
7 months
See 2020 SASB dates
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 6

## Slide 7: TGmd schedule
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB
May 2019 – MEC/MDR done
September 2019 – D3.0 WGLB Recirculation LB
September 2019 – Form SB Pool – Closes 2019-10-11
November 2019 – D3.0 Recirculation (unchanged)
December 2019 – Initial SB D3.0
August 2020– Recirculation SA Ballot D4.0
October 2020 – WG/EC approval
December 2020 – RevCom/SASB approval

## Slide 8: TGmd – Snapshot slide
Overall Status: Initial Standards Association Ballot Completed; Initial recirculation ballot closed 2020-09-04
  Initial SA ballot result (D3.0): 82% approval (119 Approve, 25 Disapprove, 4 Abstain), 820 comments received
  Initial SA recirculation ballor result (D4.0): 91% approval, 82 comments received
Since July 2020 meeting
  Fifteen+ teleconferences held
September 2020 meeting goals (4 timeslots):
  Complete initial recirculation SA ballot comment resolution; Motion for conditional approval to RevCom
  Plans for September – November 2020: teleconferences
  Agenda: 11-20-1366
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 8

## Slide 9: Approve prior TGmd minutes
Approve the minutes of
  Teleconference minutes:
    August 3-7: https://mentor.ieee.org/802.11/dcn/20/11-20-1183-04-000m-telecon-minutes-for-revmd-crc-aug-3-7-2020.docx
    August 19: https://mentor.ieee.org/802.11/dcn/20/11-20-1251-00-000m-telecon-minutes-for-revmd-crc-aug-19-2020.docx
    August 21-26: https://mentor.ieee.org/802.11/dcn/20/11-20-1325-01-000m-telecon-minutes-for-revmd-crc-aug-21-and-aug-26-2020.docx
    September 2-4: https://mentor.ieee.org/802.11/dcn/20/11-20-1390-01-000m-telecon-minutes-for-revmd-crc-sept-2-and-sept-4-2020.docx
    September 8-9-11: https://mentor.ieee.org/802.11/dcn/20/11-20-1432-01-000m-telecon-minutes-for-revmd-crc-sept-8-9-and-10-2020.docx
Moved:
Seconded:
Result:
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 9

## Slide 10: Re-affirm TGmd officers
Reaffirm
  Mark Hamilton and Michael Montemurro as TGmd Vice Chairs
  and
  Jon Rosdahl as TGmd secretary.
Moved:
Seconded:
Result:
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 10

## Slide 11: Motion – EDITOR() and EDITOR2 (12) CIDs
Approve the comment resolutions in the
  “Motion-EDITOR-A” and “Motion-EDITOR-B” tabs in https://mentor.ieee.org/802.11/dcn/20/11-20-1412-01-000m-revmd-sa2-comments-for-editor-ad-hoc.xlsx
  Motion-EDITOR2-V tab in https://mentor.ieee.org/802.11/dcn/19/11-19-2160-15-000m-revmd-editor2-standards-association-ballot-comments.xlsx
and incorporate the text changes into the TGmd draft.
Moved:
Seconded:
Result:
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 11

## Slide 12: Motion – GEN CIDs
Approve the comment resolutions in the
  “Motion GEN -Sept A” and “Motion GEN –Sept B” tabs in https://mentor.ieee.org/802.11/dcn/20/11-20-1438-02-000m-sa-ballot-recirc-1-revmd-gen-comments.xls
  and incorporate the text changes into the TGmd draft.
Moved:
Seconded:
Result:
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 12

## Slide 13: Motion – MAC CIDs
Approve the comment resolutions in the
  “Motion MAC-AU” tabs in https://mentor.ieee.org/802.11/dcn/17/11-17-0927-65-000m-revmd-mac-comments.xls
  and incorporate the text changes into the TGmd draft.
Moved:
Seconded:
Result:
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 13

## Slide 14: Motion – PHY CIDs
Approve the comment resolutions in the
  TBD tabs in https://mentor.ieee.org/802.11/dcn/20/11-20-0145-17-000m-sb1-revmd-phy-sec-comments.xlsx
and incorporate the text changes into the TGmd draft.
Moved:
Seconded:
Result:
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 14

## Slide 15: Motion xxx – CIDs xxx
Approve the comment resolutions in the
  Motion-xxx in <document>
and incorporate the text changes into the TGmd draft.
Moved:
Seconded:
Result:
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 15

## Slide 16: Motion: CRC Approval of SA Ballot comment resolutions and recirculation ballot
Having approved comment resolutions for all of the comments received from the initial SA recirculation ballot on P802.11REVmd as contained in document <resolution doc ref>,
Instruct the editor to prepare Draft 5.0 incorporating these resolutions and
Approve a 15 day SA Recirculation Ballot asking the question “Should P802.11REVmd D5.0 be forwarded to RevCom?”
Moved:
Seconded:
Result:
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 16

## Slide 17: September 2020 – December 2020 Meeting Planning
Objectives: SA ballot recirculation, RevCom submission
Conference calls TBD 10am Eastern 2 hours–
Next ad-hoc:
  None planned
Schedule review
Availability of 11md D4.0 in the IEEE store
  Draft 4.0 is available for purchase, see http://www.techstreet.com/ieee/products/vendor_id/7028
Forward to ISO JTC1/SC6 WG1
  D3.0 forwarded

## Slide 18: References
https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Comment collection: https://mentor.ieee.org/802.11/dcn/17/11-17-0914-06-000m-revmd-wg-cc-comments.xls
LB232, 236, 245 comments https://mentor.ieee.org/802.11/dcn/18/11-18-0611
SA ballot comments: https://mentor.ieee.org/802.11/dcn/19/11-19-2156
Approved PAR: https://standards.ieee.org/develop/project/802.11.html
  PAR approval: 23-Mar-2017
  Par Expiration date: 31-Dec-2021