## Slide 1: 802.11 WG September 2020 Session Report
Date: 2020-09-18
Authors:

## Slide 2: Abstract
This document is a digest of the snapshot slides of all 802.11 sub-groups a closing reports of some of the sub-groups from the September 2020 closing plenary meeting. Liaison reports are also included.

## Slide 3: Membership and attendance

## Slide 4: Members by country and region

## Slide 7: Attendees by affiliation (attended at least one meeting July to Sept)

## Slide 8: Attendance by subgroup (last 30 days)

## Slide 9: Attendance at September 2020 Interim Session

## Slide 10: Monday Plenary

## Slide 11: Editors Meeting: Agenda for 2020-09-14
Roll Call / Contacts / Reflector
Go round table and get brief status report
Draft Numbering
802.11 Mandatory Draft Review before SB
WG Style Guide for 802.11 09/1034r16
Review WG Style Guide
Notes: July 2007

## Slide 12: ANA Status
The latest database is 11-11/0270r52 (September 2020)
Changes since July session:
  TGax allocations:
    Annex E global operating classes
    An extended capability bit
    Some station config MIB objects
Pending changes:
  TGay Public Action frame

## Slide 13: AANI SC – September 2020
Meeting Goals:
  Review: the AANI SC Background and Status
  Progress: the technical report on interworking
    Progress comment resolution related to the 802.11 WG CC32 on 11-20/0013r5 “Draft technical report on interworking between 3GPP 5G network & WLAN”, see 11-20/1262r3 “CC32-AANI_Report_Comments”
    Continue to discussion and agree on how “merge” content of 11-20/1376r0 “Technical report on interworking between 3GPP 5G system and WLAN”
  Discuss support of upcoming 802 Tutorial on: “802.11 WLAN and 3GPP 5G System Interworking” scheduled for 13 Oct 10:00-11:20 h ET
Agenda: See 11-20/1364 for additional background and details
  AANI SC is scheduled to meet for 1 session: Tue 15 Sep 11:15-13:15 h ET
AANI SC Overall Goal:
  Complete a technical report on interworking and have the 802.11 WG Endorse the report

## Slide 14: Review of AANI SC activity on: The technical report on interworking
July 2019 a proposal was made: 11-19/1160r1 Proposal on Interworking between IEEE 802.11 WLAN and 3GPP 5G Core Network
January 2020 a first draft of was provided: 11-20/0013r0 “Draft technical report on interworking between 3GPP 5G network & WLAN” - Hyun Seo OH(ETRI)
29 AANI SC Straw Poll supported a Comment Collection on 11-20/0013r5
  15 Yes, 0 No, 1 Abs
30 Jul-19 Aug 2020 802.11 WG Comment Collection (CC32) on 11-20/0013r5
  111 Comments received: 60 technical, 43 editorial, 8 general
25 August 2020 – Comment Resolution kicked off
  104 of 111 Comments Assigned – 11-20/1262r2
1 and 8 September 2020 – Comment Resolution:
  Discussed proposed comment resolutions in 11-20/1262r3 on: 11-20/0013r5
  Discussed 11-20/1356r0 Proposed comment resolution for CID 10,11, 12, 105
  Discussed Alternate technical report was briefly reviewed: 11-20/1376r0
  Discussed 802 Tutorial on “802.11 WLAN and 3GPP 5G System Interworking”
  Straw Poll 8 Sept: The AANI SC should: Proceed with the current comment resolution process: continuing to develop 11-20/0013r5 11 Yes, 3 No, 2 Abs

## Slide 15: ARC (Architecture) – Sept 2020
    2 teleconferences since July, both to discuss TGbe multi-link architecture implications.
    Meeting this week to continue that discussion.
    Other items being tracked (but not actively worked unless/until contributions):
    Annex G (purpose and value?, work to update or work to deprecate?)
    “What is an ESS?”: 11-20/0177r1 liaised to REVmd. Consider other changes to remove 802.2/LLC terms?
    “What is a STA?” (per REVmd discussion: 11-19/0106r0), Also off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities
    Monitor TGbd’s other activities in support of IEEE 1609
      TGbc (Broadcast) unassociated broadcast, broadcast reception
      TGbz work on Fine Timing Measurement and IEEE 1588 mapping
    Clarifying EPD/LPD: 11-20/0174r0; monitor 802.1 discussions
    Nendica’s/TGbe’s discussion on 802.11 in a Deterministic Network/Time-Sensitive Networking

## Slide 16: The Coex SC will formally meet once during the Sep 2020 virtual meeting
The Coex SC is working based on agreed goals:
Discuss the use of PD, ED or other 802.11 coexistence mechanisms with the goal of promoting “fair” use of unlicensed spectrum
Promote an environment that allow IEEE 802.11ax “fair access” to global unlicensed spectrum
The Coex SC is formally meeting once this week:
Tue, 15 Sep 2020 at 5-7pm

## Slide 17: The IEEE 802.11 Coex SC will focus on various issues related to coexistence
Agenda items (11-20-1296) to be addressed include:
Update on results from actual LAA deployments
Update of LS response to ERM TG11
  In relation to draft TR 103 665 in 2.4 GHz band
Review of recent/upcoming ETSI BRAN activities
  EN 303 687 issues (6 GHz), inc sync access
    Good news on a compromise for operation in 6 GHz band!
  EN 301 893 issues (5 GHz), inc an ED-only @ -62 dBm proposal
    Bad news, with continuing disagreement on multiple issues
Review of recent 3GPP RAN1 activities
Discussion of extension of Coex SC charter

## Slide 18: PAR Review SC – Sept Snapshot Chair: Jon Rosdahl
Not meeting this week
Will meet in November 2020 to review proposed PAR documents.
Upcoming Submission deadlines are
  WG PAR submission to 802 EC: 1 Oct 2020
  WG PAR Submission to NesCom: 13 Oct 2020 (for NesCom Dec mtg)
  WG PAR Submission to NesCom for Continuous Process telecon approximately Dec 5, 2020

## Slide 19: WNG SC (Wireless Next Generation)
No report

## Slide 20: IEEE 802 JTC1 SC will meet once (virtually) in Sep 2020 (Mon 5-7pm ET)
Agenda items (11-20-1134) will include “the usual”:
Approve minutes
  From virtual meeting in Jul 2020
Review extended goals
  From formalisation of status as SC in Jul 2018
Review status of SC6 interactions
  Review liaisons of drafts to SC6
  Review notifications of projects to SC6
  Review status of ballots
Review SC6 activities
  Prepare for SC6 meeting in October

## Slide 21: SC6 is conducting a virtual meeting in Oct 2020
SC6 created a SG on wearable devices, with possible overlap with 802.15.4 activities
  No known activity
SC6 created Trustworthiness ad-hoc with very broad scope, including security (encryption) issues
  Limited activity so far
SC6 created a PWI on Wake Up Radio, which appears to duplicate 802.11ba
  A LS is up for approval this week
An activity has started in WG7 based on CAPWAP that allows APs to be allocated to ACs

## Slide 22: IEEE 802 has submitted 105 standards into or through the PSDO pipeline
WG | Completed | In-process
802.1 | 31 | 16
802.3 | 15 | 13
802.11 | 9 | 12
802.15 | 3 | 0
802.16 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 0
All | 64 | 41

## Slide 23: TGmd (Maintenance) – Snapshot slide
Overall Status: Initial Standards Association Ballot Completed; Initial recirculation ballot closed 2020-09-04
  Initial SA ballot result (D3.0): 82% approval (119 Approve, 25 Disapprove, 4 Abstain), 820 comments received
  Initial SA recirculation ballor result (D4.0): 91% approval, 82 comments received
Since July 2020 meeting
  Fifteen+ teleconferences held
September 2020 meeting goals (3 timeslots):
  Complete initial recirculation SA ballot comment resolution; Motion for conditional approval to RevCom
  Plans for September – November 2020: teleconferences
  Agenda: 11-20-1366
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 23

## Slide 24: TGax (High Efficiency WLAN) – September 2020
The IEEE-SA ballot closed on January 24, one week after the end of the January F2F meeting.
  The approve ratio is 82% and 569 comments were received.
The CRC completed the resolution of all the comments on the August 27 teleconference.
The IEEE-SA first recirculation ballot started on September 3 and closes on September 17.
The TGax CRC is scheduled for one time slot during this week – September 17 at 19:00 ET.
The agenda is available at:
  https://mentor.ieee.org/802.11/dcn/20/11-20-1169-16-00ax-tgax-crc-teleconference-agendas-august-september-2020.pptx

## Slide 25: TGay (Next Gen 60 GHz) – September 2020
Resolved all CIDs of the initial Standards Association ballot on Draft 5.0: https://mentor.ieee.org/802.11/dcn/20/11-20-0112-06-00ay-sb000-comments-on-tgay-d5-0.xlsx
A 15-day recirculation Standards Association ballot on Draft 6.0 is expected to start soon.

## Slide 26: TGay (Next Gen 60 GHz) – September 2020
Updated timeline:
Date | Milestone
Mid September | A 15-day recirculation SA ballot on D6.0 begins
November 13 or at a later 802 EC conference if appropriate | Seek 802 EC (conditional) approval
November 26 | SA recirculation ballot on unchanged draft (DX.0) must be started
December 11 | Deadline in submitting the unchanged draft to RevCom
January 26 | RevCom meeting

## Slide 27: TGay – Schedule
Goals this week (11:15am ET to 1:15pm ET, September 15):
  Reaffirmation of TG Vice Chair and Secretary
  Review/revise timeline
  Technical contribution, if any

## Slide 28: TGaz (Next Gen Positioning) – Sept. 2020
Current status:
  LB249 Comment results status :
    Resolved 204 out of 460 Technical comments, additionally reviewed awaiting motioning 52 technical resolutions.
    Resolved 430 out of 540 Editorial comments with additional 80 comments up for motioning.
Upcoming milestones/approved plan:
  Complete comment resolution for LB 249, target is complete that by Nov. 2020.
TG will meet for 3 meeting slots this week.
Agenda:
  Refer to submission 11-20/1370.

## Slide 29: TGba (Wake-up Radio)
July 2020: completed comment resolution on the initial SA ballot
August 2020: approved motion to create D7.0 based on the resolutions and start 1st recirculation SA ballot
  1st recirculation SA ballot planned on September 16 (depending on the start date of 11md/ax/ay SA ballots)
RevCom date moved to January 2021 due to other task groups schedule
  TGax and TGay changed their RevCom date to January 2021
  December 11, 2020 is the submission deadline

## Slide 30: TGbb (Light Communicaitons)
Progress since July plenary
  Centre frequency for mandatory PHY mode studied and up for decision
  PHY text largely complete
    Only missing point is the centre frequency
  MAC proposals being considered for mandatory mode
Goals for Sept. meeting (agenda in doc. 11-20/1360)
  Agree PHY centre frequency
  MAC proposals
  Officer elections & appointment

## Slide 31: TGbc (Broadcast Services) Chair: Marc Emmelmann
Progress since July 2020:
  Comment collection on TGbc Draft 0.1
    363 comments
  6 telephone conferences (1-hour each)
    98 CIDs ready for motion
    Additional CIDs discussed; revised proposed resolutions for discussion this week
    For all remaining CIDs, we have proposed resolutions to discuss this week

## Slide 32: TGbc (Broadcast Services) Chair: Marc Emmelmann
September Goals:
  Approval of meeting minutes
  Motion to approve approve resolutions for CIDs from telcos
  Elections
  Resolution of remaining CIDs  D1.0
  Motion for WG letter ballot
Plans for upcoming telephone conferences
  Comment resolution

## Slide 33: TGbc (Broadcast Services) Chair: Marc Emmelmann
This week 4 Meeting slots:
  Mon 11:15 – 13:15h
  Tue 09:00 – 11:00h
  Tue 11:15 – 13:15h
  Thu 09:00 – 11:00h
Agenda: 11-19/1361
Note: (Starting next week, as announced)
  Weekly 1-hour telcos
  Tuesdays 10:00h – 11:00h ET
  Until November

## Slide 34: TGbd (Next Gen V2X) - Sep 2020 Interim
Since Jul 2020 IEEE 802.11 plenary meeting
  13 teleconferences held after the IEEE 802.11 Jul plenary week to address comment resolutions.
    The agenda for teleconference in Aug and Sep:
      https://mentor.ieee.org/802.11/dcn/20/11-20-1164-07-00bd-tgbd-teleconference-agenda-for-aug-2020.pptx
      https://mentor.ieee.org/802.11/dcn/20/11-20-1352-03-00bd-tgbd-teleconference-agenda-for-sep-2020.pptx
    The teleconference minutes for Jul plenary and after that
      https://mentor.ieee.org/802.11/dcn/20/11-20-1082-00-00bd-tgbd-july-2020-meeting-minutes.docx
      https://mentor.ieee.org/802.11/dcn/20/11-20-1105-08-00bd-tgbd-aug-2020-teleconference-minutes.docx
  Totally 286 CIDs resolved and 74 CIDs remain (subject to update in latest revision of 11-20/2045)
  The IEEE P802.11bd spec draft D0.4 was available on member area, based on D0.3 and proposed resolutions for editorial comments that got majority support during the teleconference.
  James Lepp stepped down from TGbd Secretary position. TGbd is calling for Secretary candidate.
Goal for IEEE 802.11 Sep interim week: complete all comments for D0.1

## Slide 35: TGbd Progress Documents
TG Documents | Baseline Version | Latest Revision
Definition and requirements | 11-19/0202r1 | 11-19/0202r1
Selection Procedure document | 11-19/0030r6 | 11-19/0030r6
Functional Requirement document | 11-19/0495r0 | 11-19/0495r3
Spec Framework document | 11-19/0497r0 | 11-19/0497r6
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3 | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0 | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r0 | 11-19/0514r14
TGbd Use Case document | 11-19/1342r0 | 11-19/1342r1
Teleconference Agenda | 11-20/0774r0 | 11-20/0774r10
Teleconference Minutes | 11-20/0276r0 | 11-20/0276r11
Teleconference Agenda for Aug 2020 | 11-20/1164r0 | 11-20/1164r7
Teleconference Minutes for Aug 2020 | 11-20/1105r0 | 11-20/1105r8
Teleconference Agenda for Sep 2020 | 11-20/1352r0 | 11-20/1352r4
Tech Editor Report | 11-19/2045r0 | 11-19/2045r6
Comment Database | 11-20/0701r0 | 11-20/0701r4

## Slide 36: TGbd Timeline
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Sep 2020
  D2.0 LB recirculation Jan 2021
  Form Sponsor Ballot Pool Mar 2021
  D3.0 LB recirculation Mar 2021
  D3.0 unchanged recirculation May 2021
  Initial Sponsor Ballot (D4.0) Jul 2021
  Final 802.11 WG approval May 2022
  802 EC approval May 2022
  RevCom and SASB approval Jun 2022

## Slide 37: TGbd TC Plan
Sep 1st, 10:00am ~ 11:59 am, ET; Webex;
Sep 4th, 10:00am ~ 11:59 am, ET; Webex;
Sep 8th, 10:00am ~ 11:59 am, ET; Webex;
Sep 11th, 10:00am ~ 11:59 am, ET; Webex;
Sep 15th, 9:00am ~ 11:00 am, ET; Webex; IEEE 802.11 Plenary Sep;
Sep 16th, 7:00pm ~ 9:00 pm, ET; Webex;
Sep 17th, 10:00am ~ 11:00 am, ET; Webex (motion);
Sep 18th, 10:00am ~ 11:59 am, ET; Webex;
Sep 22nd, 10:00am ~ 11:59 am, ET; Webex;
Sep 25th, 10:00am ~ 11:59 am, ET; Webex;
Sep 29th, 10:00am ~ 11:59 am, ET; Webex;

## Slide 38: TGbe (Extremely High Throughput)
Since the July virtual plenary meeting
  Held 23 teleconferences (5 Joint, 11 parallel MAC/PHY, and 8 MAC conf calls)
    Covering a variety of technical submissions: ~75 MAC, ~60 PHY, ~10 Joint
  Completed volunteer assignment for coordinating & preparing draft text for 802.11be D0.1
  Discussed ~60% of all uploaded submissions with candidate proposed draft text (PDT)
Task group BE and ad-hoc groups operated smoothly following guidelines
  Ran straw polls on technical submissions by using electronic polling systems
    Concepts intended for the SFD were kept in a compendium of SPs doc., until ready for motion
    Proposed draft texts are expected to form candidate TGbe D0.1, which will then be motioned
  Ran (cumulative) motions during pre-announced Joint conference calls
    These motions enabled the inclusion to the TGbe SFD of text obtained from ~110 SPs

## Slide 39: TGbe (Extremely High Throughput)
TGbe has scheduled 4 conf. calls during the September virtual plenary
  Two Joint calls, one parallel MAC/PHY, and one MAC
  Continue presentation of PDTs and of technical submissions
    Working towards the creation of TGbe D0.1
  Reaffirmation of TGbe officers
Agenda is available in 11-20/1269
  Schedule is provided in the next slide

## Slide 40: Teleconference Plan
Sep 14 (Monday) – MAC/PHY 19:00-21:00 ET*
Sep 15 (Tuesday) – Joint 19:00-21:00 ET*
Sep 16 (Wednesday) – MAC 09:00-11:00 ET*
Sep 17 (Thursday) – Joint (Motions) 09:00-10:00 ET*
Sep 21 (Monday) – MAC/PHY 10:00-13:00 ET
Sep 23 (Wednesday) – MAC 10:00-13:00 ET
Sep 24 (Thursday) – MAC/PHY 19:00-22:00 ET
Sep 28 (Monday) – MAC/PHY 19:00-22:00 ET
Sep 30 (Wednesday) – Joint(Motions) 10:00-13:00 ET
*Sessions during Virtual Interim Week
Oct 01 (Thursday) – No Conf Call Golden Week
Oct 05 (Monday) – No Conf Call Golden Week
Oct 08 (Thursday) – MAC/PHY 19:00-22:00 ET
Oct 12 (Monday) – MAC/PHY 19:00-22:00 ET
Oct 15 (Thursday) – Joint (Motions) 10:00-13:00 ET
Oct 19 (Monday) – MAC/PHY 10:00-13:00 ET
Oct 22 (Thursday) – MAC/PHY 19:00-22:00 ET
Oct 26 (Monday) – MAC/PHY 19:00-22:00 ET
Oct 29 (Thursday) – Joint(Motions) 10:00-13:00 ET
Nov 02 (Monday) – MAC/PHY 10:00-13:00 ET
Nov 05 (Thursday) – MAC/PHY 19:00-22:00 ET

## Slide 41: RCM SG (Random and Changing MAC Addresses) – September 2020
The group has continued work on the 2 PARs and CSDs.
The PAR and CSD for short-term RCM amendment were approved in a straw poll.
The PAR and CSD for the privacy amendment are still in progress. Completing them will be a goal of the session on 9/17.
During the session on 9/17, we will also vote on motions to approve minutes from past calls and to approve the PAR/CSD drafts to go to the larger working group.
The agenda will be available as 802.11-20/0995r6

## Slide 42: SENS SG (WLAN Sensing) – September 2020
Progress since July F2F meeting
  4 teleconference calls were held
  802 EC approved SENS SG's PAR and CSD, submitted to Nescom and wait for the feedback
  Presentation of technical submissions (e.g., usage model, general protocol and procedure, channel model……)
Goals for September meeting
  1 teleconference calls scheduled for SENS SG (September 15, 9am - 11:00am ET)
  Presentation of technical submissions

## Slide 43: Teleconference Times
  Confirmed:
    September 15 (Tuesday), 9am - 11:00am ET ---- September interim
    September 29 (Tuesday), 10am - 11:30am ET
    October 13 (Tuesday), 10am - 11:30am ET
    October 27 (Tuesday), 10am - 11:30am ET

## Slide 44: 802.11 ITU Liaison Ad Hoc (ITU AHG) – Sep 2020
    ITU AHG had no meetings after July 2020 Online meeting
    The following two EC approved contributions were submitted to WP 5A and presented during the 20-30 July 2020 meeting
      IEEE 802.18-20/0061r04, Proposed modifications to ITU-R M.1450-5
      IEEE 802.18-20/0060r04, Proposed modifications to ITU-R M.1801-2
    The two IEEE 802 contributions were not adopted as the baseline for WP 5A new revisions of the two recommendations but carried over to the WP 5A meeting 09-20 November 2020
    ATU AHG has one session this week on September 16, 2020, 11:15AM-1:15PM with the following main agenda items (11-20/1357).
      Updates since Last ITU AHG Call on 3/30/2020; 802.18
      Updates from ITU-R WG 5A 20-30 July 2020
      Plans for ITU-R WG 5A 09-20 November 2020

## Slide 45: Friday Plenary

## Slide 46: 802.11 WG Editor’s Meeting (Sep 2020)
Date: 2020-09-17
Authors:

## Slide 47: Volunteer Editor Contacts
  TGax – Robert Stacey – robert.stacey@intel.com
  TGay – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGaz – Chao Chun Wang – chaochun.wang@mediatek.com , Roy Want RoyWant@google.com
  TGba – Po-kai Huang – po-kai.huang@intel.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de , Harry Bims harrybims@me.com
  TGbc – Carol Ansley – carol@ansley.com
  TGbd – Bahar Sadeghi – bahareh.sagedhi@intel.com
  TGbe – Edward Au – edward.ks.au@huawei.com
  REVmd – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,

## Slide 48: Sept 14th roundtable status report
REVmd – 82 comments received , goal is to resolve all comments, recirc out of this week. Hope to have Draft 5.0 recirc unchanged.
11ax – In SA ballot with Draft 7.0, expect to make changes and resolve all comments. Hope to have Draft 8.0 recirc unchanged
11ay – Have Draft 6.0, awaiting SA recirc , expect to make changes and resolve all comments. Hope to have Draft 7.0 recirc unchanged
11az – Have Draft 2.3, have about 30 editorial and ~200 technical comments to resolve, hope to have next draft out of November meeting
11ba – Have Draft 7.0, hope for SA recirc, expect to make changes and resolve all comments. Hope to have Draft 8.0 recirc unchanged
11bb – Have draft 0.1, text for draft 0.2 hoped for this week, to be followed by a Comment Collection.
11bc – Have draft 0.1, resolving comments from collection, hope for Draft 1.0 and Working Group initial ballot out of this week. If too rocky, then do another comment collection.
11bd – Have Draft 0.4, around 55 comments to resolve, goal is to Draft 1.0 and Working Group initial ballot out of this week.
11be – Have draft 0.01, goal for September to assemble Draft 0.1 (225 pages), depending on comment resolutions

## Slide 49: 802.11 Style Guide
See 11-09-1034-16-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2014 IEEE Standards Style Manual when creating or updating drafts. https://development.standards.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice,
see 2.4.3 Elements and 3.9 MIB

## Slide 50: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Keep embedded figures using visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 51: Editor Amendment Ordering
Data as of Sep 2020
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in Nov.
Amendment Number | Task Group | Projected REVCOM Date
REVmd REVmd Amendment 1 | TGmd – 4662 TGax – 822 | Dec 2020* Jan 2021**
REVmd Amendment 2 | TGay – 790 | Jan 2021**
REVmd Amendment 3 | TGba – 189 | Jan 2021**
REVmd Amendment 4 REVmd Amendment 5 | TGaz – 256 TGbb – 31 | Mar 2021* Jul 2021*
 | *REVmd Dec, 2020, REVCOM submission date is Oct 13 for Dec meeting. ** Other amendments need Dec 11 deadline for January RevCom | 

## Slide 52: Draft Development Snapshot
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | md | ax | ay | ba | az | bb | bc | bd | be |  |  |  | 
md | Y | 4.0 |  |  |  |  |  |  |  |  | Frame | Yes | Emily Qi, Edward Au | 14-Sep
ax | Y | 4.0 | 7.0 |  |  |  |  |  |  |  | Framemaker 2020 release | Yes | Robert Stacey | 14-Sep
ay | Y | 4.0 | 7.0 | 6.0 |  |  |  |  |  |  | Word | Yes | Carlos Cordeiro | 14-Sep
ba | Y | 4.0 | 7.0 | 6.0 | 7.0 |  |  |  |  |  | Framemaker 2017 release | Yes | Po-Kai Huang | 14-Sep
az | Y | 3.0 | 6.0 | 5.0 | 5.0 | 2.3 |  |  |  |  | Word | No | Chao Chun Wang, Roy Want | 14-Sep
bb | Y | 3.3 | 6.0 | 5.0 | 5.0 | 1.5 | 0.1 |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 14-Sep
bc | Y | 3.0 | 6.0 | 5.0 | 5.0 | 1.5 |  | 0.1 |  |  | Word | No | Carol Ansley | 14-Sep
bd |  | 3.0 | 6.0 | 5.0 | 5.0 | 1.5 |  |  | 0.4 |  | Framemaker 2019 release | No | Bahar Sadeghi | 14-Sep
be | Y | 4.0 | 7.0 | 6.0 | 7.0 | 2.2 | 0.1 | 0.1 | 0.4 | 0.1 | Frame | No | Edward Au | 14-Sep
Most current doc shaded green.
Sep 2020
Changes from last report shown in red.

## Slide 53: IEEE 802.11 Coexistence SC achieved its goals as a discussion forum for coexistence issues
802.11 Coex SC activities in Sep 2020 (11-20-1296)
  Heard an update on July’s LS response to ETSI ERM TG11 related to 2.4 GHz operation
  Noted that LAA deployments are increasing, meaning coexistence is no longer just theoretical!
    Early measurements in Chicago suggest Wi-Fi is adversely affected by LAA
  Heard that EN 303 687 (6 GHz in Europe) is generally progressing well
    There is a compromise (& HS text) on the use of ED-only at -72 dBm for LBT detection …
    … but future work will be required to enable new 802.11be features in 6 GHz (& 5 GHz)
    … and a number of other threats/opportunities related to coexistence are still being discussed
  Heard that EN 301 892 (5 GHz in Europe) is dealing with the same old issues … again!
    Some are challenging the 2 year old compromise for PD/ED+ED-only operation …
    … with a potential adverse impact on Wi-Fi’s equitable access to 5 GHz
    … in a complex political & technical debate
  Documented recent 3GPP activities relevant to coexistence

## Slide 54: The IEEE 802.11 Coexistence SC discussed a possible extension of its charter to encompass 802.11be coexistence
Charter extension discussion
  The current charter of the Coex SC focuses on 802.11ax coexistence in 5
  However, coexistence discussions will continue after 802.11ax is ratified
    In particular, as 802.11be is being developed
  The Coex SC discussed a possible new charter extension but did not vote on it
  Two refinements were suggested, which have been implemented
    Make it clear the Coex SC should work with 802.11 TGs
    Use “equitable access” rather than “fair access”
  Two concerns were expressed and briefly discussed
    Too often, the Chair prepares and delivers much of the material
    The issues are often the same old issues, repeated endlessly

## Slide 55: A couple of concerns were expressed in relation to continuing the Coex SC activity
Charter extension concerns & responses
  Concern: Too often, the Chair prepares and delivers much of the material
    It is true that the Chair often prepares and delivers much of the material
    Partially, this is because he happens to be enthusiastic & knowledgeable about the issues through his work in multiple forums dealing with coexistence
    In addition, no doubt others do not object to someone else volunteering to do the work
    The Chair will encourage a wider diversity of contributors in the future
  Concern: The issues are often the same old issues, repeated endlessly
    It is also true that the same old issues are arising, particularly in the 5 GHz context
    However, this is mainly because LAA/NR-U stakeholders keep re-raising them
    This suggests these issues are probably important because they certainly seem to be important to the proponents of LAA/NR-U technology

## Slide 56: A revised “scope” & “close down criteria” are is proposed for a Coex SC charter extension
Revised “scope” for Coex SC charter extension
  The Coex SC shall promote, within the 802.11 WG and externally, an environment that enables IEEE 802.11 technologies to have equitable access to unlicensed spectrum globally
  The Coex SC should focus particularly on coexistence of 802.11ax & 802.11be with LAA & NR-U in the 5 GHz & 6 GHz bands globally
  The Coex SC may consider coexistence with other technologies and in other bands as directed by the Chair of the 802.11 WG
Revised scope “close down criteria” for Coex SC charter extension
  The Coex SC will close when it is determined by the 802.11 WG that the SC is unlikely to make further progress towards its goals
Refinements
Extension for 802.11be
802.11 WG Chair has authority to close down SC

## Slide 57: IEEE 802.11 Coexistence SC will continue promoting good coexistence in Nov 2020
IEEE 802.11 Coexistence SC will meet virtually in Nov 2020
  Review results of ETSI BRAN #107 meeting in Sep/Oct 2020
    EN 301 893 (5 GHz)
    EN 303 687 (6 GHz)
  Review results of 3GPP RAN meeting in Sep 2020
    Plans for 6 GHz licensed operation for NR & unlicensed operation for NR-U
  Consider extending charter, if not approved in Sept 2020
  …

## Slide 58: The WG is requested to consider a revised charter for the Coex SC
Motion: Approve a revised charter for the Coex SC as follows:
  Scope
    The Coex SC shall promote, within the 802.11 WG and externally, an environment that enables IEEE 802.11 technologies to have equitable access to unlicensed spectrum globally
    The Coex SC should focus particularly on coexistence of 802.11ax & 802.11be with LAA & NR-U in the 5 GHz & 6 GHz bands globally
    The Coex SC may consider coexistence with other technologies and in other bands as directed by the Chair of the 802.11 WG
  Moved: Andrew Myles
  Seconded:
  Result:

## Slide 59: IEEE 802 JTC1 Standing Committee Sep 2020 (virtual) closing report
Date: 20200915
Authors:

## Slide 60: The IEEE 802 JTC1 SC reviewed the PSDO process status
Agenda - 11-20-1134
WG | Completed | In-process
802.1 | 31 | 16
802.3 | 15 | 13
802.11 | 9 | 12
802.15 | 3 | 0
802.16 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 0
All | 64 | 41
802.11 amendments recently published as ISO/IEC/IEEE standards
802.11aj
802.11ak
802.11aq

## Slide 61: The IEEE 802 JTC1 SC prepared for the next SC6 meeting in October 2020
The next ISO/IEC JTC1/SC6 meeting will be held virtually in Oct 2020
The agenda items of most interest are:
  5.6. PWI on Narrow Band Variable OOK WUR
    Has overlap with IEEE 802.11ba
    A Liaison Statement (11-20-1358-02 ) will be considered for approval by the IEEE 802.11 WG
  6.4. AHG 2 on Trustworthiness
    May have an impact on security aspects of ISO/IEC/IEEE standards
  7. Liaison Statement from IEEE 802 on status of PDSO process
    Peter Yee is currently preparing the Liaison Statement

## Slide 62: The WG will consider a motion to approve a LS in relation to the PWI in SC6 on WUR
Motion
  The IEEE 802.11 WG approves sending a Liaison Statement based on the material 11-20-1358-02 to ISO/IEC JTC1/SC6 in relation to the PWI in SC6 on WUR
  Moved: Andrew Myles
  Seconded:
  Note: the SC6 approved 11-20-1358-01 unanimously. 11-20-1358-02 contains some editorial corrections. It is assume the IEEE 802.11 WG Chair will have editorial license.

## Slide 63: The IEEE 802 JTC1 SC will undertake its usual work at the virtual meeting in Nov 2020
IEEE 802 JTC1 SC plans for the virtual meeting in Nov 2020
  Review results of virtual SC6 meeting in Oct 2020
  Execute PSDO process

## Slide 64: TGmd Closing Report September 2020
Date: 2020-09-17
Authors:

## Slide 65: Abstract
This presentation contains the IEEE 802.11 TGmd closing report for the September 2020 session.
TGmd is operating as the Comment Resolution Committee for P802.11REVmd.

## Slide 66: Work Completed this week
Completed comment resolution of the 82 comments received in the initial Standards Association (SA) recirculation ballot.
Approved Motion for 2nd SA recirculation ballot
Approved report for requesting conditional approval to forward P802.11REVmd to RevCom
Re-affirmed TGmd Vice Chairs, Mark Hamilton and Michael Montemurro, and secretary, Jon Rosdahl
Agenda & motions: https://mentor.ieee.org/802.11/dcn/20/11-20-1366-06-000m-2020-september-interim-tgmd-agenda.pptx

## Slide 67: P802.11REVmd SA Ballot Results to date
Ballot Close Date | Title | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
15 Dec 2019 | Initial SA ballot for P802.11REVmd draft 3.0 | 174 | 148 | 85 | 4 | 3 | 119 | 25 | 83
04 Sept 2020 | First Recirculation SA Ballot for P802.11REVmd draft 4.0 | 174 | 154 | 89 | 5 | 3 | 136 | 13 | 91
As of 17 Sept | Post ballot vote changes to Approve* | 174 | 154 |  |  |  | 145 | 4 | 97
TBD | Second Recirculation SA Ballot for P802.11REVmd draft 5.0 | 174 |  |  |  |  |  |  | 

## Slide 68: Current schedule
January 2018 – Initial WGLB
November 2018 –D2.0 WGLB Recirculation LB
May 2019 – MEC/MDR done
September 2019 – D3.0 WGLB Recirculation LB
September 2019 – Form SB Pool - Closed 2019-10-11
December 2019 – Initial SB D3.0
August 2020– Recirculation SB D4.0
October 2020 – EC approval to forward to RevCom
December 2020 – RevCom/SASB approval

## Slide 69: References
https://mentor.ieee.org/802.11/dcn/17/11-17-0004-03-0000-revision-par-proposal-tgmd.doc
Comment collection: https://mentor.ieee.org/802.11/dcn/17/11-17-0914-06-000m-revmd-wg-cc-comments.xls
LB232, 236, 245 comments https://mentor.ieee.org/802.11/dcn/18/11-18-0611
SA ballot comments: https://mentor.ieee.org/802.11/dcn/19/11-19-2156
Approved PAR: https://standards.ieee.org/develop/project/802.11.html
  PAR approval: 23-Mar-2017
  Par Expiration date: 31-Dec-2021

## Slide 70: Light Communications Task Group (TGbb) September 2020 Closing Report
Date: 2020-09-18
Authors:

## Slide 71: Abstract
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the September 2020 session.

## Slide 72: TGbb activities at the July meeting
  Content
  Approved:
  Vice-Char – Tuncer Baykas
  Technical Editor (PHY) – Volker Jungnickel
  Technical Editor (MAC) – Harry Bims
  The committee completed its agenda items for the meeting.
  Agreed the mandatory PHY mode centre frequency (26 MHz for 20 MHz bandwidth channel)
  Agreed LC HE PHY mode channelization
  Agreed to release draft D0.2 for WG comment collection
  Reviewed possible minimum MAC requirements
  Meeting agenda and motions are available in doc. 11-20/1360r3.
  Minutes of the meeting are available in doc. 11-20/1509r0.

## Slide 73: TGbb moving forward
  Review WG comments
  MAC proposals
  Teleconference plans:
    10 day notice once D0.2 comments are collected

## Slide 74: Snapshot Slide for TGbc
Date: 2020-09-18
Authors:

## Slide 75: Abstract
Snapshot slide for the Enhanced Broadcast Services TGbc for the September 2020 meeting
Update (r1) reflects progress as of the September online interim meeting.

## Slide 76: IEEE 802.11 TGbc Broadcast Services Chair: Marc Emmelmann
Progress since July 2020:
  Comment collection on TGbc Draft 0.1
    363 comments
  6 telephone conferences (1-hour each)
    98 CIDs ready for motion
    Additional CIDs discussed; revised proposed resolutions for discussion this week
    For all remaining CIDs, we have proposed resolutions to discuss this week

## Slide 77: IEEE 802.11 TGbc Broadcast Services Chair: Marc Emmelmann
September Goals:
  Approval of meeting minutes
  Motion to approve approve resolutions for CIDs from telcos
  Elections
  Resolution of remaining CIDs  D1.0
  Motion for WG letter ballot
Plans for upcoming telephone conferences
  Comment resolution

## Slide 78: IEEE 802.11 TGbc Broadcast Services Chair: Marc Emmelmann
This week 4 Meeting slots:
  Mon 11:15 – 13:15h
  Tue 09:00 – 11:00h
  Tue 11:15 – 13:15h
  Thu 09:00 – 11:00h
Agenda: 11-19/1361
Note: (Starting next week, as announced)
  Weekly 1-hour telcos
  Tuesdays 10:00h – 11:00h ET
  Until November

## Slide 79: September 2020 Achievements
Resolution and approval of all remaining comments (267 remaining comments)
D0.2 will be produced by editor
Leadership confirmation motions passed
Next Steps (Telco goals)
  Review D0.2
  Contributions to add text to, e.g.:
    Clause 6
    Annex
    MIB
  Individual contribution on potential enhancements of the draft

## Slide 80: IEEE 802.11 Interim Session Sep 2020 IEEE 802.11 TGbd
Chair: Bo Sun (ZTE)
Vice Chair: Hongyuan Zhang (NXP),
Joseph Levy (InterDigital)
Secretary:
Tech Editor: Bahar Sadeghi (Intel)

## Slide 81: Closing Slides of TGbd for Sep 2020 Interim
TGbd’s Progress in this week
  3 teleconferences were arranged in the week
  Approved resolutions for all 360 CIDs for 11bd spec draft D0.3
  Approved a motion to instruct editor to prepare spec draft D1.0 based on D0.3 and approved comment resolutions.
  Approved a motion to ask for a 30 days WG letter ballot for 11bd spec draft D1.0
Goal for future TCs: tech proposals and letter ballot comment process

## Slide 82: TGbd Progress Documents
TG Documents | Baseline Version | Latest Revision
Definition and requirements | 11-19/0202r1 | 11-19/0202r1
Selection Procedure document | 11-19/0030r6 | 11-19/0030r6
Functional Requirement document | 11-19/0495r0 | 11-19/0495r3
Spec Framework document | 11-19/0497r0 | 11-19/0497r7
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3 | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0 | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r0 | 11-19/0514r14
TGbd Use Case document | 11-19/1342r0 | 11-19/1342r1
Teleconference Agenda | 11-20/0774r0 | 11-20/0774r10
Teleconference Minutes | 11-20/0276r0 | 11-20/0276r11
Teleconference Agenda for Aug 2020 | 11-20/1164r0 | 11-20/1164r7
Teleconference Minutes for Aug 2020 | 11-20/1105r0 | 11-20/1105r8
Teleconference Agenda for Sep 2020 | 11-20/1352r0 | 11-20/1352r8
Tech Editor Report | 11-19/2045r0 | 11-19/2045r6
Comment Database | 11-20/0701r0 | 11-20/0701r7

## Slide 83: IEEE 802.11 TGbd Timeline
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Sep 2020
  D2.0 LB recirculation Jan 2021
  Form Sponsor Ballot Pool Mar 2021
  D3.0 LB recirculation Mar 2021
  D3.0 unchanged recirculation May 2021
  Initial Sponsor Ballot (D4.0) Jul 2021
  Final 802.11 WG approval May 2022
  802 EC approval May 2022
  RevCom and SASB approval Jun 2022

## Slide 84: IEEE 802.11 TGbd TC Plan
Sep 1st, 10:00am ~ 11:59 am, ET; Webex;
Sep 4th, 10:00am ~ 11:59 am, ET; Webex;
Sep 8th, 10:00am ~ 11:59 am, ET; Webex;
Sep 11th, 10:00am ~ 11:59 am, ET; Webex;
Sep 15th, 9:00am ~ 11:00 am, ET; Webex; IEEE 802.11 Plenary Sep;
Sep 16th, 7:00pm ~ 9:00 pm, ET; Webex;
Sep 17th, 10:00am ~ 11:00 am, ET; Webex (motion);
Sep 18th, 10:00am ~ 11:59 am, ET; Webex;
Sep 22nd, 10:00am ~ 11:59 am, ET; Webex;
Sep 25th, 10:00am ~ 11:59 am, ET; Webex;
Sep 29th, 10:00am ~ 11:59 am, ET; Webex;

## Slide 85: TGbe (Extremely High Throughput)
TGbe had scheduled 4 conf. calls during the electronic interim
  Two Joint calls, one parallel MAC/PHY, and one MAC
  Continued presentation of PDTs and of technical submissions
    Worked towards the creation of TGbe D0.1
    Plan is to have TGbe D0.1 ready by September 30, 2020
  Confirmed TGbe officers (Vice-Chairs and Secretary)
Agenda is available in 11-20/1269r8
  Teleconference Plan is provided in the next slide
Motions List is available in 11-20/841r22

## Slide 86: Teleconference Plan
Sep 21 (Monday) – MAC/PHY 10:00-13:00 ET
Sep 23 (Wednesday) – MAC 10:00-13:00 ET
Sep 24 (Thursday) – MAC/PHY 19:00-22:00 ET
Sep 28 (Monday) – MAC/PHY 19:00-22:00 ET
Sep 30 (Wednesday) – Joint(Motions) 10:00-13:00 ET
Oct 01 (Thursday) – No Conf Call Golden Week
Oct 05 (Monday) – No Conf Call Golden Week
Oct 08 (Thursday) – MAC/PHY 19:00-22:00 ET
Oct 12 (Monday) – MAC/PHY 19:00-22:00 ET
Oct 15 (Thursday) – Joint (Motions) 10:00-13:00 ET
Oct 19 (Monday) – MAC/PHY 10:00-13:00 ET
Oct 22 (Thursday) – MAC/PHY 19:00-22:00 ET
Oct 26 (Monday) – MAC/PHY 19:00-22:00 ET
Oct 29 (Thursday) – Joint(Motions) 10:00-13:00 ET
Nov 02 (Monday) – MAC/PHY 10:00-13:00 ET
Nov 05 (Thursday) – MAC/PHY 19:00-22:00 ET

## Slide 87: Timeline
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 Letter Ballot May 2021
D2.0 LB recirculation Mar 2022
D3.0 LB recirculation Nov 2022
Initial Sponsor Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024

## Slide 88: Liaisons

## Slide 89: Wi-Fi Alliance Liaison Update
Date: 2020-09-18
Authors:

## Slide 90
Wi-Fi Alliance work is continuing with regular task group teleconferences and remotely managed interoperability testing.
Recent Items of note
Ongoing technical activity at Wi-Fi Alliance leading to certification, based on IEEE programs
  60GHz
  HaLow
  Wi-Fi 6

## Slide 91
Examples of other technical work ongoing in Wi-Fi Alliance
  Aware
  Miracast
  Easy Connect
  Passpoint
  EasyMesh
  Data Elements
  Security
Examples of Wi-Fi Alliance Activity in other areas, potentially leading to technical work
  Automotive
  Healthcare
  Customer experience
  Internet of things
  Location

## Slide 92
For more information on current areas of work see
  http://www.wi-fi.org/who-we-are/current-work-areas
If these sound like interesting topics please plan to sign up and participate in the next virtual member event which is scheduled for the 13th Oct 2020.
Further general information at http://www.wi-fi.org/

## Slide 93: IEEE 802.11-IETF Liaison Report
Date: 2020-09-14
Authors:

## Slide 94: Abstract
This presentation contains the IEEE 802.11 – IETF liaison report for September 2020.

## Slide 95: IETF Meetings
Upcoming Meetings:
  November 14-20, 2020 – Virtual (was Bangkok)
  March 6-12, 2021 – Prague, CZ (virtual?)
http://www.ietf.org
  Newcomer training: https://www.ietf.org/edu/process-oriented-tutorials.html#newcomers
  April 2016: Wireless Tutorial (Donald Eastlake), 802.11 & 802.15 tutorials (Dorothy Stanley, Charlie Perkins), see 11-16/500, September 2016: Pat Thaler & Juan Carlos – 802.1E (Privacy Considerations) and 802.c (Local MAC address usage) https://www.ietf.org/edu/tutorials.html
  http://tools.ietf.org/dailydose/

## Slide 96: IETF- IEEE 802 Liaison Activity
Joint meetings, agenda and presentations
  http://www.iab.org/activities/joint-activities/iab-ieee-coordination/
  Coordination topics include: Data Center Bridging, use of Local Address in virtualization and IoT, MAC randomization trial results, DETNET/TSN, YANG models, pervasive monitoring
  IETF-IEEE 802 coordination teleconferences: February 25, 2020 and June 15, 2020
802.11 related items
  Tracked: Intelligent Transportation Systems (ITS)- IETF IP Wireless Access in Vehicular Environments ipwave
  Approved by WG: Link-Layer Addresses Assignment Mechanism for DHCPv6: https://datatracker.ietf.org/doc/draft-ietf-dhc-mac-assign/. This specification provides a means of using DHCPv6 to assign MAC addresses to (virtual) devices at time of instantiation to prevent random address collisions in large device populations.

## Slide 97: IETF protocol use with 802.11 technology
No recent RFCs mention IEEE 802.11

## Slide 98: BOFs at IETF 109 November 14-20, 2020
See https://datatracker.ietf.org/wg/bofs/
BOF proposals are due October 2, 2020
loops | Local Optimizations on Path Segments
Notes: ila – splitting IPv6 node identity from location for improved mobility. Done efficiently without tunneling.
mls – generalized capability for message confidentiality, authentication, and integrity. Also membership verification, asynchronous key distribution, forward secrecy, post-compromise secrecy, and scalability.
Not clear that coms, ila, and mls will meet at IETF 102.

## Slide 99: IETF new groups being (re-)chartered
See https://datatracker.ietf.org/group/chartering/
asdf | A Semantic Definition Format for Data and Interactions of Things (initial chartering)
emailcore | Revision of core Email specifications (initial chartering)
httpapi | Building Blocks for HTTP APIs (initial chartering)
sframe | Secure Media Frames (initial chartering)

## Slide 100: YANG Model Catalog
YANG catalog development
  A YANG model catalog and registry that allows users to find models relevant to their use cases from the large and growing number of YANG modules being published.
  YANG Catalog was developed through a collaboration between the IETF and the Broadband Forum, and contains many data models, including from other Standards Development Organizations (SDOs) such as the IEEE, as well as some vendor-specific data models. Interest and participation from other SDOs, equipment vendors, open source projects and network operators is encouraged.
See https://www.ietf.org/blog/yang-catalog-latest-developments-ietf-100-hackathon/
See https://yangcatalog.org/ and https://1.ieee802.org/yangsters/

## Slide 101: IoT related work
6LO
  Working Group website: http://datatracker.ietf.org/wg/6lo/charter/
  Focus: IPv6 over Networks of Resource-constrained Nodes
  Updated: IPv6 over Constrained Node Networks Applicability & Use cases, see: https://datatracker.ietf.org/doc/draft-ietf-6lo-use-cases/ (Updated September 2020)
  RFC Editor Queue: Address Protected Neighbor Discovery for Low-power and Lossy Networks, see: https://datatracker.ietf.org/doc/draft-ietf-6lo-ap-nd/ (Updated: April 2020)
  RFC Editor Queue: IPv6 Backbone Router, see: https://datatracker.ietf.org/doc/draft-ietf-6lo-backbone-router/. No feedback received from IEEE 802.11, so publication requested. (Updated: March 2020)

## Slide 102: IoT related work (cont.)
6TiSCH: IPv6 over IEEE 802.15.4 Time-slotted Channel Hopping
  Working group slowly winding down with only one semi-active document in the WG, but may be re-chartered to cover other underlying layer 2 protocols. This could have a bearing on IEEE 802.11be activities.
ROLL: Working Group website: http://datatracker.ietf.org/wg/roll/
  Focus: Routing over Low Power and Lossy Networks
CORE: (Constrained RESTful Environments) Working Group website: http://datatracker.ietf.org/wg/core/
  Focus: framework for resource-oriented applications intended to run on constrained IP networks.
IoT Directorate:
  Reviews IETF drafts that are IoT related
  See: https://datatracker.ietf.org/group/iotdir/about/

## Slide 103: CAPPORT WG
CAPtive PORTal: https://datatracker.ietf.org/wg/capport/
The CAPPORT Working Group will define secure mechanisms and protocols to
  allow endpoints to discover that they are in this sort of limited environment,
  provide a URL to interact with the Captive Portal, - allow endpoints to learn about the parameters of their confinement,
  interact with the Captive Portal to obtain information such as status and remaining access time, and
  optionally, advertise a service whereby devices can enable or disable access to the Internet without human interaction. (RFC 7710 may be a full or partial solution to the first two bullets)
Updates [August 2020]
  Updated: CAPPORT architecture (https://datatracker.ietf.org/doc/draft-ietf-capport-architecture/)

## Slide 104: EMU WG
See http://datatracker.ietf.org/wg/emu/
EAP Method Updates
  This working group has been chartered to provide updates to some commonly used Extensible Authentication Protocol methods including of EAP-TLS, EAP-AKA, EAP-AKA’ (for 5G), EAP-SIM, etc.
  The group should document any recently gained new knowledge on vulnerabilities or the possible implications of pervasive surveillance or other new concerns.
Updates
  In RFC Editor’s Queue: EAP Session-Id Derivation: https://datatracker.ietf.org/doc/draft-ietf-emu-eap-session-id/ (September 2020)

## Slide 105: Operations Area Working Group
http://datatracker.ietf.org/wg/opsawg/
Updates [September 2020] Operations Area Working Group work group items
  Of interest: RFC 6632, An Overview of the IETF Network Management Protocols, see https://tools.ietf.org/html/rfc6632
  Automated network management, including YANG data models, see https://www.ietf.org/topics/netmgmt/

## Slide 106: Transport Layer Security (TLS)
Transport Layer Security Working Group website: http://datatracker.ietf.org/wg/tls/
Updates
  Editorial update: TLS 1.3bis: https://datatracker.ietf.org/doc/draft-rescorla-tls-rfc8446-bis (August 2020)
  Hybrid Post-Quantum Key Encapsulation Methods (PQ KEM) for Transport Layer Security 1.2 (TLS): https://datatracker.ietf.org/doc/draft-campagna-tls-bike-sike-hybrid/ (September 2020)
  Deprecating MD5 and SHA-1 signature hashes in TLS 1.2: https://datatracker.ietf.org/doc/draft-ietf-tls-md5-sha1-deprecate/ (still in IESG evaluation since May 2020)
  Deprecating TLSv1.0 and TLSv1.1: https://datatracker.ietf.org/doc/draft-ietf-tls-oldversions-deprecate/ (Sent back to WG/authors for revision in July 2020)

## Slide 107: Deterministic Networking (DETNET)
DETNET: https://datatracker.ietf.org/wg/detnet/charter/
  The Deterministic Networking (DetNet) Working Group focuses on deterministic data paths that operate over Layer 2 bridged and Layer 3 routed segments, where such paths can provide bounds on latency, loss, and packet delay variation (jitter), and high reliability.
  The IEEE 802.11be activities seem like they may fit in with DetNet and there was a joint IEEE-IETF DetNet discussion in Bangkok.
  Addresses Layer 3 aspects in support of applications requiring deterministic networking.
  The Working Group collaborates with IEEE 802.1 Time Sensitive Networking (TSN), which is responsible for Layer 2 operations, to define a common architecture for both Layer 2 and Layer 3.
  Example applications for deterministic networks include professional and home audio/video, multimedia in transportation, engine control systems, and other general industrial and vehicular applications being considered by the IEEE 802.1 TSN Task Group.
Of interest:
  Deterministic Networking (DetNet) Security Considerations: https://datatracker.ietf.org/doc/draft-ietf-detnet-security/ (Updated August 2020)

## Slide 108: Reliable and Available Wireless (RAW)
RAW: https://datatracker.ietf.org/wg/raw/charter/
  Reliable and Available Wireless (RAW) provides for high reliability and availability for IP connectivity over a wireless medium. RAW extends the DetNet Working Group concepts to provide for high reliability and availability for an IP network utilizing scheduled wireless segments and other media, e.g., frequency/time-sharing physical media resources with stochastic traffic: …, IEEE 802.11ax/be…
  Of interest:
  No drafts of interest adopted/updated since July 2020.

## Slide 109: IP Wireless Access in Vehicular Environments (IPWAVE)
IPWAVE: https://datatracker.ietf.org/group/ipwave/about/
Deliverable is: document that specifies the mechanisms for transmission of IPv6 datagrams over IEEE 802.11-OCB mode
For further information:
  Use cases and problem statement document: https://datatracker.ietf.org/doc/draft-ietf-ipwave-vehicular-networking/ (July 2020)

## Slide 110: Autonomic Networking Integrated Model and Approach (ANIMA)
ANIMA: https://datatracker.ietf.org/group/anima/about/
ANIMA designs protocols to allow network operations to be carried out without requiring low-level management of individual devices
For further information:
  An Autonomic Control Plane (ACP): https://datatracker.ietf.org/doc/draft-ietf-anima-autonomic-control-plane/ (Updated in response to IESG input: September2020)
  Updated (August 2020): BRSKI is Bootstrapping Remote Secure Key Infrastructures: https://datatracker.ietf.org/doc/draft-ietf-anima-bootstrapping-keyinfra/ [RFC Editor’s Queue, missing reference]

## Slide 111: References
RFC 7241, “The IEEE 802/IETF Relationship” (RFC 4441 update)
  https://datatracker.ietf.org/doc/rfc7241/
IEEE 802 Liaisons list is available
  http://ieee-sa.centraldesktop.com/802liaisondb/FrontPage