## Slide 1: TGbc Closing Report
Date: 2020-11-09
Authors:

## Slide 2: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for November 2020.

## Slide 3: Meeting Goals & Accomplishments of the week
Goal for the week:
Approval of meeting minutes
Finalize TGbc draft to go to WG LB
  Motion to approve contributions to Cls. 6
  Discussion and approval of PICS and MIBS Section
Motion for WG letter ballot
Accomplishments
Group met 3 times this week
All goals achieved: Motion for WG LB and Re-Affirmation of SFD passed in TG
Started preparation for discussions with ARC in upcoming telcos

## Slide 4: Plans for January 2020 & Upcoming Telcos
January 2020 meeting
Comment resolution from WG LB
Telcos
Date & Time
  Tuesdays, 10:00h ET, 1 hour, with 10-day notice
  Announced telcos:
    November 17, 24 – general discussion ARChitecture
    December 1, 8, 15 – topic tbd.
    January 5 – Comment resolution

## Slide 5: TGbc schedule
January 2019 First meeting as a task group
July 2020 Call for comments on D0.
November 2020 Initial WGLB (D1.0)
March 2021 D2.0 WGLB Recirculation LB
September 2021 Form SB Pool
September 2021 MEC/MDR done
November 2021 Initial S
March 2022 Recirculation SB
May 2022 Final WG/EC approval
July 2022 Revcom/SASB approval

## Slide 6: References
Agenda for this week: 11-20/1625
Meeting / Chair’s Slide Deck: 11-20/1768
Meeting minutes: 11-20/1764
Snapshot Slide: 11-20/1702
Closing report: 11-20/1815
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135r0
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268