## Slide 1: 2020 November TGba Closing Report
Date: 2020-11-9
Authors:

## Slide 2: Work Completed
Approved 10-day SA recirculation letter ballot – Start after TGay SA recirc
Approved EC report (11-20/1707r2) and re-affirmed TGba CSD
Reviewed TG timeline - RevCom approval: March 2021
Agenda: doc:11-20/1622r3

## Slide 3: Plans
2020
  Early December: D8.0 Recirc/Unchanged recirc
    After 11ay recirc starts; est. Dec. 1-10
2021
  February 12 – Post draft to RevCom by this date
  March: RevCom/SASB approval