## Slide 1: 802.11 WG Editor’s Meeting (Jan 2021)
Date: 2021-01-11
Authors:

## Slide 2: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 3: Agenda for 2021-01-11 meeting
Roll Call / Contacts / Reflector
Brief status report
Draft Numbering
802.11 Mandatory Draft Review before SB
WG Style Guide for 802.11 draft 09/1034r17
Review WG Style Guide and REVmd practice
Comment Resolution Tool Demo

## Slide 4: Roll Call – 2021-01-11
802.11 Editor’s Present
  P802.11ax Amendment (HEW) – Robert Stacey
  P802.11ay Amendment (NG60) – Carlos Cordeiro
  P802.11az Amendment (NGP) – Roy Want, Chao-Chun Wang
  P802.11ba Amendment (WUR) – Po-kai Huang
  P802.11bb Amendment (LC) – Volker Jungnickel, Harry Bims
  P802.11bc Amendment (eBCS) – Carol Ansley
  P802.11bd Amendment (NGV) – Bahar Sadeghi
  P802.11be Amendment (EHT) – Edward Au
  P802.11bf Amendment (SENS) – Claudio da Silva
  REVmd – Emily Qi, Edward Au
Editors Not Present
Also present:
  Jon Rosdahl, Joseph Levy, Mark Hamilton
IEEE Staff present and always welcome!
  Catherine Berger, Jonathan Goldberg
  Note: editors request that an IEEE staff member should be present at least during Plenary meetings

## Slide 5: Volunteer Editor Contacts
  TGax – Robert Stacey – robert.stacey@intel.com
  TGay – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGaz – Roy Want RoyWant@google.com , Chao Chun Wang – chaochun.wang@mediatek.com
  TGba – Po-kai Huang – po-kai.huang@intel.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de , Harry Bims harrybims@me.com
  TGbc – Carol Ansley – carol@ansley.com
  TGbd – Bahar Sadeghi – bahareh.sagedhi@intel.com
  TGbe – Edward Au – edward.ks.au@huawei.com
  TGbf – Claudio da Silva – claudio.da.silva@intel.com
  REVmd – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,

## Slide 6: Jan 11th roundtable status report
REVmd – Approved, await publication editing requests with large preparation needed, will break up the document for review.
11ax – draft 8.0 on RevCom January 26 agenda. Similarly, a large document to help with publication and Robert will coordinate publication editing
11ay – draft 7.0 completed, package is on RevCom March agenda
11az – draft 2.6 processing LB249 comments, 11 remain. There is a PHY security attack consideration. Hope to have draft 3.0 WG recirc LB by early February, (alternatively, would need epoll 10-day whether D3.0 should go to ballot if comment resolutions are not adopted by end of Jan 14).
11ba – draft 8.0 completed, package is on RevCom March agenda
11bb – working on draft 0.3, further action awaits motion. Hope for further draft from this week’s work. Want PHY and MAC together before WG initial LB.
11bc – Draft 1.0 received 643 comments, do not know if they can be resolved this week, are working on comment resolutions this week. Hope for WG recirc LB out of March
11bd – comment resolution from LB251 845 comments, 366 resolved, draft 1.1 posted this week, hope for WG recirc LB out of March. Bahar on sabbatical to March, Emily Qi will cover in her absence.
11be – expect to have draft 0.3 by Jan 22, 2021. TG chair may ask for a comment collection after draft 0.3. SFD is rev 22
11bf – Claudio reports timeline approved, expect draft 0.1 in Jan 2022, and draft 1.0 in July 2022. Expect SFD in March

## Slide 7: Reflector Updates
Each editor is expected to be on the reflector and current.
If you didn’t receive the meeting notice from the reflector, please send email to Robert.Stacey@intel.com

## Slide 8: IEEE Publication Status
Publication of 802.11-2016 December 14, 2016
Publication of 11ai announced December 30, 2016
Second printing of 11ai in April 2017
Publication of 11ah announced May 9, 2017
Publication of 11aj announced April 30, 2018
Publication of 11ak announced June 8, 2018
Publication of 11aq was August 31, 2018

## Slide 9: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process needs some change so the report is done after the editing is done.
REVmd on Draft 2.1 was started out of February (Robert Stacey, Joseph Levy, Carol Ansley, Menzo Wentink, Bahar Sadeghi, Mark Hamilton, Yongho Seok, Emily Qi, Edward Au, Peter Ecclesine) 19/260r15 – IEEE SA staff - mixing normative and informative, see 19/1444r4 MDR complete
P802.11ay was started on D3.1 out of March meeting (Robert Stacey, Solomon Trainin, Edward Au, Emily Qi, Yongho Seok, Peter Ecclesine) 19/681r6 MDR complete
P802.11ax was started on D4.1 out of May meeting (Robert Stacey, Edward Au (mid June), Yongho Seok, Naveen Kakani, Perry Correll, Peter Ecclesine, Po-Kai Huang) 19/1015r4 MDR complete
P802.11ba was started on D4.0 out of September meeting (Robert Stacey, Po-Kai Huang, Rojan Chitrakar, Yunsong Yang, Yongho Seok, Mark Hamilton ) 19/1765r6 MDR complete
P802.11az is nearly ready (one draft before final WG recirc) for a MDR, so editorial changes can be incorporated. Think that Draft 3.0 would be MDR candidate.

## Slide 10: 802.11 Style Guide
See 11-09-1034-17-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2020 IEEE Standards Style Manual when creating or updating drafts. https://mentor.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice,

## Slide 11: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Do not reference other clauses in Visio figures, it is very hard to maintain the references in figures
Keep embedded figures using visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 12: 802.11 Editor’s Guide
https://mentor.ieee.org/802.11/dcn/11/11-11-0875-04-0000-editor-s-guide.docx
This document contains material relevant to the job of being an 802.11 editor.
It is recommended that editors read this material before they start, as it may avoid them needlessly re-inventing the wheel. Frame 2017 is used at IEEE-SA.
Creating a Redline, Graphics, Numbering and ANA, Source Control. Subversion server for source control. Use
Comment Resolution and Publication

## Slide 13: Amendment & other ordering notes
Editors define publication order independent of working group public timelines:
  Since official timeline is volatile and moves around
  Publication order helps provide stability in amendment numbering, figures, clauses and other numbering assignments
  Editors are committed to maintain a rational publication order

## Slide 14: Editor Amendment Ordering
Data as of Jan 2021
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in Mar.
Amendment Number | Task Group | Projected REVCOM Date
REVmd REVmd Amendment 1 | TGmd – 4668 TGax – 820 | Dec 2020 Feb 2021**
REVmd Amendment 2 | TGay – 784 | Mar 2021**
REVmd Amendment 3 | TGba – 189 | Mar 2021**
REVmd Amendment 4 REVmd Amendment 5 | TGaz – 264 TGbb – 41 | Dec 2022 Jul 2022*
 | *REVmd approved Dec, 2020,** Other amendments need RevCom dates | 

## Slide 15: Email your draft status updates!
Each editor, please send update for next page via the editor’s reflector no later than Thursday am2 to update table on next page!

## Slide 16: Draft Development Snapshot
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | md | ax | ay | ba | az | bb | bc | bd | be |  |  |  | 
md | Y | 5.0 |  |  |  |  |  |  |  |  | Frame | Yes | Emily Qi, Edward Au | 10-Jan
ax | Y | 5.0 | 8.0 |  |  |  |  |  |  |  | Framemaker 2020 release | Yes | Robert Stacey | 10-Jan
ay | Y | 5.0 | 8.0 | 7.0 |  |  |  |  |  |  | Word | Yes | Carlos Cordeiro | 10-Jan
ba | Y | 5.0 | 8.0 | 7.0 | 8.0 |  |  |  |  |  | Framemaker 2017 release | Yes | Po-Kai Huang | 10-Jan
az | Y | 5.0 | 7.0 | 6.0 | 7.0 | 2.6 |  |  |  |  | Word | No | Roy Want, Chao Chun Wang, | 10-Jan
bb | Y | 5.0 | 6.0 | 5.0 | 5.0 | 1.5 | 0.2 |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 10-Jan
bc | Y | 5.0 | 8.0 | 7.0 | 8.0 | 2.0 | 0.2 | 2.0 |  |  | Word | No | Carol Ansley | 11-Jan
bd | Y | 5.0 | 7.0 | 6.0 | 7.0 | 2.3 |  |  | 1.1 |  | Framemaker 2019 release | No | Bahar Sadeghi | 10-Jan
be | Y | 5.0 | 8.0 | 7.0 | 8.0 | 2.6 | 0.2 | 1.0 | 1.1 | 0.2 | Frame | No | Edward Au | 10-Jan
Most current doc shaded green.
Jan 2021
Changes from last report shown in red.

## Slide 17: Editor Backup Practices
The IEEE Servers provide durable places to retain the 802.11 source files, drawing files, and other components of drafts.
Our best practice is that after a draft is posted in the Member’s Area, a zip file containing all the clean source files, drawing files and other components should be created and sent to the iMeetCentral source code archive for safekeeping.

## Slide 18: IEEE iMeet central
IEEE-SA iMeet central site
https://imeetcentral.com/
Also used to share emails and large files
Upload zip files to central site

## Slide 19: Publication process
Publication editor creates a marked up PDF with editorial changes highlighted
802.11 technical editor forms a review committee, usual the task group editor and one other person associated with 802.11 editing
Each member of the committee should review each change proposed by the publication editor
Pay particular attention to
  Reconstructed sentences
  Tables with number changes
  ANA assignments
The review process is complete when all publication changes have been reviewed

## Slide 20: Two Technical Editors
Peter Ecclesine will run the face to face meetings
Robert Stacey will run the publication process
Robert Stacey is the ANA administrator
All are on the Editor’s email list.

## Slide 21: Build a list of Editor’s meeting discussion topics
Jan 2021 – 11be review whether Annex G frame exchange sequences remain
Jan - MIB normative text that should be in the main body? The default values are used outside the standard
Jan - MIB deprecation topic – should be a project, how to proceed?
Note that in ARC, YANG is a pending topic.
Sept - How well the MAC description supports multiple PHY descriptions?
11ba is a mix; security is in baseline clause, remainder is more modular.
11az has no separate MAC
11bb three PHYs and separate MAC, keep the MAC close to the PHYs
11bc not far enough along –
11bd has short MAC (~3 pages), MAC changes are in main clauses

## Slide 22: Editors Emeritus
  TGaa – Alex Ashley – alex.ashley@hotmail.co.uk
  TGac – Robert Stacey – robert.stacey@intel.com
  TGad – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGae – Henry Ptasinski – henry@LOGOUT.COM
  TGaf – Peter Ecclesine – petere@ieee.org
  REVmc – Adrian Stephens – adrian.p.stephens@ieee.org , Edward Au – edward.ks.au@huawei.com, Emily Qi – emily.h.qi@intel.com
  TGah – Yongho Seok yongho.seok@gmail.com, Alfred Asterjadhi – aasterja@qti.qualcomm.com
  TGai - LRA@tiac.net, Ping FANG Ping.FANG@huawei.com
  TGaj – Jiamin CHEN – jiamin.chen@mail01.huawei.com , Shiwen He – shiwenhe@seu.edu.cn
  TGak – Donald Eastlake – d3e3e3@gmail.com
  TGaq – Dan Gal – ddrgal@gmail.com , Lee Armstrong – LRA@tiac.net

## Slide 23: REVmd Practice (1)
Frame format figures
  Figure titles: Figure <number)—Name [frame, field, element, etc] format
  Repeating fields should be avoided in the frame/element/field format figure. If a field needs to be repeated, create a container field with “List” in the name, e.g., Name List field.
  Arrows in frame format figures should not be used, except where labelling parts of the structure (e.g., the MAC Header in the top-level frame format).
  In the bit-aligned figure, the bit position should always start with B0.
  The figures in Clause 9 are normative, do not duplicate length information given in figures in Clause 9 text. For example, “The Y field is x bits/octets in length" or "The Y field is an x-bit/octet field" are redundant. There is no value in duplicating the information.
  Do not reference other clauses in Visio figures
Interspersed normative and informative text is not allowed. For example,
  Neither clauses nor subclauses shall be labeled as informative.
  Figures or tables in clauses shall not be labeled as informative.

## Slide 24: REVmd Practice (2)
MIB variable deprecation procedure
  MIB variable can be deprecated, should not be deleted. See 3.9.3 Compliance requirements for the deprecation procedure.
Capitalization
  For proper names, all words in the name (excluding acronyms) should be capitalized, including prepositions and conjunctions. This is to avoid ambiguity where the preposition or conjunction might be misinterpreted as part of the sentence. For example, “HT And VHT Trigger Frame RX Support subfield.”
Deprecate terms unicast and multicast
  When used to describe MAC entities, the adjectives “unicast” and “directed” are deprecated in favor of “individually addressed” or “that is an individual address” and the adjective “multicast” is deprecated in favor of “group addressed” or “that is a group address.
Amendment Editor Instruction
  When using “Insert” instruction, please identify the starting sentence of the paragraph. For example, “Insert the following paragraph after the second paragraph (“The FT protocol provides ...”):”

## Slide 25: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process needs some change so the report is done after the editing is done.
REVmc D3.0 went through MDR process – 802.11-14/781r11 dated Sept 19, 2014
P802.11ah D4.0 went through MDR process – 802.11-15/247r3 dated Mar 12, 2015
P802.11ai D4.0 went through MDR process – 802.11-15/248r4 dated May 14, 2015
P802.11aq D4.0 went through MDR process – 802.11-16/801r0 dated June 22, 2016
P802.11aj D3.0 went through MDR process – 802.11-16/1333r5 dated Dec 9, 2016
P802.11ak D3.0 went through MDR process – 802.11-17/143r3 dated March 2, 2017

## Slide 26: Update on numbering process
Refer to
https://mentor.ieee.org/802.11/dcn/11/11-11-1149-52-0000-draft-number-alignment-tool.xlsx Dec 2017 was last update
We lost IEEE Diane Lacey’s services, and have to pick up the task.
Updated numbering after 11ax shifted to REVmd baseline, will not update 11-11-11-1149, RIP.