## Slide 1: 802.11 WG Editor’s Meeting (Jan 2021)
Date: 2021-01-11
Authors:

## Slide 2: Volunteer Editor Contacts
  TGax – Robert Stacey – robert.stacey@intel.com
  TGay – Carlos Cordeiro – carlos.cordeiro@intel.com
  TGaz – Roy Want RoyWant@google.com , Chao Chun Wang – chaochun.wang@mediatek.com
  TGba – Po-kai Huang – po-kai.huang@intel.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de , Harry Bims harrybims@me.com
  TGbc – Carol Ansley – carol@ansley.com
  TGbd – Bahar Sadeghi – bahareh.sagedhi@intel.com
  TGbe – Edward Au – edward.ks.au@huawei.com
  TGbf – Claudio da Silva – claudio.da.silva@intel.com
  REVmd – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,

## Slide 3: Jan 11th roundtable status report
REVmd – Approved, await publication editing requests with large preparation needed, will break up the document for review.
11ax – draft 8.0 on RevCom January 26 agenda. Similarly, a large document to help with publication and Robert will coordinate publication editing
11ay – draft 7.0 completed, package is on RevCom March agenda
11az – draft 2.6 processing LB249 comments, 11 remain. There is a PHY security attack consideration. Hope to have draft 3.0 WG recirc LB by early February, (alternatively, would need epoll 10-day whether D3.0 should go to ballot if comment resolutions are not adopted by end of Jan 14).
11ba – draft 8.0 completed, package is on RevCom March agenda
11bb – working on draft 0.3, further action awaits motion. Hope for further draft from this week’s work. Want PHY and MAC together before WG initial LB.
11bc – Draft 1.0 received 643 comments, do not know if they can be resolved this week, are working on comment resolutions this week. Hope for WG recirc LB out of March
11bd – comment resolution from LB251 845 comments, 366 resolved, draft 1.1 posted this week, hope for WG recirc LB out of March. Bahar on sabbatical to March, Emily Qi will cover in her absence.
11be – expect to have draft 0.3 by Jan 22, 2021. TG chair may ask for a comment collection after draft 0.3. SFD is rev 22
11bf – Claudio reports timeline approved, expect draft 0.1 in Jan 2022, and draft 1.0 in July 2022. Expect SFD in March

## Slide 4: 802.11 Style Guide
See 11-09-1034-17-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on 2012 IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2020 IEEE Standards Style Manual when creating or updating drafts. https://mentor.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice,

## Slide 5: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Do not reference other clauses in Visio figures, it is very hard to maintain the references in figures
Keep embedded figures using visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”). Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 6: Editor Amendment Ordering
Data as of Jan 2021
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in Mar.
Amendment Number | Task Group | Projected REVCOM Date
REVmd REVmd Amendment 1 | TGmd – 4668 TGax – 820 | Dec 2020 Feb 2021**
REVmd Amendment 2 | TGay – 784 | Mar 2021**
REVmd Amendment 3 | TGba – 189 | Mar 2021**
REVmd Amendment 4 REVmd Amendment 5 | TGaz – 264 TGbb – 41 | Dec 2022 Jul 2022*
 | *REVmd approved Dec, 2020,** Other amendments need RevCom dates | 

## Slide 7: Draft Development Snapshot
TG | Published or Draft Baseline Documents |  |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | md | ax | ay | ba | az | bb | bc | bd | be |  |  |  | 
md | Y | 5.0 |  |  |  |  |  |  |  |  | Frame | Yes | Emily Qi, Edward Au | 10-Jan
ax | Y | 5.0 | 8.0 |  |  |  |  |  |  |  | Framemaker 2020 release | Yes | Robert Stacey | 10-Jan
ay | Y | 5.0 | 8.0 | 7.0 |  |  |  |  |  |  | Word | Yes | Carlos Cordeiro | 10-Jan
ba | Y | 5.0 | 8.0 | 7.0 | 8.0 |  |  |  |  |  | Framemaker 2017 release | Yes | Po-Kai Huang | 10-Jan
az | Y | 5.0 | 7.0 | 6.0 | 7.0 | 2.6 |  |  |  |  | Word | No | Roy Want, Chao Chun Wang, | 10-Jan
bb | Y | 5.0 | 6.0 | 5.0 | 5.0 | 1.5 | 0.2 |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 10-Jan
bc | Y | 3.0 | 6.0 | 5.0 | 5.0 | 1.5 |  | 1.01 |  |  | Word | No | Carol Ansley | 14-Jan
bd | Y | 5.0 | 7.0 | 6.0 | 7.0 | 2.3 |  |  | 1.1 |  | Framemaker 2019 release | No | Bahar Sadeghi | 10-Jan
be | Y | 5.0 | 8.0 | 7.0 | 8.0 | 2.6 | 0.2 | 1.0 | 1.1 | 0.2 | Frame | No | Edward Au | 10-Jan
Most current doc shaded green.
Jan 2021
Changes from last report shown in red.