## Slide 1: WG11 Opening Report Snapshot Slides January 2021
Date: 2021-01-11
Authors:

## Slide 2: Abstract
Editors Meeting ANA AANI SC ARC SC (Architecture) Coex SC PAR Review SC WNG SC (Wireless Next Generation) JTC1 802 SC TGax (High Efficiency WLAN) TGay (Next Generation 60 GHz) TGaz (Next Generation Positioning) TGba (Wake-Up Radio) TGbb (Light Communication) TGbc (Broadcast Services) TGbd (Next Gen V2X) TGbe (Extremely High Throughput) TGbf (WLAN Sensing) RCM SG (Random and Changing MAC Addresses) ITU AHG (ITU Liaison)
This presentation contains the IEEE 802.11 WG snapshot slides for the January 2021 session:

## Slide 3: Editors Meeting: Agenda for 2021-01-11
Roll Call / Contacts / Reflector
Go round table and get brief status report
Draft Numbering
802.11 Mandatory Draft Review before SB
WG Style Guide for 802.11 09/1034r17
Review WG Style Guide
New comment resolution tool demo
Notes: July 2007

## Slide 4: ANA Status
The latest database is 11-11/0270r53 (October 2020)
Changes since September 2020:
  TGaz allocations confirmed
Pending changes:
  None

## Slide 5: 802.11 AANI SC – January 2021
Meeting Goals:
  Review: the AANI SC Background and Status
  Complete the technical report on interworking 11-20/0013
    Review the status of the report
    Motion resolutions for all open comments 11-20/1262
  Complete the technical report on interworking and have the 802.11 WG approve the report
Agenda: See 11-20/1937 for additional background and details
  AANI SC is scheduled to meet for 4 sessions: Tue 12 Jan 11:15-13:15 h ET – Status and report review Wed 13 Jan 19:00-21:00 h ET – Motions to complete the report Thu 14 Jan 11:15-13:15 h ET – Only if report is not complete Mon 14 Jan 19:00-21:00 h ET – Only if report is not complete
At 802.11 Closing Plenary Request 802.11 WG Approve the Report

## Slide 6: ARC (Architecture) – Jan 2021
    Two teleconferences since November, both to continue discussions on the TGbe multi-link architecture implications.
    Will have two meetings this week: Monday 13:30 ET, Wednesday 11:15 ET
    Agenda topics:
    “What is an ESS?” (and “HESS”) liaised to REVmd – not accepted at that time. Will discuss updates and liaising to REVme, this week.
    Continue TGbe architecture discussion.
    Potentially: TGbd architecture discussion (Wed)

## Slide 7: ARC (Architecture) – Jan 2021
    Other items being tracked (but not actively worked unless/until contributions):
    Annex G (purpose and value?, work to update or work to deprecate?)
    Consider any changes to remove 802.2/LLC terms?
    “What is a STA?” (per REVmd discussion: 11-19/0106r0), Also off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities
      TGbz work on Fine Timing Measurement and IEEE 1588 mapping
    Clarifying EPD/LPD: 11-20/0174r0; monitor 802.1 discussions
    Nendica’s/TGbe’s discussion on 802.11 in a Deterministic Network/Time-Sensitive Networking

## Slide 8: The Coex SC will formally meet once during the Jan 2021 virtual meeting
The Coex SC is formally meeting once this week:
  Wed, 13 Jan 2021 at 4-6 pm
The session clashes with no other TG/SG and so a big crowd is requested! 

## Slide 9: The IEEE 802.11 Coex SC will focus on various issues related to coexistence
Agenda items (11-20-1928) to be addressed include:
Update on results from actual LAA deployments
  Presented by Uni of Chicago researcher (see 11-20-1973)
Update of 3GPP activities in NR-U/LAA
  Particularly progress related to 6 GHz in R17
Review of recent/upcoming ETSI BRAN activities
  EN 303 687 issues (6 GHz)
    Good news on a continuing compromise for operation in 6 GHz band!
    Also sync access, wideband access, LBT mechanism, NB FH issues
  EN 301 893 issues (5 GHz)
    Good-ish news, with a potential compromise … but no consensus

## Slide 10: PAR Review SC – January Snapshot Chair: Jon Rosdahl
Not meeting this week
Will meet in March 2021 to review proposed PAR documents.
Upcoming Submission deadlines are
  WG PAR submission to 802 EC: 2 Feb 2021
  WG PAR Submission to NesCom: 12 Feb 2021 (for NesCom March mtg)
  WG PAR Submission to NesCom for Continuous Process telecon approximately March 18, 2021

## Slide 11: WNG SC (Wireless Next Generation)
No report

## Slide 12: IEEE 802 JTC1 SC will meet once (virtually) in Jan 2021 (Tue 4-6pm ET)
Agenda items (11-20-1895) will include “the usual”:
Approve minutes
  From virtual meeting in Nov 2020
Review extended goals
  From renewal as SC in Nov 2020
Review status of SC6 interactions
  Review liaisons of drafts to SC6
  Review notifications of projects to SC6
  Review status of ballots
Review SC6 activities
  Review SC6 meeting in October

## Slide 13: IEEE 802 has submitted 106 standards into the PSDO pipeline
WG | Completed | In-process
802.1 | 33 | 14
802.3 | 15 | 13
802.11 | 12 | 9
802.15 | 3 | 0
802.16 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 69 | 37

## Slide 14: A large number of IEEE 802 submissions are in the PSDO balloting process
In 60-day ballot
802.1CMde
Passed 60-day ballot
802.1X
802.3.2
Waiting for FDIS
802.1Qcc
802.1Qcp
802.1Qcy
802.1AS-Rev
  802.1AX-REV
  802.3cb
  802.3bt
  802.3cd
  802.3cn
802.3cg
802.3cq
802.3cm
802.3ch
802.3ca
802.22
In FDIS
  802.1AE-2018/Cor 1
Passed FDIS
  802.3-REV
Published
  802.1Xck

## Slide 15: IEEE 802.11ax – January 2021
The TG completed the balloting process. The last TG teleconference was on November 30, 2020.
Draft 8.0 is on the RevCom agenda for approval during the January 26 meeting
  https://standards.ieee.org/content/dam/ieee-standards/standards/web/governance/revcom/agenda.pdf
No time slots are scheduled during this week.
Many thanks for all who participated in the TG activities and helped achieve this milestone.

## Slide 16: TGay – Schedule
Balloting has completed for P802.11ay D7.0
  CRC has rejected the 2 received comments (both from an APPROVE voter).
  Conditions of the approval to submit to RevCom given by the 802 EC have been met.
  Consideration of P802.11ay D7.0 will be on the 2021 March RevCom/SASB agenda Motion
No session is scheduled in this interim
  Two Working Group motions are expected:
    Liaise P802.11ay D7.0 to ISO/IEC JTC1 SC6 for information.
    Approve the draft meeting minutes of the December 21st teleconference call.

## Slide 17: NGP TG AZ – Jan. 2021 TGaz Next Generation Positioning
Status and Work completed since Nov. :
  Publish a new minor draft rev. D2.6 including 114 CRs adopted from the Nov. meeting.
  Remaining are 11 technical comments major discussion is PHY security modifications.
TG target to recirculating out of the Jan. meeting dependent on successful completion of LB249 comment resolution.
TG will meet for 4 meeting slots during the IEEE electronic meeting.
  Agenda document is submission 11-20/1919.

## Slide 18: TGba (Wake-up Radio)
2nd recirc. SA ballot on D8.0 completed (December 11 – December 21)
  Result: Approval rate: 98%, 1 editorial comment received (not part of no vote)
Comment resolution completed (January 4th TGba CRC telco)
CRC rejected the one received comment
P802.11ba D8.0 will be on the March RevCom/SASB agenda for approval
The TG completed the balloting process
TGba is not meeting this week
Two WG motions are expected:
  Liaise P802.11ba D8.0 to ISO/IEC JTC1 SC6 for information.
  Approve the meeting minutes of the November virtual f2f meeting and January 4th teleconference call.

## Slide 19: 802.11 TGbb (Light Communications)
Progress since November interim
  New draft Draft 0.3 to be available
  PHY text largely complete
  Proposals for CCA implementation/interpretation in Light Communications
Goals for Jan. meeting (agenda in doc. 11-20/1940)
  Review and resolve any remaining comments
  MAC proposals

## Slide 20: IEEE 802.11 TGbc Broadcast Services Chair: Marc Emmelmann
Progress since November 2020:
  TGbc Draft 1.0 created and WG LB inititaed
  WG LB closed in December
    LB passed with 82.7% approval rate
    643 comments received
  1 telephone conferences (1-hour each)
    Discussion with ARC / review of D1.0
    No changes to architecture; no further action needed

## Slide 21: IEEE 802.11 TGbc Broadcast Services Chair: Marc Emmelmann
January Goals:
  Comment resolutions
Plans for upcoming telephone conferences
  Comment resolution

## Slide 22: IEEE 802.11 TGbc Broadcast Services Chair: Marc Emmelmann
This week 4 Meeting slots:
  Mon 11:15 – 13:15h
  Tue 09:00 – 11:00h
  Tue 11:15 – 13:15h
  Thu 09:00 – 11:00h
Agenda: 11-20/1916
Note – TGbc Telco Schedule
  Weekly 1-hour telcos
  Tuesdays 10:00h – 11:00h ET

## Slide 23: TGbd (Next Gen V2X)
Since Nov 2020 IEEE 802.11 interim meeting
  WG LB 251 for IEEE P802.11bd D1.0 and CAD opened on Oct 19 and closed 30 days later on Nov 18, with an approval rate of 81.69%.
  Totally 846 comments were received, including 499 tech comments.
  IEEE P802.11bd D1.1 was generated based on resolutions to part of editorial comments of LB 251
  The group had 5 TCs after Nov plenary week, focusing on comment resolutions for LB 251. The teleconference minutes are as below:
    https://mentor.ieee.org/802.11/dcn/20/11-20-1907-01-00bd-ieee-802-11bd-november-december-2020-meeting-minutes.docx
    https://mentor.ieee.org/802.11/dcn/20/11-20-1775-01-00bd-ieee-802-11bd-november-2020-meeting-minutes-plenary.docx
Goal for IEEE 802.11 Jan 2021 interim plenary week:
  Comment resolution for WG LB 251 for IEEE P802.11bd D1.0
  Approve IEEE P802.11bd D1.1 and next revision based on approved comment resolutions

## Slide 24: IEEE 802.11 TGbd TC Plan for the week
Jan 11th, 11:15am ~ 1:15pm, ET; Webex (IEEE 802.11 Jan Interim)
Jan 12th, 9:00am ~ 11:00 am, ET; Webex (IEEE 802.11 Jan Interim)
Jan 13th, 11:15am ~ 1:15pm, ET; Webex (IEEE 802.11 Jan Interim)

## Slide 25: TGbd Progress Documents
TG Documents | Latest Revision
Definition and requirements | 11-19/0202r1
Selection Procedure document | 11-19/0030r6
Functional Requirement document | 11-19/0495r3
Spec Framework document | 11-19/0497r7
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r14
TGbd Use Case document | 11-19/1342r1
Teleconference Agenda | 11-20/0774r10, 11-20/1164r7, 11-20/1352r9, 11-20/1561r7, 11-20/1806r2, 11-20/1891r0, 11-20/1923r2
Teleconference Minutes | 11-20/0276r11, 11-20/1105r8, 11-20/1489r1, 11-20/1655r3, 11-20/1775r1, 11-20/1907r1
Tech Editor Report | 11-19/2045r7 (D0.3)
Comment Database | 11-20/0701r7 (D0.3), 11-20/1887r3 (LB251)
Coexistence Assurance Document | 11-20/1564r2

## Slide 26: IEEE 802.11 TGbd Timeline
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Sep 2020  Oct 2020
  D2.0 LB recirculation Jan 2021
  Form Sponsor Ballot Pool Mar 2021
  D3.0 LB recirculation Mar 2021
  D3.0 unchanged recirculation May 2021
  Initial Sponsor Ballot (D4.0) Jul 2021
  Final 802.11 WG approval May 2022
  802 EC approval May 2022
  RevCom and SASB approval Jun 2022

## Slide 27: TGbe (Extremely High Throughput)
Since the November electronic interim meeting
  Delivered IEEE802.11be D0.2, which is available in the members area
  Held 15 teleconferences (8 Joint, 9 parallel MAC/PHY, and 4 MAC conf calls)
    Covering a variety of technical submissions: ~55 MAC, ~50 PHY, ~15 Joint
    And building consensus for inclusion of concepts in the TGbe SFD and proposed spec text for the TGbe draft
  Continued volunteer assignment for coordinating & preparing draft text for the TGbe draft
Task group BE and ad-hoc groups operated smoothly following guidelines
  Ran straw polls on technical submissions by using electronic polling systems
    Concepts intended for the SFD were kept in a compendium of SPs doc., until ready for motion
    Proposed draft texts are expected to be included in subsequent TGbe drafts
  Ran (cumulative) motions during pre-announced Joint conference calls

## Slide 28: TGbe (Extremely High Throughput)
TGbe has scheduled 3 conf. calls during the January electronic plenary
  One Joint call, and two parallel MAC/PHY
  Continue presentation of PDTs and of technical submissions
    Working towards the creation of TGbe D0.3
Agenda is available in 11-21/1983
  Schedule is provided in the next slide

## Slide 29: Teleconference Plan
Jan 11 Monday – MAC/PHY 19:00-21:00 ET*
Jan 13 Wednesday – MAC/PHY 09:00-11:00 ET*
Jan 14 Thursday – Joint (Motions) 09:00-11:00 ET*
Jan 18 Monday – MAC/PHY 19:00-22:00 ET
Jan 20 Wednesday – Joint (Motions) 10:00-12:00 ET
Jan 21 Thursday – MAC/PHY 10:00-12:00 ET
Jan 25 Monday – MAC/PHY 10:00-12:00 ET
Jan 27 Wednesday – Joint 10:00-12:00 ET
Jan 28 Thursday – MAC/PHY 19:00-22:00 ET
Feb 01 Monday – MAC/PHY 19:00-22:00 ET
Feb 03 Wednesday – Joint(Motions) 10:00-12:00 ET
Feb 04 Thursday – MAC/PHY 10:00-12:00 ET
Feb 08 Monday – MAC/PHY 10:00-12:00 ET
Feb 10 Wednesday – Joint 10:00-12:00 ET
*Sessions during Electronic Interim Week
Feb 11 Thursday – No Conf Call Holiday
Feb 15 Monday – No Conf Call Holiday
Feb 17 Wednesday – No Conf Call Holiday
Feb 22 Monday – MAC/PHY 10:00-12:00 ET
Feb 24 Wednesday – Joint(Motions) 10:00-12:00 ET
Feb 25 Thursday – MAC/PHY 19:00-22:00 ET
Mar 01 Monday – MAC/PHY 19:00-22:00 ET
Mar 03 Wednesday – Joint 10:00-12:00 ET
Mar 04 Thursday – MAC/PHY 10:00-12:00 ET
Mar 08 Monday – MAC/PHY 10:00-12:00 ET
Mar 10 Wednesday – Joint 10:00-12:00 ET
Mar 11 Thursday – MAC/PHY 19:00-22:00 ET

## Slide 30: TGbf (WLAN Sensing)– January 2021
Progress since November meeting
  4 teleconference calls were held
  TGbf timeline, motion passed
  Elected/Appointed Task Group Officers: 2 Vice Chairs, Secretary and Technical Editor
  TGbf Selection Procedure (11-20/1812r0), motion passed
  TGbf Functional requirement document (11-20/1813r0), motion passed
  Presentation of technical submissions (e.g., usage model, general protocol and procedure, channel model……)
Goals for January meeting
  3 teleconference calls scheduled for TGbf (January 12-14, 9am - 11:00am ET)
  Presentation of technical submissions

## Slide 31: Teleconference Times
  Confirmed:
    January 12 (Tuesday), 9am - 11:00am ET ---- January Interim
    January 13 (Wednesday), 9am - 11:00am ET ---- January Interim
    January 14 (Thursday), 9am - 11:00am ET ---- January Interim
    January 26 (Tuesday), 9am - 11:00am ET
    February 2 (Tuesday), 9am - 11:00am ET
    February 23 (Tuesday), 9am - 11:00am ET
    March 9 (Tuesday), 9am - 11:00am ET

## Slide 32: IEEE 802.11 RCM SG – January 2021
The PAR/CSD sets for the two proposed task groups are in process.
There are 3 sessions in the January Interim for RCM SG.
      Tuesday 13:30 ET
      Wednesday 13:30 ET
      Thursday 13:30 ET
Approval of the new TGs is expected at the end of January.
The sessions during the plenary will address any comments on the PARs, and begin targeted discussions to get the new task groups moving once they become official.
The agenda is available as 802.11-20/1629r1.

## Slide 33: 802.11 ITU Liaison Ad Hoc (ITU AHG) – January 2021
    Had 1 meetings after Sep FtF (Sep 28th 2020) working on two main contributions, proposed revisions to ITU Rec M.1450-5 and M.1801-2
    ITU AHG Recommended 11-20-1538-00-0itu and 11-20-1539-00-0itu to 802.11 and 802.18 as revision to IEEE 802 previously submitted modifications to M-1450-5 and M.1801-2
    802.18 applied required changes, approved following revisions and submitted to EC for approval
      IEEE 802.18-20/0135r01, Proposed modifications to ITU-R M.1450-5
      IEEE 802.18-20/0136r03, Proposed modifications to ITU-R M.1801-2
    Following final versions submitted to WP 5A and presented in 09-20 November 2020 meeting
      R19-WP5A-C-0154!!MSW-E, Proposed modifications to ITU-R M.1450-5
      R19-WP5A-C-0153!!MSW-E, Proposed modifications to ITU-R M.1801-2
    WP 5A Contribution (5A/187) indicating frequency sharing and/or compatibility criteria shall be studied before any inclusion update of Recommendations ITU-R M.1450 and ITU-R M.1801.
    The meeting didn’t reach agreement on the two IEEE contributions.
    Carried over Two Chairman proposals (5A/79&80) LS to BWA and RLAN External Organization to inputs for revisions to Recommendations ITU-R M1450-5 & M.1801-2
    ATU AHG have one session on Tue 12th 7PM ET: To discuss the results of WP 5A Nov meeting and possible contributions to next WP 5A meeting on 2021-04-28 to 2021-05-11