## Slide 1: Task Group BF January 2021 Closing Report
Date: 2021-01-15
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 2: Abstract
This document is the closing report for Task Group BF for the January 2021 session.

## Slide 3: TGbf (WLAN Sensing)– January 2021
Progress during January 2021 meeting
  3 teleconference calls for TGbf (January 12-14, 9am - 11:00am ET)
  TGbf use cases document (11-20/-1712r2), motion passed
  Presentation of technical submissions
Goals for the next two months
  Presentation of technical submissions

## Slide 4: IEEE 802.11bf Timeline (unchanged)
  PAR approved Sep, 2020
  First TG meeting Oct, 2020
  D0.1 Jan, 2022
  Initial Letter Ballot (D1.0) Jul, 2022
  Recirculation LB (D2.0) Jan, 2023
  Recirculation LB (D3.0) May, 2023
  Initial SA Ballot (D4.0) Sep 2023
  Final 802.11 WG approval July 2024
  802 EC approval July 2024
  RevCom and SASB approval Sep 2024

## Slide 5: Teleconference Schedule
  Confirmed:
    January 26 (Tuesday), 9am - 11:00am ET
    February 2 (Tuesday), 9am - 11:00am ET
    February 23 (Tuesday), 9am - 11:00am ET
    March 9 (Tuesday), 9am - 11:00am ET