## Slide 1: TGbe (Extremely High Throughput)
TGbe had scheduled 3 conf. calls during the January electronic interim
  One Joint call, and two parallel MAC/PHY calls
  Continued presentation of PDTs and of technical submissions
    Worked towards and approved the creation of TGbe D0.3
    TGbe D0.3 is expected to be available by January 17th 2021
      With an expected 14-day WG comment collection (start on January 20th 2021)
Agenda is available in 11-21/1983r5
  Teleconference Plan is provided in the next slide
Motions List is available in 11-20/1982r3

## Slide 2: Teleconference Plan
Jan 11 Monday – MAC/PHY 19:00-21:00 ET*
Jan 13 Wednesday – MAC/PHY 09:00-11:00 ET*
Jan 14 Thursday – Joint (Motions) 09:00-11:00 ET*
Jan 18 Monday – No Conf Call Holiday
Jan 20 Wednesday – Joint (Motions) 10:00-12:00 ET
Jan 21 Thursday – MAC/PHY 10:00-12:00 ET
Jan 25 Monday – MAC/PHY 10:00-12:00 ET
Jan 27 Wednesday – Joint 10:00-12:00 ET
Jan 28 Thursday – MAC/PHY 19:00-22:00 ET
Feb 01 Monday – MAC/PHY 19:00-22:00 ET
Feb 03 Wednesday – Joint(Motions) 10:00-12:00 ET
Feb 04 Thursday – MAC/PHY 10:00-12:00 ET
Feb 08 Monday – MAC/PHY 10:00-12:00 ET
Feb 10 Wednesday – Joint 10:00-12:00 ET
*Sessions during Electronic Interim Week
Feb 11 Thursday – No Conf Call Holiday
Feb 15 Monday – No Conf Call Holiday
Feb 17 Wednesday – No Conf Call Holiday
Feb 22 Monday – MAC/PHY 10:00-12:00 ET
Feb 24 Wednesday – Joint(Motions) 10:00-12:00 ET
Feb 25 Thursday – MAC/PHY 19:00-22:00 ET
Mar 01 Monday – MAC/PHY 19:00-22:00 ET
Mar 03 Wednesday – Joint 10:00-12:00 ET
Mar 04 Thursday – MAC/PHY 10:00-12:00 ET
Mar 08 Monday – MAC/PHY 10:00-12:00 ET
Mar 10 Wednesday – Joint 10:00-12:00 ET
Mar 11 Thursday – MAC/PHY 19:00-22:00 ET

## Slide 3: Timeline
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 Letter Ballot May 2021
D2.0 LB recirculation Mar 2022
D3.0 LB recirculation Nov 2022
Initial Sponsor Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024