## Slide 1: TGbh Closing Report
Date: 2021-03-15
Authors:

## Slide 2: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
March 2021 Interim Session (virtual)

## Slide 3: Work Completed
Agenda is here: 11-21/0286r5
Draft minutes: 11-21/0460r0
Elected/confirmed leadership:
  Vice Chairs (TBC): Peter Yee (NSA-CSD), Stephen Orr (Cisco)
  Secretary: Graham Smith (SR Technologies)
    Thank you! to these volunteers
Reviewed formation documents:
  PAR: https://development.standards.ieee.org/myproject-web/public/view.html#pardetail/8770
  CSD: 11-20/1117r5
  P802.11bh IEEE SA website: https://standards.ieee.org/project/802_11bh.html
Approved liaisons to Wi-Fi Alliance, Wireless Broadband Alliance:
  11-21/0425r2, 11-21/0449r0

## Slide 4: Work Completed
Agreed organization of work:
  Start from Use Cases and Impacted features or operations of 802.11, caused by RCM
  Based on use cases, consider proposals for specification amendments to address/mitigate the impact
  Reviewed outline of tracking document: 11-21/0332r1
Agreed Timeline:
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.1 Nov 2021
  Initial Letter Ballot (D1.0) Mar 2022
  Recirculation LB (D2.0) Jul 2022
  Initial SA Ballot (D3.0) Nov 2022
  Final 802.11 WG approval Mar 2023
  802 EC approval May 2023
  RevCom and SASB approval May 2023

## Slide 5: Teleconference(s)
Monday March 29, 10:00 ET, 2 hours
Monday April 12, 10:00 ET, 2 hours

## Slide 6: May 2021 Plans
Three meeting slots planned
Agree definitions of “Randomized and/or Changing” that will guide our scope
Continue gathering/reviewing Use Cases and Impacts of RCM