## Slide 1: TGbi Closing Report
Date: 2021-03-15
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Self |  | +1 404 229 1672 | carol@ansley.com

## Slide 2: IEEE 802.11 TGbi – March 2021
Carol Ansley (self)
TGbi had two sessions during this plenary.
Vice Chair elections were held:
  Jerome Henry and Stephen McCann were elected as vice-chairs
For other task group positions:
  Po-Kai Huang was appointed and confirmed as Technical Editor
  Amelia Andersdotter was appointed and confirmed as Secretary
The group also reviewed and updated a first pass timeline. (21/444r1)
Teleconference schedule will be published shortly.

## Slide 3: Timeline
TG use case start: March 2021
Use case completion: January 2022
Features identified: July 2022
LB initial: March 2023
LB re-circ: September 2023
Ballot Pool: May 2024
MDR: May 2024
SA ballot: July 2024
SA re-circ: January 2025
802.11/EC approval: July 2025
RevCom/SASB approval: September 2025
Carol Ansley (self)
3