## Slide 1: 802.11REVme Editor’s Report
Date: 2022-January-17
Authors:

## Slide 2: Status of REVme Draft

## Slide 3: Reference Documents
Draft: P802.11REVme D 1.0 (members’ area)
  Draft P802.11REVme_D1.0.pdf
  Draft P802.11REVme_D1.0 Redline Compared to D0.0.pdf
  Draft P802.11REVme_D1.0 Redline Compared to D0.4.pdf
D0.4 word docs and figures are also available (member’s area) for preparing submissions.
  REVme_D1.0-Figure Source.zip
  REVme_D1.0.rtf.zip
CC35 Comments
  https://mentor.ieee.org/802.11/dcn/21/11-21-0684-13-000m-revme-wg-cc35-comments.xlsx
LB258 Comments
  https://mentor.ieee.org/802.11/dcn/22/11-22-0065-01-000m-revme-wg-ballot-comments.xls

## Slide 4: Amendment Roll-in Plan
802.11-2020 – Done, D0.0
802.11ax-2021 – Done, D0.1
802.11ay-2021 – by September 2021
802.11ba-2021 – by November 2021
… …
802.11az-2022 – TBD
802.11bb-2022 – TBD
802.11bc-2022 – TBD
802.11bd-2022 – TBD

## Slide 5: CC35 Comments - Resolution Status
ED1 (Emily Q): Editorial comments from clause 1 to clause 9.
ED2 (Edward A): Editorial comments from clause 10 to the end, plus non-clause specified
GEN (Jon R): Technical comments from clause 1 to clause 8, and Annexes.
MAC (Mark H): Technical comments from clause 9 to clause 11, clause 14.
PHY (Mark R): Technical comments from clause 15 to clause 25
SEC (Mike M): Technical comments from clause 12 and 13.
Owning Ad-hoc | Ready for Motion | Resolved | Grand Total
EDITOR |  | 536 | 536
GEN | 18 |  | 18
MAC | 35 |  | 35
PHY | 1 |  | 1
SEC | 9 |  | 9
ED2 | 5 |  | 5
Grand Total | 68 | 536 | 604

## Slide 6: LB258 Comments - Resolution Status
ED1 (Emily Q): Editorial comments from clause 1 to clause 10, plus non-clause specified editorial comments
ED2 (Edward A): Editorial comments from clause 11 to the end, plus non-clause specified editorial comments
GEN (Jon R): General Comments (G) and Technical comments from clause 1 to clause 8
MAC (Mark H): Technical comments from clause 9 to 11, clause 14, 26, 29
PHY (Mark R): Technical comments from clause 15 to 25, clause 27, 28, 30, plus non-clause specified tech comments
SEC (Mike M): Technical comments from clause 12 and 13, , and Annexes.
Owning Ad-hoc | (blank) | Discuss | Submission Required | Review | Ready for Motion | Grand Total
GEN | 187 |  |  |  |  | 187
MAC |  | 93 | 126 | 160 |  | 379
PHY | 1 | 128 | 56 |  |  | 185
SEC |  | 131 | 101 |  |  | 232
ED2 |  | 124 | 75 |  |  | 199
ED1 |  | 23 | 37 | 55 | 95 | 210
Grand Total | 188 | 499 | 395 | 215 | 95 | 1392

## Slide 7: LB258 Comments – Comments by Commenters
Owning Ad-hoc | E | G | T |  | E | G | T |  | 
Mark RISON |  |  |  |  | 229 | 7 | 573 | 809 | 809
Mark Hamilton | 1 |  |  | 1 | 25 |  | 51 | 76 | 77
Stephan Sand | 31 |  | 10 | 41 |  | 1 | 3 | 4 | 45
Guido Hiertz |  |  |  |  | 5 | 31 |  | 36 | 36
Joseph Levy |  |  |  |  | 5 | 1 | 28 | 34 | 34
Graham Smith |  |  | 2 | 2 | 7 |  | 19 | 26 | 28
Brian Hart | 1 |  |  | 1 |  |  | 24 | 24 | 25
Abhishek Patil | 1 |  | 16 | 17 |  |  | 8 | 8 | 25
Stephen McCann | 16 |  | 6 | 22 |  |  |  |  | 22
John Coffey | 2 |  |  | 2 | 2 |  | 16 | 18 | 20
Emily Qi | 16 |  | 2 | 18 |  |  |  |  | 18
Payam Torab Jahromi |  |  |  |  | 11 |  | 7 | 18 | 18
Hiroyuki Motozuka | 13 |  |  | 13 |  |  |  |  | 13
Nancy Lee | 4 |  | 8 | 12 |  |  |  |  | 12
Jouni Malinen |  |  |  |  | 2 |  | 9 | 11 | 11
Yonggang Fang |  | 9 | 2 | 11 |  |  |  |  | 11
Daniel Harkins |  |  |  |  | 3 |  | 8 | 11 | 11
Wookbong Lee |  |  | 10 | 10 |  |  |  |  | 10
Jeongki Kim |  |  |  |  |  |  | 9 | 9 | 9
Kazuto Yano | 8 |  |  | 8 |  |  |  |  | 8
Youhan Kim |  |  |  |  |  |  | 8 | 8 | 8
yujin noh |  |  | 3 | 3 |  |  | 5 | 5 | 8
Pascal VIGER |  |  |  |  | 1 | 1 | 5 | 7 | 7
Thomas Derham |  |  |  |  |  |  | 7 | 7 | 7
Alfred Asterjadhi |  | 1 |  | 1 | 1 | 1 | 4 | 6 | 7
Osama Aboulmagd |  |  |  |  |  |  | 6 | 6 | 6
RUI YANG |  |  |  |  | 2 |  | 4 | 6 | 6
Assaf Kasher |  |  |  |  |  |  | 6 | 6 | 6
Gaurang Naik | 1 |  | 5 | 6 |  |  |  |  | 6
Shimi Shilo |  |  | 1 | 1 | 3 |  | 1 | 4 | 5
Tomoko Adachi |  |  |  |  | 2 |  | 3 | 5 | 5
Yunbo Li | 1 |  |  | 1 |  |  | 4 | 4 | 5
John Wullert | 2 |  | 3 | 5 |  |  |  |  | 5
Amelia Andersdotter | 3 |  |  | 3 |  |  | 2 | 2 | 5
Yan Xin | 1 |  |  | 1 | 1 |  | 3 | 4 | 5
Jarkko Kneckt |  |  |  |  |  |  | 4 | 4 | 4
Kazuyuki Sakoda | 4 |  |  | 4 |  |  |  |  | 4
Kwok Shum Au | 4 |  |  | 4 |  |  |  |  | 4
Zinan Lin |  |  |  |  | 1 | 1 | 2 | 4 | 4
Albert Petrick | 1 |  | 2 | 3 |  |  |  |  | 3
Thomas Handte |  |  | 3 | 3 |  |  |  |  | 3
Jerome Henry |  |  |  |  |  |  | 3 | 3 | 3
James Yee | 3 |  |  | 3 |  |  |  |  | 3
Michael Montemurro |  |  |  |  |  |  | 3 | 3 | 3
Xiaofei Wang |  |  |  |  |  |  | 3 | 3 | 3
Yusuke Asai |  |  |  |  |  |  | 2 | 2 | 2
Richard Kennedy |  | 2 |  | 2 |  |  |  |  | 2
Michail Koundourakis |  |  |  |  |  | 1 | 1 | 2 | 2
Robert Stacey | 1 |  | 1 | 2 |  |  |  |  | 2
Eldad Perahia |  |  |  |  |  |  | 2 | 2 | 2
Naveen Kakani |  |  | 2 | 2 |  |  |  |  | 2
Daniel Verenzuela | 1 |  |  | 1 |  |  |  |  | 1
Gaurav Patwardhan |  |  |  |  |  |  | 1 | 1 | 1
Antonio DeLaOlivaDelgado |  |  |  |  |  |  | 1 | 1 | 1
Guogang Huang |  |  |  |  |  |  | 1 | 1 | 1
Roger Marks |  |  | 1 | 1 |  |  |  |  | 1
Dana Ciochina |  |  | 1 | 1 |  |  |  |  | 1
GEORGE CHERIAN |  |  | 1 | 1 |  |  |  |  | 1
Mahmoud Kamel |  |  |  |  |  |  | 1 | 1 | 1
Ming Gan |  |  |  |  |  |  | 1 | 1 | 1
Arik Klein |  |  |  |  |  |  | 1 | 1 | 1
Solomon Trainin |  |  | 1 | 1 |  |  |  |  | 1
Subir Das |  |  |  |  |  |  | 1 | 1 | 1
Yuchen Guo |  |  |  |  |  |  | 1 | 1 | 1
Grand Total | 115 | 12 | 80 | 207 | 300 | 44 | 841 | 1185 | 1392

## Slide 8: LB258 Comments – Assignees by Ad-hoc Groups
Owning Ad-hoc | GEN | MAC | PHY | SEC | ED2 | ED1 | Grand Total
Assaf Kasher |  | 6 |  |  |  |  | 6
Brian HART |  | 3 | 11 |  |  |  | 14
Dan Harkins |  |  |  | 4 | 3 |  | 7
Eldad Perahia |  | 2 |  |  |  |  | 2
Graham Smith |  | 9 |  |  |  |  | 9
Jouni Malinen |  | 2 |  |  | 1 |  | 3
Mark HAMILTON |  | 28 | 5 | 4 | 2 | 1 | 40
Mark RISON |  | 210 | 34 | 83 | 66 | 43 | 436
Michael Montemurro |  |  |  | 1 |  |  | 1
Stephen McCann |  | 3 |  |  |  | 1 | 4
(blank) | 187 |  | 123 | 130 | 124 | 48 | 612
Wookbong Lee |  | 10 |  |  |  |  | 10
Youhan KIM |  | 1 | 1 |  |  |  | 2
Emily Qi |  | 1 |  | 1 |  | 19 | 21
Solomon Trainin |  | 1 |  |  |  |  | 1
Sean Coffey |  | 7 |  |  |  |  | 7
Thomas Handte |  | 3 |  |  |  |  | 3
Yusuke Asai |  |  |  | 2 |  |  | 2
Joseph Levy |  | 8 | 2 |  |  |  | 10
Owning Ad-hoc | GEN | MAC | PHY | SEC | ED2 | ED1 | Grand Total
Assaf Kasher |  | 6 |  |  |  |  | 6
Alfred Asterjadhi |  | 2 |  |  |  |  | 2
Jerome HENRY |  | 2 |  |  |  |  | 2
Yujin NOH |  | 3 | 2 | 1 |  |  | 6
Kaz SAKODA |  |  |  |  | 1 | 3 | 4
Thomas Derham |  | 6 |  |  |  |  | 6
Tomoko Adachi |  |  |  | 1 |  |  | 1
Payam Torab |  |  |  |  | 1 |  | 1
Osama Aboulmagd |  | 2 |  |  |  |  | 2
Abhi PATIL |  | 20 | 2 |  |  |  | 22
Ming Gan |  | 1 |  |  |  |  | 1
Michail Koundourakis |  | 1 |  |  |  |  | 1
Guogang Huang |  | 1 |  |  |  |  | 1
Jeongki Kim |  | 8 |  |  |  |  | 8
Nancy Lee |  | 7 |  |  |  |  | 7
Yonggang Fang |  | 2 |  |  |  |  | 2
Stephan SAND |  |  | 1 |  |  |  | 1
Stephen Sand |  |  |  | 2 |  |  | 2
Yan XIN |  |  | 1 |  |  |  | 1
Gaurav Patwardhan |  | 1 |  |  |  |  | 1
Osama ABOUL-MAGD |  |  | 1 |  |  |  | 1
Owning Ad-hoc | GEN | MAC | PHY | SEC | ED2 | ED1 | Grand Total
Assaf Kasher |  | 6 |  |  |  |  | 6
Alfred Asterjadhi |  | 2 |  |  |  |  | 2
Jarkko Kneckt |  | 4 |  |  |  |  | 4
Naveen Kakani |  | 2 |  |  |  |  | 2
Arik Klein |  | 1 |  |  |  |  | 1
Yunbo Li |  | 3 |  |  |  |  | 3
Antonio de la Oliva |  | 1 |  |  |  |  | 1
Yuchen Guo |  | 1 |  |  |  |  | 1
Pascal VIGER |  | 2 |  | 1 |  |  | 3
Kazuto Yano |  | 1 |  |  |  |  | 1
John Wullert |  | 1 |  |  |  |  | 1
Gaurang Naik |  | 2 |  |  |  |  | 2
RUI YANG |  | 2 |  |  | 1 |  | 3
Xiaofei Wang |  | 1 |  | 1 |  |  | 2
Dana Ciochina |  | 1 |  |  |  |  | 1
Amelia Andersdotter |  | 1 |  |  |  |  | 1
MarkRISON |  |  |  | 1 |  |  | 1
Albert PETRICK |  |  | 2 |  |  |  | 2
Zinan Lin |  | 2 |  |  |  |  | 2
Payam Torab Jahromi |  | 4 |  |  |  |  | 4
Grand Total | 187 | 379 | 185 | 232 | 199 | 115 | 1297

## Slide 9: Thank You for Your Contributions!