## Slide 1: 802.11REVme Editor’s Report
Date: 2023-September-11
Authors:

## Slide 2: Status of REVme Draft

## Slide 3: Reference Documents
Draft P802.11REVme D 4.0 is available in members’ area
  Draft P802.11REVme_D4.0.pdf
  Draft P802.11REVme_D4.0 Redline Compared to D3.0.pdf
  Draft P802.11REVme_D4.0 Redline Compared to D3.0.pdf
Word documents of the draft and Visio source files:
  Figure Source-D4.0.zip;
  REVme_D4.0_rtf.zip
WG LB Comments
  https://mentor.ieee.org/802.11/dcn/22/11-22-0065-26-000m-revme-wg-ballot-comments.xls
    All LB277 comments - 144
    All LB273 comments – 417
    All LB270 comments – 822
    All LB258 Comments – 1392
    All CC35 Comments – 604;
MDR
  https://mentor.ieee.org/802.11/dcn/23/11-23-0717-14-0000-revme-mdr-report.docx
https://mentor.ieee.org/802.11/dcn/23/11-23-0717-14-0000-revme-mdr-report.docx

## Slide 4: Amendment Roll-in Plan
802.11-2020 – Done, D0.0
802.11ax-2021 – Done, D0.1
802.11ay-2021 – Done, D0.3
802.11ba-2021 – Done, D0.4
802.11-2020/Cor 1-2022 - Done.
802.11az-2022
  Will be rolled in by the end of October 2023
802.11bd-2022
  Will be rolled in by the end of November 2023
802.11bb-2023 – TBD
802.11bc-2023 – TBD
  Will be rolled in by the end of December 2023 or January 2024

## Slide 5: Thank You for Your Contributions!

## Slide 6: LB273 Comments - Resolution Status
ED1 (Emily Q): Editorial comments from clause 1 to clause 10
ED2 (Edward A): Editorial comments from clause 11 to the end, plus non-clause specified editorial comments
GEN (Jon R): General Comments (G) and Technical comments from clause 1 to clause 8
MAC (Mark H): Technical comments from clause 9 to 11, clause 14, 26, 29
PHY (Mark R): Technical comments from clause 15 to 25, clause 27, 28, 30, and Annexes
SEC (Mike M): Technical comments from clause 12 and 13
Owning Ad-hoc | Discuss | Submission Required | Review | Ready for Motion | Resolved | More Work Required | Grand Total
EDITOR |  |  |  |  | 165 |  | 165
GEN | 2 | 3 | 8 | 3 |  | 2 | 18
MAC | 43 | 20 |  | 14 |  | 6 | 83
PHY | 7 | 24 | 21 |  |  | 7 | 59
SEC |  | 24 | 7 | 17 |  | 3 | 51
ED2 | 1 | 2 | 8 |  | 5 |  | 16
ED1 |  | 6 |  | 9 |  | 10 | 25
Grand Total | 53 | 79 | 44 | 43 | 170 | 28 | 417