## Slide 1: 802.11REVme Editor’s Report
Date: 2024-July-15
Authors:

## Slide 2: Status of REVme Draft

## Slide 3: Reference Documents
Draft P802.11REVme D 5.0 is available in members’ area
  Draft P802.11REVme_D6.0.pdf
  Draft P802.11REVme_D6.0 Redline Compared to D5.0.pdf
Word documents of the draft and Visio source files:
  REVme_D6.0.rtf.zip Figure Source-D6.0.zip
SA Ballot Comments:
  https://mentor.ieee.org/802.11/dcn/23/11-23-1742-12-000m-revme-sa-ballot-comments.xls
  Second Recirc SA Ballot Comment – 257
  First Recirc SA Ballot Comment – 240
  Initial SA Ballot comments – 606
  WG LB Comments
    All LB277 comments – 144 ;
    All LB273 comments – 417
    All LB270 comments – 822
    All LB258 Comments – 1392
    All CC35 Comments – 604;

## Slide 4: Amendment Roll-in Plan
802.11-2020 – Done, D0.0
802.11ax-2021 – Done, D0.1
802.11ay-2021 – Done, D0.3
802.11ba-2021 – Done, D0.4
802.11-2020/Cor 1-2022 - Done.
802.11az-2023 – Done, D4.1
802.11bd-2023 – Done, D4.2
802.11bb-2023 – Done, D4.2
802.11-2020/Cor 2-2024 – Done, D5.0
802.11bc-2024 – Done, D5.0

## Slide 5: The Second SA Ballot (SB3) Comments
ED1 (Emily Q): Editorial comments from clause 1 to clause 10
ED2 (Edward A): Editorial comments from clause 11 to the end, plus non-clause specified editorial comments
SEC (Mike M): All Technical comments and General comments
Owning Ad-hoc | (blank) | Discuss | Submission Required | Review | Ready for Motion | Grand Total
SEC | 165 |  |  |  |  | 165
ED2 | 45 |  |  |  |  | 45
ED1 |  | 4 | 5 | 7 | 31 | 47
Grand Total | 210 | 4 | 5 | 7 | 31 | 257

## Slide 6: Thank You for Your Contributions!