## Slide 1: TGbi Closing Report
Date: 2021-05-17
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 2: IEEE 802.11 TGbi – May 2021
Carol Ansley (self)
TGbi had two sessions during this plenary.
We reviewed a template for use case and issue tracking and several submissions, including:
  Review of 802E and its recommendations
  Proposal to reduce information exposed during initial PMKSA setup
  Issue identification highlighting privacy needs for IOT devices
Our timeline is unchanged. (21/444r1)
Next meetings will continue calling for Issue identification and Proposals.
Teleconferences will be on alternate Thursdays from 9-10amET.
  Teleconference dates: 5/20, 6/3, 6/17, 7/1

## Slide 3: Timeline
TG use case start: March 2021
Use case completion: January 2022
Features identified: July 2022
LB initial: March 2023
LB re-circ: September 2023
Ballot Pool: May 2024
MDR: May 2024
SA ballot: July 2024
SA re-circ: January 2025
802.11/EC approval: July 2025
RevCom/SASB approval: September 2025
Carol Ansley (self)
3