## Slide 1: TGaz Next Generation Positioning July Electronic Meeting Closing Report
Date: 2021-07-19
Authors:

## Slide 2: Abstract
This document is the TGaz Next Generation Positioning closing report for the IEEE 802.11 plenary electronic meeting, July 2021.

## Slide 3: July Progress and Targets Towards the Sep. Meeting
Work completed:
  Reviewed/approved resolution to 119 Technical, 2 General and 192 Editorial comments by that completing response to LB253 recirculation ballot initiated out of the July meeting.
  TG passed a motion to instruct the TGaz editor to prepare D4.0 and initiate a 15-day WG Recirculation Ballot.
  Completed and approved changes in response to MDR.
  Published a new draft ,P802.11az D3.2.
  The TG considered its timelines without change and is maintaining its current timeline.

## Slide 4: July Progress and Targets Towards the Sep. Meeting
Targets toward September:
  Execute next recirculation ballot, pending WG approval (later during this meeting).
  Start comment resolution received on P802.11az D4.0.

## Slide 5: Timeline – TG progress update past the July meeting
Clean
2021
2020
2019
2017
2018
2022
2023
.11az requirement freeze
5-2017
11az SFD
Amendment text
.11az Draft 2.0 11-2019
Recirculation
D1.0
Jan. 19
.11az D0.1 Mar. 18
5/17-3/21
July 18
Inter.
comment
collection
SFD
Final
Initial
WG ballot
CC28
LB240 CR
Initial WG ballot LB240 Pass
SFD Freeze
LB249
LB240 completion/
recirc. init
LB249 completion/
2nd recirculation
.11az Draft 3.0 01-2021
Recirculation
.11az Draft 4.0 07-2021
Recirculation
.11az MDR and SA ballots
07-2021
Publication
LB253
2nd SA
MDR
1st SA
Next
LB
No changes made, in preparation to SA ballot
1st SA comp.
2nd SA comp.
LB249 completion/
2nd recirculation

## Slide 6: Scheduled telecons
Sep. 1, 8 Wed. 13:00 – 15:00 ET
As needed on at least 10-day notice.