## Slide 1: TGbe May 2021 Closing Report
Date: 2021-07-19
Authors:

## Slide 2: TGbe (Extremely High Throughput)
TGbe had scheduled 4 conf. calls during the July electronic plenary
  Two Joint calls, and two parallel MAC/PHY calls
    Covered proposed draft texts (PDTs), comment resolution documents, and technical submissions
    Approved the resolution of several technical/editorial comments and PDT submissions
      Initiated resolving comments from CC36
  Approved the creation of TGbe D1.1
    TGbe D1.0 is expected to be available by July 31st, 2021
Agenda is available in 924r9, with queue statuses available in 1090r4
  Future Teleconference Plan is provided in the next slide
Motions List is available in 1982r32

## Slide 3: Teleconference Plan
July 12 Monday – MAC/PHY 19:00-21:00 ET
July 14 Wednesday – Joint (Motions) 09:00-11:00 ET
July 15 Thursday – MAC/PHY 09:00-11:00 ET
July 19 Monday – Joint (Motions) 09:00-11:00 ET
July 21 Wednesday – MAC 10:00-12:00 ET
July 22 Thursday – MAC 10:00-12:00 ET
July 26 Monday – MAC/PHY 19:00-21:00 ET
July 28 Wednesday – Joint 10:00-12:00 ET
July 29 Thursday – MAC 10:00-12:00 ET
Aug 2-6 Mon-Fri – No Conf Calls Holiday
Aug 09 Monday – MAC/PHY 19:00-21:00 ET
Aug 11 Wednesday – Joint (Motions) 10:00-12:00 ET
Aug 12 Thursday – MAC 10:00-12:00 ET
Aug 16 Monday – MAC/PHY 19:00-21:00 ET
Aug 18 Wednesday – Joint 10:00-12:00 ET
Aug 19 Thursday – MAC 10:00-12:00 ET
Aug 23 Monday – MAC/PHY 19:00-21:00 ET
Aug 25 Wednesday – Joint (Motions) 10:00-12:00 ET
Aug 26 Thursday – MAC 10:00-12:00 ET
Aug 30 Monday – MAC/PHY 19:00-21:00 ET
Sep 01 Wednesday – Joint 10:00-12:00 ET
Sep 02 Thursday – MAC 10:00-12:00 ET
Sep 06 Monday – No Conf Call Labor Day
Sep 08 Wednesday – Joint (Motions) 10:00-12:00 ET
Sep 09 Thursday – MAC 10:00-12:00 ET

## Slide 4: Timeline
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Comment Collection Mar 2022
D3.0 Letter Ballot Nov 2022
Initial Sponsor Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024