## Slide 1: TGbc Closing Report
Date: 2021-05-14
Authors:

## Slide 2: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for July 2021.

## Slide 3: Meeting Goals & Accomplishments of the week
Goal for the week:
Progress with comment resolution
Continue ARC-related discussions
Accomplishments
Group met 4 times this week
Discussion and approval of 129 comment resolutions
Intensive discussion on TGbc architecture (involving ARC attendees)
Revision of Timeline
Owning Ad-hoc | Count of CID
EDITOR | 511
2021-01-05 - approved | 7
2021-01-12 - approved | 41
2021-01-13 - approved | 7
2021-01-27 - approved | 52
2021-02-02 - approved | 7
2021-02-09 - approved | 37
2021-03-09 - approved | 1
2021-03-10 - approved | 18
2021-03-12 - approved | 60
2021-04-13 - approved | 4
2021-05-04 - approved | 13
2021-05-11 - approved | 17
2021-05-14 - CID 1091 - approved | 1
2021-05-14 - editor - approved | 18
2021-05-14a - approved | 67
2021-05-14b - approved | 32
2021-07-12 - approved | 28
2021-07-13 editorial - approved | 87
2021-07-16 - approved | 9
(Leer) | 5
Gesamtergebnis | 511

## Slide 4: Plans for Next Meeting & Upcoming Telcos
Upcoming meeting
Comment resolution from WG LB
Close on discussion of TGbc architecture
Resolve all comments, produce D2.0, go to WG recirc
Weekly Telcos
  Every Tuesday, 09:30h – 11:30 ET, 2 hours
  Already announced with 10-day notice to WG and TG reflector
  Next telco on July 27th.

## Slide 5: TGbc schedule (changed)
January 2019 First meeting as a task group
June 2020 Call for comments on D0.1
November 2020 Initial WGLB (D1.0)
September 2021 D2.0 WGLB Recirculation LB
March 2022 Form SAB Pool
March 2022 MEC/MDR done
May 2022 Initial SAB (4.0)
September 2022 Recirculation SAB
Jan 2023 Final WG/EC approval
March 2023 Revcom/SASB approval

## Slide 6: References
Agenda for this week: 11-21/0958
Meeting / Chair’s Slide Deck: 11-21/0956
Meeting minutes: 11-21/0962
Snapshot Slide: 11-21/0957
Closing report: 11-21/0959
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268