## Slide 1: Light Communications Task Group (TGbb) July 2021 Closing Report
Date: 2020-07-14
Authors:

## Slide 2: Abstract
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the July 2021 session.

## Slide 3: TGbb activities at the July meeting
  Content
  Approved:
  Comment resolution on Draft 0.5 to create Draft 0.6
  Agreed new timeline – SA Ballot target in July ’22
  Agreed PAR modifications:
    Limit the TGbb spectrum from 380nm – 5000nm to 800nm – 1000nm
    Remove the upper-bound of 5 Gb/s
  The committee completed its agenda items for the meeting.
  LC Optimized PHY was removed
  Draft 0.5 was restructured
  HT PHY and VHT PHY modes were introduced as optional TGbb PHY modes
  Meeting agenda and motions are available in doc. 11-21/0947r3.
  Minutes of the meeting are available in doc. 11-21/1163r0.

## Slide 4: TGbb moving forward
  Comment resolution against D0.6 to create D0.7
  Consider MAC requirements for integration of HT and VHT PHY modes
  Channel numbering and mapping
  Teleconference plans:
    26 July at 11:00 EST (17:00 CET) for 1h
    30 Aug. at 11:00 EST (17:00 CET) for 2h
    6 Sept. at 11:00 EST (17:00 CET) for 2h