## Slide 1: IEEE 802 JTC1 Standing Committee September 2021 agenda virtually
14 September 2021
Authors:
Name | Company | Phone | email
Andrew Myles (Chair) | Cisco | +61 418 656587 | amyles@cisco.com
Peter Yee (Vice Chair) | AKAYLA | +1 415 215 7733 | peter@akayla.com

## Slide 2: This document will be used to provide information for any IEEE 802 JTC1 SC meetings in Sep 2021
  This presentation contains a proposed running order for any IEEE 802 JTC1 Standing Committee meeting, including
    Proposed agenda
    Other supporting material
  It will be modified during the meeting to include motions, straw polls and other material referred to during the meeting

## Slide 3: The SC will review the official IEEE-SA patent material for pre-PAR groups

## Slide 4: Participant behavior in IEEE-SA activities is guided by the IEEE Codes of Ethics & Conduct
  All participants in IEEE-SA activities are expected to adhere to the core principles underlying the:
    IEEE Code of Ethics
    IEEE Code of Conduct
  The core principles of the IEEE Codes of Ethics & Conduct are to:
    Uphold the highest standards of integrity, responsible behavior, and ethical and professional conduct
    Treat people fairly and with respect, to not engage in harassment, discrimination, or retaliation, and to protect people's privacy.
    Avoid injuring others, their property, reputation, or employment by false or malicious action
  The most recent versions of these Codes are available at
    http://www.ieee.org/about/corporate/governance

## Slide 5: Participants in the IEEE-SA “individual process” shall act independently of others, including employers
  The IEEE-SA Standards Board Bylaws require that “participants in the IEEE standards development individual process shall act based on their qualifications and experience”
  This means participants:
    Shall act & vote based on their personal & independent opinions derived from their expertise, knowledge, and qualifications
    Shall not act or vote based on any obligation to or any direction from any other person or organization, including an employer or client, regardless of any external commitments, agreements, contracts, or orders
    Shall not direct the actions or votes of other participants or retaliate against other participants for fulfilling their responsibility to act & vote based on their personal & independently developed opinions
  By participating in standards activities using the “individual process”, you are deemed to accept these requirements; if you are unable to satisfy these requirements then you shall immediately cease any participation

## Slide 6: IEEE-SA standards activities shall allow the fair & equitable consideration of all viewpoints
  The IEEE-SA Standards Board Bylaws (clause 5.2.1.3) specifies that “the standards development process shall not be dominated by any single interest category, individual, or organization”
    This means no participant may exercise “authority, leadership, or influence by reason of superior leverage, strength, or representation to the exclusion of fair and equitable consideration of other viewpoints” or “to hinder the progress of the standards development activity”
  This rule applies equally to those participating in a standards development project and to that project’s leadership group
  Any person who reasonably suspects that dominance is occurring in a standards development project is encouraged to bring the issue to the attention of the Standards Committee or the project’s IEEE-SA Program Manager

## Slide 7: IEEE SA Copyright Policy
  By participating in this activity, you agree to comply with the IEEE Code of Ethics, all applicable laws, and all IEEE policies and procedures including, but not limited to, the IEEE SA Copyright Policy.
    Previously Published material (copyright assertion indicated) shall not be presented/submitted to the Working Group nor incorporated into a Working Group draft unless permission is granted.
    Prior to presentation or submission, you shall notify the Working Group Chair of previously Published material and should assist the Chair in obtaining copyright permission acceptable to IEEE SA.
    For material that is not previously Published, IEEE is automatically granted a license to use any material that is presented or submitted.

## Slide 8: IEEE SA Copyright Policy
  The IEEE SA Copyright Policy is described in the IEEE SA Standards Board Bylaws and IEEE SA Standards Board Operations Manual
    IEEE SA Copyright Policy, see:
      Clause 7 of the IEEE SA Standards Board Bylaws
      Clause 6.1 of the IEEE SA Standards Board Operations Manual
  IEEE SA Copyright Permission
  IEEE SA Copyright FAQs
  IEEE SA Best Practices for IEEE Standards Development
  Distribution of Draft Standards (see Clause 6.1.3 of the SASB Operations Manual)

## Slide 9: The IEEE 802 JTC1 SC will meet virtually on 14 Sep 2021
Call to Order
Announce recording secretary
Approve agenda
Execute agenda
Adjourn
Virtual
Tue, 14 Sep 2021 @ 4-6 pm ET
Slide 9
Webex details
Join from the meeting link
  https://ieeesa.webex.com/ieeesa/j.php?MTID=mee3cc990a422a1f96c7c091df88eaa0d
Join by meeting number
  Meeting number (access code): 179 376 8118
  Meeting password: wireless

## Slide 10: The IEEE 802 JTC1 SC regular meeting has a high-level list of agenda items to be considered
In no particular order:
  Approve minutes
    From IEEE 802 JTC1 meeting in July 2021
  Review extended goals
  Review status of SC6 interactions
    Review liaisons of drafts to SC6
    Review notifications of projects to SC6
    Review status of 60-day/FDIS ballots
  Review SC6 activities
  Consider any motions

## Slide 11: The IEEE 802 JTC1 SC will consider approving its agenda
Motion to approve agenda
  The IEEE 802 JTC1 SC approves the agenda for its teleconference on 14 Sep 2021, as documented on slide 10 of <this slide deck>
  Moved:
  Seconded:
  Result:

## Slide 12: The IEEE 802 JTC1 SC will consider approval of the minutes of its July 2021 meeting
Motion to approve minutes
  The IEEE 802 JTC1 SC approves the minutes for its virtual meeting in July 2021, as documented in 11-21-1253-00
  Moved:
  Seconded:
  Result:

## Slide 13: The goals of the IEEE 802 JTC1 SC were reaffirmed by the IEEE 802 EC in July 2018
The IEEE 802 JTC 1 SC has agreed goals from November 2010 …
  Provides a forum for 802 members to discuss issues relevant to both:
    IEEE 802
    ISO/IEC JTC1/SC6
  Recommends positions to ExCom on ISO/IEC JTC1/SC6 actions affecting IEEE 802
    Note that IEEE 802 LMSC holds the liaison to SC6, not the IEEE 802.11 WG
  Participates in dialog with IEEE staff and 802 ExCom on issues concerning IEEE’s relationship with ISO/IEC
  Organises IEEE 802 members to contribute to liaisons and other documents relevant to the ISO/IEC JTC1/SC6 members
  … that were reaffirmed by 802 EC in Mar 2014, July 2018 & Nov 2020

## Slide 14: The IEEE 802 WGs continue to liaise drafts to SC6 for their information
  IEEE 802 has agreed (see N15606) to liaise to SC6 drafts of standards/amendments that are likely to be ratified under the PSDO agreement
  Generally, IEEE 802 will liaise drafts during the SA Ballot process, but may also do so during the Letter Ballot process
  So far drafts have been liaised by most WGs
    IEEE 802.1/3/11/15/16/21/22 WGs
    IEEE 802.16/21/22 are now hibernating
    IEEE 802.19 has not yet considered liaisons
  Note: as of March 2015, any drafts liaised to SC6 will need a “permission statement” added to the front of the draft
    Please contact the staff liaisons for each of the Working Groups

## Slide 15: IEEE 802 continues to notify SC6 of various new projects
  IEEE 802 has agreed to notify SC6 when IEEE 802 starts new projects
  The benefit to IEEE 802 is that it might cause SC6 members to participate in or contribute to IEEE 802 activities
  The liaison (N?????) after Jul 2021 plenary included:
    IEEE 802.3 Greater than 10 Mb/s long-reach point-to-point single pair Ethernet PHY SG
    IEEE 802.15 SG15.3ma:maintenance revision SG

## Slide 16: The iMeet area for the “Adoption of IEEE 802 standards by ISO/IEC JTC1” is operational
  IEEE-SA staff have completed the first iteration of the iMeet area for the Adoption of IEEE 802 standards by ISO/IEC JTC1
  The public view of the process is up and running
    See https://ieee-sa.imeetcentral.com/802psdo/ (link updated in July 2016)
    The site is up-to-date as of 26 Aug 2021
  iMeet also contains links to a document that explains processes for interactions between SC6 & IEEE 802:
    How does a WG send a liaison to SC6?
    How does a WG send a document to SC6 for information or review?
    How does a WG submit a standard for adoption under the PSDO process?
    How does a WG submit response to comments received?
    Feb 2017: John D'Ambrosia is developing some standard motion templates

## Slide 17: IEEE 802 has sent 73 standards through the PSDO adoption process, with 44 in-process
WG | Completed | In-process
802.1 | 35 | 19
802.3 | 17 | 15
802.11 | 12 | 9
802.15 | 3 | 0
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 73 | 44

## Slide 18: IEEE 802.1 WG has sent 35 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802 | Oct 2014 | Nov 2015 | Jan 2016
802.1X | 2013 | Oct 2013 | Jan 2014
802.1AE | 2013 | Oct 2013 | Jan 2014
802.1AB | May 2013 | Dec 2013 | May 2014
802.1AR | May 2013 | Dec 2013 | May 2014
802.1AS | May 2013 | Dec 2013 | May 2014
802.1AEbw | Jan 2014 | Feb 2015 | Apr 2015
802.1AEbn | Jan 2014 | Feb 2015 | Apr 2015
802.1AX | May 2015 | Nov 2015 | n/a
802.1Xbx | Mar 2015 | Dec 2015 | May 2016
802.1Q-Rev | Mar 2015 | Jan 2016 | May 2016
802.1BA | Sep 2015 | Aug 2016 | n/a

## Slide 19: IEEE 802.1 WG has sent 35 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1BR | Sep 2015 | Aug 2016 | n/a
802.1Qbv | May 2016 | Apr 2017 | Jul 2017
802.1AB | Jul 2016 | Apr 2017 | Jul 2017
802.1Qca | Jul 2016 | Apr 2017 | Jul 2017
802.1Qbu | Feb 2017 | Oct 2017 | n/a
802.1Qbz | Feb 2017 | Oct 2017 | n/a
802.1Qcd | Oct 2016 | Dec 2017 | n/a
802.1Q-Cor1 | - | Mar 2017 | Jul 2017
802.1AC-Rev | May 2017 | Mar 2018 | Apr 2018
802d | Jun 2017 | Mar 2018 | n/a
802.1AX/Cor1 | - | Jul 2018 | n/a
802.1AEcg | Sep 17 | Aug 18 | Jan 19

## Slide 20: IEEE 802.1 WG has sent 35 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.1CB | 20 Jan 18 | 26 Dec 18 | n/a
802.1Qci | 9 Dec 17 | 3 Jan 19 | n/a
802.1Qch | 20 Jan 18 | 3 Jan 19 | n/a
802c | 2 Feb 18 | 26 Dec 18 | Apr 19
802.1CM | 14 Oct 18 | 27 Jun 19 | n/a
802.1AR-Rev | 14 Oct 18 | 14 Nov 19 | Apr 20
802.1AC/Cor-1 | n/a | 17 Mar 19 | n/a
802.1Q-2018 | 11 Mar 19 | 4 May 20 | Jun 20
802.1AE-Rev | 11 Mar 19 | 26 Jun 20 | Aug 20
802.1Xck | 11 Mar 19 | 26 Jun 20 | Aug 20
.1AE/Cor1 | n/a | 13 Jan 21 | n/a

## Slide 21: IEEE 802.3 WG has sent 17 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3 | 2013 | Feb 2014 | n/a
802.3 | Jul 2016 | Mar 2017 | Mar 2017
802.3 | Apr 2019 | Jul 2020 | Nov 2020
802.3.1 | Oct 2014 | Jun 2015 | Apr 2015
802.3bw | Sep 2016 | Sep 2017 | Nov 2017
802.3bp | Jan 2017 | Oct 2017 | n/a
802.3bq | Jan 2017 | Oct 2017 | n/a
802.3br | Feb 2017 | Oct 2017 | n/a
802.3by | Jan 2017 | Oct 2017 | n/a
802.3bz | Feb 2017 | Oct 2017 | n/a
802.3/Cor 1 | - | Nov 2017 | n/a

## Slide 22: IEEE 802.3 WG has sent 17 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.3bn | Apr 17 | Sep 18 | n/a
802.3bv | Aug 17 | Sep 18 | n/a
802.3bu | Aug 17 | Sep 18 | n/a
802.3bs | Apr 18 | Dec 18 | n/a
802.3cc | Apr 18 | Dec 18 | n/a
802.3-rev | Apr 19 | Jul 20 | Nov 2020

## Slide 23: IEEE 802.11 WG has sent 12 standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.11 | 2012 | 2012 | Nov 2013
802.11aa | Feb 2013 | Jan 2014 | July 2014
802.11ad | Feb 2013 | Jan 2014 | July 2014
802.11ae | Feb 2013 | Jan 2014 | July 2014
802.11ac | Sep 2014 | Jul 2015 | Jul 2015
802.11af | Sep 2014 | Jul 2015 | Jul 2015
802.11-2016 | Apr 2017 | Apr 2018 | May 2018
802.11ai | 1 Sep 17 | 26 Dec 18 | Feb 2019
802.11ah | 20 Jul 17 | 8 Feb 19 | Mar 19
802.11aj | 10 Feb 19 | 26 Jun 20 | Jul 20
802.11ak | 10 Feb 19 | 26 Jun 20 | Jul 20
802.11aq | 10 Feb 19 | 26 Jun 20 | Jul 20

## Slide 24: IEEE 802.15 WG has sent three standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.15.3 | Oct 2016 | Sep 2017 | n/a
802.15.4 | Apr 2017 | Jan 2018 | n/a
802.15.6 | 23 Nov 16 | 7 Sep 17 | Jul 19

## Slide 25: IEEE 802.16 WG has sent zero standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE

## Slide 26: IEEE 802.19 WG has sent zero standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE

## Slide 27: IEEE 802.21 WG has sent three standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.21-2017 | Jul 2017 | Feb 2018 | Mar 2018
802.21.1 | Jul 2017 | Mar 2018 | Jul 2017
802.21/Cor1 | - | Jun 2018 | n/a

## Slide 28: IEEE 802.22 WG has sent three standards completely through the PSDO adoption process
IEEE 802 standard | 60-day pre-ballot | 5-month FDIS ballot | Comments resolved by IEEE
802.22 | May 2014 | Feb 2015 | n/a
802.22a | April 2016 | Jul 2017 | n/a
802.22b | April 2016 | July 2017 | Mar 2018

## Slide 29: IEEE 802.1 has 19 standards in the pipeline for adoption under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1Qcc | D2.0 | Dec 17 | Passed | 16 Jul 20 | Passed | 8 Sep 21 | Waiting
.1Qcp | D2.0 | Dec 17 | Passed | 16 Jul 20 | Passed | 29 Jul 21 | n/a
.1Qcy | D2.1 | Apr 18 | Passed | 16 Jul 20 | Passed | 29 Jul 21 | n/a
.1AS-Rev | D8.0 | Mar 19 | Passed | 22 Aug 20 | Passed | 16 Sep 21 | Waiting
.1AX-Rev | D2.0 | Jul 19 | Passed | 22 Aug 20 | Passed | 29 Jul 21 | n/a
.1Q-REV | - | - | - | - | - | - | -
.1Qcx | D2.0 | Jan 20 | On hold | - | - | - | -
.1X-2020 | Std | Aug 20 | Passed | 14 Dec 20 | Closes | 17 Nov 21 | Apr 21
.1CMde | D2.0 | Jan 20 | Passed | 22 Jan 21 | Passed | 8 Sep 21 | Waiting

## Slide 30: IEEE 802.1 has 19 standards in the pipeline for adoption under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.1Qcr | D2.3 | Aug 20 | On hold | - | - | - | -
.1CS | D3.0 | Aug 20 | Passed | 31 Jul 21 | Waiting | - | n/a
.1Qcz | D1.2 | Aug 20 | - | - | - | - | -
.1ABcu | D2.0 | Jul 21 | - | - | - | - | -
.1CBdb | - | - | - | - | - | - | -
.1CBcv | - | - | - | - | - | - | -
.1ABdh | - | - | - | - | - | - | -
.1AS/cor1 | - | - | - | - | - | - | -
.1BA-REV | - | - | - | - | - | - | -
.1ACct | - | - | - | - | - | - | -

## Slide 31: IEEE 802.1 WG has a number of regular participants in IEEE 802 JTC1 SC activities
Regular participants & stakeholders
  Karen Randall
  John Messenger
  Paul Congdon
  Glen Parsons (802.1 WG Chair)
  Mick Seaman
  Jessy Rouyer

## Slide 32: IEEE 802.1Qcc FDIS ballot passed with a response required
Drafts sent to SC6: sent
  D2.0 liaised in Dec 2017 (WG1-N119)
  802.1Qcc was approved by RevCom in June 2018
60-day pre-ballot: passed & response sent
  IEEE 802.1Qcc 60-day ballot passed on 16 July 2020 (N17244)
    Passed 8/0/10 on need for ISO standard
    Passed 6/1/9 on support for submission to FDIS
    China voted “no” with 2 comments, with response sent Oct 2020 (N17443)
FDIS ballot: passed with a response required
  IEEE 802.1Qcc FDIS ballot passed on 8 Sep 2021 (N?????)
    Passed 8/1/10
    China NB voted no with usual security related comments
  Will be called ISO/IEC/IEEE 8802-1Q:2020/AMD 31:2021

## Slide 33: A response is required to the China NB comments on 802.1Qcc
  An expert summarised the China NB comments on 802.1Qcc
    These comments are almost word for word the same as the prior comments received on the CIB (60-day pre-ballot).
  The expert is planning the comment response as follows
    Our response is basically re-using the responses from before with minor tweaks
    It will be may be reviewed by IEEE 802.1 WG next week at the interim, but we may wait to do WG/EC approval motions until the November plenary (we can do ePolls, but I’m not sure there’s any urgency)
  (Sep 2021) Likely the response will be considered at Nov 2021 plenary

## Slide 34: IEEE 802.1Qcp-2018 is waiting for publication as ISO/IEC/IEEE 8802-1Q:2020/AMD 2:2021
Drafts sent to SC6: sent
  D2.6 liaised in Dec 2017 (WG1-N119)
  802.1Qcp was published in Sept 2018
60-day pre-ballot: passed
  802.1Qcp-2018 60-day ballot passed on 16 July 2020 (N17245)
    Passed 8/0/10 on need for ISO standard
    Passed 6/0/12 on support for submission to FDIS
    There were no comments
FDIS ballot: passed & waiting for publication
  IEEE 802.1Qcp-2018 FDIS ballot passed on 29 Jul 2021
    Passed 8/0/10 (N?????)
  Will be called ISO/IEC/IEEE 8802-1Q:2020/AMD 2:2021
    Jodi notes that ISO publication is expected in Sep 2021

## Slide 35: IEEE 802.1Qcy-2019 is waiting for publication as ISO/IEC/IEEE 8802-1Q:2020/AMD 3:2021
Drafts sent to SC6: sent
  D2.1 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: passed
  802.1Qcy-2019 60-day ballot passed on 16 July 2020 (N17246)
    Passed 8/0/10 on need for ISO standard
    Passed 6/0/12 on support for submission to FDIS
    There were no comments
FDIS ballot: passed & waiting for publication
  IEEE 802.1Qcy-2019 FDIS ballot passed on 29 Jul 2021
    Passed 8/0/10 (N17553)
  Will be called ISO/IEC/IEEE 8802-1Q:2020/AMD 3:2021
    Jodi notes that ISO publication is expected in Sep 2021

## Slide 36: IEEE 802.1AS-Rev FDIS ballot passed on 16 Sep 2021 with a response required
Drafts sent to SC6: sent
  802.1AS-Rev D8 was liaised in Mar 2019 (N17089 in Jan 2020)
60-day pre-ballot: passed & response sent
  802.1AS-Rev 60-day ballot passed on 22 August 2020 (N17268)
    Passed 9/0/9 on need for ISO standard
    Passed 7/1/10 on support for submission to FDIS
    China voted “no” with one comment; response sent in Oct 2020 (N17442)
FDIS ballot: passed but a response is required
  802.1AS-Rev FDIS ballot passed on 16 Set 2021
    Passed 8/1/10, with usual security comment from China NB (N?????)
    (Aug 2021) 802.1 Maintenance may address any comments in Sept, but likely the response will be considered at Nov 2021 plenary
  802.1AS-Rev will be known as ISO/IEC/IEEE 8802-1AS:2021

## Slide 37: IEEE 802.1AX-Rev is waiting for publication as ISO/IEC/IEEE 8802-1AX:2021
Drafts sent to SC6: sent
  802.1AX-Rev D2.0 was liaised in Jul 2019 (N16984)
60-day pre-ballot: passed
  A motion to submit was approved by IEEE 802 EC in Hawaii in Nov 2019
  802.1AX-Rev 60-day ballot passed on 22 August 2020 (N17267)
    Passed 9/0/9 on need for ISO standard
    Passed 7/0/11 on support for submission to FDIS
    There were no comments
FDIS ballot: passed & waiting for publication
  802.1AX-Rev FDIS ballot passed on 29 Jul 2021
    Passed 8/0/10 (N17552)
  802.1AX will be known as ISO/IEC/IEEE 8802-1AX:2021
    Jodi notes that ISO publication is expected in Sep 2021

## Slide 38: IEEE 802.1Q-REV will liaised soon …
Drafts sent to SC6: waiting
  (Sep 2021) The updated IEEE 802.1Q-Rev is ready be liaised for information, and will include following note
    Note that IEEE Std P802.1Q-Rev incorporates these amendment standards that were previously published by IEEE:
      IEEE Std 802.1Qcc-2018, IEEE Std 802.1Qcp-2018, IEEE Std 802.1Qcy-2019, IEEE Std 802.1Qcx-2020, and IEEE Std 802.1Qcr-2020
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 39: IEEE 802.1Qcx will be included in IEEE 802.1Q-Rev rather than a separate submission
Drafts sent to SC6: sent
  802.1Qcx D2.0 was liaised in Jan 2020 (N17095)
60-day pre-ballot: on hold
  (Jul 2020) Paul Congdon writes:
    P802.1Qcx/D2.0 was sent to ISO/IEC JTC1 SC6 for information in January, however we are considering NOT sending 802.1Qcx-2020 for adoption because it will be included in the IEEE 802.1Q-Revision project that is planning to start WG balloting very soon (and is expected to progress quickly).
    Note: this plan was agreed by Andrew, Jodi, and Karen
  (Sep 2021) Will remove 802.1Qcx from pipeline once IEEE 802.1Q-Revision liaised for information
FDIS ballot: waiting

## Slide 40: IEEE 802.1X-2020 FDIS ballot closes 17 Nov 2021
Drafts sent to SC6: sent
  802.1X-2020 was liaised for information in Aug 2020 (N17251)
60-day pre-ballot: passed & response sent
  802.1X-2020 60-day ballot passed on 14 Dec 2020 (N17450)
    Passed 9/0/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China NB voted “no” with two comments
    Usual complaints about security, with some new more pointed comments
    Response (N17493) was approved in Mar 2021 & sent in Apr 2021
FDIS ballot: closes 17 Nov 2021
  Will be called ISO/IEC/IEEE 8802-1X:2021

## Slide 41: IEEE 802.1CMde FDIS ballot passed with a response required
Drafts sent to SC6: sent
  802.1CMde D2.0 was liaised in Jan 2020 (N17094)
60-day pre-ballot: passed
  802.1CMde 60-day ballot passed on 22 Jan 2021 (N17470)
    Passed 8/0/9 on need for ISO standard
    Passed 7/0/10 on support for submission to FDIS
FDIS ballot: passed with a response required
  802.1CMde FDIS ballot passed on 8 Sep 2021 (N?????)
    Passed 8/1/10
    China NB voted no with usual security related comments
  Will be published as ISO/IEC/IEEE 8802-1:2019/Amd 1:2021

## Slide 42: A response is required to the China NB comments on 802.1CMde
  An expert summarised the China NB comments on 802.1CMde
    There are … the “usual” comments (even though there were NO comments on the CIB pre-ballot)
    While these comments reiterate the “problems” China NB perceives with .1X and .1AE security (so we can re-use text from old/other responses), but new “issues” with 802.3 and 802.11 architecture were referenced as well…
  The expert is planning the comment response as follows
    … so I’m thinking that there may need to be a bit more wordsmithing to address these extra points.
    I’ll try to pull from recent 802.3 and 802.11 responses….
    … and may need some extra review/input from .11 and .3 folks
    It will be may be reviewed by IEEE 802.1 WG next week at the interim, but we may wait to do WG/EC approval motions until the November plenary (we can do ePolls, but I’m not sure there’s any urgency)
  (Sep 2021) Likely the response will be considered at Nov 2021 plenary

## Slide 43: IEEE 802.1Qcr will be included in IEEE 802.1Q-Rev rather than a separate submission
Drafts sent to SC6: sent
  802.1Qcr D2.3 was liaised in Aug 2020 (N17269)
60-day pre-ballot: on hold
  (Nov 2020) May be part of 802.1Q-Rev
  (Sep 2021) Will remove 802.1Qcx from pipeline once IEEE 802.1Q-Revision liaised for information
FDIS ballot: waiting

## Slide 44: IEEE 802.1CS is waiting for start of FDIS ballot
Drafts sent to SC6: sent
  802.1CS D3.0 was liaised in Aug 2020 (N17269)
60-day pre-ballot: passed
  802.1CS 60-day ballot passed on 31 Jul 2021 (N17554)
    Passed 8/0/9 on need for ISO standard
    Passed 7/0/10 on support for submission to FDIS
    No comments
FDIS ballot: waiting

## Slide 45: IEEE 802.1Qcz was liaised in Aug 2020
Drafts sent to SC6: sent
  802.1Qcz D1.2 was liaised in Aug 2020 (N17269)
60-day pre-ballot: waiting
  There was a WG/EC motion in Nov 2020 to submit into the PSDO adoption process once approved & published
    (Jul 2021) Karen reports that IEEE 802.1Qcz is waiting on IEEE 802.1Q-Rev, but it is also dependent on IEEE 802.1ABcu for the YANG; no amendments of IEEE 802.1Q-Rev can publish until IEEE 802.1Q-Rev is published
FDIS ballot: waiting

## Slide 46: IEEE 802.1ABcu (LLDP YANG Data Model) will be liaised soon
Drafts sent to SC6: sent
  802.1ABcu D2.0 was sent for information to SC6 on 23 July 2021 (N?????)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 47: IEEE 802.1CBdb will be liaised soon
Drafts sent to SC6: waiting
  Motion approving 802.1CBdb liaison to SC6 for information when the SA Ballot starts approved by EC in Jul 2021
  (Sep 2021) Draft ready to be liaised for information
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 48: IEEE 802.1CBcv will be liaised soon
Drafts sent to SC6: waiting
  Motion approving 802.1CBcv liaison to SC6 for information when the SA Ballot starts approved by EC in Jul 2021
  (Sep 2021) Draft ready to be liaised for information
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 49: IEEE 802.1ABdh will be liaised soon
Drafts sent to SC6: waiting
  Motion approving 802.1ABdh liaison to SC6 for information when the SA Ballot starts approved by EC in Jul 2021
  (Sep 2021) Draft ready to be liaised for information
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 50: IEEE 802.1AS-2020/Cor 1 will be liaised soon
Drafts sent to SC6: waiting
  Motion approving 802.1AS-2020/Cor 1 liaison to SC6 for information when the SA Ballot starts approved by EC in Jul 2021
  (Sep 2021) Draft ready to be liaised for information
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 51: IEEE 802.1BA-Rev will be liaised soon
Drafts sent to SC6: waiting
  Motion approving 802.1BA-Rev liaison to SC6 for information when the SA Ballot starts approved by EC in Jul 2021
  (Sep 2021) Draft ready to be liaised for information
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 52: IEEE 802.1ACct will be liaised soon
Drafts sent to SC6: waiting
  Motion approving 802.1ACct liaison to SC6 for information when the SA Ballot starts approved by EC in Jul 2021
  (Sep 2021) Draft ready to be liaised for information
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 53: IEEE 802.3 has 15 standards in the pipeline for adoption under the PSDO process
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.3cb | D3.0 | Jun 17 | Passed | 8 Apr 19 | Closes | 11 Nov 21 | Jun 19
.3bt | D3.2 | Feb 18 | Passed | 17 Oct 20 | Closes | 11 Nov 21 | n/a
.3cd | D3.0 | Feb 18 | Passed | 17 Oct 20 | Closes | 11 Nov 21 | n/a
.3cn | D3.1 | Dec 19 | Passed | 14 Dec 20 | Passed | 8 Sep 21 | Waiting
.3cg | D3.1 | Jun 19 | Passed | 14 Dec 20 | Closes | 17 Nov 21 | n/a
.3cq | D3.2 | Dec 19 | Passed | 14 Dec 20 | Passed | 8 Sep 21 | Waiting
.3cm | D3.1 | Dec 19 | Passed | 14 Dec 20 | Passed | 8 Sep 21 | Waiting
.3ch | D3.0 | Dec 19 | Passed | 14 Dec 20 | Passed | 8 Sep 21 | Waiting
.3ca | D3.0 | Dec 19 | Passed | 14 Dec 20 | Closes | 17 Nov 21 | n/a
.3.2 | D3.0 | Feb 19 | Passed | 14 Dec 20 | Closes | 18 Oct 21 | Feb 21

## Slide 54: IEEE 802.3 has 15 standards in the pipeline for adoption under the PSDO process
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.3cr | D3.1 | Oct 20 | Passed | 11 Jun 21 | Waiting | - | n/a
.3cu | D3.0 | Oct 20 | Passed | 11 Jun 21 | Waiting | - | n/a
.3ct | D3.1 | Jan 21 | Closes | 9 Oct 21 | - | - | -
.3cv | D3.0 | Jan 21 | Closes | 9 Oct 21 | - | - | -
.3cp | D3.0 | Feb 21 | Closes | 9 Oct 21 | - | - | -

## Slide 55: IEEE 802.3 WG has a number of regular participants in IEEE 802 JTC1 SC activities
Regular participants
  David Law (802.3 Chair)
  Adam Healey

## Slide 56: IEEE 802.3cb-2018 FDIS ballot closes on 11 Nov 2021
Drafts sent to SC6: sent
  802.3cb D3.0 was liaised in June 2017
60-day pre-ballot: passed & response sent
  802.3cb-2018 60-day ballot passed on 8 April 2019 (N16914)
    Passed 8/0/9 on need for ISO standard
    Passed 6/1/10 on support for submission to FDIS
    China NB voted “no” with comments; response was sent in June 2019 (N16971)
FDIS ballot: closes 11 Nov 2021
  (Sep 2021) Any comments will probably not be considered until Jan 2022
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 1

## Slide 57: IEEE 802.3bt-2018 FDIS ballot closes on 11 Nov 2021
Drafts sent to SC6: sent
  802.3bt D3.2 was liaised in Feb 2018
60-day pre-ballot: passed
  Submission approved in Mar 2019
  802.3cd-2018 60-day ballot passed on 17 Oct 2020 (N17340)
    Passed 7/0/10 on need for ISO standard
    Passed 6/0/11 on support for submission to FDIS
FDIS ballot: closes 11 Nov 2021
  (Sep 2021) Any comments will probably not be considered until Jan 2022
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 2

## Slide 58: IEEE 802.3cd-2018 FDIS ballot closes on 11 Nov 2021
Drafts sent to SC6: sent
  802.3cd D3.0 was liaised in Feb 2018
60-day pre-ballot: passed
  802.3bt-2018 60-day ballot passed on 17 Oct 2020 (N17339)
    Passed 7/0/10 on need for ISO standard
    Passed 6/0/11 on support for submission to FDIS
FDIS ballot: closes 11 Nov 2021
  (Sep 2021) Any comments will probably not be considered until Jan 2022
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 3

## Slide 59: IEEE 802.3cn-2019 FDIS ballot passed with a response required
Drafts sent to SC6: sent
  802.3cn D3.1 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: passed
  802.3cn-2019 60-day ballot passed on 14 Dec 2020 (N17447)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: passed with a response required
  802.3cn-2019 FDIS ballot passed on 8 Sep 2021 (N?????)
    Passed 9/1/9
    China NB voted no with the usual security comment
    (Sep 2021) Responses will be discussed in Nov plenary
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 4:2021

## Slide 60: IEEE 802.3cg-2019 FDIS ballot closes 17 Nov 2021
Drafts sent to SC6: sent
  802.3cg D3.1 was liaised for information in Jun 2019 (N16973)
  802.3cg D3.4 was approved to be liaised for information in Nov 2019
    However, David Law subsequently decided that the similarity of D3.4 with D3.1 meant another liaison was not justified at this time
60-day pre-ballot: passed
  802.3cg-2019 60-day ballot passed on 14 Dec 2020 (N17444)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: closes 17 Nov 2021
  (Sep 2021) Any comments will probably not be considered until Jan 2022
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 5:2021

## Slide 61: IEEE 802.3cq-2020 FDIS ballot passed with a response required
Drafts sent to SC6: sent
  802.3cq D3.2 was liaised for information in Dec 2019 (N17086)
    D3.1 was approved by EC but D3.2 was available and so was the version liaised
60-day pre-ballot: passed
  802.3cq-2020 60-day ballot passed on 14 Dec 2020 (N17448)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: passed with a response required
  802.3cq-2020 FDIS ballot passed on 8 Sep 2021 (N?????)
    Passed 9/1/9
    China NB voted no with the usual security comment
    (Sep 2021) Responses will be discussed in Nov plenary
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 6:2021

## Slide 62: IEEE 802.3cm-2020 FDIS ballot passed with a response required
Drafts sent to SC6: sent
  802.3cm D3.1 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: passed
  802.3cm-2020 60-day ballot passed on 14 Dec 2020 (N17449)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: passed with a response required
  802.3cm-2020 FDIS ballot passed on 8 Sep 2021 (N?????)
    Passed 9/1/9
    China NB voted no with the usual security comment
    (Sep 2021) Responses will be discussed in Nov plenary
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 7:2021

## Slide 63: IEEE 802.3ch-2020 FDIS ballot passed with a response required
Drafts sent to SC6: sent
  802.3ch D3.0 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: passed
  802.3ch-2020 60-day ballot passed on 14 Dec 2020 (N17446)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: passed with a response required
  802.3ch-2020 FDIS ballot passed on 8 Sep 2021 (N?????)
    Passed 9/1/9
    China NB voted no with the usual security comment
    (Sep 2021) Responses will be discussed in Nov plenary
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 8:2021

## Slide 64: IEEE 802.3ca-2020 FDIS ballot closes 17 Nov 2021
Drafts sent to SC6: sent
  802.3ca D3.0 was liaised for information in Dec 2019 (N17086)
60-day pre-ballot: passed
  802.3ca-2020 60-day ballot passed on 14 Dec 2020 (N17445)
    Passed 9/0/9 on need for ISO standard
    Passed 9/0/9 on support for submission to FDIS
FDIS ballot: closes 17 Nov 2021
  (Sep 2021) Any comments will probably not be considered until Jan 2022
  Will be published as ISO/IEC/IEEE 8802-3:2020/Amd 9:2021

## Slide 65: IEEE 802.3.2-2019 FDIS ballot closes 18 Oct 2021
Drafts sent to SC6: sent
  802.3.2 D3.0 was liaised for information in Feb 2019 (N16893)
60-day pre-ballot: passed & response sent
  802.3.2-2019 60-day ballot passed on 14 Dec 2020 (N17451)
    Passed 8/1/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China NB voted “no” with two comments
    Response sent in Feb 2021 (N17474)
FDIS ballot: closes 18 Oct 2021
  (Sep 2021) Any comments will probably be considered in Nov 2021
  Will be published as ISO/IEC/IEEE 8802-3-2:2021

## Slide 66: IEEE 802.3cr is waiting for FDIS ballot to start
Drafts sent to SC6: sent
  IEEE 802.3cr D3.1 was liaised in Oct 2020 (N17346)
60-day pre-ballot: passed
  IEEE 802.3cr 60-day ballot passed on 11 Jun 2021 (N17517)
    Passed 9/0/10 on need for ISO standard
    Passed 8/0/11 on support for submission to FDIS
FDIS ballot: waiting
  (Sep 2021) Jodi expects start in next few weeks

## Slide 67: IEEE 802.3cu is waiting for FDIS ballot to start
Drafts sent to SC6: sent
  IEEE 802.3cu D3.0 was liaised in Oct 2020 (N17346)
60-day pre-ballot: passed
  IEEE 802.3cu 60-day ballot passed on 11 Jun 2021 (N17515)
    Passed 9/0/10 on need for ISO standard
    Passed 8/0/11 on support for submission to FDIS
FDIS ballot: waiting
  (Sep 2021) Jodi expects start in next few weeks

## Slide 68: IEEE 802.3ct 60-day ballot closes 9 Oct 2021
Drafts sent to SC6: sent
  IEEE 802.3ct D3.1 was liaised in Jan 2021 (N17453)
60-day pre-ballot: closes 9 Oct 2021
  (Sep 2021) Any comments will probably be considered in Nov 2021
FDIS ballot: waiting

## Slide 69: IEEE 802.3cv 60-day ballot closes 9 Oct 2021
Drafts sent to SC6: sent
  IEEE 802.3cv D3.0 was liaised in Jan 2021 (N17453)
60-day pre-ballot: closes 9 Oct 2021
  (Sep 2021) Any comments will probably be considered in Nov 2021
FDIS ballot: waiting

## Slide 70: IEEE 802.3cp 60-day ballot closes 9 Oct 2021
Drafts sent to SC6: sent
  IEEE 802.3cp D3.0 was liaised in Feb 2021 (N17475)
60-day pre-ballot: closes 9 Oct 2021
  (Sep 2021) Any comments will probably be considered in Nov 2021
FDIS ballot: waiting

## Slide 71: IEEE 802.11 has 9 standards in the pipeline for adoption under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
11ax | D6.0 | Jan 20 | Passed | 10 Aug 21 | - | - | Waiting
11ay | D8.0 | Feb 21 | Closes | 9 Oct 21 | - | - | -
11md | D3.0 | Jan 20 | Passed | 11 Jun 21 | Waiting | - | Aug 2021
11az | Waiting | - | - | - | - | - | -
11ba | D8.0 | Feb 21 | - | - | - | - | -
11bb | Waiting | - | - | - | - | - | -
11bc | Waiting | - | - | - | - | - | -
11bd | Waiting | - | - | - | - | - | -
11be | Waiting | - | - | - | - | - | -

## Slide 72: IEEE 802.11 WG has a number of regular participants in IEEE 802 JTC1 SC activities
Regular participants
  Andrew Myles
  Dan Harkins
  Dorothy Stanley (802.11 WG Chair)

## Slide 73: IEEE 802.11ax 60-day pre-ballot passed but responses are required
Drafts sent to SC6: sent
  Liaised D4.0 out of March 2019 meeting (N16974)
  Liaised D6.0 out of Jan 2020 meeting (N17096)
60-day pre-ballot: passed, with responses required
  IEEE 802.11ax 60-day ballot passed on 10 Aug 2021 (N17599)
    Passed 10/0/9 on need for ISO standard
    Passed 6/4/9 on support for submission to FDIS
    With negative comments from China (usual complaints)
    With negative comments from Sweden, Finland, Germany & a positive comment from Japan (wrt negative LoAs)
  Advice has been sought from IEEE-SA on the negative LoA issue
FDIS ballot: waiting

## Slide 74: The SC will consider a response to the comments on 802.11ax in the 60-day ballot
  The comments have two components
    The usual comments from China NB related to security & related matters
    Comments from Sweden, Germany, Finland and Japan NBs related to three negative LoAs associated with IEEE 802.11ax
  A proposed response to all comments is in 11-21-1400
  Discussion will occur in the IEEE 802 JTC1 SC today

## Slide 75: SC6 HoDC discussion suggests IEEE is going to have to work with ISO staff on the IPR issues
  The SC6 HoDC discussed the IEEE 802.11ax-2021 IPR related comments on 20 August
  The report from this meeting follows:
    The second issue concerns the results of the IEEE 802.11ax-2021 voting, with several NBs expressing serious concerns that some standards will not open their patents
    The secretary contacted the ISO secretariat and reported that it could not be published as IS in this state
    At this meeting, HoDC decided to follow the decision of the ISO TMB
  This reports suggest that we are going to have to work with ISO staff on this matter

## Slide 76: The SC will consider a response to the comments on 802.11ax in the 60-day ballot
  Progression requires approval by IEEE 802.11 WG (next week) and IEEE 802 EC (later)
    The IEEE 802 EC could approve by electronic motion
      Opening upon/shortly after the 802.11 WG approval, perhaps 22 Sept 2021
      With 10 days duration & possible early close
      The IEEE 802 EC could approve at its monthly teleconference on 5 Oct 2021
  The goal today is to refine the proposal so that it is ready for consideration by the IEEE 802.11 WG
    It will probably be proposed to the WG as an individual member motion

## Slide 77: IEEE 802.11ay 60-day ballot closes 9 Oct 2021
Drafts sent to SC6: sent
  Liaised D3.0 out of March 2019 meeting (N16974)
  Liaised D5.0 out of Jan 2020 meeting (N17096)
  Liaised D7.0 out of Jan 2021 meeting (N17479)
60-day pre-ballot: closes 9 Oct 2021
  Note that four negative LOAs on 802.11ay may cause a similar problem to the 802.11ax problem
    One of the negative LoAs specifies a patent number, unlike the 11ax situation
    However, the proposed LS for 11ax is also applicable to the 11ay situation
    However, based on advice to the SC6 HoDC, ISO staff also seem to recognise this is an ISO problem that can be solved with requests for LoAs by ISO
FDIS ballot: waiting

## Slide 78: IEEE 802.11az will be liaised in the future
Drafts sent to SC6: waiting
  Will be liaised in the future
    Draft is not mature as of Mar 2021
    Will send draft when in SA Ballot
    Probably only send at SA stage
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 79: IEEE 802.11ba is waiting for start of 60-day ballot
Drafts sent to SC6: waiting
  Liaised D6.0 in March 2020 (N17157)
  Liaised D8.0 in Feb 2021 (N17479)
60-day pre-ballot: waiting
  WG motion to enter PSDO process approved in May 2021
    (Jul 2021) EC approved, for submission after publication
      Will be published on 16 Aug 2021
  (Sep 2021) The ballot has not yet started but it will probably run into the same IPR issue as 802.11ay (and 802.11ax) because there are explicit negative LoAs associated with 802.11ba
FDIS ballot: waiting

## Slide 80: IEEE 802.11bb will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet - probably only send at SA ballot stage
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 81: IEEE 802.11bc will be liaised when appropriate
Drafts sent to SC6: waiting
  At D1.0 - probably only send at SA Ballot stage
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 82: IEEE 802.11bd will be liaised when appropriate
Drafts sent to SC6: waiting
  At D1.0 only – probably only send at SA Ballot stage
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 83: IEEE 802.11be will be liaised when appropriate
Drafts sent to SC6: waiting
  No approved draft yet – may send after initial WG LB approval (first ballot with versions of all features)
60-day pre-ballot: waiting
FDIS ballot: waiting

## Slide 84: IEEE 802.11md is waiting for start of FDIS ballot
Drafts sent to SC6: waiting
  802.11md D3.0 was liaised for information in Jan 2020 (N17082)
60-day pre-ballot: passed & response required
  802.11md 60-day ballot passed on 1 Jun 2021 (N17516)
    Passed 9/0/10 on need for ISO standard
    Passed 8/1/10 on support for submission to FDIS
  The China NB voted “no” with 18 comments
    Response (see 11-21-1039-03) was approved by WG & EC in July 2021
    Liaised in Aug 2021 (N????? – requested number again on 20 Sept)
FDIS ballot: waiting

## Slide 85: IEEE 802.15 has zero standards in the pipeline for adoption under the PSDO
Std | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
- | - | - | - | - | - | - | -

## Slide 86: IEEE 802.15 WG has a number of regular participants in IEEE 802 JTC1 SC activities
Regular participants
  Peter Yee

## Slide 87: 802.15’s interest in the PSDO process is unclear
  The new 802.15 leadership have been pinged about whether IEEE 802.15 will be forwarding other documents through the PSDO process …
  … but no response has been received
  (May 2021) Ben Rolfe will drive proces in 802.15 WG to push 802.15 standards into the PSDO process
    He will provide a list to Andrew Myles and Peter Yee
    Likely candidates are:
      IEEE 802.15.4-2020
      IEEE 802.15.4w
      IEEE 802.15.4y
      IEEE 802.15.9ma
      IEEE 802.15.4z
      ... others?
  (Sep 2021) Peter Yee will walk WG through the process

## Slide 88: IEEE 802.19 has not yet considered submissions to the PSDO process
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved

## Slide 89: IEEE 802.19 WG has a number of regular participants in IEEE 802 JTC1 SC activities
Regular participants
  <none so far>

## Slide 90: Should IEEE 802.19.3 be submitted into the PSDO process?
  Recently IEEE 802.19.3 was published
  The JTC1 SC Chair asked the IEEE 802.19 WG Chair in Apr 2021 whether it should be submitted into the PSDO process
  The Task Group Chair (Ben Rolfe) & Task Group Editor (Jianlin Guo) expressed interest via the WG Chair (Steve Shellhammer)
  (May 2021) Ben Rolfe will drive proces in 802.19 WG to push 802.19.3 standard into the PSDO process
    (Sep 2021) Steve Shellhammer (802.19 WG Chair) will follow up with Ben
    (Sep 2021) Myles sent Shellhammer and Rolfe a link to iMeet site (including the process)

## Slide 91: IEEE 802.22 has one standard in the pipeline for adoption under the PSDO
802 | Last draft liaised |  | 60-day pre-ballot |  | 5-month FDIS ballot |  | Comments resolved
.22-REV | D8.0 | Nov 19 | Passed | 17 Oct 20 | Waiting | - | Dec 20

## Slide 92: IEEE 802.22 WG has a number of regular participants in IEEE 802 JTC1 SC activities
Regular participants
  Apurva Mody

## Slide 93: IEEE 802.22-2019 FDIS ballot needs to restart
Drafts sent to SC6: sent
  D8.0 sent in Nov 2019 (N17064)
60-day pre-ballot: passed & response sent
  IEEE 802.22-2019 passed on 16 Oct 2020 (N17342)
    Passed 6/0/11 on need for ISO standard
    Passed 5/1/11 on support for submission to FDIS
    China NB voted “no” with comments; response will be approved in Nov 2020
  Comment resolution was approved by 802 EC in Nov 2020 and sent in late Dec 2020 (N17405)
FDIS ballot: waiting
  Was supposed to close on 9 Dec 2021, but it will be restarted because the wrong file was sent to ISO from IEEE-SA 
  Will be published as ISO/IEC/IEEE 8802-22:2021

## Slide 94: The last SC6 meeting was run as a virtual meeting in Aug/Sep 2021
Meeting
  ISO/IEC JTC1/SC6
Dates
  20 Aug 2021 – 10 Sep 2021
Location
  Virtual
Deadlines (for WG1)
  New agenda items: 9 July 2021
  New contributions on existing agenda items: 23 Jul 2021
  New comments: 13 Aug 2021
Following meetings
  Apr 2022 in Austria
  Dec 2022/Jan 2023 in Korea
  Oct/Nov 2023

## Slide 95: A number of IEEE 802 participants attended the SC6 meetings
Known WG1 attendees
  Peter Yee
  David Law
  Jodi Haasz
  Dorothy Stanley
  Andrew Myles
Known SC6 attendees
  Andrew Myles
  Peter Yee
  Glenn Parsons (Canada NB)
  Dorothy Stanley
  Jodi Haasz

## Slide 96: There was very little of interest to IEEE 802 on the SC6/WG1 agenda
  Agenda
  Welcome& ISO/IEC Codes of Conduct
  Roll Call
  Approval of Agenda
  Review Meeting Reports
  Active Work Items
    ISO/IEC 4005 Low Altitude Drone Area Network (LADAN)
    Revision of ISO/IEC18092 (NFCIP -1)
    Revision of ISO/IEC 23917:2005 NFCIP-1 Protocol Test Methods
    Revision of ISO/IEC 19369:2014NFCIP-2 Test method
  …

## Slide 97: There was very little of interest to IEEE 802 on the SC6/WG1 agenda
  Agenda
  Review on Potential updates of Ad-Hoc group related to WG 1
    AG 1 on Wearable Devices
    AHG 1 on Networking for Blockchain
    AG 2 on Concepts and Terminology
    AHG 2 on Trustworthiness
  Liaison
    Liaisons with other SDOs
      JTC1/SC17: Cards and security devices for personal identification
      NFC Forum
      JTC 1/SC 27: IT Security techniques
      JTC 1/SC 41: Internet of Things and related technologies
      IEC TC 100/TA 15ISO/TC204
      ECMA International
      IEEE 802 (see ec-21-0165-00)
    Review liaison status

## Slide 98: There was very little of interest to IEEE 802 on the SC6/WG1 agenda
  Agenda
  Introduction of New Item
  Information from ISO/IEC/TMB/SMB
  Other Business
    Improvement of WG 1 Organization
    Outputs review and recommendation of Resolutions
  Adjournment

## Slide 99: The HK NB uploaded a document for IEEE 802.11 WG review
  The HK NB uploaded a document (WG1 N289) that
    Asserts High Efficiency wrt 802.11ax is ill defined
    Evaluates 1024QAM in 802.11ax – noting deficiencies
    Evaluates 4096QAM in 802.11be – noting deficiencies
    Expressed concerns about high order QAM in the future
    Proposes SC6 start a research program on “the challenges of MCS schemes and the ways to continuously improve efficiencies of communication and network systems”
  It was not discussed in WG1 because it was late but a request was made for IEEE 802.11 WG review

## Slide 100: The SC will consider a possible response to HK NB document
  An IEEE 802.11 WG expert has reviewed WG1 N289
  A possible response has been drafted
    See 11-21-1450-00
    It includes a high level summary …
    … and a review by an IEEE 802.11 WG expert
  The SC will discuss the document and hopefully approve it
    Please review beforehand if possible

## Slide 101: The SC will consider a possible response to HK NB document
Motion
  The IEEE 802 JTC1 SC recommends to the IEEE 802.11 WG that 11-21-1450-00 be liaised to ISO/IEC JTC1/SC6/WG1 as a response to the request in WG1 for a review of WG1 N289
  Moved: Eldad
  Seconded: Dan
  (Sep 21) Approved by unanimous consent, with assumption that the 802.11 WG Chair will have editorial licence to improve any less than ideal language

## Slide 102: Three new Work Items of potential interest to IEEE 802 were proposed in SC6/WG1
Three new WIs have been proposed by Korea NB
  NWIP on Control Protocol for RF Directional Signal Transmission
    Seems to want to define a beamforming mechanism that can be used generally
    There was some discussion about how existing systems are doing this already
    No action?
    (Sep 2021) this WI seems to have died
IEEE comments
  ?

## Slide 103: Three new Work Items of potential interest to IEEE 802 were proposed in SC6/WG1
Three new WIs have been proposed by Korea NB
  NWIP (changed to PWI) on Industrial Wireless Network
    Seem to want to define the “perfect” network, but it is not clear they know how
    Discussion noted that systems are solving the industrial problem already
    Comments were requested for interim in late Feb 2022
IEEE comments
  Glenn Parsons noted
    This is proposing a new standard for Wireless TSN.
    It suggests that 5G-TSN is not good enough and WiFi 6 (802.11ax) is worse
    It does not consider WiFi 7 (802.11be)
  (Sep 2021) Canada NB voted against this PWI
  (Sep 2021) IEEE 802 may comment – plan is to prepare comments in Nov 2021

## Slide 104: Three new Work Items of potential interest to IEEE 802 were proposed in SC6/WG1
Three new WIs have been proposed by Korea NB
  NWIP (changed to PWI?) on Wearable Robot Area Network
    DC power line communication based on conductive textiles
    Comments were requested for interim in late Feb 2022
IEEE comments
  (Sep 2021) IEEE 802 may comment – plan is to prepare comments in Nov 2021

## Slide 105: SC6/WG1 are planning an interim meeting in Feb 2022
Meeting
  ISO/IEC JTC1/SC6/WG1
Dates
  15-18 Feb 2022
Location
  Virtual
Topics
  ISO/IEC 18092 (NFCIP)
  ISO/IEC 23917 (NFCIP)
  WLAN MCS Efficiency (WG1 N289)
  ISO/IEC 4005 (Drone)
  PWI-WRAN (Wearable Robot AreaNetwork)
  PWI-DWIN (Deterministic Wireless Industrial Network)

## Slide 106: There was very little of interest to IEEE 802 on the SC6/WG7 agenda
Agenda
…
CRM of CD ballot results on Future Network
CRM of DIS ballot results on Future Network
Consideration of the next steps on Future Network
Review the current status of RINA
Review updated text of Wireless LAN Access Control
    WD 5021-1: Networking Architecture Specification
    WD 5021-2: Technical Specification for Dispatching Platform
…

## Slide 107: Both Wireless LAN Access Control standards are going to CD ballot
  Proposed standards
    ISO/EC 5021-1: Wireless LAN Access Control – Part 1: Networking architecture specification
    ISO/IEC 5021-2: Wireless LAN Access Control – Part 2: Technical specification for dispatching platform
  Introduction
    This International Standard specifies the Cloud AC networking architecture and operation mechanism based on Cloud AC dispatch platform(CADP). The Standard describes the Cloud AC network architecture, the Cloud AC allocating process, the wireless access point (AP) accessing process, Cloud AC changing-over process, and the hot backup mechanisms of CADP.
    This International Standard is suitable for large-scale deployment of WLAN networks, making WLAN network deployment and operation easier, more efficient and less costly
  Does anyone care? (Sep 2021) Unclear

## Slide 108: ISO/IEC JTC1/SC6 has a new Committee Manager as of July 2019
  The new ISO/IEC JTC1/SC6 Committee Manager is
    Name: Mr. Jungyup OH
    Nationality: Korea (Rep. of)
    Affiliation: Telecommunications Technology Association (TTA)
    Mobile / E-mail: +82-31-780-9054 / houman@tta.or.kr
  Various submissions to SC6 should now be sent to Mr Oh

## Slide 109: ISO/IEC JTC1 has changed the rules so that “experts” rather than “NBs” participate in WGs
  The organisational structure in ISO/IEC JTC1 changed in 2016 to align its operation with ISO rules
  A communication from JTC1 states
    Working Groups are comprised of INDIVIDUAL EXPERTS appointed by National Bodies and Liaison Organizations
    These experts MUST be entered into Global Directory to be considered a member of the WG and to receive documents
    National Bodies are responsible for ensuring that their expert appointments are up to date
    Liaison Organizations work via ITTF to maintain their expert members
    If the expert is NOT in Global Directory, he/she will not receive documents and will NOT be considered a member of the WG.
  Technically this means someone not in the Global Directory could not speak SC6 meetings but no one has raised this as an issue

## Slide 110: The SC Chair has been empowered to appoint experts to the SC6 document access lists
  One way of dealing with this change is to empower the SC Chair to appoint experts to WG1 and WG7, with the understanding that anyone who volunteers will be appointed
  Motion (ratified in May 2014 by IEEE 802 EC)
    The IEEE 802 JTC1 SC recommends to the IEEE 802 EC that the Chair of the IEEE 802 JTC1 SC be empowered to submit the names to ITTF of any IEEE 802 members who volunteer as “experts” to the appropriate Working Group lists in ISO/IEC JTC1
    Moved
    Seconded
    Result 9/0/0
  Yell if you would like to be added …

## Slide 111: Various names have been added as IEEE experts to SC6
IEEE experts to SC6
  Natasha Alvarado (staff)
  Christy Bahn (staff)
  Adrien Barmaksiz (staff)
  Jodi Haasz (staff)
  Dan Harkins (802.11)
  Adam Healey (802.3)
  David Law (802.3)
  Hyeong Ho Lee (802.11)
  Stephen McCann (802.11)
  Andrew Myles (802)
  Paul Nikolich (802)
  Karen Randall (802.1)
  Adrian Stephens (retired?)
  Peter Yee (802)
NB experts in SC6
  <none>

## Slide 112: Various names have been added as IEEE experts to SC6/WG1
IEEE experts to SC6/WG1
  Natasha Alvarado (staff)
  Adrien Barmaksiz (staff)
  Paul Congdon (802.1)
  Jodi Haasz (staff)
  Dan Harkins (802.11)
  Adam Healey (802.3)
  Bruce Kraemer (retired?)
  David Law (802.3)
  Hyeong Ho Le (802.11)
  Andrew Myles (802)
  Paul Nikolich (802)
  Al Petrick (802)
  Karen Randall (802.1)
  Mick Seaman (802.1)
  Ian Sherlock (802.11)
  Adrian Stephens (retired?)
  Brian Weis (retired?)
  Peter Yee (802)
NB experts in SC6/WG7
  Dorothy Stanley (US NB/802.11)
  Bill Carney (US NB/802.11)
  Stephen McCann (UK NB/802.11)
  John Messenger (UK NB/802.1)
  James Lepp (Canada NB/802.11)
  Glenn Parsons (Canada NB/802.1)

## Slide 113: Various names have been added as IEEE experts to SC6/WG7
IEEE experts to SC6/WG7
  Natasha Alvarado (staff)
  Jodi Haasz (staff)
  Dan Harkins (802.11)
  Adam Healey (802.3)
  Bruce Kraemer (retired?)
  David Law (802.3)
  Hyeong Ho Lee (802.11)
  Stephen McCann (80
  John Messenger (802.1)
  Andrew Myles (802.11)
  Al Petrick (802)
  Karen Randall (802.1)
  Mick Seaman (802.1)
  Ian Sherlock (802.11)
  Brian Weis (retired?)
  Peter Yee (802)
NB experts to SC6/WG7
  Dorothy Stanley (US NB/802.11)
  Bill Carney (US NB/802.11)
  James Lepp (Canada NB/802.11)
  Glenn Parsons (Canada NB/802.1)

## Slide 114: Are there any other matters for consideration by IEEE 802 JTC1 SC?

## Slide 115: The IEEE 802 JTC1 SC will adjourn for the week
Motion:
  The IEEE 802 JTC1 SC, having completed its business in Sept 2021, adjourns
    By consent

## Slide 116: Additional process material

## Slide 117: The SC agreed in Nov 2014 on a process for developing & approving PSDO comment resolutions
In the beginning …
  All 60 ballot and FDIS ballot comment responses were developed and approved by the IEEE 802 JTC1 SC and then the IEEE 802 EC
Now that we have matured …
  Most WGs are processing and approving comment resolutions, and then forwarding the resolutions to IEEE 802 EC directly without involving the IEEE 802 JTC1 SC
  The IEEE 802 JTC1 SC is continuing to provide advice on non-technical comments, to ensure consistency across WGs
Going forward …
  It is planned that we institutionalise the practice above – see11-15-1287
  It is expected that the WG Chairs and the IEEE 802 JTC1 SC Chair will keep each other informed

## Slide 118: Old status pages

## Slide 119: IEEE 802.11-2012 has been published
60-day pre-ballot: passed & comment resolutions liaised
  60-day pre-ballot passed in 2012
    Responses to comments were liaised to SC6
FDIS ballot: passed & comment resolutions liaised
  FDIS passed in 2012 (6N15494)
  Standard published as ISO/IEC/IEEE 8802-11:2012
  FDIS comments liaised in Dec 2013
    All the FDIS comments were submitted to TGmc for processing
    Additional comments from Swiss NB in N15623 (a response to the IEEE 802/SC6 collaboration procedure) were also referred to TGmc
    All the comments have been considered and resolutions approved as of November 2013
      See 11-13-0123-05 liaised as 6N15832 in Nov 2013

## Slide 120: IEEE 802.1X-2010 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1X-2010 in N15515 in Dec 2012
  Pre-ballot passed in 2013
    Voting results in N15555
    Comments from China NB replied to by IEEE 802 in N15607
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/12 on 21 Oct 2013
    Voting results in N15771
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comments resolved in Dec 2013
    Liaised to SC6 as N15871 in Jan 2014
  Standard has been published as ISO/IEC/IEEE 8802-1X:2013

## Slide 121: IEEE 802.1AE-2006 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AE-2006 in N15516 in Dec 2012
  Pre-ballot passed in 2013
    Voting results in N15556
    Comments from China NB replied to by IEEE 802 in N15608
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/13 on 21 Oct 2013
    Voting results in N15770
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comments resolved in Dec 2013
    Liaised to SC6 as N15871 in Jan 2014
  Standard has been published as ISO/IEC/IEEE 8802-1AE:2013

## Slide 122: IEEE 802.1AB-2009 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AB-2009 in N15588 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15626
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/16 on 18 Dec 2013
    Voting results in N15829
    China NB only negative vote, with comments from China NB & Switzerland NB
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15944
  The standard was published as ISO/IEC/IEEE 8802-1AB:2014 on 15 March 2014

## Slide 123: IEEE 802.1AR-2009 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AR-2009 in N15589 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15627
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 17/2/16 on 18 Dec 2013
    Voting results in N15830
    China NB & Switzerland NB voted “no” and commented
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15947
  Standard was published as ISO/IEC/IEEE 8802-1AR:2014 on 15 March 2014

## Slide 124: IEEE 802.1AS-2011 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Submission of IEEE 802.1AS-2011 in N15590 in March 2013
  Pre-ballot passed in May 2013
    Voting results in N15628
    Comments from China replied to in N15659
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 18/1/16 on 18 Dec 2013
    Voting results in N15831
    China NB voted “no” and China NB & Switzerland NB commented
  FDIS comment responses were approved by 802.1 WG in March 2014, and liaised to SC6 in May 2014 as N15948
  Standard was published as ISO/IEC/IEEE 8802-1AS:2014 on 15 March 2014

## Slide 125: IEEE 802.1BA-2011 has been published
Drafts sent to SC6: sent
  IEEE 802.1BA-2011 was liaised (N16149) to SC6 on 7 April 2015
60-day pre-ballot: passed & comment responses liaised
  The 60 ballot passed on 23 Sept 2015
    Support need for ISO standard? Passed 10/0/9
    Support this submission being sent to FDIS? Passed 8/0/11
    Only two substantive comments that needed a response
  A response was sent in Jan 2016
FDIS ballot: passed
  Ballot passed on 17 Aug 2016 (see N16461)
    Passed 14/0/18, with no comments
  Published as <what>

## Slide 126: IEEE 802.1BR-2012 has been published
Drafts sent to SC6: sent
  IEEE 802.1BR-2012 was liaised to SC6 on 7 April 2015
60-day pre-ballot: passed & comment responses liaised
  The 60 ballot passed on 23 Sept 2015
    Support need for ISO standard? Passed 10/0/9
    Support this submission being sent to FDIS? Passed 9/0/10
    Only one substantive comment that needed a response
  A response was sent in Jan 16
FDIS ballot: passed
  Ballot passed on 17 Aug 2016 (see N16462)
    Passed 14/0/18, with no comments
  Published as <what>

## Slide 127: IEEE 802.3-2012 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15595 passed in May 2013
    Voting results in N15632
    Comments from China were responded to by the 802.3 Maintenance TF in Geneva in N15724
FDIS ballot: passed & no comment resolutions required
  FDIS passed 16/0/20 on 16 Feb 2014
    Voting results in N15893
  No FDIS comments need to be resolved 
  Standard was published as ISO/IEC/IEEE 8802-3:2014

## Slide 128: IEEE 802.11ae-2012 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15552 passed in Feb 2013
    Voting results in N15599
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 14/1/20 on 28 Jan 2014
    Voting results in N15883
    China NB voted “no” and commented they will not recognise result
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 1:2014

## Slide 129: IEEE 802.11aa-2012 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15554 passed in Feb 2013
    Voting results in N15602
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/18 on 28 Jan 2014
    Voting results in N15884
    China NB voted “no” and commented they will not recognise result
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 2: 2014

## Slide 130: IEEE 802.11ad-2012 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on N15553 passed in Feb 2013
    Voting results in N15601
    Comments from China replied to by IEEE 802 in N15647
    Comments from Japan in N15664 were resolved in discussions with commenter
FDIS ballot: passed & comment resolutions liaised
  FDIS passed 16/1/17 on 28 Jan 2014
    Voting results in N15885
    China NB voted “no” and commented they will not recognise result
    Switzerland commented on editorial matters similar to comments on 802.1X/AE
  FDIS comment responses were approved by 802 in July 2014
    See 11-14-0552-00
  Standard was published as 8802-11:2012/Amd 3: 2014

## Slide 131: IEEE 802.22 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on 802.22 (N15925) passed in May 2014
    Voting results in N15954
    Passed 8/1/10
  FDIS comment responses were approved by 802.22 WG in July 2014, and were liaised to SC6 as N16001
FDIS ballot: passed 15 Feb 2015 with no comments
  IEEE staff will facilitate the final process steps to make it an ISO/IEC/IEEE standard
  Was published on 1 May 2015 as ISO/IEC 8802-22:2015

## Slide 132: IEEE 802.1AEbn-2011 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on IEEE 802.1AEbn-2011 (N15809) passed in Jan 2014
    Voting results in N15857
    Passed 9/1/7
    Usual comment from China saying they will not recognise the result
  Pre-ballot comment responses were approved by 802.1 WG in March 2014, and were liaised to SC6 as N15945
FDIS ballot: passed on 1 Feb 2015 & comment resolutions liaised
  FDIS closed on 1 Feb 2015, with one comment (N16123) from China NB
    Passed 12/1/23
    Response was liaised in April 2015 (see N16187)
  Standard is called ISO/IEC/IEEE 8802-1AE:2015/Amd 1 and was published on 28 April 2015

## Slide 133: IEEE 802.1AEbw-2013 has been published
60-day pre-ballot: passed & comment resolutions liaised
  Pre-ballot on IEEE 802.1AEbw-2013 (N15810) passed in Jan 2014
    Voting results in N15858
    Passed 9/1/7
    Usual comment from China saying they will not recognise the result
  Pre-ballot comment responses were approved by 802.1 WG in March 2014, and were liaised to SC6 as N15946
FDIS ballot: passed on 1 Feb 2015 & comment resolutions liaised
  FDIS closed on 1 Feb 2015, with one comment (N16124) from China NB
    Passed 12/1/23
    Response was liaised in April 2015 (see N16187)
  Standard will be called ISO/IEC/IEEE 8802-1AE:2015/Amd 2 and was published on 28 April 2015

## Slide 134: IEEE 802.3.1-2013 has been published
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.3.1-2013 for approval under the PSDO was liaised in August 2014
  The pre-ballot closed on 6 Oct 2014, and passed 11/0/5 & 10/1/5 (N16047)
    Resolutions of “No” comment from China NB was liaised to SC6 as N16086 in Nov 2014
FDIS ballot: passed with no comments
  FDIS passed on 19 June 2015 with 100% approval and no comments
  IEEE 802.3.1-2013 has been published as “Standard for Management Information Base (MIB) — Definitions for Ethernet — Part 3-1”

## Slide 135: IEEE 802.11ac-2013 has been published
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.11ac-2013 for approval under the PSDO was liaised in July 2014
  60-day pre-ballot closed on 22 Sept 2014 and passed 11/1/4
    Resolutions of “No” comments from China NB were liaised to SC6 as N16085 in Nov 2014
FDIS ballot: passed & comment resolutions liaised
  FDIS closed on 11 July 2015 and passed 15/1/0
    Resolutions of “No” comments from China NB were liaised as 11-15-0958r1 in July 2015
  IEEE 802.11ac-2013 has been ratified as 8802-11:2012/Amd 4:2015

## Slide 136: IEEE 802.11af-2013 has been published
60-day pre-ballot: passed & comment resolutions liaised
  The request to submit IEEE 802.11af-2013 for approval under the PSDO was liaised in July 2014
  The 60-day pre-ballot closed on 22 Sept 2014, and passed 11/1/4
    Resolutions of “No” comments from China NB were liaised to SC6 as N16085 (see previous page) in Nov 2014
FDIS ballot: passed & comment resolutions liaised
  FDIS closed on 11 July 2015 and passed 15/1/0
    Resolutions of “No” comments from China NB were liaised as 11-15-0958r1 in July 2015
  IEEE 802.11af-2013 has been ratified as 8802-11:2012/Amd 5:2015

## Slide 137: IEEE 802.1AX-2014 has been published
60-day pre-ballot: passed & no comment responses required
  IEEE 802.1AX-2014 was liaised (N16142) to SC6 on 30 March 2015 for adoption under the PSDO process
  The 60-day pre-ballot ballot closed on 30 May 2015
  It passed with 100% approval and no comments
FDIS ballot: passed & no comment responses required
  FDIS ballot closed on 20 Nov 2015
  It passed with 100% approval and no comments
  It will be known as 8802-1AX:2015

## Slide 138: IEEE 802-2014 has been published
60-day pre-ballot: passed & comment responses liaised
  The submission of IEEE 802-2014 under the PSDO was approved by 802 EC in July 2014, and the 60-day pre-ballot passed on 26 Oct 014
  Comment responses approved by 802 EC on 16 Feb 2015
    See N6133
FDIS ballot: passed and response liaised in Jan 16
  FDIS ballot passed 2 Nov 2015
    Passed 14/1/19, with negative comment from China NB
  A response was discussed in Nov 2015 but it was decided that the 802.1 WG would take responsibility for sending
    Sent in Jan 2016
  The final standard will be known as ISO/IEC/IEEE 8802-A:2015

## Slide 139: IEEE 802.1Xbx-2014 has been published
Drafts sent to SC6: sent
  D1.0, D1.2 (May 14), with submission to PSDO approved in July 2014
60-day pre-ballot: passed & comment responses liaised
  Passed on 19 Mar 2015 with a China NB comment
    Passed 9/1/9 on need for an ISO standard – China NB voted no
    Passed 8/1/10 on submission to FDIS – China NB voted no
  802.1 WG responded to comments in June 2015 (see N16255)
FDIS ballot: passed & comment responses liaised
  Passed on 24 Dec 2015 with a China comment
    Passed 15/1/18 – China NB voted no, with comments (see 6N16364)
  802.1 WG responded to the comment on 21 Apr 2016 (see N16424)
  The standard will be known as ISO/IEC/IEEE 8802-1X:2014/Amd1
    It has been published as of June 2016

## Slide 140: IEEE 802.1Q-Rev-2014 has been published
Drafts sent to SC6: sent
  D2.0 (Jan 14)
60-day pre-ballot: passed & comment responses liaised
  Passed on 23 Mar 2015 with a China NB comment
    Passed 11/1/16 – China NB voted no (see N16135)
  802.1 WG responded to comments in June 2015 (see N16255)
FDIS ballot: passed & comment responses liaised
  Passed on 28 Jan 2016 with China NB comments
    Passed 15/1/20 - China NB voted no and commented (see N16377)
  802.1 WG responded to the comment on 21 Apr 2016 (see N16425)
  The standard will be known as ISO/IEC/IEEE 8802-1Q:2015
    It has been published as of June 2016

## Slide 141: IEEE 802-3-2015 has been published
Drafts sent to SC6: sent
  Liaised to SC6 in Apr 2015
60-day pre-ballot: passed & responses liaised
  Passed, with two comments from China NB (N16448)
    8/1/9 on need for ISO standard
    8/1/9 on support for submission to FDIS
  Responses were liaised in Jul 2016 (see N16458)
FDIS ballot: passed, responses sent and published
  Passed by16/1/20, with two comments from China NB (N16570)
  Response was sent in March 2017 (N16591)
  It has been published as of April 2017 as <what>

## Slide 142: IEEE 802.1Qbv-2015 has been published
Drafts sent to SC6: sent
  802.1Qbv D3.0 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qbv passed 60 pre-ballot on 30 May 2016 (see N16412)
    Support need for ISO standard? Passed 6/1/11
    Support this submission being sent to FDIS? Passed 6/1/11
  China NB voted “no” with one comment
    Response was liaised in Oct 2016 (see N16486)
FDIS ballot: passed & response liaised
  802.1Qbv passed (15/1/17) FDIS ballot on 18 April 2017 (N16613)
  Passed China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017 as <what>

## Slide 143: IEEE 802.1AB-2016 has been published
Drafts sent to SC6: sent
  802.1AB D1.2 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  802.1QAB-2016 passed 60-day pre-ballot on 13 July 2016 (N16447)
    Passed 8/1/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    A response was approved in July 2016 & liaised in Oct 2016 (N16487)
FDIS ballot: passed & response liaised
  802.1QAB-2016 passed FDIS ballot (14/1/20) on 11 April 2017 (N16604)
  Passed China NB voted “no” vote with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017 as <what>

## Slide 144: IEEE 802.1Qca-2015 has been published
Drafts sent to SC6: sent
  802.1Qca D2.1 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qca-2015 passed 60-day pre-ballot on 13 July 2016 (N16446)
    Passed 8/1/9 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    A response was approved in July 2016 and liaised in Oct 2016 (see N16485)
FDIS ballot: passed & response liaised
  802.1Qca-2015 passed FDIS ballot (15/1/17) on 18 April 2017 (N16612)
  China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
  Published in July 2017 as <what>

## Slide 145: IEEE 802.22a has been published
Drafts sent to SC6: sent
  IEEE 802.22a was liaised in July 2015 to SC6 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed & response sent
  IEEE 802.22a was submitted for 60-day ballot in December 2015, and after a delay the ballot passed on 3 April 2016 (N16414)
    Support need for ISO standard? Passed 10/0/8
    Support this submission being sent to FDIS? 9/1/8
  The only comment was a security related comment from the China NB
    802.22 WG response was sent in Nov 2016
FDIS ballot: passed & published
  Passed on 27 July 2017 (12/0/17) with no comments (N16686)
  Final standard was published in Oct 2017 as <what>

## Slide 146: IEEE 8802.1Qbu has been published
Drafts sent to SC6: sent
  802.1Qbu D3.0 was liaised for information in Nov 2015
60-day pre-ballot: passed & response liaised
  802.1Qbu-2016 passed its 60-day ballot on 7 Feb 2017 (N16541)
    Passed 9/0/11 on need for ISO standard
    Passed 7/1/12 on support for submission to FDIS
  China NB voted “no” with one comment
    Response sent to China NB comments (N16601)
FDIS ballot: passed & published
  802.1Qbu-2016 passed its FDIS ballot on 11 Oct 2017(N16721?)
    Passed 11/0/10
  Published in Nov 2017 as <what>

## Slide 147: IEEE 8802.1Qbz has been published
Drafts sent to SC6: sent
  IEEE 802.1Qbz D3.0 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  IEEE 802.1Qbz-2016 passed its 60-day ballot on 7 Feb 2017 (N16540)
    Passed 9/0/11 on need for ISO standard
    Passed 7/1/12 on support for submission to FDIS
  China NB voted “no” with one comment
    Response sent in March 2017 to China NB comments (N16601)
FDIS ballot: passed & published
  802.1Qbz-2016 passed its FDIS ballot on 11 Oct (N16722?)
    Passed 11/0/10
  Published in Nov 2017 as <what>

## Slide 148: IEEE 802.1Qcd-2015 has been published
Drafts sent to SC6: sent
  802.1Qcd-2015 was liaised for information on 26 May 2015
60-day pre-ballot: passed & response sent
  802.1Qcd-2015 passed 60-day pre-ballot on 23 Oct 2016 (N16496)
    Passed 8/0/10 on need for ISO standard
    Passed 6/1/11 on support for submission to FDIS
  China NB voted “no” with one comment
    The response was sent in Nov 2016 (N16505)
FDIS ballot: passed & published
  802.1Qcd-2015 passed its FDIS ballot on 1 Dec 2017 (N??????)
    Passed 14/0/13
  Published in Jan 2018 as <what>

## Slide 149: IEEE 802.1Q-2014/Cor 1-2015 has been published
90-day FDIS ballot: passed & published
  802.1Q-2014/Cor 1-2015 was submitted to PSDO using a special process for corrigenda
  The ballot passed on 16 March 2017 (N16589)
    Do you support the need for a corrigendum to the subject ISO/IEC/IEEE International Standard? 9/0/11
    Do you approve the draft for publication? 8/1/11
  China NB voted “no” with an objection to the use of IEEE 802.1X based security
    Response (N16687) was liaised in July 2017
  Published in Oct 2017 as <what>

## Slide 150: IEEE 8802.3bw has been published
Drafts sent to SC6: sent
  802.3bw was liaised to SC6 in Nov 2015 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed & response liaised
  802.3bw passed 60-day ballot on 19 Sep 2016 (see N16478)
    Support need for IS: passed 7/1/10 (China NB voted no)
    Support submission for this IS: passed 6/1/11 (China NB voted no)
  China NB voted “no” with comments
    Response sent to SC6 in Dec 2016 (see N16509)
FDIS ballot: passed & published
  Passed on 11 Sep 2017 by 15/0/13 (N16712)
    China NB voted “yes” with one comment
    Response sent on 14 Nov 2017 (N16744)
  Published in Oct 2017 as <what>

## Slide 151: IEEE 8802.3bp has been published
Drafts sent to SC6: sent
  D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  Passed on 11 Jan 2017 (N16537)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (N16590)
FDIS ballot: passed & published
  802.3bp passed FDIS ballot on 18 Oct 2017
    Passed 12/0/8
  Published in Nov 2017 as <what>

## Slide 152: IEEE 8802.3bq has been published
Drafts sent to SC6: sent
  802.3bq D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3bq passed 60-day pre-ballot on 11 Jan 2017 (N16536)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see 802.3bp response)
FDIS ballot: passed & published
  802.3bq passed FDIS ballot on 18 Oct 2017
    Passed 12/0/8
  Published in Nov 2017 as <what>

## Slide 153: IEEE 8802.3br has been published
Drafts sent to SC6: sent
  802.3br D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3br passed 60-day pre-ballot on 16 Feb 2017 (N16568)
    Support need for IS: passed 11/0/9
    Support submission for this IS: passed 10/1/9
  China NB voted “no” with one comment
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: passed & published
  802.3br passed FDIS ballot on 11 Oct 2017 (N16723?)
    Passed 11/0/10
  Published in Nov 2017 as <what>

## Slide 154: IEEE 8802.3by has been published
Drafts sent to SC6: sent
  802.3by D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed with comments resolved
  802.3by passed 60-day pre-ballot on 11 Jan 2017 (N16535)
    Support need for IS: passed 9/0/10
    Support submission for this IS: passed 7/1/11
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: passed & published
  802.3by passed FDIS ballot on 18 Oct 2017
    Passed 12/0/8
  Published in Nov 2017 as <what>

## Slide 155: IEEE 8802.3bz has been published
Drafts sent to SC6: sent
  802.3bz was liaised in June 2016 (when in SB)
60-day pre-ballot: passed with comments resolved
  Passed on 16 Feb 2017 (N16567)
    Support need for IS: passed 11/0/9
    Support submission for this IS: passed 10/1/9
  China NB voted “no” with two comments
    IEEE 802.3 sent a response in March 2017 (see IEEE 802.3bp response)
FDIS ballot: passed & published
  802.3bz passed FDIS pre-ballot on 11 Oct 2017 (N16724)
    Passed 11/0/10
  Published in Nov 2017 as <what>

## Slide 156: ISO/IEC/IEEE 802.15.3 has been published
Drafts sent to SC6: sent
  802.15.3-revA D2.0 was liaised in Dec 2015 for information
60-day pre-ballot: passed & response sent
  IEEE 802.15.3-2016 passed 60-day pre-ballot on 23 Oct 2016 (N16495)
    Passed 8/0/10 on need for ISO standard
    Passed 7/0/11 on support for submission to FDIS
    China NB voted yes with one comment
  Response was approved by 802 EC in Nov 2016 and sent in Feb 2017
    See 15-16-0768-01
FDIS ballot: passed & published
  Passed on 7 Sep 2017 by 14/0/14 (N16710)
  Published in Oct 2017 as <what>

## Slide 157: IEEE 802.15.4-2015 has been published
Drafts sent to SC6: sent
  IEEE 802.15.4-2006 was adopted by ISO under JTC 1/SC 31 but JTC1/SC6 has responsibility as of June 2015 for IEEE 802.15 standards
  IEEE 802.15.4-2015 submission to the PSDO was approved in March 2016 but nothing much happened
  IEEE 802.15.4-2015 was sent for information in Dec 2016
60-day pre-ballot: passed
  IEEE 802.15.4-2015 60-day pre-ballot closed on 20 April 2017 (N16615)
    Passed 8/0/11 on need for ISO standard
    Passed 8/0/11 on support for submission to FDIS
    No comments
FDIS ballot: passed & published
  Passed on 27 Jan 2018 by 12/0/10, with no comments (N16763)
  ISO/IEC/IEEE 8802-15-4:2018 was published in Mar 2018

## Slide 158: IEEE 802.21-2017 has been published
Drafts sent to SC6: sent
  IEEE 802.21-2017 was approved for liaison for information in July 2016
    D7 was sent in Nov 2016
60-day pre-ballot: passed & response sent
  IEEE 802.21-2017 60-day pre-ballot closed on 10 April 2017 (N16671)
    Passed 6/1/14 on need for ISO standard
    Passed 6/1/14 on support for submission to FDIS
    Only negative vote was from China NB (the usual security comment)
  A response was sent on 20 July 2017
    See 21-17-0036-00 (N16682)
FDIS ballot: passed, response sent & published
  IEEE 802.21-2017 FDIS passed (N16768)
    Passed 12/1/6 (with comments from China NB)
  A response was sent in Mar 2018 (N16770)
  ISO/IEC/IEEE 8802-21:2018 published in Apr 2018

## Slide 159: IEEE 802.22b has been published
Drafts sent to SC6: sent
  IEEE 802.22b was liaised in July 2015 to SC6 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed on 3 April 2016 and response sent
  IEEE 802.22b was submitted for 60-day ballot in December 2015, and after a delay the ballot passed on 3 April 2016 (N16415)
    Support need for ISO standard? Passed 9/1/8
    Support this submission being sent to FDIS? 8/2/8
  China NB & Japan NB voted “no”
    802.22 WG response was sent in Nov 2016
FDIS ballot: passed 27 July 2017 & published (& response sent later)
  Passed on 27 July 2017 by 12/1/16 (N16690)
    China NB voted “no” with two comments
  ISO/IEC/IEEE 8802-22:2015/Amd 2:2017 was published in Oct 2017
  Response to comments were sent in Mar 2018 (N16771)

## Slide 160: IEEE 802.1AC-Rev has been published
Drafts sent to SC6: sent
  802.1AC-Rev D3.0 was liaised for information in Dec 2015
60-day pre-ballot: passed & response liaised
  802.1AC-Rev 60-day ballot passed on 24 May 2017 (N16647)
    Passed 11/0/8 on need for ISO standard
    Passed 10/1/9 on support for submission to FDIS
  China NB voted “no” with one comment
    Response (N16687) was liaised in July 2017
FDIS ballot: passed, response liaised & published
  802.1AC-Rev passed its FDIS ballot on 7 Mar 2018 (N16769)
    Passed 11/1/6
  China NB voted “no” with one comment
    A response was sent in Apr 2018 (N16795)
  Published as ISO/IEC/IEEE 8802-1AC:2018

## Slide 161: IEEE 802d has been published
Drafts sent to SC6: sent
  IEEE 802d D1.0 (Overview and Architecture—Amendment: Allocation of Uniform Resource Name (URN) values in IEEE 802 standards) was liaised for information in Oct 2016 (see N16484)
60-day pre-ballot: passed
  802d passed 60-day pre-ballot on 15 June 2017 (N16657)
    Passed 9/0/11 on need for ISO standard
    Passed 9/0/11 on support for submission to FDIS
FDIS ballot: passed, and published
  802d passed FDIS ballot on 14 Mar 2018 (N16779/N16783)
    Passed 12/0/7
  Published as ISO/IEC/IEEE 8802-A:2015/AMD1:2018

## Slide 162: IEEE 802.11mc has been published
Drafts sent to SC6: sent
  802.11mc drafts were liaised for information
    D5.0 in Jan 2016, D6.0 in Jul 2016 & D8.0 in Oct 2016
60-day pre-ballot: passed & responses liaised
  802.11-2016 passed 60-day pre-ballot (N16607) on 16 April 2017
    Need? 10/0/10
    Submission? 9/1/10
  China voted no with usual comment, for which a response was approved – see 11-17-0629-01 – was sent on 10 June (N16655)
FDIS ballot: passed, response sent & published
  802.11-2016 passed its FDIS ballot on 13 Apr 2018 (N16794)
    Passed 12/1/6 (with comments by China NB)
  A response has been sent (N16812)
  Published as ISO/IEC/IEEE 8802-11:2018

## Slide 163: IEEE 802.21.1 has been published
Drafts sent to SC6: sent
  IEEE 802.21.1 was approved for liaison for information in July 2016
    D5 was sent in Nov 2016
60-day pre-ballot: passed
  IEEE 802.21.1 60-day pre-ballot passed on 10 April 2017 (N16672)
    Passed 6/0/14 on need for ISO standard
    Passed 6/0/14 on support for submission to FDIS
  China NB voted “no” with comments
    A response was sent on 20 July 2017 (N16682)
FDIS ballot: passed, response sent & published
  IEEE 802.21.1 FDIS ballot passed on 14 Mar 2018 (N16780, N16784)
    Passed 11/1/7 (with comment from China NB)
  A response has been sent (N16811) and waiting for publication
  Published as ISO/IEC/IEEE 8802-21-1:2018

## Slide 164: IEEE 802.1AX-2014/Cor1 has been published
90-day FDIS ballot: passed & published
  802.1AX-2014/Cor1 passed 90-day FDIS on 20 July 2018 (N16684)
    Passed 10/0/10
    There were no comments
  It has been published as ISO/IEC 8802-1AX:2016/Cor 1:2018

## Slide 165: IEEE 802.3/Cor 1 has been published
Drafts sent to SC6: sent
  802.3/Cor 1 D2.1 was liaised in Feb 2017
90-day FDIS: passed & published
  Passed on 22 Nov 2017 (N16782)
    Support need for IS: passed 8/0/14
    Support this IS: passed 8/0/14
    No comments
  It has been published as ISO/IEC/IEEE8802-3:2017/Cor 1:2018

## Slide 166: IEEE 802.21-2017-Cor1 90-day FDIS ballot passed and response sent
Drafts sent to SC6: sent
  Currently likely to be approved by RevCom in December
  P802.21-2017/Cor 1™/D02 was sent in Nov 2017
90-day FDIS ballot: passed and response sent
  IEEE 802.21-2017-Cor1 90-day FDIS ballot passed on 16 June 2018 (N16814)
    Passed 5/0/12
    Abstain comment from China NB
  Response was sent after July 2018 meeting (N16816)
  It has now been published as ISO/IEC/IEEE 8802-21:2018/Cor-1:2018

## Slide 167: IEEE 802.3bn is published
Drafts sent to SC6: sent
  802.3bn D3.0 was liaised to SC6 in Feb 2016 to allow them to become familiar with it before submission for approval under the PSDO process
60-day pre-ballot: passed and response sent
  802.3bn-2016 passed 60-day pre-ballot on 16 Apr 2017 (N16546)
    Need? 8/1/10
    Submission? 8/1/10
  China NB voted “no” and provided the usual comments
    A response was sent to SC6 on 7 June 2017 (6N16649)
FDIS ballot: passed & published
  FDIS ballot passed 11/0/7 on 3 September 2018 (N16853)
  Published as ISO/IEC/IEEE 8802-3:2017/Amd 6

## Slide 168: IEEE 802.3bv is published
Drafts sent to SC6: sent
  802.3bv D3.1 was liaised to SC6 in Oct 2016
60-day pre-ballot: passed
  Note: another ISO group is developing a standard to complement IEEE Std 802.3bv-2017 (ISO TC22 SC32) and may be interested in ensuring it is approved in SC6
  802.3bv passed 60-day pre-ballot on 18 August 2017 (N16694)
    Support need for IS: passed 8/0/13
    Support submission for this IS: passed 8/0/13
FDIS ballot: passed & published
  FDIS ballot passed 11/0/7 on 3 September 2018 (N16851)
  Published as ISO/IEC/IEEE 8802-3:2017/Amd 9

## Slide 169: IEEE 802.3bu is published
Drafts sent to SC6: sent
  802.3bu D3.2 was liaised to SC6 in Oct 2016
60-day pre-ballot: passed
  802.3bu passed 60-day pre-ballot on 18 August 2017 (N16693)
    Support need for IS: passed 8/0/13
    Support submission for this IS: passed 8/0/13
FDIS ballot: passed & published
  FDIS ballot passed 11/0/7 on 3 September 2018 (N16852)
  Published as ISO/IEC/IEEE 8802-3:2017/Amd 8

## Slide 170: IEEE 802.1AEcg has ratified as a ISO/IEC/IEEE standard
Drafts sent to SC6: sent
  802.1AEcg D1.4 was liaised for information in Oct 2016 (N16484)
60-day pre-ballot: passed & response sent
  802.1AEcg passed 60-day pre-ballot on 7 Sept 2017 (N16707)
    Passed 6/1/12 on need for ISO standard
    Passed 5/1/13 on support for submission to FDIS
  China NB voted “no” with one comment
    The response was sent in Dec 2017 (N16753)
FDIS ballot: passed, response sent & published
  802.1AEcg passed FDIS ballot on 28 Aug 2018 (N??????)
    Passed 10/1/11, with China NB voting no
  Comment responses were sent in Jan 2019 (N16913)
  Published as ISO/IEC/IEEE 8802-1AE:2013/Amd 3:2018

## Slide 171: IEEE 802.16-2017 passed 60-day pre-ballot with comments but the PSDO process was cancelled
Drafts sent to SC6: sent
  IEEE 802.16-2017 was sent for information in Mar 2018 (N16785)
60-day pre-ballot: passed but response required
  The 60-day (N16810) ballot passed (N16821) on 30 July 2018
    Need for IS on topic: 7/0/11
    Submission of this proposal as IS: 5/1/12, with “no” (with comments) from China
FDIS ballot: cancelled
  The EC approved cancelling the PSDO process in Nov 2018, and the following was sent to SC6
    IEEE 802 thanks JTC 1/SC 6 for considering the adoption of IEEE 802.16-2017 under the ISO/IEEE PSDO Agreement. We further appreciate the comments received. At this time, IEEE would like to withdraw this document from the PSDO process and refer the comments received to the IEEE 802.16 Working Group for further consideration.

## Slide 172: IEEE 802.1CB has been published as ISO/IEC/IEEE 8802-1CB:2019
Drafts sent to SC6: sent
  802.1CB D2.6 was submitted in Sep 2016
60-day pre-ballot: passed
  802.1CB was submitted in Nov 2017 (N16742)
  802.1CB passed 60-day pre-ballot on 18 Jan 2018 (N16761)
    Passed 9/0/13 on need for ISO standard
    Passed 8/0/14 on support for submission to FDIS
  There were no comments
FDIS ballot: passed & published
  FDIS ballot passed 10/0/9 on 26 Dec 2018 (N??????)
  Published as ISO/IEC/IEEE 8802-1CB:2019

## Slide 173: IEEE 802.1Qci has been published as ISO/IEC/IEEE 8802-1Q:2016/Amd 6:2019
Drafts sent to SC6: sent
  802.1Qci D2.0 was submitted in Oct 2016
60-day pre-ballot: passed & response sent
  802.1Qci (6N16715) passed 60-day pre-ballot on 9 Dec 2017 (6N16760)
    Passed 8/0/13 on need for ISO standard
    Passed 6/1/14 on support for submission to FDIS
  China NB voted “no” with one comment
    A response was sent in Apr 2018 (N16796)
FDIS ballot: passed & published
  FDIS ballot passed 9/0/10 on 3 Jan 2019 (N??????)
  Published as ISO/IEC/IEEE 8802-1Q/Amd 6

## Slide 174: IEEE 802.1Qch has been published as ISO/IEC/IEEE 8802-1Q:2016/Amd 7:2019
Drafts sent to SC6: sent
  802.1Qch D2.0 was submitted in Nov 2016
60-day pre-ballot: passed
  802.1Qch was submitted in Nov 2017 (N16743)
  802.1Qch passed 60-day pre-ballot on 18 Jan 2018 (N16762)
    Passed 9/0/13 on need for ISO standard
    Passed 7/0/15 on support for submission to FDIS
  No comments were received
FDIS ballot: passed & published
  FDIS ballot passed 9/0/10 on 3 Jan 2019 (N??????)
  Published as ISO/IEC/IEEE 8802-1Q:2016/Amd 7:2019

## Slide 175: IEEE 802.3bs has been published as ISO/IEC/IEEE 8802-3:2017/Amd 10:2019
Drafts sent to SC6: sent
  802.3bs D3.0 was liaised in Feb 2017
60-day pre-ballot: passed
  Passed on 12 Apr 218 (N16792)
    Support need for IS: passed 11/0/8
    Support this IS: passed 11/0/8
    No comments
FDIS ballot: passed & published
  FDIS ballot passed 9/0/10 on 26 Dec 2018 (N??????)
  Published as ISO/IEC/IEEE 8802-3:2017/Amd 10:2019

## Slide 176: IEEE 802.3cc has been published as ISO/IEC/IEEE 8802-3:2017/Amd 11:2019
Drafts sent to SC6: sent
  IEEE 802.3cc D3.0 was liaised in June 2016 (when in SB)
60-day pre-ballot: passed
  Passed on 12 Apr 218 (N16793)
    Support need for IS: passed 11/0/8
    Support this IS: passed 11/0/8
    No comments
FDIS ballot: passed & published
  FDIS ballot passed 9/0/10 on 26 Dec 2018 (N??????)
  Published as ISO/IEC/IEEE 8802-3:2017/Amd 11:2019

## Slide 177: IEEE 802.11ai has been published as ISO/IEC/IEEE 8802-11:2018/Amd 1:2019
Drafts sent to SC6: sent
  802.11ai drafts were liaised for information
    D6.0 in Oct 2015, D8.0 in Jul 2016, D9.0 in Sep 2016
60-day pre-ballot: passed
  802.11ai-2016 passed 60-day pre-ballot (N16608) on 16 April 2017
    Need? 9/1/10
    Submission? 9/1/10
  China voted “no” with the usual security related comments, to which responses were developed
    See 11-17-612-02 – was sent on 10 June 2017 (N16656)
  …

## Slide 178: IEEE 802.11ai has been published as ISO/IEC/IEEE 8802-11:2018/Amd 1:2019
  …
  Unfortunately, errors in the publication process required a re-run of the 60-day pre-ballot, which passed on 1 Sept 2017 (N16697)
    Need? 9/1/11
    Submission? 9/1/11
  China voted “no” with the usual security related comment
    Response (11-17/1398r0) has been approved was sent in Oct 2017 (N16725)
FDIS ballot: passed & published
  FDIS ballot passed 9/1/9 on 26 Dec 2018 (N16982)
    China voted no
  A response was sent in Feb 2019 (N16888) – see 11-19-0062-01
  Published as ISO/IEC/IEEE 8802-11:2018/Amd 1

## Slide 179: IEEE 802c has been published as ISO/IEC/IEEE 8802-A:2015/Amd 2:2019
Drafts sent to SC6: sent
  802c/D2.1 was liaised for information in Mar 2017 (N16598)
60-day pre-ballot: passed and response sent
  802c 60-day ballot passed on 2 Feb 2018 (N16765)
    Passed 10/0/12 on need for ISO standard
    Passed 9/0/13 on support for submission to FDIS
  China NB and US NB provided comments
    A response was sent in Apr 2018 (N16797)
FDIS ballot: passed & published and response sent
  FDIS ballot passed 9/1/9 on 26 Dec 2018 (N??????)
  China NB voted “no” & provided comments
    A response was sent in Apr 2019 (N16944)
  Published as ISO/IEC/IEEE 8802-A:2015/Amd 2:2019

## Slide 180: IEEE 802.11ah has been published as ISO/IEC/IEEE 8802-11:2018/Amd 2
Drafts sent to SC6: sent
  802.11ah drafts were liaised for information
    D5.0 in Oct 2015
    D9.0 in Sep 2016
60-day pre-ballot: passed
  802.11ah passed 60-day pre-ballot (N16685) on 20 July 2017
    Need? 10/0/10
    Submission? 9/0/11
FDIS ballot: passed & published
  802.11ah passed FDIS ballot (N16685) on 8 Feb 2019 (N16983)
    Passed 9/1/9
  There was a negative vote and comments from China NB
    Response sent in Mar 2019 (N16906)
  Standard published as ISO/IEC/IEEE 8802-11:2018/Amd 2

## Slide 181: IEEE 802.1CM has been published as ISO/IEC/IEEE 8802-1CM:2019
Drafts sent to SC6: sent
  D2.2 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: passed
  802.1CM 60-day ballot passed on 14 Oct 2018 (N16859)
    Passed 7/0/11 on need for ISO standard
    Passed 5/0/13 on support for submission to FDIS
  No comments were submitted
FDIS ballot: passed & published
  802.1CM FDIS ballot passed on 27 Jun 2018
    Passed 10/10/10
    No comments
  Published as ISO/IEC/IEEE 8802-1CM:2019

## Slide 182: IEEE 802.15.6-2012 published as ISO/IEC/IEEE 8802-15-6:2017
Drafts sent to SC6: sent
  The 802.15.6 standard was supposed to be liaised in Apr 2016 for information but was eventually liaised in late July 2016
60-day pre-ballot: passed & responses sent
  The 60-day ballot passed on 23 Nov 2016
    Need for IS on topic: 9/0/10
    Submission of this proposal as IS: 6/3/10, with “no” from Germany, Japan & UK
  Responses were sent in Feb 2017 (see 15-17-0107-02)
FDIS ballot: passed & published
  Passed on 7 Sep 17 by 12/2/14 (N16711)
    China NB and Japan NB voted “no” with comments
    Response finally sent after July 2019 meeting by e-mail but SC6 Secretary decided not to publish because so late
  Published as ISO/IEC/IEEE 8802-15-6:2017

## Slide 183: IEEE 802.1AR-Rev is published as ISO/IEC/IEEE 8802-1AR
Drafts sent to SC6: sent
  D2.0 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: passed & responses sent
  802.1AR-Rev 60-day ballot passed on 14 Oct 2018 (N16858)
    Passed 8/0/10 on need for ISO standard
    Passed 5/1/12 on support for submission to FDIS
  Response to China NB sent in Jan 2019 (N16912)
FDIS ballot: published
  802.1AR-Rev FDIS ballot passed on 14 Nov 2020
    Passed 10/1/7 (N07167)
    Response to China NB sent in Apr 2020 (N17167)
  Published as ISO/IEC/IEEE 8802-1AR

## Slide 184: IEEE 802.1AC/Cor-1 is published as ISO/IEC/IEEE 8802-1AC:2018/COR 1:2019
Drafts sent to SC6: sent
  D2.0 was liaised in Apr 2018 (WG1N124)
90-day ballot: published
  802.1AC/Cor1 90-day FDIS ballot passed on 18 Mar 2019 (N16981)
    Passed 6/0/12 on need for ISO standard
    Passed 6/0/12 on approval
  IEEE 802.1AC/Cor 1 is published as ISO/IEC/IEEE 8802-1AC:2018/COR 1:2019

## Slide 185: IEEE 802.1Q-2018 has been published
Drafts sent to SC6: sent
  802.1Q-REV/D2.0 was liaised for information in Jul 2017 (N16688)
60-day pre-ballot: passed and response sent
  802.1Q-2018 60-day ballot passed on 11 March 2019 (N16985)
    Passed 10/0/8 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China voted “no” with 1 comment
    A response was sent in Apr 2019 (N16943)
FDIS ballot: passed & response sent
  802.1Q-2018 FDIS ballot passed on 4 May 2020 (N17175)
    Passed 11/1 (China NB)/7
  Response sent in Jun 2020 (N17185)
  IEEE 802.1Q-2018 has been published as ISO/IEC/IEEE 8802-1Q:2020

## Slide 186: IEEE 802.1AE-Rev has been published
Drafts sent to SC6: sent
  IEEE 802.1AE-Rev D1.1 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: passed & response sent
  802.1AE-Rev 60-day ballot passed on 11 March 2019 (N17080)
    Passed 10/0/8 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
  China voted “no” with 6 comments
    Response was sent in Sept 2019 (N17059)
FDIS ballot: passed & response sent
  802.1AE-Rev FDIS ballot passed on 26 June 2020 (N17207)
    Passed 9/1/8 (China NB voted “no” with 5 comments)
  Response sent in Aug 2020 (N17266)
  IEEE 802.1AE has been published as ISO/IEC/IEEE 8802-1AE:2020

## Slide 187: ISO/IEC/IEEE 8802-11:2018/AMD 3:2020 (802.11aj) has been published
Drafts sent to SC6: sent
  802.11aj drafts were liaised for information
    D5.0 in Jun 2017
    Published version liaised in July 2018 (N16817)
60-day pre-ballot: passed & response sent
  802.11aj-2018 passed 60-day pre-ballot (N16897) on 10 Feb 2019
    Need? 7/0/12
    Submission? 6/0/13
  China NB voted “yes”/”abstain” but submitted two comments
    Response sent in July 2019 (11-19-1177-03)
FDIS ballot: passed & response sent
  802.11aj-2018 passed FDIS ballot (N17204) on 26 June 2020
    Passed 11/0/7
  China NB voted “yes” but submitted two comments
    Response in 11-20-1024r1 sent in Jul 2020 (N17241)
  Has been published as ISO/IEC/IEEE 8802-11:2018/AMD 3:2020

## Slide 188: ISO/IEC/IEEE 8802-11:2018/AMD 4:2020 (802.11ak) has been published
Drafts sent to SC6: sent
  802.11ak drafts were liaised for information
    D4.0 in Jun 2017
    Published version liaised in July 2018 (N16817)
60-day pre-ballot: passed & response sent
  802.11ak-2018 passed 60-day pre-ballot (N16898) on 10 Feb 2019
    Need? 7/0/12
    Submission? 5/1/13
  China NB voted “no” and submitted a comment
    Response sent in March 2019 (N16907)
FDIS ballot passed & response sent
  802.11ak-2018 passed FDIS ballot (N17205) on 26 June 2020
    Passed 10/1/7
  China NB voted “no” and submitted one comment
    Response in 11-20-1025r1 sent in Jul 2020 (N17242)
  Has been published as ISO/IEC/IEEE 8802-11:2018/AMD 4:2020

## Slide 189: ISO/IEC/IEEE 8802-11:2018/AMD 5:2020 (802.11aq) has been published
Drafts sent to SC6: sent
  Published version was liaised in Sept 2018 (N16854)
60-day pre-ballot: passed & response sent
  802.11aq-2018 passed 60-day pre-ballot (N16899) on 10 Feb 2019
    Need? 7/0/12
    Submission? 5/1/13
  China NB voted “no” and submitted a comment
    Response sent in Mar 2019 (N16908)
FDIS ballot passed & response sent
  802.11aq-2018 passed FDIS ballot (N17208) on 26 June 2020
    Passed 10/1/7
  China NB voted “no” and submitted one comment
    Response in 11-20-1026r0 sent in Jul 2020 (N17243)
  Has been published as ISO/IEC/IEEE 8802-11:2018/AMD 5:2020

## Slide 190: IEEE 802.1Xck was published as ISO/IEC/IEEE 8802-1X:2013/AMD2-2020 in Nov 2020
Drafts sent to SC6: sent
  IEEE 802.1Xck D2.0 was liaised in Apr 2018 (WG1N124)
60-day pre-ballot: passed & response sent
  802.1Xck 60-day ballot passed on 11 March 2019 (N17081)
    Passed 10/0/8 on need for ISO standard
    Passed 8/1/9 on support for submission to FDIS
    China voted “no” with 2 comments; response was sent in Sept 2019 (N17060)
FDIS ballot: passed & response sent
  IEEE 802.1Xck FDIS ballot passed on 26 June 2020 (N17203)
    Passed 9/1/8
    China voted “no” with 1 comment; response sent in Aug 2020 (N17265)
  ISO/IEC/IEEE 8802-1X:2013/AMD2-2020 was published in Nov 2020

## Slide 191: IEEE 802.3-REV was published in Feb 2021
Drafts sent to SC6: sent
  802.3 D3.0 (802.3cj) was liaised in Feb 2018
60-day pre-ballot: passed & response sent
  802.3-REV 60-day ballot passed on 14 April 2019 (N16917)
    Passed 7/0/11 on need for ISO standard
    Passed 5/1/12 on support for submission to FDIS
    China NB voted “no” with comments; response was sent in June 2019 (N16971)
FDIS ballot: passed & response liaised
  802.3-REV FDIS ballot passed on 22 July 2020 (N17223)
    Passed 10/1/9, with two comments from China NB
  A response to China NB was sent in Nov 2020 (N17388)
  Was published as ISO/IEC/IEEE 8802-3:2021

## Slide 192: IEEE 802.1AE-2018/Cor1-2020 was published in Jun 2021
Drafts sent to SC6: sent
  802.1AE-2018/Cor1-2020 was liaised in Aug 2020 (N17252)
90-day FDIS: passed & published
  IEEE 802.1AE-2018/Cor1-2020 90-day FDIS ballot (N17321) passed on 13 Jan 2021
    Passed 7/0/10 (N17471)
  Published as ISO/IEC/IEEE 8802-1AE:2020/COR 1:2021 in June 2021