## Slide 1: WG11 Opening Report Snapshot Slides September 2021
Date: 2021-09-10
Authors:

## Slide 2: Abstract
Editors Meeting ANA AANI SC ARC SC (Architecture) Coex SC PAR Review SC WNG SC (Wireless Next Generation) JTC1 802 SC TGme (Maintenance) TGaz (Next Generation Positioning) TGba (Wake-Up Radio) TGbb (Light Communication) TGbc (Broadcast Services) TGbd (Next Gen V2X) TGbe (Extremely High Throughput) TGbf (WLAN Sensing) TGbh (Random and Changing MAC Addresses) TGbi (Enhanced Data Privacy) ITU AHG (ITU Liaison)
This presentation contains the IEEE 802.11 WG snapshot slides for the September 2021 session:

## Slide 3: Editors meeting - Agenda for 2021-09-13
Roll Call / Contacts / Reflector
Brief status report
Draft Numbering
802.11 Mandatory Draft Review before SB
WG Style Guide for 802.11 draft 09/1034r19
Review WG Style Guide, 11be and REVme practice
Draft and Amendment alignments

## Slide 4: ANA Status
The latest database is 11-11/0270r56 (September 2021)
Changes since July 2021:
  TGbe allocations (many)
  Fixes from Mark Rison (various, including status codes)
Pending changes:
  TGbb allocations (Annex E global operating class table)
  Fixes to Annex E tables (discrepancies with published 11ad/11ay)

## Slide 5: 802.11 AANI SC – September 2021
Meeting Goals:
Complete technical content for the reply LS to WBA (11-21-0170r0)
  A draft reply LS text has been created and is being developed. The drafts and inputs are:
    11-21/0616r0 802.11ax Features and Applicability to 5G and Wi-Fi Convergence, Osama Aboul-Magd, Huawei Technologies
    11-21/0953r0 Proposed QoS response to WBA, Thomas Derham, Broadcom
    11-21/0865r6 Draft Reply LS from 802.11 to WBA regarding the WBA 5G & Wi-Fi RAN Convergence Paper, Joseph Levy (InterDigital)
    11-21/1198r1 Draft LS Response to WBA QoS material Thomas Derham (Broadcom)
  Complete a draft reply LS to provide to the 802.11 WG
Progress/Complete 11-21/0013 – the Technical Report on Interworking
  Review the status of the report and recent changes
  Agree to send the updated report to the 802.11 WG for approval

## Slide 6: 802.11 AANI SC – September 2021
Agenda (11-21/1311 - for additional background and details)
    Monday 13 Sep 19:00-21:00 ET
    Tuesday 14 Sep 11:15-13:15 ET
    Friday 17 Sep 9:00-11:00 ET
Motions/Status Goals for the 802.11 WG Closing Plenary
  Approve the Technical Report: 11-21/0013
  Review/approve the 802.11ax/802.11-2020 technical content for the reply LS to WBA.

## Slide 7: ARC (Architecture) – Sept 2021
    Teleconferences since July (4):
    Continuing discussions on the TGbe multi-link architecture implications
    Way forward for Annex G
    Will have three meetings this week: Monday 13:30 ET, Tuesday 19:00 ET, Wednesday 11:15 ET
    Agenda is here: 11-21/1293r1, topics:
    Continue TGbe architecture discussion
    Continue Annex G way forward discussion
    Any further discussion on TGbc architecture topics?
    Consider 802/802EC activity on IEEE Std 802 revision
    Any other topics (especially from next slide) ??

## Slide 8: ARC (Architecture) – Sept 2021
    Other items being tracked (but not actively worked unless/until contributions):
    Related to IEEE Std 802 updates:
      802.1AC mapping from ISS to 802.11 MAC SAP interface
      Consider any changes to remove 802.2/LLC terms?
      Clarifying EPD/LPD: 11-20/0174r0
    “What is a STA?” (per REVmd discussion: 11-19/0106r0)
    Off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities
      TGaz work on Fine Timing Measurement and IEEE 1588 mapping
    Nendica’s/TGbe’s discussion on 802.11 in a Deterministic Network/Time-Sensitive Networking

## Slide 9: The Coex SC will formally meet once (Mon, 20 Sep 2021 at 4-6 pm ET)
The Coex SC agenda (11-21-1286) will focus on:
Coex measurement efforts
EN 301 893 issues (5 GHz), incl.
  Coexistence (with 802.11ax) challenges for 802.11be
EN 303 687 issues (6 GHz), incl.
  NB FH in 6 GHz (most contentious issue)
  Specification challenges for 802.11ax/be
MulteFire in 5 GHz
6 GHz spectrum availability
60 GHz coexistence issues
3GPP RAN coex related issues

## Slide 10: PAR Review SC – September Snapshot Chair: Jon Rosdahl
Not meeting this week
Will meet in November 2021 to review proposed PAR documents.
Upcoming Submission deadlines are
  WG PAR submission to 802 EC: 05 Oct 2021
  WG PAR Submission to NesCom for Continuous Process telecon: 10 Sept, 2021 (for 22 Oct NesCom mtg)
  WG PAR Submission to NesCom : 18 Oct, 2021 (for 6 Dec NesCom mtg)

## Slide 11: 802.11 WNG – September 2021
Announcements
Approval of Minutes
Presentations
  “802/802.11 and Research engagement” – Dorothy Stanley (HPE), et al
  “`Invitation to Join the IEEE Synthetic Aperture Standards Committee” - Peter Vouras, NIST (& Chair of the Synthetic Aperture Standards Committee in IEEE Signal Processing Society)
Plans for November 2021
  Chair will make a call for presentations in advance
Adjourn
Current agenda is document 11-21/0945r1
Monday 13 September (11:15-1:15 EDT)

## Slide 12: IEEE 802 JTC1 SC will meet once in Sept 2021 (Tue, 14 Sept 4-6pm ET)
Agenda items (11-21-1287) will include “the usual”:
Review status of PSDO process
  Review liaisons of drafts to SC6
  Review notifications of projects to SC6
  Review status of ballots
    802.11ax 60-day ballot particularly contentious, with IPR issues
    Similar issues apply to 802.11ay
Review SC6 activities
  Focus on Aug 2021 meeting
    Proposed feedback for HK NB wrt 802.11ax/be
    Review of NPWI’s, esp NWIP on Industrial Wireless Network
    Highlight Wireless LAN Access Control standards

## Slide 13: IEEE 802 has 117 standards in the PSDO pipeline
WG | Completed | In-process
802.1 | 35 | 19
802.3 | 17 | 15
802.11 | 12 | 9
802.15 | 3 | 0
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 73 | 44

## Slide 14: A large number of IEEE 802 submissions are in the PSDO balloting process
60-day ballot | FDIS |  |  | Waiting for publication
Waiting | Waiting | In progress | Passed | Waiting for publication
802.11ba | 802.3cr | 802.1AS-REV | 802.1Qcc | 802.1Qcp
In progress | 802.3cu | 802.1X | 802.1CMde | 802.1Qcy
802.1CS | 802.22 (restart) | 802.3bt | 802.3cn | 802.1AX-REV
802.3ct | 802.11md | 802.3cb | 802.3cq | 
802.3cv |  | 802.3cd | 802.3cm | 
802.3cp |  | 802.3cg | 802.3ch | 
802.11ay |  | 802.3ca |  | 
Passed |  | 802.3.2 |  | 
802.11ax |  |  |  | 

## Slide 15: REVme (Maintenance) Summary
Status:
  Continue to resolve comments received from CC on D0.00
    Result: 604 comments received ( 180 Editorial, 424 Technical)
  REVme D0.3 published with IEEE Std 802.11ay-2021 roll-in
Objectives:
  Continue comment resolution
    Security related comments will be discussed during the Wednesday session
Progress issues list
  Motions to approve comment resolutions to date will occur on Monday.
Sessions:
  Tuesday Sept 14, 4-6pm ET
  Wednesday Sept 15, 4-6pm ET
  Thursday Sept 16, 4-6pm ET
  Friday Sept 17, 1:30-3:30pm ET
  Monday Sept 20, 4-6pm ET

## Slide 16: TGaz (Next Generation Positioning)
Status and Work completed since July Meeting:
  TGaz completed Comment Resolution for LB 253, resulting in P802.11az D4.0 and recirculating out of the July meeting.
  Results from the 15 day LB 255 recirculation ballot:
    ~95% approval / 90% return / 7% abstain
    Comment received:
      77 total / 36 Technical and General / 41 Editorial
      Associated with a no vote: 30 Technical / 13 Editorial
      4 no votes associated with must be satisfied comments
  Conducted comment assignment to all comments received.

## Slide 17: TGaz (Next Generation Positioning)
TG targeting to go to SA ballot out of the Sep. meeting (pending LB255 CR results):
  Recirculate on a clean draft D4.0.
  Recirculate on a lightly changed draft D5.0
Discussion topics for the week:
  Respond to 77 comments received from LB 255 and recirculate out of Sep. meeting (60% chance).
TG scheduled to meet for 5 meeting slots during the IEEE electronic meeting week:
  Sep. 13th Mon. 11:15 – 13:15 ET
  Sep. 14th Tue. 13:30 – 15:30 ET
  Sep. 15th Wed. 13:30 – 15:30 ET
  Sep. 16th Thu. 13:30 – 15:30 ET
  Sep. 20th Mon. 13:30 – 15:30 ET
Agenda document is submission: 11-21/1297, for latest revision use link.

## Slide 18: TGba (Wake-up Radio)
IEEE Std 802.11ba™-2021 is expected to be published in September 2021 (previously it was August 2021)
Award ceremony will be held during the closing plenary meeting
TGba is not meeting this week.

## Slide 19: TGbb (Light Communications)
Progress since July
  Draft 0.6 released for comment collection
  LC channel number for HT and VHT PHY modes
  ANA number allocations approved
Goals for Sept. meeting (agenda in doc. 11-21/1305)
  Review and resolve comments against D0.6
  Review any architecture impact for TGbb
  Review and approve ITU-R liaison input

## Slide 20: IEEE 802.11 TGbc Broadcast Services Chair: Marc Emmelmann
Progress since last meeting:
  7 telephone conferences
    2-hour telcos
    Discussion comment resolutions
      44 approved during telcos
      14 ready for motion
  Produced new Draft D1.04
Goals for this meeting:
  Approve resolutions for CIDs “ready for motion”
  Continue comment resolution
  Progress towards D2.0 and recirculation ballot
Owning Ad-hoc | Count of CID | 
EDITOR | 555 | 
CHAIR | 88 | 
2021-09-13 - ready for motion | 14 | 
(Empty) | 74 | 
Gesamtergebnis | 643 | 

## Slide 21: IEEE 802.11 TGbc Broadcast Services Chair: Marc Emmelmann
This week 5 Meeting slots:
  Mon 11:15 – 13:15h ET
  Tue 11:15 – 13:15h ET
  Wed 09:00 – 11:00h ET
  Thu 11:15 – 13:15h ET
  Fri 11:15 – 13:15h ET
Agenda: 11-21/1355
Note – TGbc Telco Schedule
  Weekly 2-hour telcos
  Tuesdays 09:30h – 11:30h ET

## Slide 22: TGbd (Next Gen V2X)
Since Jul 2021 IEEE 802.11 session
  Recirculation WG LB254 closed with 88.5% approval rate and 283 comments collected.
  Yujin Noh (Senscomm) was appointed as TGbd Tech Editor and approved by the group.
  TGbd held 5 teleconferences to assign and resolve comments collected in recirculation LB254. The teleconference minutes are as below:
    https://mentor.ieee.org/802.11/dcn/21/11-21-1138-00-00bd-ieee-802-11bd-july-plenary-2021-tc-meeting-minutes.docx
    https://mentor.ieee.org/802.11/dcn/21/11-21-1468-00-00bd-ieee-802-11bd-august-september-2021-tc-meeting-minutes.docx
  Before 802.11 Sep interim week, CRs for 115 comments are ready for motion.
  During the IEEE 802.11 Sep interim week, there’re 4 TGbd sessions planned from Tuesday to Friday. The TGbd agenda for Sep is included in the latest revision of 11-21/1326.
Goal for IEEE 802.11 Sep 2021 interim week:
  Continue proceeding comment resolutions per LB 254

## Slide 23: IEEE 802.11 TGbd TC Plan for Sep
Sep 7th, 10:00am ~ 11:59am, ET; Webex
Sep 14th, 09:00am ~ 11:00am, ET; Webex (Interim week)
Sep 15th, 11:15am ~ 01:15pm, ET; Webex (Interim week)
Sep 16th, 07:00pm ~ 09:00pm, ET; Webex (Interim week)
Sep 17th, 09:00am ~ 11:00am, ET; Webex (Interim week)
Sep 28th, 10:00am ~ 11:59am, ET; Webex

## Slide 24: TGbd Progress Documents
TG Documents | Latest Revision
Definition and requirements | 11-19/0202r1
Selection Procedure document | 11-19/0030r6
Functional Requirement document | 11-19/0495r3
Spec Framework document | 11-19/0497r7
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r14
TGbd Use Case document | 11-19/1342r1
Teleconference Agenda | 11-20/0774r10, 11-20/1164r7, 11-20/1352r9, 11-20/1561r7, 11-20/1806r2, 11-20/1891r0, 11-20/1923r11, 11-21/0177r2, 11-21/0207r8, 11-21/0595r3, 11-21/0597r7, 11-21/0904r1, 11-21/0941r2, 11-21/1303r4, 11-21/1326r2
Teleconference Minutes | 11-20/0276r11, 11-20/1105r8, 11-20/1489r1, 11-20/1655r3, 11-20/1775r1, 11-20/1907r1, 11-21/0068r0, 11-21/0117r0, 11-21/0327r0, 11-21/0453r0, 11-21/0454r0, 11-21/0565r0, 11-21/0655r0, 11-21/0806r0, 11-21/0889r0, 11-21/1138r0, 11-21/1468r0
Tech Editor Report | 11-19/2045r11 (D2.0)
Comment Database | 11-20/0701r7 (D0.3), 11-20/1887r10 (LB251), 11-21/1296r1 (LB254)
Coexistence Assurance Document | 11-20/1564r2

## Slide 25: IEEE 802.11 TGbd Timeline
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Oct 2020
  D2.0 LB recirculation Jul 2021
  Form SA Ballot Pool Nov 2021 (Try Sep 2021)
  D3.0 LB recirculation Jan 2022 (Try Nov 2021)
  D3.0 unchanged recirculation Jan 2022
  Initial SA Ballot (D4.0) Mar 2022
  Final 802.11 WG approval Sep 2022
  802 EC approval Oct 2022
  RevCom and SASB approval Dec 2022

## Slide 26: TGbe (Extremely High Throughput)
Since the July electronic plenary meeting
  Held 19 teleconferences (6 Joint, 5 parallel MAC/PHY, and 8 MAC conf calls)
    Mainly focusing on comment resolution documents, and to a lesser extent on PDTs and technical submissions
  Delivered IEEE802.11be D1.1, which is available in the members area
  Resolved all CIDs from WG CC37 on the TGbe coexistence assessment document (CAD)
  Resolved ~25% of the CIDs (approved or ready for motion) from WG CC36 on TGbe D1.0
Task group BE and ad-hoc groups operated smoothly following guidelines
  Ran straw polls on technical submissions by using electronic polling systems
    Proposed draft texts and CR documents are expected to be included in subsequent TGbe drafts
  Ran (cumulative) motions during pre-announced Joint conference calls
Resolution Status

## Slide 27: TGbe (Extremely High Throughput)
TGbe has scheduled 4 conf. calls during the September electronic interim
  Two Joint, and two parallel MAC/PHY calls
    Continue resolving comments from CC36, and discussion any PDTs, and technical submissions
  Targets:
    Continue resolving comments from CC36
    Create IEEE802.11be D1.2
Agenda is available in 11-21/1319
  Schedule is provided in the next slide

## Slide 28: Teleconference Plan
Oct 11 (Monday) – MAC/PHY 19:00-21:00 ET
Oct 13 (Wednesday) – Joint (Motions) 10:00-12:00 ET
Oct 14 (Thursday) – MAC 10:00-12:00 ET
Oct 18 (Monday) – MAC/PHY 19:00-21:00 ET
Oct 20 (Wednesday) – Joint 10:00-12:00 ET
Oct 21 (Thursday) – MAC 10:00-12:00 ET
Oct 25 (Monday) – MAC/PHY 19:00-21:00 ET
Oct 27 (Wednesday) – Joint (Motions) 10:00-12:00 ET
Oct 28 (Thursday) – MAC 10:00-12:00 ET
Nov 01 (Monday) – MAC/PHY 19:00-21:00 ET
Nov 03 (Wednesday) – Joint 10:00-12:00 ET
Nov 04 (Thursday) – MAC 10:00-12:00 ET
Nov 08 (Monday) – MAC/PHY 19:00-21:00 ET
Nov 10 (Wednesday) – Joint 10:00-12:00 ET
Nov 11 (Thursday) – MAC 10:00-12:00 ET
Sept 13 (Monday) – MAC/PHY 19:00-21:00 ET*
Sept 15 (Wednesday) – Joint (Motions) 09:00-11:00 ET*
Sept 16 (Thursday) – MAC/PHY 09:00-11:00 ET*
Sept 20 (Monday) – Joint (Motions) 09:00-11:00 ET*
Sept 22 (Wednesday) – MAC 10:00-12:00 ET
Sept 23 (Thursday) – MAC 10:00-12:00 ET
Sept 27 (Monday) – MAC/PHY 19:00-21:00 ET
Sept 29 (Wednesday) – Joint 10:00-12:00 ET
Sept 30 (Thursday) – MAC 10:00-12:00 ET
Oct 04-08 (Mon-Fri) – No Conf Call Golden Week

## Slide 29: TGbf (WLAN Sensing)– September 2021
Progress since July meeting
  5 teleconference calls were held
  Presentation of technical submissions (e.g., Feedback type, general protocol and procedure, channel model……)
  Developing the SFD
Goals for September meeting
  3 teleconference calls scheduled for TGbf (September 14, 17, 20, 9am - 11:00am ET)
  Presentation of technical submissions
  Speed up the technical discussion and developing the SFD (Requested weekly teleconference)

## Slide 30: Teleconference Times
  Confirmed
    September 14 (Tuesday), 9am - 11:00pm ET ------ September Interim
    September 17 (Friday), 9am - 11:00pm ET ------ September Interim
    September 20 (Monday), 9am - 11:00pm ET ------ September Interim
    September 28 (Tuesday), 10am - 12:00pm ET
    October 12 (Tuesday), 10am - 12:00pm ET
    October 19 (Tuesday), 10am - 12:00pm ET
    October 26 (Tuesday), 10am - 12:00pm ET
    November 2 (Tuesday), 10am - 12:00pm ET
    November 9 (Tuesday), 9am - 11:00pm ET ------ (After Daylight Saving Time Ends)
7 Nov 2021 - Daylight Saving Time Ends
When local daylight time is about to reach Sunday, 7 November 2021, 02:00:00 clocks are turned backward 1 hour to Sunday, 7 November 2021, 01:00:00 local standard time instead.

## Slide 31: TGbh (Random and Changing MAC Addresses) – Sept 2021
    Three teleconferences since July: August 10, 19 and 31
    Will have three meetings this week: Wednesday 19:00 ET, Thursday 13:30 ET, Friday 9:00 ET
    Agenda topics (agenda is in 11-21/1294r3):
    Consider/discuss scope of TGbh and TGbi: 11-21/1470r0
      Wednesday 19:00 ET
    Respond to liaison from WBA 11-21/0703r0
    Contributions and technical discussions
    Discuss/update tracking document 11-21/0332r13
    Plan for November target for D0.1

## Slide 32: TGbi (Enhanced Data Privacy)
September 2021
TGbi continues to review submissions and hold brainstorming sessions.
There are 3 sessions in the September Interim for TGbi.
      Wednesday 11:15 EDT
      Thursday 09:00 EDT
      Friday 11:15 EDT
There will be a discussion during TGbh’s Wednesday Evening session to discuss the separation of topics between TGbh and TGbi. Document is 11-21/1470r0.
  Please attend if this topic is of interest to you.
If any technical submissions are received, they will be added to the agenda during the plenary or to a subsequent teleconference.
The agenda will be available as 802.11-21/1308r2.

## Slide 33: 802.11 ITU Liaison Ad Hoc (ITU AHG) – September 2021
    Had no meetings since July 2021 Plenary
    ITU AHG meeting during September 2021WG session
      September 16, 2021, 7PM ET
    Agenda for September 16, 2021
  Further discuss the two contributions (11-21-0986 & 11-21-0987) on proposed modifications to ITU-R M.1450-5 and ITU-R M.1801-2 and finalize the AHG recommendations
    11-21-0986-0n-0itu, Proposed modifications to ITU-R M.1450-5, Hassan Yaghoobi (Intel Corp.)
    11-21-0987-0n-0itu, Proposed modifications to ITU-R M.1801-2, Hassan Yaghoobi (Intel Corp.)
      Other items TBD