## Slide 1: 802.11 WG September 2021 Session Report
Date: 2021-09-20
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the September 2021 closing plenary meeting. Liaison reports (including liaison reports from the mid-week plenary) are also included.

## Slide 3: Attendance data

## Slide 6: Attendees by affiliation (attended at least one meeting July to September)

## Slide 7: Attendance by subgroup (July to September)

## Slide 8: Attendance by subgroup (September interim session)

## Slide 9: Closing Reports

## Slide 10: 802.11 WG Editor’s Meeting (September 2021)
Date: 2021-09-13
Authors:

## Slide 11: Abstract
This document contains agenda/minutes/actions/status as prepared/recorded at the IEEE 802.11 Editors’ Meeting

## Slide 12: Agenda for 2021-09-13 meeting
Roll Call / Contacts / Reflector
Brief status report
Draft Numbering
Learnings from 11ax, 11ay role-in
WG Style Guide for 802.11 draft 09/1034r19
Review WG Style Guide, 11be and REVme practice
Draft and Amendment alignments

## Slide 13: Volunteer Editor Contacts
  WG – Robert Stacey – robert.stacey@intel.com, Peter Ecclesine - pecclesi@cisco.com
  TGaz – Roy Want RoyWant@google.com , Chao Chun Wang – chaochun.wang@mediatek.com
  TGba – Po-kai Huang – po-kai.huang@intel.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de , Harry Bims harrybims@me.com
  TGbc – Carol Ansley – carol@ansley.com
  TGbd – Yujin Noh – Yujin.Noh@senscomm.com
  TGbe – Edward Au – edward.ks.au@huawei.com
  TGbf – Claudio da Silva – claudiodasilva@fb.com
  TGbh – Carol Ansley – carol@ansley.com
  TGbi – Po-kai Huang – po-kai.huang@intel.com
  REVme – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,

## Slide 14: September 13th roundtable status report
11az – LB255 on D4.0 closed recently with 77 comments. Targeting SA ballot: recirc either unchanged D4.0 or D5.0 with minor changes coming out of September.
11ba – Initial review with publication editor complete. Expecting publication this month.
11bb – D0.6 out for CC, down to 24 pages (removed optimized PHY). Next draft expected to go to WG LB.
11bc – Current draft 1.04, now in FrameMaker. Updated to latest baseline. Last 70 comment should be done this week. D2.0 coming out of November.
11bd – Comment assignment done. 68 (25%) ready for motion. Continue comment resolution this session. Expect D3.0 coming out of November session.
11be – 466 with approved resolutions. 691 ready for motion. 3215 pending resolution. (27% complete) Continue CR this week. D1.3 about two weeks after session. Expect D2.0 in March 2022.
11bf – Still building SFD, will freeze soon. Target January – more like March - for D0.1.
11bh – About to shift to text development. Expect D0.1 in March 2022.
11bi – Still reviewing use cases and technical presentations.
REVme – D0.3 includes 11ax and 11ay. Resolved 138 out of 604 comments. Hope to roll in 11ba end of September and before November. Expect D1.0 (with 11ba) coming out of November.

## Slide 15: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Do not reference other clauses in Visio figures, it is very hard to maintain the references in figures
Keep embedded figures using Visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”).
  Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
  Use the figure number or a short version of the figure title (shown in your final draft) for the name of the Visio and emf file.
  One figure, one Visio file. Don’t store multiple figures in one Visio file.
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 16: Editor Amendment Ordering
Data as of Sept 2021
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in November, changes are usually based on MDR suitability.
Amendment Number | Task Group | Projected REVCOM Date
802.11-2020 Amendment 4 802.11-2020 Amendment 5** | TGaz – 282 TGbc – 80 | Dec 2022 Mar 2023
802.11-2020 Amendment 6** | TGbd – 134 | Dec 2022
802.11-2020 Amendment 7** 802.11-2020 Amendment 8 | TGbb – 24 TGbe – ~700 | Dec 2022 May 2024
REVme | TGm - 5944 | Sep 2024
 | *Published ** Reviewed in July | 

## Slide 17: Draft Development Snapshot
TG | Published or Draft Baseline Document |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | az | bc | bd | bb | be | me |  |  |  |  |  | 
az | Y | 4.0 |  |  |  |  |  |  |  | Word | Yes | Roy Want, Chao Chun Wang, | 13-Sep
bc | Y | 4.0 | 1.04 |  |  |  |  |  |  | FrameMaker 2020 release | No | Carol Ansley | 13-Sep
bd | Y | 3.0 | 1.02 | 2.0 |  |  |  |  |  | FrameMaker 2020 release | No | Yujin Noh | 13-Sep
bb | Y | 3.1 | 1.02 | 2.0 | 0.6 |  |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 13-Sep
be | Y | 3.1 | 1.03 | 1.2 | 0.5 | 1.1 |  |  |  | FrameMaker (old) | No | Edward Au | 13-Sep
me | Y |  |  |  |  |  | 0.3 |  |  | FrameMaker 2020 release | No | Emily Qi, Edward Au | 13-Sep
Most current doc shaded green.
Sept 2021
Changes from last report shown in red.

## Slide 18
AANI SC Closing Report September 2021
Date: 2021-09-19
Authors:

## Slide 19
Abstract
This Document is the closing report for AANI SC,
November 2016 Meeting in San Antonio, TX
Abstract
This report contains the closing report of the for AANI SC for the September 2021 802.11 Interim Meeting

## Slide 20
Abstract
This Document is the closing report for AANI SC,
November 2016 Meeting in San Antonio, TX
Meeting Overview
3 Teleconferences were held (Agenda: 11-21/1311r3):
  Monday 13 September 2021 19:00-21:00 h ET
  Tuesday 14 July 202111:15-13:15 h ET
  Friday 17 July 2021 9:00-11:00 h ET
The AANI SC has made progress on the two topics on the AANI Agenda:
  The completion of the technical report on: “Interworking between 3GPP 5G network & WLAN” (11-20/0013)
  The reply LS to the WBA LS (LS 11-21-0170r0, related presentation 11-21/0408r0)

## Slide 21: Technical Report Status – September 2021
Contributions to the AANI SC Regarding the Technical report:
11-21/1514r0 “Press Release for AANI: Interworking between 3GPP 5G Network & WLAN”, Hyun Seo Oh (ETRI)
11-20/0013r15 “Draft technical report on interworking between 3GPP 5G network and WLAN“, Hyun Seo Oh (ETRI)
11-20/0013r16 “Draft technical report on interworking between 3GPP 5G network and WLAN“, Hyun Seo Oh (ETRI)
Progress on: “Interworking between 3GPP 5G network & WLAN”
The technical report was reviewed and updated.
A Motion was passed in the AANI SC: The AANI SC requests 802.11 WG to review and consider the completed report in 11-20/0013r16 the “Draft technical report on interworking between 3GPP 5G network & WLAN”. Moved: Stuart Kerry; Second: Marco Hernandez Yes 14, No 0, Abs 0, DNV 1 – unanimous

## Slide 22: WBA Reply LS Status – September 2021
Contributions to the AANI SC Regarding the 802.11 Reply LS to WBA:
11-21/1198r2 “Draft LS Response to WBA QoS material” Thomas Derham (Broadcom)
11-21/1198r3 “Draft LS Response to WBA QoS material” Thomas Derham (Broadcom)
Progress was made on the 802.11 reply LS to WBA
  The draft document (11-21/1198r2) was discussed and updated
A motion was passed: The AANI SC requests the 802.11 WG to send the reply LS in 11-21/1198r3 “Draft LS Response to WBA QoS material” to WBA, with editorial privileges given to the WG Chair. Moved: Thomas Derham; Second: Marco Hernandez
Yes 4, No 1, Abs 2, DNV 2 – Passed
A motion will be made to send this reply LS later in this meeting.

## Slide 23
Future Session Planning
802.11 WG November Interim Teleconferences (TBC) the AANI SC - requested 2 meeting slots:
    Tuesday 9 Nov 11:15-13:15 ET
    Wednesday 10 Nov 19:00-21:00 ET
AANI SC Teleconference Plan – Agendas will be provided:
  None scheduled, will be scheduled as required - with 10 days notification
The AANI SC is contribution driven, if you have a topic appropriate for the AANI SC please provide a contribution and notify the Chair.

## Slide 24: ARC SC (Acrhitecture)
No report

## Slide 25: Coex SC
No report

## Slide 26: PAR Review SC
No report

## Slide 27: WNG SC (Wireless Next Generation)
No report

## Slide 28: IEEE 802 JTC1 Standing Committee September 2021 (virtual) closing report
Date: 20210915
Authors:

## Slide 29: The IEEE 802 JTC1 SC reviewed the PSDO process status
Agenda - 11-21-1287
802.11 related topics
802.11ax passed its 60-day ballot but IPR issues were raised (in addition to usual complaints about security)
802.11ay & 802.11ba are likely to run into same IPR issues
802.11md will enter FDIS ballot soon
WG | Completed | In-process
802.1 | 35 | 19
802.3 | 17 | 15
802.11 | 12 | 9
802.15 | 3 | 0
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 73 | 44

## Slide 30: IEEE 802 needs to resolve an 802.11ax related IPR issue that arose during the 60-day ballot of the PSDO process
The 60-day ballot on 802.11ax in the PSDO process passed
  …. but with negative votes from Sweden, Germany & Finland and a comment from Japan based on three blanket negative LoA’s on 802.11ax
  …. and the usual negative vote from China based on objections to 802.11 security
Responses have been developed for liaison to SC6 (11-21-1400-02)
  The IPR related response had been developed in coordination with IEEE SA staff/legal
  It essentially says that IEEE 802 has fulfilled its responsibilities …
  … and ISO needs to resolve any IPR concerns according to the ISO IPR policies
Ultimately this issue will be resolved by ISO staff/governance, not in SC6
  It needs to be resolved because similar issues apply to 802.11ay & 802.11ba …
  … or 802.11 WG will need to give up ratifying our standards as IEEE/ISO/IEC standards

## Slide 31: Motion proposing response to comments on 802.11ax during the 60-ballot in the PSDO process
Personal motion
  The IEEE 802.11 WG recommends to the IEEE 802 EC that the material in 11-21-1400-02 be liaised to ISO/IEC JTC1/SC6 as a response to comments on IEEE 802.11ax during the 60-day ballot under the PSDO agreement with ISO
Moved: Myles
Seconded:
Note:
  IEEE SA staff will continue working with ISO staff to resolve this issue
  IEEE 802 JTC1 SC will participate in these discussions as appropriate
  The document has been refined based on discussion (inc with IEEE-SA staff) since last week

## Slide 32: The IEEE 802 JTC1 SC reviewed SC6’s virtual meeting in Aug/Sep 2021
IEEE 802 provided SC6 with the usual status update on the PSDO process
  See ec-21-0165-00
SC6/WG1 decided to start PWI’s in Feb 2022 on:
  Industrial Wireless Network, based on claims 5G & Wi-Fi are incapable in this space
  Wearable Robot Area Network
SC6/WG7 is continuing its work on Wireless LAN Access Control
  Enables a cloud controlled controller architecture with redundancy
SC6/WG1 requested IEEE 802.11 WG provide feedback on comments from HK NB related to 802.11ax/be
  See next page

## Slide 33: The IEEE 802 JTC1 SC developed a response to a HK NB critique of 802.11ax/be
The HK NB submitted WG1 N289 (a copy is embedded in 11-21-1287) critiquing various elements of 802.11ax/be
  Objects to the High Efficiency label on 802.11ax
  Discusses QAM features in 802.11ax and 802.11be
The document was not discussed in SC6 because it was submitted too late
However, a request was made for IEEE 802.11 WG to respond
The IEEE 802 JTC1 SC has developed a proposed response
  The response (11-21-1450r0) is mostly based on input from a recognised 11ax/be expert …
  … with the appendix using the expert’s verbatim review
  The response rejects most of the claims in WG1 N289 …
  … and invites interested experts to participate in 802.11 TGbe

## Slide 34: Motion proposing response to comments from the HK NB in WG1 N289
IEEE 802 JTC1 SC derived motion
  The IEEE 802.11 WG recommends to the IEEE 802 EC that the material in 11-21-1450r0 be liaised to ISO/IEC JTC1/SC6 as a response to comments from the HK NB in WG1 N289
Moved: Myles
Seconded:
Notes:
  An equivalent motion passed unanimously in the IEEE 802 JTC1 SC (18 voters)
  It was agreed by IEEE 802 JTC1 SC (and the expert!) that the IEEE 802.11 WG Chair should have editorial license to refine some less than desirable language in the expert’s appendix

## Slide 35: The IEEE 802 JTC1 SC will undertake its usual work at its virtual meeting in November 2021
IEEE 802 JTC1 SC plans for the virtual meeting in November 2021
  Execute PSDO process
  Deal with issues arising from IPR related comments on 802.11ax
  Possibly provide comments on WG1 PWI’s
  …

## Slide 36: TGme (Maintenance)
No report

## Slide 37: TGaz (Next Generation Positioning)
No report

## Slide 38: Light Communications Task Group (TGbb) September 2021 Closing Report
Date: 2020-09-17
Authors:

## Slide 39: Abstract
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the September 2021 session.

## Slide 40: TGbb activities at the September 2021 meeting
  Content
  Discussion on any architecture impact for TGbb draft – none
  Discussion on the measurement point for the antenna connector
    New definition needs to account for possible RF up/down-conversion
  ITU-R input for WP1A on LC provided to 802.18 to deliver the final outcome
  WG LB planned for 1 Dec.
  Meeting agenda and motions are available in doc. 11-21/1305r3.
  Minutes of the meeting are available in doc. 11-21/1519r1.

## Slide 41: TGbb moving forward
  Comment resolution against D0.6 to create D0.7
  Consider MAC requirements for all PHY modes
  Channel numbering and mapping for RF-converstion-based implementations vs. TGbb-native implementations
  Teleconference plans:
    7 Oct. – CC closes on D0.6
    8 Oct. (11:00 EDT) 2h
    18 Oct. (11:00 EST) 2h
    20 Oct. (11:00 EST) 2h
    21 Oct. (11:00 EST) 2h
    25 Oct. (11:00 EST) 2h – Motion to create Draft 0.7
    1 Nov. – D0.7 available
    8 – 15 Nov. – Comment resolution on D0.7 to create D1.0
    Motion to move to WG LB
    1 Dec. – D1.0 WG LB

## Slide 42: TGbc Closing Report
Date: 2021-09-16
Authors:

## Slide 43: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for September 2021.

## Slide 44: Meeting Goals & Accomplishments of the week
Goal for the week:
Finish comment resolution
Motion to create D2.0 and to go to WG recirculation
Accomplishments
Group met 4 times this week
Discussion and approval of 91 comment resolutions
All comments from LB 252 resolved
Motion for WG recic LB passed

## Slide 45: Plans for Next Meeting & Upcoming Telcos
Upcoming meeting
Comment resolution from WG Reciculation LB
Weekly Telcos
  Every Tuesday, 09:30h – 11:30 ET, 2 hours
  Already announced with 10-day notice to WG and TG reflector
  Next telco on September 28th
  Used to engage in further discussion in view of potentially submitted comments during the recirculation ballot
  Comment resolution once Recirc LB closes

## Slide 46: TGbc schedule (unchanged)
January 2019 First meeting as a task group
June 2020 Call for comments on D0.1
November 2020 Initial WGLB (D1.0)
September 2021 D2.0 WGLB Recirculation LB
March 2022 Form SAB Pool
March 2022 MEC/MDR done
May 2022 Initial SAB (4.0)
September 2022 Recirculation SAB
Jan 2023 Final WG/EC approval
March 2023 Revcom/SASB approval

## Slide 47: References
Agenda for this week: 11-21/1355
Meeting / Chair’s Slide Deck: 11-21/1353
Meeting minutes: 11-21/1357
Snapshot Slide: 11-21/1354
Closing report: 11-21/1356
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268

## Slide 48: IEEE 802.11 Interim Sep 2021 IEEE 802.11 TGbd Closing Report
Chair: Bo Sun (ZTE)
Vice Chair: Hongyuan Zhang (NXP),
Joseph Levy (InterDigital)
Secretary: Yan Zhang (NXP)
Tech Editor: Yujin Noh (Senscomm)

## Slide 49: TGbd’s Progress during the Sep 802.11 interim week
4 TGbd sessions were held during the week
Approved TG minutes for Jul plenary week and following TCs before Sep interim week.
Presented and discussed CRs and approved CRs for totally 184 comments (65% of total comments) for LB 254.
Approved TGbd tech editor to generate IEEE P802.11bd D2.1 to incorporate approved CRs.
Approved TGbd teleconference plan as in following slides.
TGbd agenda and preliminary minutes documents for this week:
  https://mentor.ieee.org/802.11/dcn/21/11-21-1326-07-00bd-tgbd-teleconference-agenda-for-sep-2021.pptx
  https://mentor.ieee.org/802.11/dcn/21/11-21-1544-00-00bd-tgbd-september-interim-2021-teleconference-minutes.docx
Goal for future TCs: proceeding comments collected during LB 254 (11bd D2.0)

## Slide 50: TGbd Progress Documents
TG Documents | Latest Revision
Definition and requirements | 11-19/0202r1
Selection Procedure document | 11-19/0030r6
Functional Requirement document | 11-19/0495r3
Spec Framework document | 11-19/0497r7
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r14
TGbd Use Case document | 11-19/1342r1
Teleconference Agenda | 11-20/0774r10, 11-20/1164r7, 11-20/1352r9, 11-20/1561r7, 11-20/1806r2, 11-20/1891r0, 11-20/1923r11, 11-21/0177r2, 11-21/0207r8, 11-21/0595r3, 11-21/0597r7, 11-21/0904r1, 11-21/0941r2, 11-21/1303r4, 11-21/1326r7
Teleconference Minutes | 11-20/0276r11, 11-20/1105r8, 11-20/1489r1, 11-20/1655r3, 11-20/1775r1, 11-20/1907r1, 11-21/0068r0, 11-21/0117r0, 11-21/0327r0, 11-21/0453r0, 11-21/0454r0, 11-21/0565r0, 11-21/0655r0, 11-21/0806r0, 11-21/0889r0, 11-21/1138r0, 11-21/1468r0, 11-21/1544r0
Tech Editor Report | 11-19/2045r13 (D2.0)
Comment Database | 11-20/0701r7 (D0.3), 11-20/1887r10 (LB251), 11-21/1296r3 (LB254)
Coexistence Assurance Document | 11-20/1564r2

## Slide 51: IEEE 802.11 TGbd Timeline
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Oct 2020
  D2.0 LB recirculation Jul 2021
  Form SA Ballot Pool Nov 2021 (Try Sep 2021)
  D3.0 LB recirculation Jan 2022 (Try Nov 2021)
  D3.0 unchanged recirculation Jan 2022
  Initial SA Ballot (D4.0) Mar 2022
  Final 802.11 WG approval Sep 2022
  802 EC approval Oct 2022
  RevCom and SASB approval Dec 2022

## Slide 52: IEEE 802.11 TGbd TC Plan
Sep 28th, 10:00am ~ 11:59am, ET; Webex (existing TC)
Oct 12th, 10:00am ~ 11:59am, ET; Webex
Oct 19th, 10:00am ~ 11:59am, ET; Webex
Oct 22nd, 10:00am ~ 11:59am, ET; Webex
Oct 26th, 10:00am ~ 11:59am, ET; Webex
Nov 2nd, 10:00am ~ 11:59am, ET; Webex (Daylight Time)
Nov 9th, 10:00am ~ 11:00am, ET; Webex (Standard Time)

## Slide 53: TGbe September 2021 Closing Report
Date: 2021-09-20
Authors:

## Slide 54: TGbe (Extremely High Throughput)
TGbe had scheduled 4 conf. calls during the September electronic interim
  Two Joint calls, and two parallel MAC/PHY calls
    Covered comment resolution documents
    Approved the resolution of several technical/editorial comments and PDT submissions
      ~30% of all CC36 comments are now resolved
  Approved the creation of TGbe D1.2
    TGbe D1.2 is expected to be available by end of this week
Agenda is available in 1319r8, with queue statuses available in 1478r3
  Future Teleconference Plan is provided in the next slide
Motions List is available in 1982r44
Distribution of ~4350 CIDs
9%
67%
24%
Resolution Status

## Slide 55: Teleconference Plan
Oct 11 (Monday) – MAC/PHY 19:00-21:00 ET
Oct 13 (Wednesday) – Joint (Motions) 10:00-12:00 ET
Oct 14 (Thursday) – MAC 10:00-12:00 ET
Oct 18 (Monday) – MAC/PHY 19:00-21:00 ET
Oct 20 (Wednesday) – Joint 10:00-12:00 ET
Oct 21 (Thursday) – MAC 10:00-12:00 ET
Oct 25 (Monday) – MAC/PHY 19:00-21:00 ET
Oct 27 (Wednesday) – Joint (Motions) 10:00-12:00 ET
Oct 28 (Thursday) – MAC 10:00-12:00 ET
Nov 01 (Monday) – MAC/PHY 19:00-21:00 ET
Nov 03 (Wednesday) – Joint 10:00-12:00 ET
Nov 04 (Thursday) – MAC 10:00-12:00 ET
Nov 08 (Monday) – MAC/PHY 19:00-21:00 ET
Nov 10 (Wednesday) – Joint 10:00-12:00 ET
Nov 11 (Thursday) – MAC 10:00-12:00 ET
Sept 13 (Monday) – MAC/PHY 19:00-21:00 ET
Sept 15 (Wednesday) – Joint (Motions) 09:00-11:00 ET
Sept 16 (Thursday) – MAC/PHY 09:00-11:00 ET
Sept 20 (Monday) – Joint (Motions) 09:00-11:00 ET
Sept 22 (Wednesday) – MAC 10:00-12:00 ET
Sept 23 (Thursday) – MAC 10:00-12:00 ET
Sept 27 (Monday) – MAC/PHY 19:00-21:00 ET
Sept 29 (Wednesday) – Joint 10:00-12:00 ET
Sept 30 (Thursday) – MAC 10:00-12:00 ET
Oct 04-08 (Mon-Fri) – No Conf Call Golden Week

## Slide 56: Timeline
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Comment Collection Mar 2022
D3.0 Letter Ballot Nov 2022
Initial Sponsor Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024

## Slide 57: TGbf (WLAN Sensing)
No report

## Slide 58: TGbh (Random and Changing MAC Addresses)
No report

## Slide 59: TGbi (Enhanced Data Privacy)
No report

## Slide 60: ITU AH (ITU Liaison)
No report

## Slide 61: 802.15
No report

## Slide 62: 802.18 (RR-TAG) liaison
No report

## Slide 63: 802.19 liaison
No report