## Slide 1: P802.11az Report to EC on Unconditional Approval to go to SA Ballot
Date: 2021-09-14
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for unconditional approval to send IEEE P802.11az D4.0 to SA Ballot.
This document to be considered for approval during the interim session of the 802.11 working group on Sep. 2021.
  WG motion results: TBA

## Slide 3: Status Summary
The TGaz Draft went through 4 WG Letter Ballots. Draft 1.0 was the first to achieve > 75% needed for an approved draft
The TG has resolved over 3000 comments received on drafts 1.0 to 4.0.

## Slide 4: 802.11 WG Letter Ballot Results – P802.11az
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
LB240 | 09 March 2019 | Technical Letter Ballot for TGaz Draft 1.0 | Technical | 329 | 264 | 80% | 29 | 8.8% | 186 | 49 | 79%
LB249 | 03 Jan. 2020 | First Recirculation Ballot for TGaz draft 2.0 | Recirculation | 329 | 279 | 84% | 28 | 8.5% | 219 | 32 | 87%
LB253 | 10 Feb. 2021 | Second Recirculation Ballot for TGaz draft 3.0 | Recirculation | 329 | 288 | 87% | 25 | 7.6% | 231 | 32 | 87%
LB255 | 09 Sep. 2021 | Third Recirculation Ballot for TGaz draft 4.0 | Recirculation | 329 | 290 | 87% | 24 | 7.3% | 252 | 14 | 94%
LB255.1 |  | Post ballot vote change |  | 329 | 290 | 87% | 24 | 7.3% | 257 | 9 | 97%

## Slide 5: 802.11 WG Letter Ballot Comments – P802.11az
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
240 | 09 March 2019 | Technical Letter Ballot for TGaz Draft 1.0 | 1525 (785 T, 694 E, 46 G)
249 | 03 Jan. 2020 | First Recirculation Ballot for TGaz draft 2.0 | 1022 (460 T, 546 E, 16 G)
253 | 10 Feb. 2021 | Second Recirculation Ballot for TGaz draft 3.0 | 476 (256 T, 218 E, 2 G)
255 | 09 Sep. 2021 | Third Recirculation Ballot for TGaz draft 4.0 | 77 (33 T, 41 E, 3 G)
Total |  |  | 3100 (1534 T, 1499 E, 67 G)

## Slide 6: Unsatisfied Technical comments by commenter
Voter name | LB240 | LB249 | LB253 | LB 255 | Total
Joseph Levy (InterDigital, inc) | 6 | 8 | 6 | 0 | 20
Chris Hartman (Apple, inc) | 1 | 0 | 0 | 0 | 1
Hemanth Sampath (Qualcomm) | 1 | 0 | 0 | 0 | 1
Jouni Malinen (Qualcomm) | 0 | 1 | 3 | 0 | 4
Carlos Aldana (Facebook) | 18 | 0 | 0 | 0 | 18
Mark Hamilton (Ruckus/CommScope) | 13 | 10 | 9 | 2 | 34
John Buffington (Self) | 3 | 0 | 0 | 0 | 3
Mark Rison (Samsung) | 150 | 211 | 0 | 0 | 361
Chunyu Hu (Facebook) | 0 | 0 | 7 | 0 | 7
Mao Yu (Marvell Semiconductor) | 0 | 0 | 0 | 0 | 0
Stephan Sand (German Aerospace center) | 0 | 4 | 0 | 9 | 13
Total | 192 | 234 | 25 | 11 | 462

## Slide 7: IEEE-SA Mandatory Editorial Coordination
Mandatory Draft Review (MDR) and Mandatory Editorial Coordination (MEC) completed in the final report doc.: IEEE 802.11-21/0329r7:
https://mentor.ieee.org/802.11/dcn/21/11-21-0329-07-0000-tgaz-mdr-report.docx

## Slide 8: Unsatisfied Technical Comments – Topics
Carlos Aldana – measurement reporting format
Chunyu Hu – measurement reporting format
Jouni Malinen – SAE and protected frame format
Joseph Levy – service state machine
Mark Hamilton – MLME SAP, service state machine
Mark Rison – no specific topic
Stephan Sand – FTM parameter negotiation formating

## Slide 9: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
Unsatisfied comments on D2.0
Unsatisfied comments on D3.0
Unsatisfied comments on D4.0

## Slide 10: TGaz Projected Timeline
 | Open | Close
First SA Ballot | Sep. 24, 2021 | Oct. 25, 2021 (32 days)
Second SA Ballot | Jan. 22, 2022 | Feb. 7, 2022
Third SA Ballot | May 22, 2022 | June 8, 2022
EC to Revcom | July 2022 | 
REVcom to SB | September 2022 |