## Slide 1: P802.11az Report to EC on Unconditional Approval to go to SA Ballot
Date: 2021-10-03
Authors:

## Slide 2: Introduction
This document contains the report to the IEEE 802 Executive Committee in support of a request for unconditional approval to send IEEE P802.11az D4.0 to SA Ballot.
The r3 document was approved during the interim session of the 802.11 working group on September 21, 2021.
  WG motion results: Y/N/A 77-0-7
R4 adds motion results, unchanged recirculation ballot information.
R5 adds LB256 (unchanged recirculation) results

## Slide 3: Status Summary
The TGaz Draft went through 4 WG Letter Ballots (plus unchanged recirculation). Draft 1.0 was the first to achieve > 75% needed for an approved draft
The TG has resolved over 3000 comments received on drafts 1.0 to 4.0.

## Slide 4: 802.11 WG Letter Ballot Results – P802.11az
Ballot ID | Ballot Close Date | Title | Ballot Type | Pool | Return | %Return | Abstain | %Abstain | Approve | Disapprove | %Approve
LB240 | 09 March 2019 | Technical Letter Ballot for TGaz Draft 1.0 | Technical | 329 | 264 | 80% | 29 | 8.8% | 186 | 49 | 79%
LB249 | 03 Jan. 2020 | First Recirculation Ballot for TGaz draft 2.0 | Recirculation | 329 | 279 | 84% | 28 | 8.5% | 219 | 32 | 87%
LB253 | 10 Feb. 2021 | Second Recirculation Ballot for TGaz draft 3.0 | Recirculation | 329 | 288 | 87% | 25 | 7.6% | 231 | 32 | 87%
LB255 | 07 Sep. 2021 | Third Recirculation Ballot for TGaz draft 4.0 | Recirculation | 329 | 290 | 91% | 24 | 7.3% | 252 | 14 | 94%
LB255.1 |  | Post ballot vote change |  | 329 | 290 | 91% | 24 | 7.3% | 259 | 7 | 97%
LB256 | 01 Oct 2021 | Fourth Recirculation Ballot for P802.11az D4.0 | Recirculation – unchanged draft | 329 | 290 | 91% | 24 | 7.3% | 262 | 5 | 98%

## Slide 5: 802.11 WG Letter Ballot Comments – P802.11az
Ballot ID | Ballot Close Date | Title | Total Number of Comments received (Yes and No votes)
240 | 09 March 2019 | Technical Letter Ballot for TGaz Draft 1.0 | 1525 (785 T, 694 E, 46 G)
249 | 03 Jan. 2020 | First Recirculation Ballot for TGaz draft 2.0 | 1022 (460 T, 546 E, 16 G)
253 | 10 Feb. 2021 | Second Recirculation Ballot for TGaz draft 3.0 | 476 (256 T, 218 E, 2 G)
255 | 07 Sep. 2021 | Third Recirculation Ballot for TGaz draft 4.0 | 77 (33 T, 41 E, 3 G)
256 | 01 Oct 2021 | Fourth Recirculation Ballot for TGaz draft 4.0 | No comments received
Total |  |  | 3100 (1534 T, 1499 E, 67 G)

## Slide 6: Unsatisfied Technical comments by commenter
Voter name | LB240 | LB249 | LB253 | LB 255 | Total
Chris Hartman (Apple, inc) | 1 | 0 | 0 | 0 | 1
Chunyu Hu (Facebook) | 0 | 0 | 7 | 0 | 7
John Buffington (Self) | 1 | 0 | 0 | 0 | 1
Mark Hamilton (Ruckus/CommScope) | 0 | 0 | 0 | 1 | 1
Mark Rison (Samsung) | 150 | 211 | 0 | 0 | 361
Total | 152 | 211 | 7 | 1 | 371

## Slide 7: Unsatisfied comments
The composite of all unsatisfied comments and the resolutions approved by the comment resolution committee received during working group ballot may be found in the embedded document on the right:
  Double click on the icon to the right to open this.
Unsatisfied for LB 240 through LB255

## Slide 8: Unsatisfied Technical Comments – Topics
Chunyu Hu (Facebook) – reporting format of TOA. (3 emails sent the commenter failed to respond with which comments are unsatisfied).
Chris Hartman (Apple, inc) – ISTA2RSTA LMR negotiation. (no valid email address, tried contacting through social media with no response).
Mark Hamilton (Ruckus/CommScope) – PASN key establishment (1 unsatisfied/under clarification).
John Buffington (Self) – clause references; incorrect subclause name (1 under clarification).
Mark Rison (Samsung) – various topics; (3 emails sent; no response received).

## Slide 9: IEEE-SA Mandatory Editorial Coordination
Mandatory Draft Review (MDR) and Mandatory Editorial Coordination (MEC) completed in the final report doc.: IEEE 802.11-21/0329r7:
https://mentor.ieee.org/802.11/dcn/21/11-21-0329-07-0000-tgaz-mdr-report.docx

## Slide 10: TGaz Projected Timeline
 | Open | Close
First SA Ballot | Oct. 6th | Nov. 5, 2021 (30 days)
Second SA Ballot | March 2022 | Apr. 2022
Third SA Ballot | July 2022 | August 2022
EC to Revcom | Sep. 2022 | 
REVcom to SASB | Dec. 2022 |