## Slide 1: TGbh Closing Report
Date: 2021-09-20
Authors:

## Slide 2: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
September 2021 Interim Session (virtual)

## Slide 3: Work Completed
Agenda is here: 11-21/1294r9
Reviewed contributions on scope and requirements:
  11-21/1470r0 Scope of TGbh and TGbi
  11-21/1531r1 Private identifier requirements
Completed review of use cases in tracking document (clean up is still needed): 11-21/0332r15
Completed review of liaison from WBA: 11-21/0703r0, analysis in: 11-21/1141r0
  Agreed response: we’re still working; reference above documents

## Slide 4: Next steps
Contributions with solutions for impacted features/functions:
  ID Query action frame: 11-21/1379r2 – Mark Hamilton
  Resolvable random address: 11-21/1535r0 – Graham Smith
WBA liaison response
Targeting D0.1 out of November session

## Slide 5: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.1 Nov 2021
  Initial Letter Ballot (D1.0) Mar 2022
  Recirculation LB (D2.0) Jul 2022
  Initial SA Ballot (D3.0) Nov 2022
  Final 802.11 WG approval Mar 2023
  802 EC approval May 2023
  RevCom and SASB approval May 2023

## Slide 6: Teleconference(s)
Tuesday, Oct 12, 9:00-11:00 ET
Thursday, Oct 21, 19:00-21:00 ET
Tuesday, Oct 26, 9:00-11:00 ET
Thursday, Nov 4, 19:00-21:00 ET

## Slide 7: November 2021 Plans
Three meeting slots planned
Consider “solutions” to use cases that are in 802.11 scope to resolve
Formulate D0.1