## Slide 1: TGbe November 2021 Closing Report
Date: 2021-11-15
Authors:

## Slide 2: TGbe (Extremely High Throughput)
TGbe had scheduled 4 conf. calls during the November electronic plenary
  Two Joint calls, and two parallel MAC/PHY calls
    Covered comment resolution documents
    Approved the resolution of several technical/editorial comments and PDT submissions
      ~45% of all CC36 comments are now resolved
  Approved the creation of TGbe D1.3
    TGbe D1.3 is expected to be available by end of this month
Agenda is available in 1618r8, with queue statuses available in 1775r1
  Future Teleconference Plan is provided in the next slide
Motions List is available in 1982r51
Distribution of ~4350 CIDs
9%
67%
24%
Resolution Status

## Slide 3: Teleconference Plan
Dec 13 Monday – MAC/PHY 19:00-21:00 ET
Dec 15 Wednesday – Joint (Motions) 10:00-12:00 ET
Dec 16 Thursday – MAC 10:00-12:00 ET
Dec 20 Monday – MAC/PHY 19:00-21:00 ET
Dec 22 Wednesday – No Conf Call Holiday
Dec 23 Thursday – No Conf Call Holiday
Dec 27 Monday – No Conf Call Holiday
Dec 29 Wednesday – No Conf Call Holiday
Dec 30 Thursday – No Conf Call Holiday
Jan 03 Monday – No Conf Call Holiday
Jan 05 Wednesday – Joint (Motions) 10:00-12:00 ET
Jan 06 Thursday – MAC 10:00-12:00 ET
Jan 10 Monday – MAC/PHY 19:00-21:00 ET
Jan 12 Wednesday – Joint 10:00-12:00 ET
Jan 13 Thursday – MAC 10:00-12:00 ET
Nov 08 Monday – MAC/PHY 19:00-21:00 ET
Nov 10 Wednesday – Joint (Motions) 09:00-11:00 ET
Nov 11 Thursday – MAC/PHY 09:00-11:00 ET
Nov 15 Monday – Joint (Motions) 09:00-11:00 ET
Nov 17 Wednesday – MAC 10:00-12:00 ET
Nov 18 Thursday – MAC 10:00-12:00 ET
Nov 22 Monday – MAC/PHY 19:00-21:00 ET
Nov 24 Wednesday – No Conf Call Thanksgiving
Nov 25 Thursday – No Conf Call Thanksgiving
Nov 29 Monday – MAC/PHY 19:00-21:00 ET
Dec 01 Wednesday – Joint 10:00-12:00 ET
Dec 02 Thursday – MAC 10:00-12:00 ET
Dec 06 Monday – MAC/PHY 19:00-21:00 ET
Dec 08 Wednesday – Joint 10:00-12:00 ET
Dec 09 Thursday – MAC 10:00-12:00 ET

## Slide 4: Timeline
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Comment Collection Mar 2022
D3.0 Letter Ballot Nov 2022
Initial Sponsor Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024