## Slide 1: 802.11 WG Editor’s Meeting (November 2021)
Date: 2021-11-15
Authors:

## Slide 2: Volunteer Editor Contacts
  WG – Robert Stacey – robert.stacey@intel.com, Peter Ecclesine - pecclesi@cisco.com
  TGaz – Roy Want RoyWant@google.com , Chao Chun Wang – chaochun.wang@mediatek.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de , Harry Bims harrybims@me.com
  TGbc – Carol Ansley – carol@ansley.com
  TGbd – Yujin Noh – Yujin.Noh@senscomm.com
  TGbe – Edward Au – edward.ks.au@huawei.com
  TGbf – Claudio da Silva – claudiodasilva@fb.com
  TGbh – Carol Ansley – carol@ansley.com
  TGbi – Po-kai Huang – po-kai.huang@intel.com
  REVme – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,

## Slide 3: November 8th roundtable status report
11az – 11 SA Initial Ballot with 93% approval, 364 comments, 193 editorial, 166 technical, 6 general. Hope to recirc out of March.
11bb – D0.7 (27 pages) created and is under review, hope to have initial WG Letter Ballot out of November.
11bc – recirculation of D2.0, 90% approval, 294 comments, hope to MDR on D3.0 out of January.
11bd – 89% of comments resolved so far, 30 comments this week. Hope to create D3.0 out of November.
11be – Continue comment resolution. Expect to publish D1.3 after the November 2021 plenary.
11bf – working on SF, hope is to have D0.1 out of March.
11bh – hoping to start getting text from Nov meeting, hoping for D0.1 out of January.
11bi – working on issues document, hope to finish that in January, 2022, then to requirements.
REVme – D0.4 is posted, with 11ax, 11ay, and 11ba. Goal is to have D1.0 out of November for initial WG Letter Ballot. The comments on initial WGLB will reveal the actual timeline for 11me.

## Slide 4: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process causes some changes to the draft, so the report is done after the editing is done.
REVmd on Draft 2.1 was started out of February 2019 (Robert Stacey, Joseph Levy, Carol Ansley, Menzo Wentink, Bahar Sadeghi, Mark Hamilton, Yongho Seok, Emily Qi, Edward Au, Peter Ecclesine) 19/260r15 – IEEE SA staff - mixing normative and informative, see 19/1444r4 MDR complete
P802.11ay was started on D3.1 out of March 2019 (Robert Stacey, Solomon Trainin, Edward Au, Emily Qi, Yongho Seok, Peter Ecclesine) 19/681r6 MDR complete
P802.11ax was started on D4.1 out of May 2019 (Robert Stacey, Edward Au, Yongho Seok, Naveen Kakani, Perry Correll, Peter Ecclesine, Po-Kai Huang) 19/1015r4 MDR complete
P802.11ba was started on D4.0 out of September 2019 (Robert Stacey, Po-Kai Huang, Rojan Chitrakar, Yunsong Yang, Yongho Seok, Mark Hamilton ) 19/1765r6 MDR complete
P802.11az was started on D3.0 out of January 2021 (Robert Stacey, Emily Qi, Edward Au, Carol Ansley, Peter Ecclesine, Yongho Seok, Mark Hamilton) 21/0329r7 July 15, 2021 MDR complete
P802.11bd was started on D3.0 out of November 2021 (Robert Stacey, Emily Qi, Peter Ecclesine)

## Slide 5: 802.11 Style Guide
See 11-09-1034-19-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2020 IEEE Standards Style Manual when creating or updating drafts. https://mentor.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice, we’ve added the particular use of “Tail” and explained our practice in acronyms.

## Slide 6: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Do not reference other clauses in Visio figures, it is very hard to maintain the references in figures
Keep embedded figures using Visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”).
  Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
  Use the figure number or a short version of the figure title (shown in your final draft) for the name of the Visio and emf file.
  One figure, one Visio file. Don’t store multiple figures in one Visio file.
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 7: Editor Amendment Ordering
Data as of Nov 2021
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in January, 2022. Changes are usually based on MDR suitability.
Amendment Number | Task Group | Projected REVCOM Date
802.11-2020 Amendment 4 802.11-2020 Amendment 5 | TGaz – 282 TGbc – 86 | Dec 2022 Mar 2023
802.11-2020 Amendment 6 | TGbd – 138 | Nov 2022
802.11-2020 Amendment 7 | TGbb – 27 | Dec 2022
REVme 802.11-2024 Amendment 1 | TGm – 6085 TGbe – 735 | Sep 2024 May 2024

## Slide 8: Draft Development Snapshot
TG | Published or Draft Baseline Document |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | az | bc | bd | bb | me | be |  |  |  |  |  | 
az | Y | 4.0 |  |  |  |  |  |  |  | Word | Yes | Roy Want, Chao Chun Wang, | 7-Nov
bc | N | 4.0 | 2.0 |  |  |  |  |  |  | FrameMaker 2020 release | No | Carol Ansley | 7-Nov
bd | N | 4.0 | 1.04 | 2.1 |  |  |  |  |  | FrameMaker 2020 release | No | Yujin Noh | 7-Nov
bb | N | 3.1 | 1.02 | 2.0 | 0.7 |  |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 7-Nov
me | Y |  |  |  |  | 0.4 |  |  |  | FrameMaker 2020 release | No | Emily Qi, Edward Au | 7-Nov
be | N | 4.0 | 2.0 | 2.1 | 0.7 |  | 1.3 (to be posted) |  |  | FrameMaker (old) | No | Edward Au | 14-Nov
Most current doc shaded green.
Nov 2021
Changes from last report shown in red.