## Slide 1: 802.11 WG November 2021 Closing Reports
Date: 2021-11-15
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the November 2021 closing plenary meeting. Liaison reports (including liaison reports from the mid-week plenary) are also included.

## Slide 3: Attendance data

## Slide 6: Attendees by affiliation (attended at least one meeting September to November)

## Slide 7: Attendance by subgroup (September to November)

## Slide 8: Attendance by subgroup (November plenary session)

## Slide 9: Closing Reports

## Slide 10: 802.11 WG Editor’s Meeting (November 2021)
Date: 2021-11-15
Authors:

## Slide 11: Volunteer Editor Contacts
  WG – Robert Stacey – robert.stacey@intel.com, Peter Ecclesine - pecclesi@cisco.com
  TGaz – Roy Want RoyWant@google.com , Chao Chun Wang – chaochun.wang@mediatek.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de , Harry Bims harrybims@me.com
  TGbc – Carol Ansley – carol@ansley.com
  TGbd – Yujin Noh – Yujin.Noh@senscomm.com
  TGbe – Edward Au – edward.ks.au@huawei.com
  TGbf – Claudio da Silva – claudiodasilva@fb.com
  TGbh – Carol Ansley – carol@ansley.com
  TGbi – Po-kai Huang – po-kai.huang@intel.com
  REVme – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@huawei.com,

## Slide 12: November 8th roundtable status report
11az – 11 SA Initial Ballot with 93% approval, 364 comments, 193 editorial, 166 technical, 6 general. Hope to recirc out of March.
11bb – D0.7 (27 pages) created and is under review, hope to have initial WG Letter Ballot out of November.
11bc – recirculation of D2.0, 90% approval, 294 comments, hope to MDR on D3.0 out of January.
11bd – 89% of comments resolved so far, 30 comments this week. Hope to create D3.0 out of November.
11be – Continue comment resolution. Expect to publish D1.3 after the November 2021 plenary.
11bf – working on SF, hope is to have D0.1 out of March.
11bh – hoping to start getting text from Nov meeting, hoping for D0.1 out of January.
11bi – working on issues document, hope to finish that in January, 2022, then to requirements.
REVme – D0.4 is posted, with 11ax, 11ay, and 11ba. Goal is to have D1.0 out of November for initial WG Letter Ballot. The comments on initial WGLB will reveal the actual timeline for 11me.

## Slide 13: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process causes some changes to the draft, so the report is done after the editing is done.
REVmd on Draft 2.1 was started out of February 2019 (Robert Stacey, Joseph Levy, Carol Ansley, Menzo Wentink, Bahar Sadeghi, Mark Hamilton, Yongho Seok, Emily Qi, Edward Au, Peter Ecclesine) 19/260r15 – IEEE SA staff - mixing normative and informative, see 19/1444r4 MDR complete
P802.11ay was started on D3.1 out of March 2019 (Robert Stacey, Solomon Trainin, Edward Au, Emily Qi, Yongho Seok, Peter Ecclesine) 19/681r6 MDR complete
P802.11ax was started on D4.1 out of May 2019 (Robert Stacey, Edward Au, Yongho Seok, Naveen Kakani, Perry Correll, Peter Ecclesine, Po-Kai Huang) 19/1015r4 MDR complete
P802.11ba was started on D4.0 out of September 2019 (Robert Stacey, Po-Kai Huang, Rojan Chitrakar, Yunsong Yang, Yongho Seok, Mark Hamilton ) 19/1765r6 MDR complete
P802.11az was started on D3.0 out of January 2021 (Robert Stacey, Emily Qi, Edward Au, Carol Ansley, Peter Ecclesine, Yongho Seok, Mark Hamilton) 21/0329r7 July 15, 2021 MDR complete
P802.11bd was started on D3.0 out of November 2021 (Robert Stacey, Emily Qi, Peter Ecclesine, Joseph Levy, Edward Au, Carol Ansley)

## Slide 14: 802.11 Style Guide
See 11-09-1034-19-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2020 IEEE Standards Style Manual when creating or updating drafts. https://mentor.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice, we’ve added the particular use of “Tail” and explained our practice in acronyms.

## Slide 15: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Do not reference other clauses in Visio figures, it is very hard to maintain the references in figures
Keep embedded figures using Visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”).
  Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
  Use the figure number or a short version of the figure title (shown in your final draft) for the name of the Visio and emf file.
  One figure, one Visio file. Don’t store multiple figures in one Visio file.
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 16: Editor Amendment Ordering
Data as of Nov 2021
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in January, 2022. Changes are usually based on MDR suitability.
Amendment Number | Task Group | Projected REVCOM Date
802.11-2020 Amendment 4 802.11-2020 Amendment 5 | TGaz – 282 TGbc – 86 | Dec 2022 Mar 2023
802.11-2020 Amendment 6 | TGbd – 138 | Nov 2022
802.11-2020 Amendment 7 | TGbb – 27 | Dec 2022
REVme 802.11-2024 Amendment 1 | TGm – 6085 TGbe – 735 | Sep 2024 May 2024

## Slide 17: Draft Development Snapshot
TG | Published or Draft Baseline Document |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | az | bc | bd | bb | me | be |  |  |  |  |  | 
az | Y | 4.0 |  |  |  |  |  |  |  | Word | Yes | Roy Want, Chao Chun Wang, | 7-Nov
bc | N | 4.0 | 2.0 |  |  |  |  |  |  | FrameMaker 2020 release | No | Carol Ansley | 7-Nov
bd | N | 4.0 | 1.04 | 2.1 |  |  |  |  |  | FrameMaker 2020 release | No | Yujin Noh | 7-Nov
bb | N | 3.1 | 1.02 | 2.0 | 0.7 |  |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 7-Nov
me | Y |  |  |  |  | 0.4 |  |  |  | FrameMaker 2020 release | No | Emily Qi, Edward Au | 7-Nov
be | N | 4.0 | 2.0 | 2.1 | 0.7 |  | 1.3 (to be posted) |  |  | FrameMaker (old) | No | Edward Au | 14-Nov
Most current doc shaded green.
Nov 2021
Changes from last report shown in red.

## Slide 18
AANI SC Closing Report November 2021
Date: 2021-11-09
Authors:

## Slide 19
Abstract
This Document is the closing report for AANI SC,
November 2016 Meeting in San Antonio, TX
Abstract
This report contains the closing report of the for AANI SC for the November 2021 802.11 Plenary Meeting

## Slide 20
Abstract
This Document is the closing report for AANI SC,
November 2016 Meeting in San Antonio, TX
Meeting Overview
1 Teleconference was held (Agenda: 11-21/1626r1):
  Tuesday 9 November 2021 - 1:15-13:15 h ET
The AANI SC:
  Reviewed the status of the latest work, noting that all open items have been closed:
    The final version of the technical report on: “Interworking between 3GPP 5G network & WLAN” (11-20/0013) is available on mentor.
    The reply LS Liaison statement re: 5G & Wi-Fi RAN Convergence - QoS; WG approved document 11-21-1198-03 has been sent.
  Two contributions were presented:
    11-21/1806r0 “ITU IMT 2020 Status”, Joseph LEVY (InterDigital)
    11-21/1809r0 “ITU IMT 2030 Status”, Joseph LEVY (InterDigital)
  Discussed the “Shut Down” of the AANI SC – at the discretion of the 802.11 Chair.

## Slide 21
Future Session Planning
802.11 WG January Interim Teleconferences (TBC) the AANI SC - requested 0 meeting slots:
    Anticipating the shut down of the AANI SC
AANI SC Teleconference Plan:
  None
To all who contributed and participated in the work of the AANI SC, thank you.

## Slide 22: ARC Closing Report
Date: 2021-11-15
Authors:

## Slide 23: Abstract
This document is the closing report for ARC SC,
November 2021 Plenary Session (virtual)

## Slide 24: Work Completed
Agenda is here: 11-21/1625r6
Annex G:
  Part 1: Replace references in main body text (to Annex G or “frame exchange sequence” in various spellings) with normative text in-place, add definition(s), etc.:
    Completed. Passed Motion to support changes in REVme: 11-21/1782r1
  Part 2: Create a new and more useable Annex G with a friendly notation/style and cross-references to main body text for technical details:
    Proposal considered: 11-21/1797r0
    Will resume on teleconferences

## Slide 25: Work Completed
802.1CQ:
  Considered overview presentation: 11-21/1836r0
  Suggested consideration by TGbi, and maybe TGbh
IEEE Std 802 revision:
  802.1 is “hosting” this work, with a series of Technical Plenaries, starting Dec 2, 16:00-18:00 ET
  Reviewed proposal for scope of work: 11-21/1844r0

## Slide 26: Monitoring/future activities
    Other items being tracked (but not actively worked unless/until contributions):
    “What is a STA?” (per REVmd discussion: 11-19/0106r0)
    Off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities
    Nendica’s/TGbe’s discussion on 802.11 in a Deterministic Network/Time-Sensitive Networking

## Slide 27: Plans
Ongoing work:
Continue Annex G replacement
Ongoing status updates on IEEE Std 802 revision, technical work if/as appropriate
Consider the purpose and value of Clause 6: 11-21/1774r0
TGbe MLO informative annex consideration
Other monitoring/future activities
Teleconferences
  Dec 2 (Thursday): 19:00 ET, 2 hours
  Dec 13 (Monday): 13:00 ET, 2 hours
Two meeting slots requested in January

## Slide 28: Coex SC
No report

## Slide 29: PAR Review SC
No report

## Slide 30: WNG SC Closing Report
Date: 2021-11-16
Authors:

## Slide 31: Abstract
Closing report for WNG SC for November 2021 virtual meeting

## Slide 32
Summary
Final Agenda
    https://mentor.ieee.org/802.11/dcn/21/11-21-1631-00-0wng-agenda-for-wng-sc-2021-november.pptx
Presentations at November 2021 meeting
  “OpenRoaming: One Global Wi-Fi Network” – Necati Canpolat (Intel)
    https://mentor.ieee.org/802.11/dcn/21/11-21-1804-03-0wng-openroaming-tutorial.pptx
    No motions or straw polls
Minutes
  https://mentor.ieee.org/802.11/dcn/21/11-21-1823-00-0wng-wng-meeting-minutes-2021-november-electronic-meeting.docx
Plans for January 2022
  TBD – call for presentations will be sent out in December
No motions in the SG, no conference calls

## Slide 33: IEEE 802 JTC1 Standing Committee November 2021 (virtual) closing report
Date: 20211110
Authors:

## Slide 34: The IEEE 802 JTC1 SC reviewed the PSDO process status
Agenda - 11-21-1593; Minutes - 11-21-1845-00
802.11 related topics
802.11ax security responses from WG sent to SC6
802.11ax IPR responses from IEEE SA sent to ISO
802.11ay failed, and other ballots (except 802.11md) on hold while IPR issues resolved
WG | Completed | In-process
802.1 | 35 | 17
802.3 | 17 | 15
802.11 | 12 | 9
802.15 | 3 | 0
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 73 | 42

## Slide 35: Is there any interest in commenting on Industrial Wireless Network PWI in SC6?
SC6/WG1 has decided to start two PWI’s in Feb 2022 on:
  Industrial Wireless Network, based on claims 5G & Wi-Fi are incapable in this space
  Wearable Robot Area Network
If anyone has any interest in providing any comments …
  Particularly on the Industrial Wireless Network PWI …
  … that suggests 5G-TSN is not good enough and Wi-Fi 6 (802.11ax) is worse
… please contact the IEEE 802 JTC1 SC Chair
  Any comments will be facilitated through the IEEE 802 JTC1 SC in Jan 2022
  802.11/15 WGs may be interested in commenting
  It is less likely that 802.1 WG will comment as the TSN assertions in the PWI are accurate

## Slide 36: The IEEE 802 JTC1 SC will undertake its usual work at its virtual meeting in January 2022
IEEE 802 JTC1 SC plans for the virtual meeting in January 2022
  Execute PSDO process
  Deal with any issues arising from IPR related comments on 802.11ax/ay
  Possibly provide comments on WG1 PWI’s
  …

## Slide 37: REVme Closing Report – November 2021
Date: 2021-11-16
Authors:

## Slide 38: Work Completed
Approved initial LB for REVme D1.0
  Will continue to resolve CC35 comments in parallel (approx. 54 comments remaining)
LB comment resolution will begin in January
No changes to timeline

## Slide 39: Plans for January
Teleconferences:
  Next call: Monday 22 November 2021 at 10am ET, 2hrs
  29 Nov; 6, 13, 20 Dec; 7, 10, 31 Jan – 10am ET, 2hrs
Request 6 sessions for the January Plenary
Begin comment resolution on initial LB

## Slide 40: REVme initial LB
Move to:
Instruct the TGme editors to prepare P802.11REVme D1.0 by incorporating P802.11REVme D0.4 and all accepted changes per motions contained in https://mentor.ieee.org/802.11/dcn/21/11-21-0758-15-000m-revme-motions.pptx,
and
Approve a 40-day Working Group Technical Letter Ballot asking the question “Should REVme D1.0 be forwarded to SA Ballot?”
Moved by Michael Montemurro on behalf of TGme
[TGme vote: Moved: Emily Qi, Seconded: Stephen McCann, Result: 18-0-1]
Notes: doc.: IEEE 802.11-10/0503r4
May 2010
        Michael Montemurro, Research in Motion
Page 40

## Slide 41: TGaz Next Generation Positioning Nov. Electronic Meeting Closing Report
Date: 2021-11-15
Authors:

## Slide 42: Abstract
This document is the TGaz Next Generation Positioning closing report for the IEEE 802.11 plenary electronic meeting, Nov. 2021.

## Slide 43: Nov. Progress and Targets Towards the Jan. Meeting
Work completed this week:
  Conducted assignment to 1/3 of the technical comments received in P802.11az D4.0 SA1
  Started SA1 comment resolution to extent possible.
  Responded to WFA Liaison.
Targets towards the January meeting:
  Complete assignment of P802.11 D4.0 SA1 comments.
  Resolve 60 technical/General comments (~33% of SA1 T+G comments).

## Slide 44: Timeline – TG progress update past the Nov. meeting
Clean
2021
2020
2019
2017
2018
2022
2023
.11az requirement freeze
5-2017
11az SFD
.11az Draft 2.0 11-2019
Recirculation
D1.0
Jan. 19
.11az D0.1 Mar. 18
5/17-3/21
July 18
Inter.
comment
collection
SFD
Final
Initial
WG ballot
CC28
LB240 CR
Initial WG ballot LB240 Pass
SFD Freeze
LB249
LB240 completion/
recirc. init
LB249 completion/
2nd recirculation
.11az Draft 3.0 01-2021
Recirculation
.11az Draft 4.0 07-2021
Recirculation
.11az MDR and SA ballots
07-2021
Publication
LB253
SA2
MDR
SA1
LB 255
No changes made, in preparation to SA ballot
1st SA comp.
05-22
2nd SA comp.
07-22
LB249 completion/
2nd recirculation
1st SA start
REVcom
SA3
3rd SA comp.
11-22

## Slide 45: Scheduled telecons
* - newly announced
+ TGaz Plenary (motion) meeting.
** - meeting as part of the IEEE week, refer to WG agenda document for details.
Dec. 2nd Thu. 12:00 – 14:00 ET*
Dec. 9th Thu. 12:00 – 14:00 ET*
Dec. 16th Thu. 12:00 – 14:00 ET*
Jan. 6th Thu. 12:00 – 14:00 ET*
Jan. 13th Thu. 12:00 – 14:00 ET*

## Slide 46: Light Communications Task Group (TGbb) TGbb November 2021 Closing Report
Date: 2020-11-15
Authors:

## Slide 47: Abstract
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the November 2021 session.

## Slide 48: TGbb activities at the November 2021 meeting
  Content
  Comment resolution for D.07 finalized
  Motion to approve Comment Resolutions and reaffirm CSD
  Move to request 802.11 WG to start letterballot
  WG LB planned for 1 Dec.
  Meeting agenda and motions are available in doc. 11-21/1650r5.
  Minutes of the meeting are available in doc. 11-21/1872r0.

## Slide 49: Motion
Approve comment resolutions for all of the comments in doc. 11-21/1813r3 and 11-21/1783r2 for TGbb Draft 0.7
Move: Nikola Serafimovski
Second: Volker Jungnickel
Y / N / A
Unanimous
Motion passed

## Slide 50: Motion Reaffirmation of TGbb CSD
    Move to reaffirm the TGbb CSD as contained in https://mentor.ieee.org/802.11/dcn/17/11-17-1603-09-00lc-a-csd-proposal-for-light-communications.docx
    Move: Matthias Wendt
    Second: Marc Emmelmann
    Y/N/A
    8/0/0
    Motion passed

## Slide 51: Motion
Move to request 802.11 WG to approve the following motion:
Instruct the TGbb editor to prepare IEEE P802.11bb D1.0 by incorporating P802.11bb D0.7 and all accepted changes as contained in 11-21/1813r3 and 11-21/1783r2,
and
Approve a 40-day Working Group Technical Letter Ballot asking the question ‘‘Should P802.11bb D1.0 be forwarded to SA Ballot?’’
Move: Volker Jungnickel
Second: Matthias Wendt
Y / N / A 7/0/1
Motion Passed

## Slide 52: TGbb moving forward
  Comment resolution against D1.0
  Motion to move to WG LB
  Teleconference plans:
  12 Jan 2022 9-11AM ET

## Slide 53: TGbc Closing Report
Date: 2021-11-15
Authors:

## Slide 54: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for November 2021.

## Slide 55: Meeting Goals & Accomplishments of the week
Goal for the week:
Assign all comments from LB 257 on TGbc D2.0
Start comment resolution
Accomplishments
Group met 5 times this week
All comments assigned
Resolved 84 technical comments
  66 comments resolved and approved
  18 comments resolved and ready for motion
Owning Ad-hoc | Count of CID
EDITOR | 66
2021-11-11 - approved | 62
2021-11-12 - approved | 4
CHAIR | 228
2021-11-23 - ready for motion | 18
(Leer) | 210
Gesamtergebnis | 294

## Slide 56: Plans for Next Meeting & Upcoming Telcos
Upcoming meeting
Comment resolution from WG Recirculation LB
Weekly Telcos
Tuesdays, 10:00h – 11.00h ET (1 hours)
  November 23 & 30
  December 7, 14, & 21
  January 4, 11, & 18
Telcos are approved to run motions ”to approve comment resolutions”

## Slide 57: TGbc schedule (unchanged)
January 2019 First meeting as a task group
June 2020 Call for comments on D0.1
November 2020 Initial WGLB (D1.0)
September 2021 D2.0 WGLB Recirculation LB
March 2022 Form SAB Pool
March 2022 MEC/MDR done
May 2022 Initial SAB (4.0)
September 2022 Recirculation SAB
Jan 2023 Final WG/EC approval
March 2023 Revcom/SASB approval

## Slide 58: References
Agenda for this week: 11-21/1654
Meeting / Chair’s Slide Deck: 11-21/1652
Meeting minutes: 11-21/1744
Snapshot Slide: 11-21/1652
Closing report: 11-21/1655
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268

## Slide 59: IEEE 802.11 Plenary Nov 2021 IEEE 802.11 TGbd Closing Report
Chair: Bo Sun (ZTE)
Vice Chair: Hongyuan Zhang (NXP),
Joseph Levy (InterDigital)
Secretary: Yan Zhang (NXP)
Tech Editor: Yujin Noh (Senscomm)

## Slide 60: TGbd’s Progress during the plenary week
4 TGbd sessions were held during the week
Approved TG minutes for Sep interim week and following TCs before Nov plenary week.
Presented and discussed CRs and approved CRs for the last 108 CIDs of LB 254.
Approved TGbd tech editor to generate IEEE P802.11bd D3.0 to incorporate approved CRs and a 15-day recirculation LB for D3.0.
Approved the updated TGbd timeline and teleconference plan till Jan interim week.
TGbd agenda documents and minutes for this week:
  https://mentor.ieee.org/802.11/dcn/21/11-21-1623-04-00bd-tgbd-teleconference-agenda-for-nov-2021.pptx
  https://mentor.ieee.org/802.11/dcn/21/11-21-1863-00-00bd-tgbd-november-plenary-2021-teleconference-minutes.docx
Goal for future TCs: proceeding comments collected from recirculation LB and MDR (11bd D3.0)

## Slide 61: TGbd Progress Documents
TG Documents | Latest Revision
Definition and requirements | 11-19/0202r1
Selection Procedure document | 11-19/0030r6
Functional Requirement document | 11-19/0495r3
Spec Framework document | 11-19/0497r7
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r14
TGbd Use Case document | 11-19/1342r1
Teleconference Agenda | 11-20/0774r10, 11-20/1164r7, 11-20/1352r9, 11-20/1561r7, 11-20/1806r2, 11-20/1891r0, 11-20/1923r11, 11-21/0177r2, 11-21/0207r8, 11-21/0595r3, 11-21/0597r7, 11-21/0904r1, 11-21/0941r2, 11-21/1303r4, 11-21/1326r8, 11-21/1622r4, 11-21/1623r4
Teleconference Minutes | 11-20/0276r11, 11-20/1105r8, 11-20/1489r1, 11-20/1655r3, 11-20/1775r1, 11-20/1907r1, 11-21/0068r0, 11-21/0117r0, 11-21/0327r0, 11-21/0453r0, 11-21/0454r0, 11-21/0565r0, 11-21/0655r0, 11-21/0806r0, 11-21/0889r0, 11-21/1138r0, 11-21/1468r0, 11-21/1544r0, 11-21/1769r0
Tech Editor Report | 11-19/2045r14 (D2.0)
Comment Database | 11-20/0701r7 (D0.3), 11-20/1887r10 (LB251), 11-21/1296r6 (LB254)
Coexistence Assurance Document | 11-20/1564r2

## Slide 62: Motion #1 (approval of Comment Resolutions)
Move to approve the comment resolutions to 108 CIDs which are marked as “ready for motion” as in 11-21/1296r6
Moved: Yujin Noh Seconded: Stephan Sand
Result: Approved unanimously

## Slide 63: Motion #2 (Generation of D3.0 and recirculation)
Having approved comment resolutions for all of the comments received from LB 254 on IEEE P802.11bd D2.0 as contained in document
https://mentor.ieee.org/802.11/dcn/20/11-21-1296-06-00bd-tgbd-lb251-comments.xlsx,
instruct the TGbd editor to create IEEE P802.11bd D3.0 and approve a motion request to WG11 for approval of a 15-day Working Group Recirculation Ballot asking the question “Should IEEE P802.11bd D3.0 be forwarded to SA Ballot?”
TGbd vote: Moved: Joseph Levy Seconded: John Kenney
Result: 16y-0n-3a

## Slide 64: TGbd Timeline (updated) (Note, the timeline may be accelerated based on 11az’s actual progress)
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Oct 2020
  D2.0 LB recirculation Jul 2021
  Form SA Ballot Pool Nov 1 to Nov 30, 2021
  D3.0 LB recirculation Jan 2022 (Try Nov 2021)  Dec 2021
  D3.0 unchanged recirculation Jan 2022
  D4.0 LB recirculation Jul 2022
  D4.0 LB unchanged recirculation Jul 2022
  Initial SA Ballot (D34.0) Mar 2022  Jul 2022
  Final 802.11 WG approval Sep 2022  Jan 2023
  802 EC approval Oct 2022  Feb 2023
  RevCom and SASB approval Dec 2022  May 2023

## Slide 65: IEEE 802.11 TGbd TC Plan
Dec 17th, 10:00am ~ 11:00am, ET
Dec 21st, 10:00am ~ 11:00am, ET
Jan 4th, 2022, 10:00am ~ 11:59am, ET
Jan 11th, 2022, 9:00am ~ 11:00am, ET

## Slide 66: TGbe November 2021 Closing Report
Date: 2021-11-15
Authors:

## Slide 67: TGbe (Extremely High Throughput)
TGbe had scheduled 4 conf. calls during the November electronic plenary
  Two Joint calls, and two parallel MAC/PHY calls
    Covered comment resolution documents
    Approved the resolution of several technical/editorial comments and PDT submissions
      ~45% of all CC36 comments are now resolved
  Approved the creation of TGbe D1.3
    TGbe D1.3 is expected to be available by end of this month
Agenda is available in 1618r8, with queue statuses available in 1775r1
  Future Teleconference Plan is provided in the next slide
Motions List is available in 1982r51
Distribution of ~4350 CIDs
9%
67%
24%
Resolution Status

## Slide 68: Teleconference Plan
Dec 13 Monday – MAC/PHY 19:00-21:00 ET
Dec 15 Wednesday – Joint (Motions) 10:00-12:00 ET
Dec 16 Thursday – MAC 10:00-12:00 ET
Dec 20 Monday – MAC/PHY 19:00-21:00 ET
Dec 22 Wednesday – No Conf Call Holiday
Dec 23 Thursday – No Conf Call Holiday
Dec 27 Monday – No Conf Call Holiday
Dec 29 Wednesday – No Conf Call Holiday
Dec 30 Thursday – No Conf Call Holiday
Jan 03 Monday – No Conf Call Holiday
Jan 05 Wednesday – Joint (Motions) 10:00-12:00 ET
Jan 06 Thursday – MAC 10:00-12:00 ET
Jan 10 Monday – MAC/PHY 19:00-21:00 ET
Jan 12 Wednesday – Joint 10:00-12:00 ET
Jan 13 Thursday – MAC 10:00-12:00 ET
Nov 08 Monday – MAC/PHY 19:00-21:00 ET
Nov 10 Wednesday – Joint (Motions) 09:00-11:00 ET
Nov 11 Thursday – MAC/PHY 09:00-11:00 ET
Nov 15 Monday – Joint (Motions) 09:00-11:00 ET
Nov 17 Wednesday – MAC 10:00-12:00 ET
Nov 18 Thursday – MAC 10:00-12:00 ET
Nov 22 Monday – MAC/PHY 19:00-21:00 ET
Nov 24 Wednesday – No Conf Call Thanksgiving
Nov 25 Thursday – No Conf Call Thanksgiving
Nov 29 Monday – MAC/PHY 19:00-21:00 ET
Dec 01 Wednesday – Joint 10:00-12:00 ET
Dec 02 Thursday – MAC 10:00-12:00 ET
Dec 06 Monday – MAC/PHY 19:00-21:00 ET
Dec 08 Wednesday – Joint 10:00-12:00 ET
Dec 09 Thursday – MAC 10:00-12:00 ET

## Slide 69: Timeline
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Comment Collection Mar 2022
D3.0 Letter Ballot Nov 2022
Initial Sponsor Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024

## Slide 70: Task Group bf November 2021 Closing Report
Date: 2021-11-15
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 71: Abstract
This document is the closing report for Task Group bf for the November 2021 session.

## Slide 72: TGbf (WLAN Sensing) – November 2021
Progress during November 2021 meeting
  3 teleconference calls for TGbf (November 9, 12, 15, 9am - 11:00am ET)
  Presentation of technical submissions (e.g., Feedback type, general protocol and procedure……)
  Developing the SFD
Goals for the next two months
  Presentation of technical submissions (e.g., Feedback type, general protocol and procedure……)
  Speed up the technical discussion and developing the SFD (Requested 2 calls per week)

## Slide 73: IEEE 802.11bf Timeline (unchanged)
  PAR approved Sep, 2020
  First TG meeting Oct, 2020
  D0.1 Jan, 2022
  Initial Letter Ballot (D1.0) Jul, 2022
  Recirculation LB (D2.0) Jan, 2023
  Recirculation LB (D3.0) May, 2023
  Initial SA Ballot (D4.0) Sep 2023
  Final 802.11 WG approval July 2024
  802 EC approval July 2024
  RevCom and SASB approval Sep 2024

## Slide 74: Teleconference Schedule
  Confirmed:
    November 22 (Monday), 9am - 11:00am ET November 23 (Tuesday), 9am - 11:00am ET
    November 29 (Monday), 9am - 11:00am ET November 30 (Tuesday), 9am - 11:00am ET
    December 6 (Monday), 9am - 11:00am ET December 7 (Tuesday), 9am - 11:00am E
    December 13 (Monday), 9am - 11:00am ET December 14 (Tuesday), 9am - 11:00am ET
    December 20 (Monday), 9am - 11:00am ET December 21 (Tuesday), 9am - 11:00am ET
    January 3 (Monday), 9am - 11:00am ET January 4 (Tuesday), 9am - 11:00am ET
    January 10 (Monday), 9am - 11:00am ET January 11 (Tuesday), 9am - 11:00am ET

## Slide 75: TGbh Closing Report
Date: 2021-11-15
Authors:

## Slide 76: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
November 2021 Plenary Session (virtual)

## Slide 77: Work Completed
Agenda is here: 11-21/1628r6
Continued review of tracking document: 11-21/0332r24
  Contributions:
    11-21/1585r10: Identifiable Random MAC address
    11-21/1853r0: ID Query analysis
    11-21/1839r0: Transient STA ID
    11-21/1634r0-00bh-private-identifier-requirements-for-tgbh.docx Private identifier requirements for TGbh (still pending)
  Clarifying group agreements on requirements
Review of liaison from WBA (11-21/0703r0) is completed, analysis in: 11-21/1141r0, and tracking document.
  Still working on response
Missed target for D0.1 out of this session, timeline update needed

## Slide 78: Next steps
Complete review of requirements/metrics for proposed solutions
Consider proposed solutions for impacted features/functions, and incorporate into D0.1
WBA liaison response

## Slide 79: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.1 Nov 2021
  Initial Letter Ballot (D1.0) Mar 2022
  Recirculation LB (D2.0) Jul 2022
  Initial SA Ballot (D3.0) Nov 2022
  Final 802.11 WG approval Mar 2023
  802 EC approval May 2023
  RevCom and SASB approval May 2023

## Slide 80: Teleconference(s)
Tuesday, Dec 7, 9:00-11:00 ET
Thursday, Dec 16, 19:00-21:00 ET
Thursday, Jan 6, 19:00-21:00 ET
Tuesday, Jan 11, 9:00-11:00 ET

## Slide 81: January 2022 Plans
Four meeting slots planned
Consider “solutions” to use cases that are in 802.11 scope to resolve
Formulate D0.1

## Slide 82: TGbi Closing Report
Date: 2021-11-16
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 83: IEEE 802.11 TGbi – November 2021
TGbi met three times during this interim session.
We developed a Requirements Tracking Document (21/1848r2) and a process for updating that document (also included in 21/1848r2).
The open call for submission of issues and use cases will continue until the Interim Meeting in January. In the January Interim meeting, the group will motion the Use Case and Issue document (21/641) as complete.
Submissions of proposed requirements are also accepted now for issues and use cases already in doc 21/641r6.
The timeline is unchanged.
Upcoming teleconferences:
  December 2, 9am-10am ET
  December 16, 9am-10amET

## Slide 84: Timeline
TG use case start: March 2021
Use case completion: January 2022
Features identified: July 2022
LB initial: March 2023
LB re-circ: September 2023
Ballot Pool: May 2024
MDR: May 2024
SA ballot: July 2024
SA re-circ: January 2025
802.11/EC approval: July 2025
RevCom/SASB approval: September 2025

## Slide 85: ITU AH (ITU Liaison)
No report

## Slide 86: Internal Liaison reports
From opening plenary

## Slide 87: 802.15
No report

## Slide 88: IEEE 802.18 RR-TAG Electronic Plenary Liaison from 802.18 to 802.11
Date: 08 November 2021
Authors:

## Slide 89: 802.18 Radio Regulatory Technical Advisory Group – RR-TAG
Number of voters: 38 (8 on LMSC); Nearly Voters: 3; Aspirant members: 9
Officers or the RR-TAG / IEEE 802.18:
  Chair is Jay Holcomb (Itron)
  Co-Vice-chair Stuart Kerry (OK-Brit, self)
  Co-Vice-Chair Al Petrick (Skyworks Solutions)
  Secretary is open –
  Schedule this plenary, same time slot as our normal weekly meetings
    Thursday 11th 15:00et, 1hr, opening
    Thursday 18th 15:00et, 1hr, closing
WEBEX MEETING
See IEEE 802 overall calendar ( & under 802.18 calendar)
Using same call-in as our weekly meetings.

## Slide 90: 802.18 meeting discussion items – EU Standards
Will discuss what members have to share on EU activities in ETSI, CEPT, etc. e.g. :
  ETSI – <BRAN> next call #112 13-17dec21; lots of ad hocs (10) before then. (14 total calls)
    Will discuss what is new, folks have to share.
    From 28oct: BRAN(21)111002r2 and 111036r3 are the keys to knowing which 111x meeting is on which topic. 111j is on both EN 301 893 and EN 303 687. Some comments on TVWS, EC working with multiple consultants, with multiple output from them, this is challenging.
      ENAP has ended on EN 303 722, one country with technical comments. should be able to resolve okay. meeting is scheduled to resolve then a 2nd ENAP will be needed.
      6 GHz, EN 303 687, discussions continue on NB FH, still trying to understand the compromise made.
      5 GHz going smoothly. Have heard some question on radars thought not to BRAN at this time. Just need to be aware as some specific companies seem to not be following the rules.
  CEPT activities shared has been quiet.
    Note: FM 57 (WAS/TLAN above 5GHz polices and EC decisions) has concluded its work and has been dissolved.

## Slide 91: 802.18 meeting discussion items - non-EU stds and USA activities
One new item just in.
  Vietnam – MIC has announced a Circular that will be brought up at this Thursday’s meeting.
    Addition of new equipment types and new frequency bands for specific products.
Some recent discussions on other country regulatory activities, fyi.
  Canada - RABC –Spectrum Management Innovation Committee
  UK - Department for Digital, Culture, Media & Sport; Wireless Infrastructure Strategy: call for evidence
  UK- OFCOM - Upcoming Ofcom spectrum event: Enabling growth and innovation beyond 5G - the role of spectrum management.
  Brazil – ANATEL - Public Consultation 46
    This public consultation aims to reassess the limits of undesirable emissions from very low power devices operating in the 5,925 MHz to 7,125 MHz band.

## Slide 92: 802.18 meeting discussion items – ITU-R
Will discuss what members have to share on ITU-R.
  Note: WP 1A and WP 5A have meetings in November and IEEE 802 has contributions for both.
  Ongoing: IEEE 802 viewpoints on the WRC-23 Agenda Items.

## Slide 93: 802.18 meeting discussion items – General
New one came up last week, sent out on Tuesday 02Nov to all:
  USA FCC Wireless Telecommunication Bureau (WTB) Seeks to Supplement the Record on 70/80/90 GHZ Bands
    Abstract: In this document, the Commission seeks comment to supplement the record in the rulemaking on a Notice of Proposed Rulemaking to address the potential for use of the 71-76 GHz, 81-86 GHz, 92-94 GHz, and the 94.1-95 GHz (70/80/90 GHz) bands to provide broadband internet access to consumers and communities that may otherwise lack robust, consistent connectivity. In particular, the Commission seeks comment on whether High Altitude Platform Stations (HAPS) or other stratospheric- based platform services could be deployed for this purpose in the 70/80/90 GHz bands. The Commission also seeks additional information regarding the potential use of these bands to provide broadband internet access to customers on airplanes and aboard ships, as proposed by Aeronet Global Communications, Inc.
    Comments on or before December 2, 2021. Reply comments on or before January 3, 2022. Need out of 802.18 18nov21
    IEEE 802 did do comments last year on the NPRM:
    https://mentor.ieee.org/802.18/dcn/20/18-20-0108-06-0000-comments-ieee802-fcc-nprm-20-133-70-80-90ghz-bands-expand-access.docx
Note: For the USA FCC Notice of Inquiry (NoI) on the spectrum for IoT devices (OET 21-353), time did not allow for IEEE 802 to respond, though have a good base of information to build on when the NPRM comes out.

## Slide 94: General Discussion Items – ongoing fyi – will find out what is the latest
1. The WInnforum “6 GHz Committee”, some docs: https://6ghz.wirelessinnovation.org/work-group-products
    https://www.wirelessinnovation.org/6ghz-multistakeholder-committee
    For access to documents from the committee, can request to be an observer from the MSG “Group” below.
    Org: 2 focus areas:
      1) AFC Functional Specification -WG – includes: Interference-TG, Incumbent Info-TG, security and Protocols TG
      2) AFC Test and Certification-WG
    Has visited the FCC recently, in particular when ULS will be reviewed and brought up to date.
2. From the FCC 6 GHz R&O, an informal MSG (“Group”)
  https://groups.wirelessinnovation.org/wg/6MSG/dashboard.
      Work stream 1 - interference protection and resolution (CableLabs, EPRI, Lake Cty, APCO)
      Work stream 2 - correct incumbent data (ULS) (Comsearch, APCO)
      Work stream 3 - AFC and how it provides protection, etc. (Charter, Google, UTC)
      Overall Co-chairs: NPSTC, UTC, WFA, WISPA.
3. Progress on IEEE 802 Wireless Standards - Table of Frequency Ranges
  This is a joint effort by 802.18 and 802.19
  The spreadsheet is going, always look for latest:
    https://mentor.ieee.org/802.18/dcn/21/18-21-0036-08-0000-frequency-table-template.xlsx
  Ad hoc calls, the 4th Tuesday of the month, the next is 23Nov21, 15:00et.

## Slide 95
Thank You
Schedule this Wireless Interim
    Thursday 11th 15:00et, 1hr, opening
    Thursday 18th 15:00et, 1hr, closing
  More can be found in the agenda that will be in document 18-21/0135.
WEBEX MEETING
See 802.18 webpage or IEEE 802 overall calendar ( & under 802.18 calendar)
or : Join from this meeting link
https://ieeesa.webex.com/ieeesa/j.php?MTID=mb227025e23b552d59ce66c69fe99c16c
Join by meeting number
Meeting number (access code): 179 033 9055
Meeting password: rrtag21c
(this is the call-in used for the weekly 802.18 call thursday’s at 1500et)

## Slide 96: November 2021 802.19 Liaison Report
Date: 2021-11-08
Authors:
Notice: This document has been prepared to assist IEEE 802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.

## Slide 97: Voters and Voting Rights
IEEE 802.19 has 51 voting members
This meeting provides attendance credit towards voting rights
Future Electronic Interims are likely to provide attendance credit for voting rights
You must pay the registration fee in order to attend
If you have not already done so, you can register here or follow the registration link here http://802world.org/plenary/
If you do not intend to register for this session you must leave this meeting and, if you have logged attendance on IMAT, email the 802.19 chair or vice chair to have your attendance cancelled

## Slide 98: Current ePoll
The following ePoll is running during the IEEE 802 Electronic Plenary session
“If the 2022 March 802 Plenary session is held in-person, will you attend?”
The IEEE 802 Executive Committee will meet on December 7 and at that time will decide if the March Plenary session will be held in-person

## Slide 99: IEEE 802 Frequency Tables – Activity
IEEE 802.18 and 802.19 continue to jointly develop a Spreadsheet for IEEE 802 Frequency Table providing information about the Frequency Bands used by various 802 Standards/Amendments
Steve Shellhammer has been the 802.19 representative
The group has agreed on the format of the Frequency Table
Refinements have been made over the last few meetings
Recently Steve S. and Eduard Au providing input on the various 802.11 PHY Amendments
  Detailed Frequency Bands for each PHY is under development
The latest working version of the Frequency Table document is available on Mentor,
  https://mentor.ieee.org/802.18/dcn/21/18-21-0036-07-0000-frequency-table-template.xlsx
Anyone who wants to participate please reach out to Jay or Steve

## Slide 100: Schedule

## Slide 101: External liaison reports

## Slide 102: Wi-Fi Alliance Liaison Update
Date: 2021-11-16
Authors:

## Slide 103
Wi-Fi Alliance work is continuing with regular task group teleconferences and remotely managed interoperability testing. Virtual member events are being held from time to time
Recent Items of note
Wi-Fi CERTIFIED HaLow™ delivers long range, low power Wi-Fi® (Nov 2nd 2021)
  https://www.wi-fi.org/news-events/newsroom/wi-fi-certified-halow-delivers-long-range-low-power-wi-fi
Wi-Fi Alliance® enhances consistent Quality of Service for latency-sensitive Wi-Fi® applications
  https://www.wi-fi.org/news-events/newsroom/wi-fi-alliance-enhances-consistent-quality-of-service-for-latency-sensitive-wi
Wi-Fi Alliance® accelerates Wi-Fi 6E development with Automated Frequency Coordination
  https://www.wi-fi.org/news-events/newsroom/wi-fi-alliance-accelerates-wi-fi-6e-development-with-automated-frequency
Wi-Fi Alliance® adds Wi-Fi 6 and Wi-Fi 6E support to Easymesh and Data Elements certifications (Oct 7th 2021)
  https://www.wi-fi.org/news-events/newsroom/wi-fi-certified-easymesh-enhances-wi-fi-performance-in-multiple-ap-networks
  https://www.wi-fi.org/news-events/newsroom/wi-fi-certified-data-elements-delivers-enhanced-wi-fi-analytics
Ongoing technical activity at Wi-Fi Alliance leading to certification, based on IEEE programs
  Wi-Fi 7
  Wi-Fi 6
  Location
  60GHz
  HaLow

## Slide 104
Examples of other technical work ongoing in Wi-Fi Alliance
  Aware
  Easy Connect
  Passpoint
  EasyMesh
  Data Elements
  Security
Examples of Wi-Fi Alliance Activity in other areas, potentially leading to technical work
  XR (Augmented / Virtual Reality)
  Automotive
  Healthcare
  Customer experience
  Internet of things

## Slide 105
For more information on current areas of work see
  http://www.wi-fi.org/who-we-are/current-work-areas
If these sound like interesting topics please plan to sign up and participate.
Further general information at http://www.wi-fi.org/

## Slide 106: IEEE 802.11-IETF Liaison Report
Date: 2021-11-16
Authors:

## Slide 107: Abstract
This presentation contains the IEEE 802.11 – IETF liaison report for November 2021.

## Slide 108: IETF Meetings
Upcoming Meetings:
  March 19-25, 2022 – Was Bangkok, TH, now TBD
  July 23-29, 2022 – Philadelphia, PA, US
http://www.ietf.org
  Newcomer training: https://www.ietf.org/edu/process-oriented-tutorials.html#newcomers
  April 2016: Wireless Tutorial (Donald Eastlake), 802.11 & 802.15 tutorials (Dorothy Stanley, Charlie Perkins), see 11-16/500, September 2016: Pat Thaler & Juan Carlos – 802.1E (Privacy Considerations) and 802.c (Local MAC address usage) https://www.ietf.org/edu/tutorials.html

## Slide 109: IETF- IEEE 802 Liaison Activity
Joint meetings, agenda and presentations
  http://www.iab.org/activities/joint-activities/iab-ieee-coordination/
  Coordination topics include: Data Center Bridging, use of Local Address in virtualization and IoT, MAC address randomization, DETNET/TSN/RAW, YANG models, pervasive monitoring
  IETF-IEEE 802 coordination teleconferences: October 25, 2021
802.11-related items
  Tracked: Intelligent Transportation Systems (ITS)- IETF IP Wireless Access in Vehicular Environments ipwave

## Slide 110: IETF protocol use with 802.11 technology
RFC 9119 (Informational): Multicast Considerations over IEEE 802 Wireless Media

## Slide 111: BOFs at IETF 112 November 6-12, 2021
See https://datatracker.ietf.org/wg/bofs/
priv | Privacy Respecting Incorporation of Values

## Slide 112: IETF new groups being (re-)chartered
See https://datatracker.ietf.org/group/chartering/
ccamp | Common Control and Measurement Plane
dtn | Delay/Disruption Tolerant Networking
gendispatch | General Area Dispatch
grow | Global Routing Operations
ntp | Network Time Protocol
suit | Software Updates for Internet of Things

## Slide 113: YANG Model Catalog
YANG catalog development
  A YANG model catalog and registry that allows users to find models relevant to their use cases from the large and growing number of YANG modules being published.
  YANG Catalog was developed through a collaboration between the IETF and the Broadband Forum, and contains many data models, including from other Standards Development Organizations (SDOs) such as the IEEE, as well as some vendor-specific data models. Interest and participation from other SDOs, equipment vendors, open source projects and network operators is encouraged.
See https://www.ietf.org/blog/yang-catalog-latest-developments-ietf-100-hackathon/
See https://yangcatalog.org/ and https://1.ieee802.org/yangsters/

## Slide 114: IoT-related work
6LO
  Working Group website: http://datatracker.ietf.org/wg/6lo/charter/
  Focus: IPv6 over Networks of Resource-constrained Nodes
Updates
  Updated: IPv6 Neighbor Discovery Multicast Address Listener Registration: https://datatracker.ietf.org/doc/draft-ietf-6lo-multicast-registration/ (November 2021)
  (Still) In WG Last Call: IPv6 over Constrained Node Networks (6lo) Applicability & Use cases: https://datatracker.ietf.org/doc/draft-ietf-6lo-use-cases/ (July 2021)

## Slide 115: IoT-related work (cont.)
ROLL: Working Group website: http://datatracker.ietf.org/wg/roll/
  Focus: Routing over Low Power and Lossy Networks
CORE: (Constrained RESTful Environments) Working Group website: http://datatracker.ietf.org/wg/core/
  Focus: framework for resource-oriented applications intended to run on constrained IP networks.
IoT Directorate:
  Reviews IETF drafts that are IoT related
  See: https://datatracker.ietf.org/group/iotdir/about/

## Slide 116: EMU WG
See http://datatracker.ietf.org/wg/emu/
EAP Method Updates
  This working group has been chartered to provide updates to some commonly used Extensible Authentication Protocol methods including of EAP-TLS, EAP-AKA, EAP-AKA’ (for 5G), EAP-SIM, etc.
  The group should document any recently gained new knowledge on vulnerabilities or the possible implications of pervasive surveillance or other new concerns.
Updates
  Published: RFC 9048: Improved Extensible Authentication Protocol Method for 3GPP Mobile Network Authentication and Key Agreement (EAP-AKA')
  In RFC Editor’s queue: Using EAP-TLS with TLS 1.3, see https://datatracker.ietf.org/doc/draft-ietf-emu-eap-tls13/ (October 2021)
  Updated and in RFC Editor’s queue: Handling Large Certificates and Long Certificate Chains in TLS-based EAP Methods, see https://datatracker.ietf.org/doc/draft-ietf-emu-eaptlscert/ (November 2021)

## Slide 117: Operations Area Working Group
http://datatracker.ietf.org/wg/opsawg/
Updates
  New: PCAP Capture File Format: https://datatracker.ietf.org/doc/draft-ietf-opsawg-pcap/
  A Layer 2 VPN Network YANG Model, see https://datatracker.ietf.org/doc/draft-ietf-opsawg-l2nm/ (November 2021) [Has WG consensus, awaits write-up]
  A Layer 2/3 VPN Common YANG Model, see https://datatracker.ietf.org/doc/draft-ietf-opsawg-vpn-common/ (September 2021) [RFC Editor’s queue]
Background
  Of interest: RFC 6632, An Overview of the IETF Network Management Protocols, see https://tools.ietf.org/html/rfc6632
  Automated network management, including YANG data models, see https://www.ietf.org/topics/netmgmt/

## Slide 118: Transport Layer Security (TLS)
Transport Layer Security Working Group website: http://datatracker.ietf.org/wg/tls/
Updates
  The Transport Layer Security (TLS) Protocol Version 1.3, see https://datatracker.ietf.org/doc/draft-ietf-tls-rfc8446bis/ (October 2021)
  The Datagram Transport Layer Security (DTLS) Protocol Version 1.3, see https://datatracker.ietf.org/doc/draft-ietf-tls-dtls13/ (April 2021) [In RFC Editor’s Queue]
  Compact TLS 1.3, see https://datatracker.ietf.org/doc/draft-ietf-tls-ctls/ (October 2021)
  A Flags Extension for TLS 1.3, see https://datatracker.ietf.org/doc/draft-ietf-tls-tlsflags/ (October 2021)

## Slide 119: Deterministic Networking (DETNET)
DETNET: https://datatracker.ietf.org/wg/detnet/charter/
  The Deterministic Networking (DetNet) Working Group focuses on deterministic data paths that operate over Layer 2 bridged and Layer 3 routed segments, where such paths can provide bounds on latency, loss, and packet delay variation (jitter), and high reliability.
  The IEEE 802.11be activities seem like they may fit in with DetNet and there was a joint IEEE-IETF DetNet discussion in Bangkok (November 2018).
  Addresses Layer 3 aspects in support of applications requiring deterministic networking.
  The Working Group collaborates with IEEE 802.1 Time Sensitive Networking (TSN), which is responsible for Layer 2 operations, to define a common architecture for both Layer 2 and Layer 3.
  Example applications for deterministic networks include professional and home audio/video, multimedia in transportation, engine control systems, and other general industrial and vehicular applications being considered by the IEEE 802.1 TSN Task Group.
Updates:
  Oops!: Deterministic Networking (DetNet) Security Considerations, published as RFC 9055 (June 2021)
  AD Evaluation: DetNet Bounded Latency: https://datatracker.ietf.org/doc/draft-ietf-detnet-bounded-latency/ (September 2021)

## Slide 120: Reliable and Available Wireless (RAW)
RAW: https://datatracker.ietf.org/wg/raw/charter/
  Reliable and Available Wireless (RAW) provides for high reliability and availability for IP connectivity over a wireless medium. RAW extends the DetNet Working Group concepts to provide for high reliability and availability for an IP network utilizing scheduled wireless segments and other media, e.g., frequency/time-sharing physical media resources with stochastic traffic: …, IEEE 802.11ax/be…
Of interest:
  Updated: RAW use cases: https://datatracker.ietf.org/doc/draft-ietf-raw-use-cases/ (October 2021)
  Updated: Reliable and Available Wireless Technologies: https://datatracker.ietf.org/doc/draft-ietf-raw-technologies/ (August 2021) [mentions IEEE 802.11ax, be, ad, and ay]

## Slide 121: IP Wireless Access in Vehicular Environments (IPWAVE)
IPWAVE: https://datatracker.ietf.org/group/ipwave/about/
Deliverable is: document that specifies the mechanisms for transmission of IPv6 datagrams over IEEE 802.11-OCB mode
Updates
  Use cases and problem statement document: https://datatracker.ietf.org/doc/draft-ietf-ipwave-vehicular-networking/ (Updated: October 2021) [Submitted for publication]

## Slide 122: Autonomic Networking Integrated Model and Approach (ANIMA)
ANIMA: https://datatracker.ietf.org/group/anima/about/
  ANIMA designs protocols to allow network operations to be carried out without requiring low-level management of individual devices
Updates:
  Guidelines for Autonomic Service Agents, see https://datatracker.ietf.org/doc/draft-ietf-anima-asa-guidelines/ (November 2021)
  Constrained Bootstrapping Remote Secure Key Infrastructure (BRSKI), see https://datatracker.ietf.org/doc/draft-ietf-anima-constrained-voucher/ (October 2021)
  Support of Asynchronous Enrollment in BRSKI (BRSKI-AE), see https://datatracker.ietf.org/doc/draft-ietf-anima-brski-async-enroll/ (October 2021)

## Slide 123: References
RFC 7241, “The IEEE 802/IETF Relationship” (RFC 4441 update)
  https://datatracker.ietf.org/doc/rfc7241/
IEEE 802 Liaisons list is available
  http://ieee-sa.centraldesktop.com/802liaisondb/FrontPage