## Slide 1: TGbc Closing Report
Date: 2021-11-15
Authors:

## Slide 2: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for November 2021.

## Slide 3: Meeting Goals & Accomplishments of the week
Goal for the week:
Assign all comments from LB 257 on TGbc D2.0
Start comment resolution
Accomplishments
Group met 5 times this week
All comments assigned
Resolved 84 technical comments
  66 comments resolved and approved
  18 comments resolved and ready for motion
Owning Ad-hoc | Count of CID
EDITOR | 66
2021-11-11 - approved | 62
2021-11-12 - approved | 4
CHAIR | 228
2021-11-23 - ready for motion | 18
(Leer) | 210
Gesamtergebnis | 294

## Slide 4: Plans for Next Meeting & Upcoming Telcos
Upcoming meeting
Comment resolution from WG Reciculation LB
Weekly Telcos
Tuesdays, 10:00h – 11.00h ET (1 hours)
  November 23 & 30
  December 7, 14, & 21
  January 4, 11, & 18
Telcos are approved to run motions ”to approve comment resolutions”

## Slide 5: TGbc schedule (unchanged)
January 2019 First meeting as a task group
June 2020 Call for comments on D0.1
November 2020 Initial WGLB (D1.0)
September 2021 D2.0 WGLB Recirculation LB
March 2022 Form SAB Pool
March 2022 MEC/MDR done
May 2022 Initial SAB (4.0)
September 2022 Recirculation SAB
Jan 2023 Final WG/EC approval
March 2023 Revcom/SASB approval

## Slide 6: References
Agenda for this week: 11-21/1654
Meeting / Chair’s Slide Deck: 11-21/1652
Meeting minutes: 11-21/1744
Snapshot Slide: 11-21/1652
Closing report: 11-21/1655
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268