## Slide 1: TGaz Next Generation Positioning Agenda for the January Electronic Meeting and the Following Telecons Agenda
Date: 2022-02-22
Authors:

## Slide 2: IEEE 802.11 Task Group AZ Next Generation Positioning
January Electronic Meeting Agenda
And telecons meetings running between January 2022 and March 2022 electronic meetings
Chair: Jonathan Segev (Intel Corporation)
Vice Chair: Assaf Kasher (Qualcomm)
Technical Editor: Chao Chun Wang (MediaTek), Roy Want (Google)
Secretary: Assaf Kasher (Qualcomm) and Roy Want (acting) (Google)

## Slide 3: Abstract
This submission contains the agenda for IEEE 802.11 TGaz Next Generation Positioning of January 2022 Electronic meeting and teleconferences running between the January and March 2022 IEEE 802.11 meetings.

## Slide 4: Logistics
Registration to the January meeting:
This meeting is part of the January IEEE 802 Wireless Interim session
You must pay the registration fee in order to attend
If you have not already done so, you can register here or follow the registration link here https://grouper.ieee.org/groups/802/11/Meetings/Meeting_Plan.html
If you do not intend to register for this session you must leave this meeting and, if you have logged
Logging Attendance:
Please register by logging to IMAT and register your attendance at https://imat.ieee.org/attendance
Attendees are required to register their attendance.
For Webex call use the following designation: [V/NV] First Last (Affiliation)

## Slide 5: Logistics
Motions:
Only IEEE 802.11 voting members may vote on motions, motions are documented and votes are documented in the minutes.
Please verify your voting status prior to voting.
Documentation
  https://mentor.ieee.org/802.11/documents, Use “TGaz” folder for documents relating to the TGaz activity.
Meeting coordinates:
We are using WebEx, meeting credentials can be found in the IEEE 802.11 calendar here.
Meeting decorum:
Announce your name and affiliation when you first address the group.
Please mute the microphone unless you want to address the group.

## Slide 6: Meeting Decorum
Please mute the microphone unless you want to address the group.

## Slide 7: Patent Policy
Following 5 slides

## Slide 8: Instructions for the WG Chair
The IEEE-SA strongly recommends that at each WG meeting the chair or a designee:
  Show slides #1 through #4 of this presentation
  Advise the WG attendees that:
    IEEE’s patent policy is described in Clause 6 of the IEEE-SA Standards Board Bylaws;
    Early identification of patent claims which may be essential for the use of standards under development is strongly encouraged;
    There may be Essential Patent Claims of which IEEE is not aware. Additionally, neither IEEE, the WG, nor the WG Chair can ensure the accuracy or completeness of any assurance or whether any such assurance is, in fact, of a Patent Claim that is essential for the use of the standard under development.
  Instruct the WG Secretary to record in the minutes of the relevant WG meeting:
    That the foregoing information was provided and that slides 1 through 4 (and this slide 0, if applicable) were shown;
    That the chair or designee provided an opportunity for participants to identify patent claim(s)/patent application claim(s) and/or the holder of patent claim(s)/patent application claim(s) of which the participant is personally aware and that may be essential for the use of that standard
    Any responses that were given, specifically the patent claim(s)/patent application claim(s) and/or the holder of the patent claim(s)/patent application claim(s) that were identified (if any) and by whom.
  The WG Chair shall ensure that a request is made to any identified holders of potential essential patent claim(s) to complete and submit a Letter of Assurance.
  It is recommended that the WG Chair review the guidance in IEEE-SA Standards Board Operations Manual 6.3.5 and in FAQs 14 and 15 on inclusion of potential Essential Patent Claims by incorporation or by reference.
  Note: WG includes Working Groups, Task Groups, and other standards-developing committees with a PAR approved by the IEEE-SA Standards Board.

## Slide 9: Participants have a duty to inform the IEEE
  Participants shall inform the IEEE (or cause the IEEE to be informed) of the identity of each holder of any potential Essential Patent Claims of which they are personally aware if the claims are owned or controlled by the participant or the entity the participant is from, employed by, or otherwise represents
  Participants should inform the IEEE (or cause the IEEE to be informed) of the identity of any other holders of potential Essential Patent Claims
  Early identification of holders of potential Essential Patent Claims is encouraged
Slide #1

## Slide 10: Ways to inform IEEE
Cause an LOA to be submitted to the IEEE-SA (patcom@ieee.org); or
Provide the chair of this group with the identity of the holder(s) of any and all such claims as soon as possible; or
Speak up now and respond to this Call for Potentially Essential Patents
If anyone in this meeting is personally aware of the holder of any patent claims that are potentially essential to implementation of the proposed standard(s) under consideration by this group and that are not already the subject of an Accepted Letter of Assurance, please respond at this time by providing relevant information to the WG Chair.
Slide #2

## Slide 11: Other guidelines for IEEE WG meetings
All IEEE-SA standards meetings shall be conducted in compliance with all applicable laws, including antitrust and competition laws.
  Don’t discuss the interpretation, validity, or essentiality of patents/patent claims.
  Don’t discuss specific license rates, terms, or conditions.
    Relative costs of different technical approaches that include relative costs of patent licensing terms may be discussed in standards development meetings.
      Technical considerations remain the primary focus
  Don’t discuss or engage in the fixing of product prices, allocation of customers, or division of sales markets.
  Don’t discuss the status or substance of ongoing or threatened litigation.
  Don’t be silent if inappropriate topics are discussed … do formally object.
---------------------------------------------------------------
For more details, see IEEE-SA Standards Board Operations Manual, clause 5.3.10 and Antitrust and Competition Policy: What You Need to Know at http://standards.ieee.org/develop/policies/antitrust.pdf
Slide #3

## Slide 12: Patent-related information
  The patent policy and the procedures used to execute that policy are documented in the:
    IEEE-SA Standards Board Bylaws (http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#6)
    IEEE-SA Standards Board Operations Manual (http://standards.ieee.org/develop/policies/opman/sect6.html#6.3)
  Material about the patent policy is available at
  http://standards.ieee.org/about/sasb/patcom/materials.htm
  If you have questions, contact the IEEE-SA Standards Board Patent Committee Administrator at patcom@ieee.org
Slide #4

## Slide 13: Instructions for Chairs of standards development activities
At the beginning of each standards development meeting the chair or a designee is to:
    Show the following slides (or provide them beforehand)
    Advise the standards development group participants that:
    IEEE SA’s copyright policy is described in Clause 7 of the IEEE SA Standards Board Bylaws and Clause 6.1 of the IEEE SA Standards Board Operations Manual;
    Any material submitted during standards development, whether verbal, recorded, or in written form, is a Contribution and shall comply with the IEEE SA Copyright Policy;
    Instruct the Secretary to record in the minutes of the relevant meeting:
    That the foregoing information was provided and that the copyright slides were shown (or provided beforehand).

## Slide 14: IEEE SA Copyright Policy
By participating in this activity, you agree to comply with the IEEE Code of Ethics, all applicable laws, and all IEEE policies and procedures including, but not limited to, the IEEE SA Copyright Policy.
  Previously Published material (copyright assertion indicated) shall not be presented/submitted to the Working Group nor incorporated into a Working Group draft unless permission is granted.
  Prior to presentation or submission, you shall notify the Working Group Chair of previously Published material and should assist the Chair in obtaining copyright permission acceptable to IEEE SA.
  For material that is not previously Published, IEEE is automatically granted a license to use any material that is presented or submitted.

## Slide 15: IEEE SA Copyright Policy
The IEEE SA Copyright Policy is described in the IEEE SA Standards Board Bylaws and IEEE SA Standards Board Operations Manual”
  IEEE SA Copyright Policy, see Clause 7 of the IEEE SA Standards Board Bylaws https://standards.ieee.org/about/policies/bylaws/sect6-7.html#7 Clause 6.1 of the IEEE SA Standards Board Operations Manual https://standards.ieee.org/about/policies/opman/sect6.html
IEEE SA Copyright Permission
  https://standards.ieee.org/content/dam/ieee-standards/standards/web/documents/other/permissionltrs.zip
IEEE SA Copyright FAQs
  http://standards.ieee.org/faqs/copyrights.html/
IEEE SA Best Practices for IEEE Standards Development
  http://standards.ieee.org/develop/policies/best_practices_for_ieee_standards_development_051215.pdf
Distribution of Draft Standards (see 6.1.3 of the SASB Operations Manual)
  https://standards.ieee.org/about/policies/opman/sect6.html

## Slide 16: Participant behavior in IEEE-SA activities is guided by the IEEE Codes of Ethics & Conduct
All participants in IEEE-SA activities are expected to adhere to the core principles underlying the:
  IEEE Code of Ethics
  IEEE Code of Conduct
The core principles of the IEEE Codes of Ethics & Conduct are to:
  Uphold the highest standards of integrity, responsible behavior, and ethical and professional conduct
  Treat people fairly and with respect, to not engage in harassment, discrimination, or retaliation, and to protect people's privacy.
  Avoid injuring others, their property, reputation, or employment by false or malicious action
The most recent versions of these Codes are available at
  http://www.ieee.org/about/corporate/governance

## Slide 17: Participants in the IEEE-SA “individual process” shall act independently of others, including employers
The IEEE-SA Standards Board Bylaws require that “participants in the IEEE standards development individual process shall act based on their qualifications and experience”
This means participants:
  Shall act & vote based on their personal & independent opinions derived from their expertise, knowledge, and qualifications
  Shall not act or vote based on any obligation to or any direction from any other person or organization, including an employer or client, regardless of any external commitments, agreements, contracts, or orders
  Shall not direct the actions or votes of other participants or retaliate against other participants for fulfilling their responsibility to act & vote based on their personal & independently developed opinions
By participating in standards activities using the “individual process”, you are deemed to accept these requirements; if you are unable to satisfy these requirements then you shall immediately cease any participation

## Slide 18: IEEE-SA standards activities shall allow the fair & equitable consideration of all viewpoints
The IEEE-SA Standards Board Bylaws (clause 5.2.1.3) specifies that “the standards development process shall not be dominated by any single interest category, individual, or organization”
  This means no participant may exercise “authority, leadership, or influence by reason of superior leverage, strength, or representation to the exclusion of fair and equitable consideration of other viewpoints” or “to hinder the progress of the standards development activity”
This rule applies equally to those participating in a standards development project and to that project’s leadership group
Any person who reasonably suspects that dominance is occurring in a standards development project is encouraged to bring the issue to the attention of the Standards Committee or the project’s IEEE-SA Program Manager

## Slide 19: IEEE SA Policy Documents
IEEE Code of Ethics
  http://www.ieee.org/about/corporate/governance/p7-8.html
IEEE Standards Association (IEEE-SA) Affiliation FAQ
  http://standards.ieee.org/faqs/affiliation.html
Antitrust and Competition Policy
  http://standards.ieee.org/resources/antitrust-guidelines.pdf
Letter of Assurance Form
  http://standards.ieee.org/develop/policies/bylaws/sect6-7.html#loa
  https://development.standards.ieee.org/myproject/Public//mytools/mob/loa.pdf
IEEE-SA Patent Committee FAQ & Patent slides
  http://standards.ieee.org/board/pat/faq.pdf and http://standards.ieee.org/board/pat/pat-slideset.ppt

## Slide 20: IEEE SA Rules Documents
The current version of the IEEE-SA Standards Board Bylaws is available at:
  http://standards.ieee.org/develop/policies/bylaws/index.html (HTML version)
  http://standards.ieee.org/develop/policies/bylaws/sb_bylaws.pdf (PDF version)
The current version of the IEEE-SA Standards Board Operations Manual is available at:
  http://standards.ieee.org/develop/policies/opman/index.html (HTML version)
  http://standards.ieee.org/develop/policies/opman/sb_om.pdf (PDF version)

## Slide 21: IEEE 802 Ground Rules
Respect … give it, get it
NO product pitches
NO corporate pitches
NO prices
NO restrictive notices – (no confidentially notices in email)
Presentations must be openly available

## Slide 22: IEEE 802 Rules Documents
IEEE 802 Policies & Procedures (Approved June 2014)
  http://standards.ieee.org/board/aud/LMSC.pdf
IEEE 802 Operations Manual (Approved 4 August 2020)
  https://mentor.ieee.org/802-ec/dcn/17/ec-17-0090-24-0PNP-ieee-802-lmsc-operations-manual.pdf
IEEE 802 Working Group Policies & Procedures (29 July 2016)
  http://www.ieee802.org/PNP/approved/IEEE_802_WG_PandP_v19.pdf
IEEE 802 LMSC Chair's Guidelines (Approved 15 November 2019)
  https://mentor.ieee.org/802-ec/dcn/17/ec-17-0120-29-0PNP-ieee-802-lmsc-chairs-guidelines.pdf
Participation in IEEE 802 Meetings
  https://mentor.ieee.org/802-ec/dcn/17/ec-17-0093-05-0PNP-ieee-802-participation-slide-ppt.ppt
Policies and Procedures hierarchy: http://www.ieee802.org/11/Rules/rules.shtml
  IEEE 802 Procedural document website: http://www.ieee802.org/devdocs.shtml

## Slide 23: IEEE 802.11 Rules Document
IEEE 802.11 WG Operations Manual (Approved 13 July 2018):
  https://mentor.ieee.org/802.11/dcn/14/11-14-0629-22-0000-802-11-operations-manual.docx
No changes since July 2018

## Slide 24: Jan. IEEE Electronic Plenary Meeting Week Agenda
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (12 min).
Attendance reminder – log attendance on IMAT.
Agenda setting for the week (8 min).
Consider approval of previous meeting minutes.
Review SA1 CR status
Review submissions – as time permits.
Perform group CR – as time permits.
Review and setup telecon plan – 5 min special order
Review progress made during the week – 5 min special order
Review program timelines – 10min special order
AoB
Adjourn

## Slide 25: Submission List for the week
DCN | Presenter | Title | Topic
11-21-1945 | Jonathan Segev | Agenda slide deck | agenda
11-20-771 | Jonathan Segev | Motion compendium slide deck | agenda
11-22-084 | Editors | Initial SA Ballot Comments DB | SA CR
11-22-102 | Jonathan Segev | Group SA CR | SA CR

## Slide 26: IEEE Electronic Meeting Week – Jan. 17th
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (12 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for this slot (5 min).
Consider approval of previous meeting minutes (10 min – as needed)
SA1 CR Status – 15min (Chao Chun)
Group CR – as time permits
AoB
Recess

## Slide 27: Submission List for the Jan. 17th meeting
DCN | Presenter | Title | Topic
11-21-1945 | Jonathan Segev | Agenda slide deck | agenda
11-22-084 | Editors | Initial SA Ballot Comments DB | SA CR
11-20-771 | Jonathan Segev | Motion compendium slide deck | agenda
11-22-102 | Jonathan Segev | Group SA CR | SA CR
11-22-168 | Jonathan Segev | Group SAB CR Part 2 | SAB CR
11-22-131 | Julia Feng | Text Changes for Random LTF Sequence | Amendment text
11-22-156 | Assaf Kasher | Some-SAB1-CR | SAB CR
11-22-148 | Christian Berger | Comment Resolution SA1 - Various Part 2 | SAB CR
11-22-149 | Christian Berger | Comment Resolution SA1 - Various Part 3 | SAB CR

## Slide 28: P802.11z Initial SA Ballot Status
Status and Work completed since Nov. Meeting:
  In SA Ballot Comment Resolution.
  Ballot results:
    93% approve | 6% disapprove | 5% abstain
    Comments received:
      364 total
      166 Technical
      192 Editorial
      6 General
  Reviewed and approved resolution to 44 technical comments.
Chart: P802.11az SA1 CR Status
| Technical | General | Editorial
Received | 166 | 6 | 192
Resolved | 44 | 0 | 0

## Slide 29: Submissions Awaiting Motions

## Slide 30: Review Submissions

## Slide 31
Recess

## Slide 32: IEEE Electronic Meeting slot – Jan. 20th
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (7 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for this slot (5 min).
Review submissions:
  Motion 11-22-128 Group CR (15min) – (Jonathan Segev)
  11-22-131 Text Changes for Random LTF Sequence (Julia Feng – 15min)
Group CR (continued) – as time permits.
AoB
Recess

## Slide 33: Submission List for the Jan. 20th meeting
DCN | Presenter | Title | Topic
11-21-1607 | Jonathan Segev | Agenda slide deck | Agenda
11-22-084 | Editors | Initial SA Ballot Comments DB | SAB CR
11-20-771 | Jonathan Segev | Motion compendium slide deck | Agenda
11-22-102 | Jonathan Segev | Group SAB CR | SAB CR
11-22-128 | Jonathan Segev | Group SAB CR | SAB CR
11-22-131 | Julia Feng | Text Changes for Random LTF Sequence | Amendment text

## Slide 34
AOB

## Slide 35
Recess

## Slide 36: IEEE Electronic Meeting slot – Jan. 24th
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (7 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for this slot (5 min).
Review SAB CR submissions:
  Motion 11-22-168 Group SAB CR Part 2 (10 min) – (Jonathan Segev)
  11-22-131 Text change for random LTF sequence index (Julia Feng) – for completion 15 min
  11-22-156 Some-SAB1-CR (Assaf Kasher) - 1hr
  11-22-148 Comment Resolution SA1 - Various Part 2 (Christian Berger) – 30 min as time permits
  11-22-149 Comment Resolution SA1 - Various Part 3 (Christian Berger) – 30 min as time permits
Review and setup telecon plan – 5 min special order
Review progress made during this week – 5 min special order
Review program timelines – 5 min special order
AoB
Adjourn

## Slide 37: Submission List for the Jan. 24th meeting
DCN | Presenter | Title | Topic
11-21-1607 | Jonathan Segev | Agenda slide deck | Agenda
11-22-168 | Jonathan Segev | Group SAB CR Part 2 | SAB CR
11-22-131 | Julia Feng | Text Changes for Random LTF Sequence | Amendment text
11-22-156 | Assaf Kasher | Some-SAB1-CR | SAB CR
11-22-148 | Christian Berger | Comment Resolution SA1 - Various Part 2 | SAB CR
11-22-149 | Christian Berger | Comment Resolution SA1 - Various Part 3 | SAB CR

## Slide 38: Review Submissions

## Slide 39: Scheduled TGaz CRC telecons
Feb. 3rd Thu. 12:00 – 14:00 ET*
Feb. 9th Wed. 13:00 – 15:00 ET*
Feb. 16th Wed. 13:00 – 15:00 ET*
Feb. 23rd Wed. 13:00 – 15:00 ET*
Mar. 2nd Wed. 13:00 – 15:00 ET*
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.

## Slide 40: Timeline – previously approved
Clean
2021
2020
2019
2022
2023
.11az Draft 2.0 11-2019
Recirculation
D1.0
Jan. 19
Initial
WG ballot
LB240 CR
Initial WG ballot LB240 Pass
LB249
LB240 completion/
recirc. init
LB249 completion/
2nd recirculation
.11az Draft 3.0 01-2021
Recirculation
.11az Draft 4.0 07-2021
Recirculation
.11az MDR and SA ballots
07-2021
Publication
LB253
SA2
MDR
SA1
LB 255
No changes made, in preparation to SA ballot
LB249 completion/
2nd recirculation
1st SA start
REVcom
SA3
1st SA comp.
05-22
2nd SA comp.
07-22
3rd SA comp.
11-22

## Slide 41: Timeline – updated
Clean
2021
2020
2019
2022
2023
.11az Draft 2.0 11-2019
Recirculation
D1.0
Jan. 19
Initial
WG ballot
LB240 CR
Initial WG ballot LB240 Pass
LB249
LB240 completion/
recirc. init
LB249 completion/
2nd recirculation
.11az Draft 3.0 01-2021
Recirculation
.11az Draft 4.0 07-2021
Recirculation
.11az MDR and SA ballots
07-2021
Publication
LB253
SA2
MDR
SA1
LB 255
No changes made, in preparation to SA ballot
LB249 completion/
2nd recirculation
1st SA start
REVcom
SA3
1st SA comp.
05-22
2nd SA comp.
07-22
3rd SA comp.
11-22

## Slide 42: Jan. Progress and Targets Towards the March Meeting
Work completed this week:
  Reviewed and approved resolutions to 31 comments roughly at 50% of the received Technical CR.
Targets towards the March meeting:
  Complete review and resolution for 75% of SAB comments received on P802.11 D4.0 SA1 comments.
  Publish P802.11az D4.1 incorporating approved resolutions prior and including the January meeting.

## Slide 43
AOB

## Slide 44
Adjourn

## Slide 45: February 3rd CRC Telecon
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (7 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for the meeting (5 min).
11-22-198 Draft status and comment resolution progress (Editors - Roy) – 10 min
Review SAB CR submissions:
  11-22-149 Comment Resolution SA1 - Various Part 3 (Christian Berger) – 25 min
  11-22-148 Comment Resolution SA1 - Various Part 2 (Christian Berger) – 35 min
  11-22-259 Some-SAB1-CR-v2 (Assaf Kasher) – as time permits
Review submission pipeline – 3 min special order
Review telecon times – 2 min special order
AoB
Adjourn

## Slide 46: Submission List for the Feb. 3rd meeting
DCN | Presenter | Title | Topic
11-21-1945 | Jonathan Segev | Agenda slide deck | Agenda
11-22-198 | Roy Want | CID Resolution Status for TGaz SA | SAB CR
11-22-148 | Christian Berger | Comment Resolution SA1 - Various Part 2 | SAB CR
11-22-149 | Christian Berger | Comment Resolution SA1 - Various Part 3 | SAB CR
11-22-259 | Assaf Kasher | Some-SAB1-CR-v2 | SAB CR
11-22-265 | Christian Berger | Comment resolution SA1 Various Part 4 | SAB CR

## Slide 47: Review Submissions

## Slide 48: Scheduled TGaz CRC telecons
Feb. 9th Wed. 13:00 – 15:00 ET
Feb. 16th Wed. 13:00 – 15:00 ET
Feb. 23rd Wed. 13:00 – 15:00 ET
Mar. 2nd Wed. 13:00 – 15:00 ET
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.

## Slide 49: Submission pipeline
DCN | Presenter | Title | Topic
11-22-259 | Assaf Kasher | Some-SAB1-CR-v2 | SAB CR
11-22-148 | Christian Berger | Comment Resolution SA1 - Various Part 2 | SAB CR
11-22-265 | Christian Berger | Comment resolution SA1 Various Part 4 | SAB CR

## Slide 50
AOB

## Slide 51
Adjourn

## Slide 52: February 9th CRC Telecon
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (7 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for the meeting (5 min).
11-22-198 Draft status and comment resolution progress (Jonathan) – 2 min
  D4.1 was published earlier this week.
  For submissions not yet on the submission pipeline, please use D4.1.
Review SAB CR submissions:
  11-22-148 Comment Resolution SA1 - Various Part 2 (Christian Berger) – for completion (30min)
  11-22-259 Some-SAB1-CR-v2 (Assaf Kasher) – 20 min.
  11-22-265 Comment resolution SA1 Various Part 4 – (Christian Berger) – 20min
  11-22-297 CID 7036 (Ali Raissinia) – as time permit.
Review submission pipeline – 3 min special order
Review telecon times – 2 min special order
AoB
Adjourn

## Slide 53: Submission List for the Feb. 3rd meeting
DCN | Presenter | Title | Topic
11-21-1945 | Jonathan Segev | Agenda slide deck | Agenda
11-22-198 | Roy Want | CID Resolution Status for TGaz SA | SAB CR
11-22-148 | Christian Berger | Comment Resolution SA1 - Various Part 2 | SAB CR
11-22-259 | Assaf Kasher | Some-SAB1-CR-v2 | SAB CR
11-22-265 | Christian Berger | Comment resolution SA1 Various Part 4 | SAB CR
11-22-297 | Ali Raissinia | CID 7036 | SAB CR

## Slide 54: Review Submissions

## Slide 55: Submission pipeline
DCN | Presenter | Title | Topic

## Slide 56: Scheduled TGaz CRC telecons
Feb. 16th Wed. 13:00 – 15:00 ET
Feb. 23rd Wed. 13:00 – 15:00 ET
Mar. 2nd Wed. 13:00 – 15:00 ET
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.

## Slide 57
AOB

## Slide 58
Adjourn

## Slide 59: February 16th CRC Telecon
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (10 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for the meeting (5 min).
Comment resolution to P802.11az SAB#1 as a group
  11-22-102 TGaz SAB 1 Group CR (Jonathan Segev) – as time permits
Review submission pipeline – 3 min special order
Review telecon times – 2 min special order
AoB
Adjourn

## Slide 60: Submission List for the Feb. 16th meeting
DCN | Presenter | Title | Topic
11-21-1945 | Jonathan Segev | Agenda slide deck | Agenda

## Slide 61: Review Submissions

## Slide 62: Submission pipeline
DCN | Presenter | Title | Topic
11-22-102 |  | TGaz group CR | 

## Slide 63: Scheduled TGaz CRC telecons
Feb. 23rd Wed. 13:00 – 15:00 ET
Mar. 2nd Wed. 13:00 – 15:00 ET
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.

## Slide 64
AOB

## Slide 65
Adjourn

## Slide 66: February 23rd CRC Telecon
Call the meeting to order (3min)
Review IEEE-SA patent policy, duty to inform, call for potential essential patents, guidelines for anti-trust and competition laws and participation on individual basis in IEEE 802 meeting, IEEE-SA copyrights policy (10 min).
Attendance reminder – we’re now using IMAT.
Agenda setting for the meeting (5 min).
  Review next draft status 11-22-368 Resolution for 1000 editorial comments (Roy Want)
Comment resolution to P802.11az SAB#1 as a group
  11-22-102 TGaz SAB 1 Group CR/11-22-366 TGaz SAB1 Group CR part 3 (Jonathan Segev) – as time permits
Review submission pipeline – 3 min special order
Review telecon times – 2 min special order
AoB
Adjourn

## Slide 67: Submission List for the Feb. 23rd meeting
DCN | Presenter | Title | Topic
11-21-1945 | Jonathan Segev | Agenda slide deck | Agenda
11-22-102 | Jonathan Segev | TGaz SAB 1 Group CR | Agenda
11-22-366 | Jonathan Segev | TGaz SAB1 Group CR part 3 | Agenda

## Slide 68: Review Submissions

## Slide 69: Submission pipeline
DCN | Presenter | Title | Topic
11-22-102 | Jonathan Segev | TGaz group CR | SAB CR

## Slide 70: Scheduled TGaz CRC telecons
Mar. 2nd Wed. 13:00 – 15:00 ET
Mar. 16th Wed. 13:00 – 15:00 ET*
Mar. 23rd Wed. 13:00 – 15:00 ET*
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.

## Slide 71
AOB

## Slide 72
Adjourn

## Slide 73: Backup

## Slide 74: Motion to adopt text
Motion
Move to adopt document 11-18-xxxx r? to the 802.11az draft, instruct the technical editor to incorporate it in the 802.11az draft amendment text and empower the editor to perform editorial changes.
Moved:

## Slide 75: Approval of previous meeting minutes
Document 11-20/140 “Meeting Minutes January 2020 session” posted to Mentor January 13th 2020
Motion (#?):
Move to approve document 11-20/14r0 as TGaz meeting minutes for the Jan. 2020 meeting.
Moved by:
Seconded by:
Results (Y/N/A):

## Slide 76: Approval of previous meeting minutes
Document 11-20/249 “TGaz telecon minutes January 8th 2020” posted to Mentor January 29th 2020.
Motion (#?):
Move to approve document 11-20/249r0 as TGaz meeting minutes for the Jan. 8th 2020 telecon.
Moved by:
Seconded by:
Results (Y/N/A):

## Slide 77: Approval of previous meeting minutes
Document 11-20/251 “TGaz telecon minutes January-February 2020” posted to Mentor Mar. 25th 2020.
Motion (#?):
Move to approve document 11-20/251r0 as TGaz meeting minutes for the Jan. 29th, Feb. 5th , Feb. 12th and Mar. 4 2020 telecons.
Moved by:
Seconded by:
Results (Y/N/A):

## Slide 78: Approval of previous meeting minutes
Document 11-20/419 “Ad Hoc Meeting Minutes Mar 2020 Session” posted to Mentor Apr. 10th 2020.
Motion (#?):
Move to approve document 11-20/419r1 as TGaz meeting minutes for the Mar. Ad-hoc meeting.
Moved by:
Seconded by:
Results (Y/N/A):

## Slide 79: Comment Resolution from Ad Hoc and Telecon
LB249-Clause-9-4-CIDs
Motion ###:
Move to adopt the resolutions depicted by document 11-20-0388r2 for CIDs 3648, 3026, 3027, 3262, 3573, 3574, 3575, 3028, 3029, 3638, 3916, 3918, 4002, 3042 and 4003, instruct the technical editor to incorporate it in the P802.11az draft and grant the editor editorial license.
Moved:
Second:
Results (Y/N/A):
Results from the Mar. Ad Hoc (Y/N/A): 9/0/1

## Slide 80: 802.11 Template Instructions 2/4
  Step 5. Menu select View, Master, Slide Master, select the top master page (theme slide master). Place the document designator in the right hand side of the header.
    Document designator example "doc.: IEEE 802.11-04/9876r0" , or
    "doc.: IEEE 802.11-04/9876r2"
  Step 6. Menu select Insert, Header and Footer (5 data fields):
    Slide tab:
      Date & Time, Fixed = venue date (as Month Year, e.g. January 2005)
      Footer = first author, company
    Notes tab:
      Data and time, Fixed = venue date (as Month Year, e.g. January 2005)
      Header = document designator (e.g. “doc.: IEEE 802.11-04/9876r0”)
      Footer = first author, company
    Click "Apply to all".
  Step 7. Delete the four template instruction slides.

## Slide 81: 802.11 Template Instructions 3/4
PowerPoint Submission Preparation Summary:
  Things to do: 7
  Fields to fill in: 12

## Slide 82: 802.11 Template Instructions 4/4 Recommendations
  a) Always create a new presentation using the template, rather than using someone else's presentation.
  b) For quick and easy creation of new 802.11 submissions, place the 802.11 template files in the template folder area on your computer. Typical locations are:
    c:\Program Files\Microsoft Office\Templates\802.11, or
    c:\Documents and Settings\User Name\Application Data\Microsoft\Templates\802.11
  To create a new submission from within PowerPoint, menu select File, New, then select the appropriate 802.11 template file.
  c) When you update or revise your presentation, remember to check all 6 fields in steps 5 and 6 for the correct values.
  rev: 2010-03-01