## Slide 1: TGaz Next Generation Positioning January Electronic Meeting Closing Report
Date: 2022-01-24
Authors:

## Slide 2: Abstract
This document is the TGaz Next Generation Positioning closing report for the IEEE 802.11 plenary electronic meeting, Jan. 2022.

## Slide 3: Jan. Progress and Targets Towards the March Meeting
Status and Work completed this week:
  Continued SA Ballot CR:
    Group resolved 27 comments and adopted additional text changes.
    Resolved ~50% of all technical and general comments.
Targets towards the March meeting:
  Complete review and resolution for 75% of SAB comments received on P802.11 D4.0 SA1 comments.
  Publish P802.11az D4.1 incorporating approved resolutions prior and including the January meeting.
  Resolve majority oof editorial comments.
Chart: P802.11az SA1 CR Status
| Technical | General | Editorial
Received | 166 | 6 | 192
Resolved | 76 | 0 | 0

## Slide 4: Timeline – TG progress update past the Jan. meeting
Clean
2021
2020
2019
2022
2023
.11az Draft 2.0 11-2019
Recirculation
D1.0
Jan. 19
Initial
WG ballot
LB240 CR
Initial WG ballot LB240 Pass
LB249
LB240 completion/
recirc. init
LB249 completion/
2nd recirculation
.11az Draft 3.0 01-2021
Recirculation
.11az Draft 4.0 07-2021
Recirculation
.11az MDR and SA ballots
07-2021
Publication
LB253
SA2
MDR
SA1
LB 255
No changes made, in preparation to SA ballot
LB249 completion/
2nd recirculation
1st SA start
REVcom
SA3
1st SA comp.
05-22
2nd SA comp.
07-22
3rd SA comp.
11-22

## Slide 5: Scheduled telecons
* - newly announced
+ TGaz Plenary (motion) meeting.
** - meeting as part of the IEEE week, refer to WG agenda document for details.
Feb. 3rd Thu. 12:00 – 14:00 ET*
Feb. 9th Wed. 13:00 – 15:00 ET*
Feb. 16th Wed. 13:00 – 15:00 ET*
Feb. 23rd Wed. 13:00 – 15:00 ET*
Mar. 2nd Wed. 13:00 – 15:00 ET*