## Slide 1: IEEE 802.11 Interim Week Jan 2022 IEEE 802.11 TGbd Closing Report
Chair: Bo Sun (ZTE)
Vice Chair: Hongyuan Zhang (NXP),
Joseph Levy (InterDigital)
Secretary: Yan Zhang (NXP)
Tech Editor: Yujin Noh (Senscomm)

## Slide 2: TGbd’s Progress during this interim week
4 TGbd sessions were held during the week
Approved TG minutes for Nov plenary week and following TCs before Jan interim week.
Presented and discussed 12 CR docs and approved CRs for 87 of 107 (81%) comment from LB 259.
Approved 4 teleconferences till Mar plenary week.
TGbd agenda and minutes documents for this week:
  https://mentor.ieee.org/802.11/dcn/21/11-21-2000-04-00bd-tgbd-agenda-for-jan-interim-2022.pptx
  https://mentor.ieee.org/802.11/dcn/22/11-22-0167-00-00bd-ieee-802-11bd-january-2022-interim-meeting-minutes.docx
Goal for future TCs: proceeding the rest comments collected from LB259 and MDR

## Slide 3: TGbd Progress Documents
TG Documents | Latest Revision
Definition and requirements | 11-19/0202r1
Selection Procedure document | 11-19/0030r6
Functional Requirement document | 11-19/0495r3
Spec Framework document | 11-19/0497r7
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r14
TGbd Use Case document | 11-19/1342r1
Teleconference Agenda | 11-20/0774r10, 11-20/1164r7, 11-20/1352r9, 11-20/1561r7, 11-20/1806r2, 11-20/1891r0, 11-20/1923r11, 11-21/0177r2, 11-21/0207r8, 11-21/0595r3, 11-21/0597r7, 11-21/0904r1, 11-21/0941r2, 11-21/1303r4, 11-21/1326r8, 11-21/1622r4, 11-21/1623r4, 11-21/1998r2, 11-21/1999r3, 11-2I/2000r4
Teleconference Minutes | 11-20/0276r11, 11-20/1105r8, 11-20/1489r1, 11-20/1655r3, 11-20/1775r1, 11-20/1907r1, 11-21/0068r0, 11-21/0117r0, 11-21/0327r0, 11-21/0453r0, 11-21/0454r0, 11-21/0565r0, 11-21/0655r0, 11-21/0806r0, 11-21/0889r0, 11-21/1138r0, 11-21/1468r0, 11-21/1544r0, 11-21/1769r0, 11-21/1863r0 11-22/0167r0
Tech Editor Report | 11-19/2045r15 (D3.0)
Comment Database | 11-20/0701r7 (D0.3), 11-20/1887r10 (LB251), 11-21/1296r6 (LB254), 11-21/2018r4 (LB259)
Coexistence Assurance Document | 11-20/1564r2

## Slide 4: Motion #1 (approval of Comment Resolutions)
Move to approve the comment resolutions to 87 CIDs which marked as “ready for motion” as in 11-21/2018r4
Moved: Yujin Noh Seconded: Stephan Sand
Result: Approved with unanimous consensus

## Slide 5: TGbd Timeline (no change)
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Oct 2020
  D2.0 LB recirculation Jul 2021
  Form SA Ballot Pool Nov 1 to Nov 30, 2021
  D3.0 LB recirculation Dec 2021
  D4.0 LB recirculation Mar 2022
  D4.0 LB unchanged recirculation Mar 2022
  Initial SA Ballot (D4.0) Mar 2022
  Final 802.11 WG approval Sep 2022
  802 EC approval Oct 2022
  RevCom and SASB approval Dec 2022

## Slide 6: IEEE 802.11 TGbd TC Plan
Feb 8th, 2022, 9:00am ~ 11:00am, ET
Feb 15th, 2022, 10:00am ~ 11:59am, ET
Feb 22nd, 2022, 9:00am ~ 11:00am, ET
Mar 1st, 2022, 10:00am ~ 11:59am, ET