## Slide 1: 802.11 WG March 2022 Session Report
Date: 2022-03-15
Authors:

## Slide 2: Abstract
This document is a digest of the closing reports of all 802.11 sub-groups for presentation at the March 2022 closing plenary meeting. Liaison reports (including liaison reports from the opening plenary) are also included.

## Slide 3: Attendance

## Slide 6: Attendees by affiliation (attended at least one meeting January to March)

## Slide 7: Attendance by subgroup (January to March)

## Slide 8: Attendance by subgroup (March session)

## Slide 9: Closing Reports

## Slide 10: 802.11 WG Editor’s Meeting (March 2022)
Date: 2022-03-14
Authors:

## Slide 11: Agenda for 2022-03-07 meeting
Roll Call / Contacts / Reflector
Brief status report
Draft Numbering
Mandatory Draft Review for 11bd
Review WG Style Guide, 11be and REVme practice
“Hyphenation with non” CID 1295 in REVme
WG Style Guide for 802.11 draft 09/1034r19
Draft and Amendment alignments

## Slide 12: Volunteer Editor Contacts
  WG – Robert Stacey – robert.stacey@intel.com, Peter Ecclesine – petere@ieee.org
  TGaz – Roy Want RoyWant@google.com , Chao Chun Wang – chaochun.wang@mediatek.com
  TGbb – Volker Jungnickel – volker.jungnickel@hhi.fraunhofer.de , Harry Bims harrybims@me.com
  TGbc – Carol Ansley – carol@ansley.com
  TGbd – Yujin Noh – Yujin.Noh@senscomm.com
  TGbe – Edward Au – edward.ks.au@gmail.com
  TGbf – Claudio da Silva – claudiodasilva@fb.com
  TGbh – Carol Ansley – carol@ansley.com
  TGbi – Po-kai Huang – po-kai.huang@intel.com
  REVme – Emily Qi – emily.h.qi@intel.com, Edward Au – edward.ks.au@gmail.com

## Slide 13: MDR Status
802.11 Working Group Mandatory Draft Review
  802.11-11/615r6 documents the process. MDR now in the 802.11 Operating Manual 802.11-14/0629r8. The process causes some changes to the draft, so the report is done after the editing is done.
REVmd on Draft 2.1 was started out of February 2019 (Robert Stacey, Joseph Levy, Carol Ansley, Menzo Wentink, Bahar Sadeghi, Mark Hamilton, Yongho Seok, Emily Qi, Edward Au, Peter Ecclesine) 19/260r15 – IEEE SA staff - mixing normative and informative, see 19/1444r4 MDR complete
P802.11ay was started on D3.1 out of March 2019 (Robert Stacey, Solomon Trainin, Edward Au, Emily Qi, Yongho Seok, Peter Ecclesine) 19/681r6 MDR complete
P802.11ax was started on D4.1 out of May 2019 (Robert Stacey, Edward Au, Yongho Seok, Naveen Kakani, Perry Correll, Peter Ecclesine, Po-Kai Huang) 19/1015r4 MDR complete
P802.11ba was started on D4.0 out of September 2019 (Robert Stacey, Po-Kai Huang, Rojan Chitrakar, Yunsong Yang, Yongho Seok, Mark Hamilton ) 19/1765r6 MDR complete
P802.11az was started on D3.0 out of January 2021 (Robert Stacey, Emily Qi, Edward Au, Carol Ansley, Peter Ecclesine, Yongho Seok, Mark Hamilton) 21/0329r7 July 15, 2021 MDR complete
P802.11bd was started on D3.0 out of November 2021 (Robert Stacey, Emily Qi, Peter Ecclesine, Joseph Levy, Edward Au, Carol Ansley, Yongho Seok, Yujin Noh). Reviewed MDR Report 11-22/0021r12. There was a final MDR meeting in the Editors meeting to allow the TG to know what all the MDR changes are.

## Slide 14: 802.11 Style Guide
See 11-09-1034-20-0000-802-11-editorial-style-guide.docx
We update 802.11 Style Guide based on IEEE Standards Style Manual and consistency changes in final publication of the 802.11 standard
Editor’s responsibility includes checking the 2021 IEEE Standards Style Manual when creating or updating drafts. Policy (inclusive terms), key words and pronouns (e.g., he, she) were revised. [the male or female pronoun alone or the variation he/she/they should not be used.]
https://mentor.ieee.org/myproject/Public/mytools/draft/styleman.pdf
Submissions with draft text should conform to both the WG11 Style Guide and IEEE Standards Style Manual
Note that the 802.11 Style Guide evolves with our practice
We may revisit numbering of MAC addresses and their form of expression

## Slide 15: MIB Style, Visio and Frame Practices
11-15/355r13 MIB TruthValue usage patterns
MIB Style: We use a single style with appropriately set tabs, and use leading Tabs to distinguish the syntax and description parts. (Adrian Stephens Feb 9, 2010)
Two ways to format a figure & its caption in frame:
  Insert a table. Insert anchored frame inside table cell to hold graphics. Use table caption as figure caption.
  Insert an anchored frame. Insert caption inside a text frame inside the anchored frame. Insert graphics inside the anchored frame.
Do not reference other clauses in Visio figures, it is very hard to maintain the references in figures
Comment resolvers on Visio figures will be asked to provide the revised figures
Keep embedded figures using Visio as long as possible (not in Word)
  Near the end of sponsor ballot, turn these all into .emf (windows meta file) format files (you can do this from visio using “save as”).
  Keep separate files for the .vsd source and the .emf file that is linked to from frame. There is high likelihood we should use .emf
  Use the figure number or a short version of the figure title (shown in your final draft) for the name of the Visio and emf file.
  One figure, one Visio file. Don’t store multiple figures in one Visio file.
Frame format figures are tables
The MathML editor for equations may be applicable

## Slide 16: Editor Amendment Ordering
Data as of Mar 2022
See http://grouper.ieee.org/groups/802/11/Reports/802.11_Timelines.htm
We will revisit the running order in May, 2022. Changes are usually based on MDR suitability.
Amendment Number | Task Group | Projected REVCOM Date
802.11-2020 Amendment 4 802.11-2020 Amendment 5 | TGaz – 283 TGbd – 143 | Dec 2022 Nov 2022
802.11-2020 Amendment 6 | TGbc - 103 | May 2023
802.11-2020 Amendment 7 | TGbb – 27 | Dec 2022
REVme 802.11-2024 Amendment 1 | TGm – 6097 TGbe – 787 | Sep 2024 May 2024

## Slide 17: Draft Development Snapshot
TG | Published or Draft Baseline Document |  |  |  |  |  |  |  |  | Source | MDR | Editor | Snapshot Date
 | Published | az | bd | bc | bb | me | be |  |  |  |  |  | 
az | Y | 4.1 |  |  |  |  |  |  |  | Word | Yes | Roy Want, Chao Chun Wang | 7-Feb
bd | N | 4.0 | 3.1 |  |  |  |  |  |  | FrameMaker 2020 release | No | Yujin Noh | 7-Mar
bc | N | 4.0 | 3.0 | 2.2 |  |  |  |  |  | FrameMaker 2020 release | No | Carol Ansley | 7-Mar
bb | N | 4.0 | 2.1 | 2..0 | 1.0 |  |  |  |  | Word | No | Volker Jungnickel, Harry Bims | 7-Mar
me | Y |  |  |  |  | 1.1 |  |  |  | FrameMaker 2020 release | No | Emily Qi, Edward Au | 4-Mar
be | N | 4.0 | 2.1 | 2.0 | 0.7 | 0.4 | 1.4 |  |  | FrameMaker (old) | No | Edward Au | 7-Mar
Most current doc shaded green.
Mar 2022
Changes from last report shown in red.

## Slide 18: ARC Closing Report
Date: 2022-03-14
Authors:

## Slide 19: Abstract
This document is the closing report for ARC SC,
March 2022 Plenary Session (virtual)

## Slide 20: Work Completed
Agenda is here: 11-22/0261r2
Clause 6
  Reviewed: 11-22/0413r0 – Graham Smith
  Considered examples for subclause 6.3 restructuring.
  Support for direction. Work will continue on teleconferences.
IEEE Std 802 revision:
  Noted PAR/CSD activity in 802.1. No comments (support the direction)
  Noted Nendica work on amendment. Will review that activity on teleconferences approaching May.

## Slide 21: Work Completed
Annex G, Part 2 (Part 1 is completed, and in REVme D1.0):
  Part 2: Create a new and more useable Annex G with a friendly notation/style and cross-references to main body text for technical details:
    Have considered: 11-22/0101r0 – Harry Bims
    Will resume as submissions become available
Consider TGbe/MLO informative annex
  Recommend pursuing within TGbe

## Slide 22: Monitoring/future activities
    Other items being tracked (but not actively worked unless/until contributions):
    “What is a STA?” (per REVmd discussion: 11-19/0106r0)
    Off-channel TDLS architecture
    MLME-RESET, versus MLME-JOIN, MLME-START, MLME-SCAN and MLME-END
      One aspect is how MAC address is set/controlled – related to IEEE 1609/TGbd activities
    Nendica’s/TGbe’s discussion on 802.11 in a Deterministic Network/Time-Sensitive Networking

## Slide 23: Plans
Ongoing work:
Consider the purpose and value of Clause 6
Annex G replacement
Status updates on IEEE Std 802 revision, technical work if/as appropriate
Other monitoring/future activities
Teleconferences
  March 31 (Thursday): 19:00 ET, 2 hours
  May 2 (Monday): 13:00 ET, 2 hours
Two meeting slots requested in May

## Slide 24: IEEE 802.11 Coexistence SC Mar 2022 (virtual) closing report
Date: 20220315
Authors:

## Slide 25: IEEE 802.11 Coexistence SC achieved its goals as a discussion forum for coexistence issues
802.11 Coex SC summary for Mar 2022 (11-22-0278)
  LAA deployment seems to be stalled and NR-U deployment is unknown, although any significant deployment of either will likely have an adverse impact on Wi-Fi
    More work required to understand the impact & determine any mitigation
  EN 301 893 (5 GHz) & EN 303 687 (6 GHz) are progressing rapidly towards approval
    They support reasonable coex in Europe (& elsewhere) in most cases
    C2C & NB FH requirements in 6 GHz will be monitored now they have been deferred
  The 802.11 WG has some coex related issues to resolve (see 11-22-0180)
    802.11be may have less performance than 802.11ax in Europe in 5 GHz
    802.11ax/be may need refinements for operation in Europe under 6 GHz rules
    802.11be needs to be reviewed to ensure aligned with 6 GHz rules in Europe
  The Coex SC will continue monitoring 3GPP coex related activities, inc SL-U
  Spectrum access for unlicensed operation remain contentious, esp. 6 GHz

## Slide 26: IEEE 802.11 Coexistence SC will continue promoting good coexistence in May 2022
IEEE 802.11 Coexistence SC may meet in hybrid mode in May 2022
  Review latest Wi-Fi/LAA/NR-U coexistence measurements
    One possible volunteer this week
  Discuss next steps for coex related issues highlighted this week
    Including possible LS to WFA (see draft in 11-22-0486)
  Update on 60 GHz coex
    Possibly close activity
  Update on 3GPP related coex
  Update on 6 GHz spectrum
  Discuss IEEE 802 Tech Talk on coex in June 2022
  …
Contributions are sought & encouraged!

## Slide 27: PAR Review SC
Report will be released following March 17 meeting

## Slide 28: WNG SC Closing Report
Date: 2022-03-15
Authors:

## Slide 29: Abstract
Closing report for WNG SC for March 2022 virtual meeting

## Slide 30
Summary
Final Agenda
    https://mentor.ieee.org/802.11/dcn/22/11-22-0281-02-0wng-agenda-for-wng-sc-2022-march.pptx
Presentations at March 2022 meeting
  “Overview of Wi-Fi 6/6E for Industrial IoT: Enabling Wi-Fi determinism in an IoT world” – Bruno Tomas, et al (Wireless Broadband Alliance)
    https://www.ieee802.org/1/files/public/docs2022/liaison-WBA-WiFi6E-WTSN-IIOT-0322-v02.pdf
  “Considerations of Next Generation Beyond 11be” – Jianhan Liu (Mediatek)
    https://mentor.ieee.org/802.11/dcn/22/11-22-0418-00-0wng-considerations-of-next-generation-beyond-11be.pptx
  “Looking ahead to next generation: follow-up” – Ming Gan (Huawei)
    https://mentor.ieee.org/802.11/dcn/22/11-22-0458-01-0wng-looking-ahead-to-next-generation-follow-up.pptx
On the agenda but deferred to a future teleconference:
  “Making the Case for Open, Softwarized, Data-Driven 802.11 Networks” – Francesco Restuccia (Northeastern University)
Minutes
  https://mentor.ieee.org/802.11/dcn/22/11-22-0469-00-0wng-wng-meeting-minutes-2022-march-electronic-meeting.docx
Plans for May 2022
  TBD – call for presentations will be sent out in April
No motions in the SG, one conference call: April 6, 9:00-11:00 Eastern Time

## Slide 31: IEEE 802 JTC1 Standing Committee Mar 2022 (virtual) closing report
Date: 20220314
Authors:

## Slide 32: The IEEE 802 JTC1 SC reviewed the PSDO process status, including IPR issues holding up 802.11ax/ay/ba
Agenda - 11-21-0242; Minutes - tbd
802.11ax/ay/ba IPR issue
Situation: IPR holding up PSDO process
  Multiple 802.11 submissions into PSDO process are “on hold” due to negative LoAs
Status: some progress
  ISO has informed IEEE that it will reach out to the submitters to try to obtain positive declarations to ISO (under ISO IPR policy) that demonstrate a willingness to license on terms that are either royalty-free or reasonable and non-discriminatory
  Letter from IEEE-SA President published (see ec-22-0047-00)
Next steps: wait!
WG | Completed | In-process
802.1 | 41 | 11
802.3 | 22 | 10
802.11 | 12 | 9
802.15 | 3 | 0
802.16 | 0 | 0
802.19 | 0 | 0
802.21 | 3 | 0
802.22 | 3 | 1
All | 84 | 31

## Slide 33: The IEEE 802 JTC1 SC will undertake its usual work at its virtual meeting in May 2022
IEEE 802 JTC1 SC plans for the hybrid meeting in May 2022 …
  Execute PSDO process
  Deal with issues arising from IPR related comments on 802.11ax/ay
  Follow up on the issues of interest discussed in the recent WG1 meeting
    Proposed Industrial Wireless Network PWI
      Proposers don’t believe IEEE 802.11 is suitable
    Proposed MCS research project
      Proposers have agreed to not worry about High Efficiency nomenclature used by 802.11ax
  …
… probably with a remote Chair!

## Slide 34: REVme Closing Report – March 2022
Date: 2022-03-14
Authors:

## Slide 35: Work Completed
Continued with LB 258 comment resolutions
No changes to timeline

## Slide 36: Plans for March
Teleconferences:
  Next call: Monday 21 March 2022 at 10am ET, 2hrs
  28 Mar, 4, 11, 22 April, 6 May – 10am ET, 2hrs
Adhoc Meeting (pending motion result): 26-28 April in New York, NY
Request 5 sessions for the May Plenary
Continue comment resolution on initial LB
NOTE: Submission required CIDs: By the start of the May meeting, I would request that all assignees of submission required CIDs publish the list the CIDs and the document number of the submission containing their resolution on the TGm reflector.

## Slide 37: April Adhoc Additional Tentative Information
Dates: 26-28 April
Time: 09:00-17:00 ET
Location: 111 W 33rd Street, New York, NY 10120
Remote: WebEx will be available
Host: Interdigital (contact is Joseph Levy, joseph.levy@interdigital.com )
Constraints (at this time):
  Accommodate up to in 8 participates (Covid-19 restrictions)
  Pre-screening (questionnaire), Masking, Social Distancing” required
  Accepting a generic NDA regarding confidential InterDigital information is required. NOTE: There will be no confidential material discussed at this meeting. This is a requirement to enter the building.

## Slide 38: TGaz Next Generation Positioning March Electronic Meeting Closing Report
Date: 2022-03-14
Authors:

## Slide 39: Abstract
This document is the TGaz Next Generation Positioning closing report for the IEEE 802.11 plenary electronic meeting, March 2022.

## Slide 40: March Progress and Targets Towards the May Meeting
Work completed this week:
  Reviewed and approved resolutions to 34 Technical and General comments which constitutes 20% of the received Technical and General comments received.
Targets towards the May meeting:
  Complete response to comments received as part of P802.11az SAB #1 (35 T/3 G/92 E remaining).
  Publish new minor draft D4.2 and initiate SA recirculation ballot.
Chart: P802.11az SA1 CR Status
| Technical | General | Editorial
Received | 166 | 6 | 192
Resolved | 131 | 3 | 100

## Slide 41: Timeline – updated past the March meeting
Clean
2021
2020
2019
2022
2023
.11az Draft 2.0 11-2019
Recirculation
D1.0
Jan. 19
Initial
WG ballot
LB240 CR
Initial WG ballot LB240 Pass
LB249
LB240 completion/
recirc. init
LB249 completion/
2nd recirculation
.11az Draft 3.0 01-2021
Recirculation
.11az Draft 4.0 07-2021
Recirculation
.11az MDR and SA ballots
07-2021
Publication
LB253
SA2
MDR
SA1
LB 255
No changes made, in preparation to SA ballot
LB249 completion/
2nd recirculation
1st SA start
REVcon
SA3
1st SA comp.
05-22
2nd SA comp.
07-22
3rd SA comp.
11-22

## Slide 42: Scheduled TGaz CRC telecons
March 16th Wed. 13:00 – 15:00 ET
March 23rd Wed. 13:00 – 15:00 ET
March 30th Wed. 13:00 – 15:00 ET*
April 6th Wed. 13:00 – 15:00 ET*
April 13th Wed. 13:00 – 15:00 ET*
April 20th Wed. 13:00 – 15:00 ET*
April 27th Wed. 13:00 – 15:00 ET*
May 4th Wed. 13:00 – 15:00 ET*
* - newly announced
** - meeting as part of the IEEE week, refer to WG agenda document for details.

## Slide 43: Light Communications Task Group (TGbb) March 2022 Closing Report
Date: 2022-03-10
Authors:

## Slide 44: Abstract
This presentation contains the IEEE 802.11 Light Communications Task Group closing report for the March 2022 session.

## Slide 45: TGbb activities at the March 2022 meeting
  Content
  Comment resolution on LB260 against Draft 1.0 (333 comments in total)
    131 Editorial
    183 Technical
    18 General
  All comments have been resolved
  CAD document has been updated and approved.
  Motion to start 15-day recirculation ballot passed in TGbb
  Meeting agenda and motions are available in doc. 11-22/0260r4.
  Minutes of the meeting are available in doc. 11-22/0450r0.

## Slide 46: TGbb moving forward
  D2.0 release target is 31 Mar.
  D2.0 15-day recirc ballot start is 4 Apr.
  Comment resolution against D2.0 for May interim
  Teleconference plans:
    21 Apr. 08:30 CET (02:30 EDT) for 1.5h
    28 Apr. 08:30 CET (02:30 EDT) for 1.5h
    5 May. 08:30 CET (02:30 EDT) for 1.5h

## Slide 47: TGbc Closing Report
Date: 2022-03-14
Authors:

## Slide 48: Abstract
Closing report for IEEE 802.11 TGbc (Broadcast Services) for March 2022.

## Slide 49: Meeting Goals & Accomplishments of the week
Goal for the week:
Work on comment resolutions
Discussion with WG Editor and TG Editor on ANA assignments
Try to go to D3.0 recirculation WG LB
Accomplishments
Group met 5 times this week
Resolved 79 technical comments
  All comments resolved;
  TG motion to request WG recirc passed
ANA discussion with WG Editor deferred to upcoming telcos

## Slide 50: Plans for Next Meeting & Upcoming Telcos
Telcos
Discussion with WG Editor on ANA Assignment
To be decided: discussion on potential support of S1G
Start resolving comments from upcoming WG LB
Upcoming meeting
Resolution of comments from upcoming WG LB
Weekly Telcos
Tuesdays, 10:00h – 11.00h ET (1 hours)

## Slide 51: TGbc schedule (unchanged)
January 2019 First meeting as a task group
June 2020 Call for comments on D0.1
November 2020 Initial WGLB (D1.0)
September 2021 D2.0 WG Recirculation LB
March 2022 D3.0 WG Recirculation LB
March 2022 Editorial review / MEC/MDR on D3.0
May 2022 D4.0 WG Recirculation LB
May 2022 Form SAB Pool
Jul 2022 D4.0-unchanged WG Recirculation LB
Jul 2022 Initial SAB (4.0)
November 2022 Recirculation SAB
March 2023 Final WG/EC approval
May 2023 Revcom/SASB approval

## Slide 52: References
Agenda for this week: 11-22/0204
Meeting / Chair’s Slide Deck: 11-22/0205
Meeting minutes: 11-22/0426
Snapshot Slide: 11-22/0206
Closing report: 11-22/0207
TGbc Motion Booklet: 11-18/2123
TGbc Selection Procedure: 11-19/0135
TGbc Functional Requirements: 11-19/0151
TGbc UseCase Document: 11-19/268

## Slide 53: IEEE 802.11 Interim Week Jan 2022 IEEE 802.11 TGbd Closing Report
Chair: Bo Sun (ZTE)
Vice Chair: Hongyuan Zhang (NXP),
Joseph Levy (InterDigital)
Secretary: Yan Zhang (NXP)
Tech Editor: Yujin Noh (Senscomm)

## Slide 54: TGbd’s Progress during this plenary week
2 TGbd sessions were held during the week
Approved TG minutes for Jan interim week and following TCs before Mar plenary week.
Approved resolutions to all rest CIDs of LB 259 and comments from MDR report.
Approved the generation of 11bd D4.0 and WG motion request for a 15-day WG LB recirculation
Approved the CSD affirmation
Approved Report to EC on Conditional SA BA and granting the TGbd chair editorial license
Approved a WG motion request for Conditional SA BA.
Approved 2 teleconference on Apr 1st and Apr 5th.
TGbd agenda for this week:
  https://mentor.ieee.org/802.11/dcn/22/11-22-0284-03-00bd-tgbd-agenda-for-mar-plenary-2022.pptx
Goal for future TCs: resolve comments collected from WB LB for D4.0

## Slide 55: TGbd Progress Documents
TG Documents | Latest Revision
Definition and requirements | 11-19/0202r1
Selection Procedure document | 11-19/0030r6
Functional Requirement document | 11-19/0495r3
Spec Framework document | 11-19/0497r7
Liaison response to IEEE VT/ITS 1609 WG | 11-19/0437r3
Liaison response to ITU-T CITS | 11-19/0843r0
TBbd FRD/SFD Motion Booklet | 11-19/0514r14
TGbd Use Case document | 11-19/1342r1
Teleconference Agenda | 11-20/0774r10, 11-20/1164r7, 11-20/1352r9, 11-20/1561r7, 11-20/1806r2, 11-20/1891r0, 11-20/1923r11, 11-21/0177r2, 11-21/0207r8, 11-21/0595r3, 11-21/0597r7, 11-21/0904r1, 11-21/0941r2, 11-21/1303r4, 11-21/1326r8, 11-21/1622r4, 11-21/1623r4, 11-21/1998r2, 11-21/1999r3, 11-21/2000r4, 11-22/0283r3, 11-22/0284r3
Teleconference Minutes | 11-20/0276r11, 11-20/1105r8, 11-20/1489r1, 11-20/1655r3, 11-20/1775r1, 11-20/1907r1, 11-21/0068r0, 11-21/0117r0, 11-21/0327r0, 11-21/0453r0, 11-21/0454r0, 11-21/0565r0, 11-21/0655r0, 11-21/0806r0, 11-21/0889r0, 11-21/1138r0, 11-21/1468r0, 11-21/1544r0, 11-21/1769r0, 11/21/1863r0, 11-22/0167r0, 11-22/0416r0
Tech Editor Report | 11-19/2045r16 (D3.0)
Comment Database | 11-20/0701r7 (D0.3), 11-20/1887r10 (LB251), 11-21/1296r6 (LB254), 11-21/2018r7 (LB259)
Coexistence Assurance Document | 11-20/1564r5
MDR Report | 11-22/0021r14

## Slide 56: Motion #1 (approval of comment resolutions of LB 259)
Move to approve the comment resolutions to 20 CIDs which marked as “ready for motion” as in 11-21/2018r7
Moved: Yujin Noh Seconded: Joseph Levy
Result: Approved with unanimous consensus

## Slide 57: Motion #2 (approval of comment resolutions from MDR Report)
Move to approve the comment resolutions to all comments from MDR Report as in 11-22/0021r14
Moved: Yujin Noh Seconded: Joseph Levy
Result: Approved with unanimous consensus

## Slide 58: Motion #3 (Generation of D4.0 and WGLB Recirculation)
Having approved comment resolutions for all of the comments received from LB 259 on IEEE P802.11bd D3.0 as contained in document
https://mentor.ieee.org/802.11/dcn/21/11-21-2018-07-00bd-tgbd-lb259-comments.xlsx, and comment resolutions for all comments from MDR as in document https://mentor.ieee.org/802.11/dcn/22/11-22-0021-14-0000-tgbd-mdr-report.docx,
instruct the TGbd editor to create IEEE P802.11bd D4.0 and approve a motion request to WG11 for approval of a 15-day Working Group Recirculation Ballot asking the question “Should IEEE P802.11bd D4.0 be forwarded to SA Ballot?”
TGbd vote: Moved: Rui Cao Seconded: Joseph Levy
Result: 20Y/0N/4A

## Slide 59: Motion #4 (approval of CSD Affirmation)
Move to approve the 11bd CSD affirmed as in document https://mentor.ieee.org/802.11/dcn/18/11-18-0862-03-0ngv-ieee-802-11-ngv-sg-proposed-csd.docx
Moved: Bo Sun Seconded: Stephan Sand
Result: 18Y/0N/4A

## Slide 60: Motion #5 (approval of Report to EC on Conditional SA BA)
Approve a motion request to WG11 for approval of the Report to EC on Conditional SA BA as in document 11-22/0411r2 and grant the TGbd chair editorial license
  https://mentor.ieee.org/802.11/dcn/22/11-22-0411-02-00bd-p802-11bd-report-to-ec-on-approval-to-go-to-sa-ballot.pptx
Moved: Bo Sun Seconded: Joseph Levy
Result: 19Y/0N/4A

## Slide 61: Motion #6 (request a motion in WG to approve Conditional SA BA)
Approve a motion request to WG11 for approval Conditional SA Ballot for IEEE P802.11bd D4.0
Moved: Rich Kennedy Seconded: John Kenney
Result: 21Y/0N/2A

## Slide 62: TGbd Timeline (updated)
  PAR approved Dec 2018
  First TG meeting Jan 2019
  D0.1 Nov 2019
  D1.0 Letter Ballot Oct 2020
  D2.0 LB recirculation Jul 2021
  Form SA Ballot Pool Nov 1 to Nov 30, 2021
  D3.0 LB recirculation Dec 2021
  D4.0 LB recirculation Mar 2022
  D4.0 LB unchanged recirculation Mar 2022  Apr 2022
  Initial SA Ballot (D4.0) Mar 2022  Apr 2022
  Final 802.11 WG approval Sep 2022  Nov 2022
  802 EC approval Oct 2022  Nov 2022
  RevCom and SASB approval Dec 2022

## Slide 63: IEEE 802.11 TGbd TC Plan
Apr 1st, 2022, 10:00am ~ 11:59am, ET
Apr 5th, 2022, 9:00am ~ 11:00am, ET

## Slide 64: TGbe March 2022 Closing Report
Date: 2022-03-14
Authors:

## Slide 65: TGbe (Extremely High Throughput)
TGbe had scheduled 6 conf. calls during the March electronic plenary
  Two Joint calls, and four parallel MAC/PHY calls
    Covered comment resolution documents
    Approved the resolution of several technical/editorial comments and PDT submissions
      ~75% of all CC36 comments are now resolved
  Instructed the editor to generate IEEE802.11 TGbe D1.5
    TGbe D1.5 is expected to be available by end of this month
  Amended TGbe timeline and approved 11-21/0706r5 as the TGbe CAD
    TGbe did not reach consensus on generating D2.0 and go to WG letter ballot
Agenda is available in 11-22/271r13, with queues available in 11-22/428r2
  Future Teleconference Plan is provided in the next slide
Motions List is available in 1982r66
Distribution of ~4350 CIDs
9%
67%
24%
Resolution Status

## Slide 66: Teleconference Plan
Apr 06 Wednesday – Joint** 10:00-12:00 ET
Apr 07 Thursday – MAC 10:00-12:00 ET
Apr 11 Monday – MAC/PHY 19:00-21:00 ET
Apr 13 Wednesday – Joint (Motions) 10:00-12:00 ET
Apr 14 Thursday – MAC 10:00-12:00 ET
Apr 18 Monday – MAC/PHY 19:00-21:00 ET
Apr 20 Wednesday –Joint TGbe/TSN 10:00-12:00 ET
Apr 21 Thursday – MAC 10:00-12:00 ET
Apr 25 Monday – MAC/PHY 19:00-21:00 ET
Apr 27 Wednesday – Joint (Motions) 10:00-12:00 ET
Apr 28 Thursday – MAC 10:00-12:00 ET
May 02 Monday – No Conf Call Holiday
May 04 Wednesday – No Conf Call Holiday
May 05 Thursday – No Conf Call Holiday
** Can be modified to MAC on the fly with pre-announcement.
Mar 16 Wednesday – MAC 10:00-12:00 ET
Mar 17 Thursday – MAC 10:00-12:00 ET
Mar 21 Monday – MAC/PHY 19:00-21:00 ET
Mar 23 Wednesday – Joint (Motions) 10:00-12:00 ET
Mar 24 Thursday – MAC 10:00-12:00 ET
Mar 28 Monday – MAC/PHY 19:00-21:00 ET
Mar 30 Wednesday – Joint** 10:00-12:00 ET
Mar 31 Thursday – MAC 10:00-12:00 ET
Apr 04 Monday – No Conf Call Holiday

## Slide 67: Amended TGbe Timeline And Status
PAR approved Mar 2019
First TG meeting May 2019
D0.1 Sep 2020
D1.0 WG Comment Collection May 2021
D2.0 WG Comment CollectionLetter Ballot Mar 2022*
D3.0 Letter Ballot Nov 2022
Initial SAponsor Ballot (D4.0) May 2023
Final 802.11 WG approval Mar 2024
802 EC approval Mar 2024
RevCom and SASB approval May 2024
*Mar 2022 milestone needs to be updated

## Slide 68
Task Group BF March 2022 Closing Report
Date: 2022-03-14
Authors:
Name | Affiliation | Address | Phone | Email
Tony Xiao Han | Huawei Technologies Co., Ltd. | F3, Huawei Base, Shenzhen, China |  | Tony.hanxiao@huawei.com

## Slide 69: Abstract
This document is the closing report for Task Group BF for the March 2022 session.

## Slide 70: TGbf (WLAN Sensing)– March 2022
Progress during March 2022 meeting
  4 teleconference calls for TGbf (March 8, 9, 11, 14)
  Presentation of technical submissions (e.g., Feedback type, general protocol and procedure, DMG/EDMG, PDT……)
  Worked towards the creation of TGbf D0.1 (Updated plan in the next slide)
Goals for the next two months
  Presentation of technical submissions (e.g., PDT for D0.1, Feedback type, general protocol and procedure ……)
  Speed up the technical discussion and developing the SFD and D0.1 (Requested 3 calls per week)
  Editor releases D0.1, and plan to request to the WG chair to start the comment collection (based on the supportive of TGbf)

## Slide 71: TGbf Timeline (Updated)
  PAR approved Sep 2020
  First TG meeting Oct 2020
  Comment Collection (D0.1) Jan 2022Mar 2022
   April 2022
  Initial Letter Ballot (D1.0) Jul 2022 Sep 2022
  Recirculation LB (D2.0) Jan 2023
  Recirculation LB (D3.0) May 2023
  Recirculation LB (D4.0) July 2023
  Initial SA Ballot (D4.0) Sep 2023
  Final 802.11 WG approval July 2024
  802 EC approval July 2024
  RevCom and SASB approval Sep 2024
Timeline for D0.1 (Updated)
Week of January 3
  Editor provides initial list of topics (and updated SFD revision) (Tuesday)
  Chair issues call for volunteers (Tuesday)
  POCs and volunteers are identified for topics in the initial list (Friday)
January 2128, 2022
  Deadline for baseline document for each topic (in the initial list) to be uploaded
After March Plenary
  Editor releases D0.01 (only for reference, not for comment collection)
April 1
  Deadline for sending the Motion request.
April 12 or 14 (10+ days after Motion request)
  Deadline for contributions to pass motion and be included in D0.1
  Seek TGbf approval to go to comment collection (“Move to Approve a 30-day comment collection on TGbf D0.1.”)
April 22 (Around)
  Editor releases D0.1
  If the Motion is favorable, the TG chair sends a request to the WG chair (Dorothy) to start the comment collection
  30-day comment collection window opens

## Slide 72: Teleconference Times
  Confirmed:
    March 2022 IEEE Plenary (March 7-15) (Deadline for contributions to pass motion and be included in D0.1)
    March 8 (Tuesday), 9am - 11:00am ET
    March 9 (Wednesday), 10pm - 11:59pm ET (Not sure if this slot is ok for Plenary and Interim? It’s ok!!)
    March 11 (Friday), 9am - 11:00am ET
    March 14 (Monday), 9am - 11:00am ET
    March 17 (Thursday), 23 ：00 - 01:00am ET
    March 21 (Monday), 10am - 12:00pm ET March 22 (Tuesday), 10am - 12:00pm ET
    March 24 (Thursday), 23：00 - 01:00am ET
    March 28 (Monday), 10am - 12:00pm ET March 29 (Tuesday), 10am - 12:00pm ET
    March 31 (Thursday), 23：00 - 01:00am ET
    April 7 (Thursday), 10am - 12:00pm ET
    April 11 (Monday), 10am - 12:00pm ET April 12 (Tuesday), 10am - 12:00pm ET
    April 14 (Thursday), 23：00 - 01:00am ET
    April 18 (Monday), 10am - 12:00pm ET April 19 (Tuesday), 10am - 12:00pm ET
    April 21 (Thursday), 23：00 - 01:00am ET
    April 25 (Monday), 10am - 12:00pm ET April 26 (Tuesday), 10am - 12:00pm ET
    April 28 (Thursday), 23：00 - 01:00am ET
    May 5 (Thursday), 10am - 12:00pm ET
  ** Note:
  1. when conflict with CAC, the call will be changed from 10am -12:00pm to 11am -12:00pm (March - May 2022 CAC calls (TBD): )
  2. Thursday 23:00 - 01:00am ET (Thursday 20：00 – 22:00 PT, Friday 11am-13:00 in China, Friday 5am-7am in Israel, Friday 4am – 6am in Central Europe), and Sang Kim will help to take the minutes for these slots.
 | Time Central Europe Warsaw | Eastern Time | Pacific time | Beijing Time
AM1 | 08:00-10:00 | 02:00-04:00 | 23:00-01:00 | 14:00-16:00
AM2 | 10:30-12:30 | 04:30-06:30 | 01:30-03:30 | 16:30-18:30
PM1 | 13:30-15:30 | 07:30-09:30 | 04:30-06:30 | 19:30-21:30
PM2 | 16:00-18:00 | 10:00-12:00 | 07:00-09:00 | 22:00-00:00
Evening 1 | 19:30-21:30 | 13:30-15:30 | 10:30-12:30 | 01:30-03:30
Evening 2 | 22:00-00:00 | 16:00-18:00 | 13:00-15:00 | 04:00-06:00

## Slide 73: TGbh Closing Report
Date: 2022-03-14
Authors:

## Slide 74: Abstract
This document is the closing report for TGbh
“Randomized and Changing MAC addresses” (RCM)
March 2022 Plenary Session (virtual)

## Slide 75: Work Completed
Agenda is here: 11-22/0262r8
Latest Issue Tracking document: 11-21/0332r30
Contributions reviewed:
  11-22/0434r1: Proposed CSD update
  11-22/0474r1: TGbh way ahead
  11-21/0332r32: Issues Tracking proposed additions/changes
  11-22/0459r0: Merged solutions concept
  11-22/0470r0: Combined proposal
  11-22/0301r2: MAAD MAC (1) text
  11-22/0424r1: MAAD MAC 2 presentation
  11-22/0427r4: MAAD MAC 2 text
  11-22/0473r0: Rule based random MAC STA identification
  11-22/0187r2: Network generated Device ID
  11-22/0482r0: Annex Text for Opaque Device ID
  11-22/0435r0: Open issues from Issues Tracking (partially reviewed)
Missed target for Draft 1.0, out of March session

## Slide 76: Timeline
  PAR approved Feb 2021
  First TG meeting Mar 2021
  D0.1 Jan 2022
  Initial Letter Ballot (D1.0) Mar 2022
  Recirculation LB (D2.0) Jul 2022
  Initial SA Ballot (D3.0) Nov 2022
  Final 802.11 WG approval Mar 2023
  802 EC approval May 2023
  RevCom and SASB approval May 2023

## Slide 77: Teleconference(s)
Mar 29, 9:00-11:00 ET
Apr 7, 19:00-21:00 ET
Apr 12, 9:00-11:00 ET
Apr 21, 19:00-21:00 ET

## Slide 78: TGbi Closing Report
Date: 2022-03-14
Authors:
Name | Affiliation | Address | Phone | Email
Carol Ansley | Cox Communications |  | +1 404 229 1672 | carol@ansley.com

## Slide 79: IEEE 802.11 TGbi – March 2022
TGbi met twice during this plenary session.
We reviewed 4 technical presentations on proposed requirements based on the use cases and issues in doc 21/641.
An updated Requirements document will be posted as 21/1848r4 updated per discussions.
The timeline has an update to reflect that the Issue/Use Case document was approved in February.
Upcoming teleconferences:
  March 24, 9am-10amEDT
  March 31, 9am-10amEDT
  April 7, 9am-10amEDT
  April 14, 9am-10amEDT
April 21, 9am-10amEDTpril 28, 9am-10amEDT
May 5, 9am-10amEDT

## Slide 80: Timeline
TG use case start: March 2021
Use case completion: February 2022
Features identified: July 2022
LB initial: March 2023
LB re-circ: September 2023
Ballot Pool: May 2024
MDR: May 2024
SA ballot: July 2024
SA re-circ: January 2025
802.11/EC approval: July 2025
RevCom/SASB approval: September 2025

## Slide 81: ITU AHG Closing Report for March 2022 Plenary
Date: 2022-03-15
Authors:

## Slide 82
    Had one Session: Thu 03/10 16:00 EST
    Chair reviewed the two documents:
11-22-0378-01-0itu, Proposed modifications to ITU-R M.1450-5, Hassan Yaghoobi (Intel Corp.)
https://mentor.ieee.org/802.11/dcn/22/11-22-0378-00-0itu-proposed-modifications-to-itu-r-m-1450-5.docx
11-22-0379-01-0itu, Proposed modifications to ITU-R M.1801-2, Hassan Yaghoobi (Intel Corp.)
https://mentor.ieee.org/802.11/dcn/22/11-22-0379-00-0itu-proposed-modifications-to-itu-r-m-1801-2.docx
r2 of the two contribution were created based on feedback on the call.
Two documents 11-22/378r2 and 11-22/379r2 endorsed (without objection) by ITU AHG as the AHG recommendation to 802.11 and 802.18.
Chair discussed the WP5A schedule, and plan to submit the documents.
    Next Steps
The two documents (11-22/378r2 and 11-22/379r2) will be reported to 802.11 and 802.18 for further processing, approval in EC and submission to WP 5A.
Will continue to follow and monitor the issue of these submissions in IEEE 802.18 and WP5A.
Working Party 5A Next Meeting Dates: Monday 2022-05-23 - Friday 2022-06-03
    Next AHG Meeting: TBD
    Meeting Minutes: 11-22-0333-00-0itu

## Slide 83: External Liaisons

## Slide 84: Wi-Fi Alliance Liaison Update
Date: 2022-3-15
Authors:

## Slide 85
Recent Items of note
  Hybrid face-to-face and online task group meetings were held on Mar 1st and 2nd 2022 in Dallas Tx.
Ongoing technical activity at Wi-Fi Alliance leading to certification, based on IEEE programs
  Wi-Fi 7
  Wi-Fi 6
  Location
  HaLow

## Slide 86
Examples of other technical work ongoing in Wi-Fi Alliance
  Aware
  Easy Connect
  Passpoint
  EasyMesh
  Data Elements
  Security
Examples of Wi-Fi Alliance Activity in other areas, potentially leading to technical work
  XR (Augmented / Virtual Reality)
  Automotive
  Healthcare
  Customer experience
  Internet of things

## Slide 87
Plan to resume face-to-face member meetings with a Jun 7th-9th 2022 session in Chicago.
For more information on current areas of work see
  http://www.wi-fi.org/who-we-are/current-work-areas
If these sound like interesting topics please plan to sign up and participate.
Further general information at http://www.wi-fi.org/

## Slide 88: IEEE 802.11-IETF Liaison Report
Date: 2022-03-15
Authors:

## Slide 89: Abstract
This presentation contains the IEEE 802.11 – IETF liaison report for March 2022.

## Slide 90: IETF Meetings
Upcoming Meetings:
  March 19-25, 2022 – Was Bangkok, TH, now hybrid Vienna, AT
  July 23-29, 2022 – Philadelphia, PA, US
  November 5-11, 2022 – London, UK
http://www.ietf.org
  Newcomer training: https://www.ietf.org/edu/process-oriented-tutorials.html#newcomers
  April 2016: Wireless Tutorial (Donald Eastlake), 802.11 & 802.15 tutorials (Dorothy Stanley, Charlie Perkins), see 11-16/500, September 2016: Pat Thaler & Juan Carlos – 802.1E (Privacy Considerations) and 802.c (Local MAC address usage) https://www.ietf.org/edu/tutorials.html

## Slide 91: IETF- IEEE 802 Liaison Activity
Joint meetings, agenda and presentations
  http://www.iab.org/activities/joint-activities/iab-ieee-coordination/
  Coordination topics include: Capability Discovery, Data Center Bridging, use of Local Address in virtualization and IoT, MAC address randomization, DETNET/TSN/RAW, YANG models, pervasive monitoring
  IETF-IEEE 802 coordination teleconferences: February 24, 2022
802.11-related items
  Tracked: Intelligent Transportation Systems (ITS)- IETF IP Wireless Access in Vehicular Environments ipwave

## Slide 92: IETF protocol use with 802.11 technology
RFC 9190: EAP-TLS 1.3: Using the Extensible Authentication Protocol with TLS 1.3 – mentions the use of EAP in IEEE 802.11 authentication

## Slide 93: BOFs at IETF 113 March 19-25, 2022
See https://datatracker.ietf.org/wg/bofs/
secret | Secure Credential Transfer
savnet | Source Address Validation in Intra-domain and Inter-domain Networks
can | Computing-Aware Networking
moq | Media over QUIC

## Slide 94: IETF new groups being (re-)chartered
See https://datatracker.ietf.org/group/chartering/
ccamp | Common Control and Measurement Plane
grow | Global Routing Operations
shmoo | Stay Home Meet Only Online

## Slide 95: YANG Model Catalog
YANG catalog development
  A YANG model catalog and registry that allows users to find models relevant to their use cases from the large and growing number of YANG modules being published.
  YANG Catalog was developed through a collaboration between the IETF and the Broadband Forum, and contains many data models, including from other Standards Development Organizations (SDOs) such as the IEEE, as well as some vendor-specific data models. Interest and participation from other SDOs, equipment vendors, open source projects and network operators is encouraged.
See https://www.ietf.org/blog/yang-catalog-latest-developments-ietf-100-hackathon/
See https://yangcatalog.org/ and https://1.ieee802.org/yangsters/

## Slide 96: IoT-related work
6LO
  Working Group website: http://datatracker.ietf.org/wg/6lo/charter/
  Focus: IPv6 over Networks of Resource-constrained Nodes
Updates
  Updated: IPv6 Neighbor Discovery Multicast Address Listener Registration: https://datatracker.ietf.org/doc/draft-ietf-6lo-multicast-registration/ (March 2022)
  Updated (and submitted for publication): IPv6 over Constrained Node Networks (6lo) Applicability & Use cases: https://datatracker.ietf.org/doc/draft-ietf-6lo-use-cases/ (January 2022)

## Slide 97: IoT-related work (cont.)
ROLL: Working Group website: http://datatracker.ietf.org/wg/roll/
  Focus: Routing over Low Power and Lossy Networks
CORE: (Constrained RESTful Environments) Working Group website: http://datatracker.ietf.org/wg/core/
  Focus: framework for resource-oriented applications intended to run on constrained IP networks.
IoT Directorate:
  Reviews IETF drafts that are IoT related
  See: https://datatracker.ietf.org/group/iotdir/about/

## Slide 98: MADINAS WG
See http://datatracker.ietf.org/wg/madinas/
MAC Address Device Identification for Network and Application Services
  This is the IETF’s equivalent of IEEE 802.11bh – how to deal with the implications of the deployment of random and changing MAC addresses.
Updates
  Updated: Randomized and Changing MAC Address Use Cases, see https://datatracker.ietf.org/doc/draft-henry-madinas-framework/ (March 2022)
  Updated: MAC address randomization, see https://datatracker.ietf.org/doc/draft-zuniga-madinas-mac-address-randomization/ (March 2022)

## Slide 99: EMU WG
See http://datatracker.ietf.org/wg/emu/
EAP Method Updates
  This working group has been chartered to provide updates to some commonly used Extensible Authentication Protocol methods including of EAP-TLS, EAP-AKA, EAP-AKA’ (for 5G), EAP-SIM, etc.
  The group should document any recently gained new knowledge on vulnerabilities or the possible implications of pervasive surveillance or other new concerns.
Updates
  Published: the aforementioned Using EAP-TLS with TLS 1.3, see https://www.rfc-editor.org/info/rfc9190 (February 2022)
  Updated: TLS-based EAP types and TLS 1.3, see https://datatracker.ietf.org/doc/draft-ietf-emu-tls-eap-types/ (March 2022)

## Slide 100: Operations Area Working Group
http://datatracker.ietf.org/wg/opsawg/
Updates
  IESG Evaluation: A Layer 2 VPN Network YANG Model, see https://datatracker.ietf.org/doc/draft-ietf-opsawg-l2nm/ (January 2022)
  Published as RFC 9181: A Layer 2/3 VPN Common YANG Model, see https://www.rfc-editor.org/info/rfc9181 (February 2022)
Background
  Of interest: RFC 6632, An Overview of the IETF Network Management Protocols, see https://tools.ietf.org/html/rfc6632
  Automated network management, including YANG data models, see https://www.ietf.org/topics/netmgmt/

## Slide 101: Transport Layer Security (TLS)
Transport Layer Security Working Group website: http://datatracker.ietf.org/wg/tls/
Updates
  A Flags Extension for TLS 1.3, see https://datatracker.ietf.org/doc/draft-ietf-tls-tlsflags/ (March 2022)
  Compact TLS 1.3, see https://datatracker.ietf.org/doc/draft-ietf-tls-ctls/ (March 2022)
  The Transport Layer Security (TLS) Protocol Version 1.3, see https://datatracker.ietf.org/doc/draft-ietf-tls-rfc8446bis/ (March 2022)

## Slide 102: Deterministic Networking (DETNET)
DETNET: https://datatracker.ietf.org/wg/detnet/charter/
  The Deterministic Networking (DetNet) Working Group focuses on deterministic data paths that operate over Layer 2 bridged and Layer 3 routed segments, where such paths can provide bounds on latency, loss, and packet delay variation (jitter), and high reliability.
  The IEEE 802.11be activities seem like they may fit in with DetNet and there was a joint IEEE-IETF DetNet discussion in Bangkok (November 2018).
  Addresses Layer 3 aspects in support of applications requiring deterministic networking.
  The Working Group collaborates with IEEE 802.1 Time Sensitive Networking (TSN), which is responsible for Layer 2 operations, to define a common architecture for both Layer 2 and Layer 3.
  Example applications for deterministic networks include professional and home audio/video, multimedia in transportation, engine control systems, and other general industrial and vehicular applications being considered by the IEEE 802.1 TSN Task Group.
Updates:
  Updated, awaiting write-up: DetNet Bounded Latency: https://datatracker.ietf.org/doc/draft-ietf-detnet-bounded-latency/ (February 2022)

## Slide 103: Reliable and Available Wireless (RAW)
RAW: https://datatracker.ietf.org/wg/raw/charter/
  Reliable and Available Wireless (RAW) provides for high reliability and availability for IP connectivity over a wireless medium. RAW extends the DetNet Working Group concepts to provide for high reliability and availability for an IP network utilizing scheduled wireless segments and other media, e.g., frequency/time-sharing physical media resources with stochastic traffic: …, IEEE 802.11ax/be…
Request:
  Interested IEEE 802.11 members to review RAW documents (e.g., architecture, technologies) and send input to the RAW mailing list: raw@ietf.org; join here: https://www.ietf.org/mailman/listinfo/raw
Updates:
  Reliable and Available Wireless Architecture, see https://datatracker.ietf.org/doc/draft-ietf-raw-architecture/ (March 2022)
  Operations, Administration and Maintenance (OAM) features for RAW, see https://datatracker.ietf.org/doc/draft-ietf-raw-oam-support/ (March 2022)
  Reliable and Available Wireless Technologies, see https://datatracker.ietf.org/doc/draft-ietf-raw-technologies/ (February 2022)
  RAW use-cases, see https://datatracker.ietf.org/doc/draft-ietf-raw-use-cases/ (February 2022)

## Slide 104: IP Wireless Access in Vehicular Environments (IPWAVE)
IPWAVE: https://datatracker.ietf.org/group/ipwave/about/
Deliverable is: document that specifies the mechanisms for transmission of IPv6 datagrams over IEEE 802.11-OCB mode
Updates
  Use cases and problem statement document: https://datatracker.ietf.org/doc/draft-ietf-ipwave-vehicular-networking/ (February 2022) [In IESG evaluation]

## Slide 105: Autonomic Networking Integrated Model and Approach (ANIMA)
ANIMA: https://datatracker.ietf.org/group/anima/about/
  ANIMA designs protocols to allow network operations to be carried out without requiring low-level management of individual devices
Updates:
  BRSKI-AE: Alternative Enrollment Protocols in BRSKI, see https://datatracker.ietf.org/doc/draft-ietf-anima-brski-async-enroll/ (March 2022)
  BRSKI Cloud Registrar, see https://datatracker.ietf.org/doc/draft-ietf-anima-brski-cloud/ (March 2022)
  Constrained Bootstrapping Remote Secure Key Infrastructure (BRSKI), see https://datatracker.ietf.org/doc/draft-ietf-anima-constrained-voucher/ (February 2022)

## Slide 106: References
RFC 7241, “The IEEE 802/IETF Relationship” (RFC 4441 update)
  https://datatracker.ietf.org/doc/rfc7241/
IEEE 802 Liaisons list is available
  http://ieee-sa.centraldesktop.com/802liaisondb/FrontPage

## Slide 107
The IEEE 1609 Working Group
  “Middle layer” V2X protocols
  Scope includes operation over LTE-V2X and DSRC (802.11p/802.11bd)
DSRC PHY+MAC (IEEE 802.11p/IEEE 802.11bd)
DSRC Multi-Channel MAC (IEEE 1609.4)
IPv6
TCP/UDP
Message Dictionary (SAE J2735) Application Reqs. (SAE J2945/x)
Other DSRC applications
DSRC Security (IEEE 1609.2)
LTE-V2X PC5
FCC moving from DSRC to LTE-V2X
WAVE Short Message Protocol (WSMP)
&
WAVE Service Advertisement (WSA)
IEEE 1609.3

## Slide 108
IEEE 1609 WG is tracking IEEE 802.11bd progress
Good alignment achieved between 802.11 and 1609 WGs
Areas of highest interest for IEEE 1609 WG:
  Interface and primitives between MAC/MLME and IEEE 1609 middle layers
  IEEE 802.11bd-enabled positioning
IEEE 1609 WG is currently focused on improvements to V2X Security standards (IEEE 1609.2, IEEE 1609.2.1)
IEEE 1609 meeting schedule (all will be by teleconference):
  April 5, 2022 (noon-5 pm ET)
  May 24, 2022 (noon-5 pm ET)
  June 21, 2022 (noon-5 pm ET)
  August 16, 2022 (noon-5 pm ET)

## Slide 109: Internal Liaisons
From Opening Plenary

## Slide 110: IEEE 802.18 RR-TAG Electronic Plenary Liaison from 802.18 to 802.11
Date: 07 March 2022
Authors:

## Slide 111: 802.18 Radio Regulatory Technical Advisory Group – RR-TAG
Number of voters: 40 (8 on LMSC); Nearly Voters: 6; Aspirant members: 5
Officers or the RR-TAG / IEEE 802.18:
    Chair is Jay Holcomb (Itron)
    Co-Vice-chair Stuart Kerry (OK-Brit, self)
    Co-Vice-Chair Al Petrick (Skyworks Solutions)
    Secretary is open –
  Schedule this plenary (same as weekly calls)
    Thursday 10th 15:00et, 1hr, opening
    Thursday 17th 15:00et, 1hr, closing
  Agenda: https://mentor.ieee.org/802.18/dcn/22/18-22-0027.pptx
WEBEX MEETING
See IEEE 802 overall calendar ( & under 802.18) (same as weekly calls)
https://ieeesa.webex.com/ieeesa/j.php?MTID=m91b36f4c80de69b002c6b1e7296833ef
Meeting number (access code): 2348 296 5390 Meeting password: rrtag22a

## Slide 112: 802.18 meeting general items
Approve teleconferences moving forward
Elections for Chair
  Tuncer Baykas (Kadir Has University)
  Edward Au (Huawei Technologies Co., Ltd)
and Vice-Chairs (Stuart Kerry and Al Petrick)
  Stuart Kerry (OK-Brit / self )
  Al Petrick (Skyworks Solutions)
  Election will be this Thursday, 10 Mar 2022

## Slide 113: 802.18 meeting discussion items – EU Standards
Will discuss what members have to share on EU activities in ETSI, CEPT, etc.
ETSI – <BRAN> next meeting #114, 03-10jun22 (Sophia-Antipolis, FR - tbd)
    In between ad hocs at this point, next couple of many:
    21mar–112e on TR 103 721 (mitigation at 5.8 GHz;
    21mar–113e on EN 303 687 (6 GHz);
    22mar–113d on EN 303 722 (60 GHz);
CEPT – <ECC> (and general items) next call, #59 28jun-01jul22, where tbd
CEPT – ECC <SE45> (5925-7125 MHz) last call was #15, 03-04mar22, web-meeting
  WI SE45_03 CBTC, communications-based train control, train to track side.
  WI SE45_04 is on the 6425-7125 MHz, Std. Power
CEPT – ECC <WGFM> next meeting #102 06-10jun22, where tbd
  WI on high power outdoor 6425-7125MHz

## Slide 114: 802.18 meeting discussion items - non-EU stds and USA activities
APAC update coming up next week:
  https://mentor.ieee.org/802.18/dcn/22/18-22-0010-00-0000-apac-update-march-2022.pptx
Recent consultations / activities:
  UK-Ofcom on sharing in upper 6 GHz band
  Canada has 2; >95 GHz and 5.9 GHz ITS
  UK-Ofcom also on what is needed for mobile markets and mobile data moving forward

## Slide 115: 802.18 meeting discussion items – ITU-R
Will discuss what members have to share on ITU-R,
  ITU-R has put together a booklet on the agenda items for WRC-23, history is these are very useful
  APT will be meeting in August to work on WRC-23 prep.
  802.11 ITU ad hoc is close to next 2 contribution for WP5A, on M.1450/M.1801 recommendations.
802.18 does have standing by for this spring (2022):
  Additional WP1A light communications contributions.

## Slide 116: General Discussion Items
USA FCC Chairwomen announced last week that coming soon will be a Notice of Inquiry to explore receiver performance.
  The EU RED (Radio Equipment Directive) already has receiver performance and current ETSI standards are adding this.
  How the FCC approaches this, including with respect to ETSI, IEEE 802 should monitor closely.

## Slide 117: General Discussion Items – ongoing – Multi-Stake holder groups
1. The WInnforum “6 GHz Committee”, some docs: https://6ghz.wirelessinnovation.org/work-group-products
    https://www.wirelessinnovation.org/6ghz-multistakeholder-committee
    For access to documents from the committee, can request to be an observer from the MSG “Group” below.
    Org: 2 focus areas:
      1) AFC Functional Specification -WG – includes: Interference-TG, Incumbent Info-TG, security and Protocols TG
      2) AFC Test and Certification-WG
    Much discussion of late on AFC testing and approval methods.
2. From the FCC 6 GHz R&O, an informal MSG (“Group”)
  https://groups.wirelessinnovation.org/wg/6MSG/dashboard.
      Work stream 1 - interference protection and resolution (CableLabs, EPRI, Lake Cty, APCO)
      Work stream 2 - correct incumbent data (ULS) (Comsearch, APCO)
      Work stream 3 - AFC and how it provides protection, etc. (Charter, Google, UTC)
      Overall Co-chairs: NPSTC, UTC, WFA, WISPA.
    WS1, interference protection, is working on how to report the dissenting responses between incumbents and others, as not getting to consensus.

## Slide 118: General Discussion Items – ongoing – IEEE 802 Wireless Standards Table of Frequency Ranges
General discussions include progress on IEEE 802 Wireless Standards - Table of Frequency Ranges
This is a joint effort by 802.18 and 802.19
  Ad hoc calls, the 4th Tuesday of the month, the next is 22mar22, 15:00et. (though maybe cancelled waiting on comments)
The format of the spreadsheet and initial list of Frequency Ranges has stabilized and the ad hoc is setting up a non-mandatory comment collection from all wireless members. The current spreadsheet.
  https://mentor.ieee.org/802.18/dcn/22/18-22-0009-00-0000-ieee-802-wireless-standards-table-of-frequency-ranges.xlsx
At the WCSC monthly call Wednesday, 02 Mar 2022, the comment collection process was reviewed, and custom comment collection form introduced: https://mentor.ieee.org/802.18/dcn/22/18-22-0030
Comment collection will run until 30 Apr 2022, at which time the ad hoc team will act as the CRG and review and implement accordingly the comments. All to be getting an email on it.

## Slide 119
Thank You
  Schedule this Wireless Interim
    Thursday 10h 15:00et, 1hr, opening
    Thursday 17th 15:00et, 1hr, closing
WEBEX MEETING
See 802.18 webpage or IEEE 802 overall calendar ( & under 802.18 calendar)
or : Join from this meeting link
https://ieeesa.webex.com/ieeesa/j.php?MTID=m91b36f4c80de69b002c6b1e7296833ef
Join by meeting number
Meeting number (access code): 2348 296 5390
Meeting password: rrtag22a
this is the call-in used for the weekly 802.18 call thursday’s at 1500et )
******which btw all are welcomed at the .18 weekly meetings on Thursdays. ******

## Slide 120: March 2022 802.19 Liaison Report
Date: 2022-03-07
Authors:
Notice: This document has been prepared to assist IEEE 802.19. It is offered as a basis for discussion and is not binding on the contributing individual(s) or organization(s). The material in this document is subject to change in form and content after further study. The contributor(s) reserve(s) the right to add, amend or withdraw material contained herein.

## Slide 121: Voters and Voting Rights
IEEE 802.19 has 50 voting members
This meeting provides attendance credit towards voting rights
You must pay the registration fee in order to attend
  If you have not already done so, you can register http://802world.org/plenary/

## Slide 122: March 2022 Working Group Elections
The Working Group will hold elections for the WG Chair and WG Vice Chair at the March 2022 (Electronic) Plenary Session
  The current WC Chair (Steve Shellhammer) is running for WG Chair
  The current WG Vice Chair (Tuncer Baykas) is running for WG Vice Chair
The confirmation vote for the WG Chair and WG Vice Chair is being run using the ePoll system

## Slide 123: IEEE 802 Frequency Tables – Activity
IEEE 802.18 and 802.19 continue to jointly develop a Spreadsheet for IEEE 802 Frequency Table providing information about the Frequency Bands used by various 802 Standards/Amendments
Steve Shellhammer has been the 802.19 representative
The link to the document is,
  https://mentor.ieee.org/802.18/dcn/22/18-22-0009-00-0000-ieee-802-wireless-standards-table-of-frequency-ranges.xlsx
The next step is for the Wireless Working Groups (802.11, 802.15, 802.18, 802.19 and 802.24) to review the document and provide comments
Each of these working groups will be running a Comment Collection on this document
Anyone who wants to participate please reach out to Jay or Steve

## Slide 124: Schedule